# ITEM NO. 16 (N-01)

# 1.	NAME OF THE SUBJECT/PROJECT

Annual Estimate for the work “Maintenance of Parks & Gardens” for the year
2009-10.

2.	NAME OF THE DEPARTMENT/DEPARTMENTS CONCERNED.

Horticulture Department, NDMC

# 3.	BRIEF HISTORY OF THE SUBJECT/PROJECT

NDMC is maintaining public greens of approximately 1100 acres area within its jurisdiction which comprise of Gardens, Colony Parks, Roadside trees, Roundabouts, school greens, Greens of NDMC offices, markets and residential complexes, open green spaces etc. Being the capital of the country, it is necessary to maintain the greens properly in the best of shape with the best of our capability.  The provision of necessary/relevant items and activities is therefore made in this proposal as per budget.

# 4.	DETAILED PROPOSAL ON THE PROJECT/SUBJECT

Preliminary Estimate amounting to Rs.443.30 lakh including 3% contingencies was prepared by the department for meeting the annual maintenance requirements of various parks, gardens and other green areas.  The said estimate includes provision of payment of unfiltered water charges to CPWD and purchase of sundries, compost, inorganic & organic manure, fertilizers, earthen as well as RCC pots, payments to casual labourers, pipes for watering, purchase of planting materials as per seasonal requirement for trees, shrubs, annual etc., polythene bags, Cow dung manure, purchase of PVC pipe, insecticides, pesticides, repair of Tool & Plants, purchase of fuel for machinery, hiring of tempos, JCB and water tankers and adjustment of electric/water charges raised by the Commercial Department of NDMC. A provision of Rs. 10.00 lakh each has been kept  for special Maintenance of Race Course Road Complex and greens of NDCC II.

### 5.	FINANCIAL IMPLICATIONS OF THE PROPOSED/ PROJECT/ SUBJECT

Finance department has agreed for Rs.2.75 Crores (Rupees two crore seventy five lakh).

6.	IMPLEMENTATION SCHEDULE WITH TIMELINESS FOR EACH STAGE INCLUDING INTERNAL PROCESSING.

NOT APPLICABLE as maintenance activities will continue throughout the year.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT

Finance Department has agreed for Rs.2.75 Crores (Rupees two crore seventy five lakh) i.e. actual expenditure of last year + 10% enhancement vide their U.O. No. 1186 dt. 12-06-09.  Comments of the Finance Department is reproduced as under:

“It appears that the department has not adhered to norms and the estimate has been processed including enhancement in casual labour from 9000 of previous year to 18000 without any basis of extant policy.  It is viewed that the estimates for works for the CWG 2010 are being taken up by the department/different departments separately in accordance with requirements/assigned works to NDMC and as such extra provisions on this account in annual estimate is not found legitimate.  Perusal of clarifications afforded by the department shows that expenditure on maintenance work was incurred as Rs.2.5 Crore during 2008-09 against the approved estimate amounting to Rs.274.30lakh.  We agree for AA&ES amounting to Rs.2.75core (Rs. Two crore seventy five lacs only) i.e. last year expenditure plus 10% enhancement.  However, the department may re-appropriate the provisions of different items in estimate within this AA&ES to the estimate, having regard to norms approved by the Council read with norms and classification of work given in chapter 7 of CPWD Maintenance Manual.”

8.	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT:-

The department agrees to the Comments of the Finance Department and will abide by their advice. It is relevant to submit that there have been recent works of development of various landscapes and green strips which need to be maintained properly as special cases like NDCC Phase-II and Race Course Road complex, surroundings of parliament and annexe requiring additional funds for which further requirements will be placed before the Council whenever required.

The Finance Department has seen and no further comments to offer.

9.	LEGAL IMPLICATION OF THE SUBJECT/PROJECT.

There is no legal implication in this case.

10.	DETAIL OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THE SUBJECT.

Estimate for the year 2008-09 as sanctioned by the Council vide Reso. NO.8 (N-I) dated 18.06.2008.

11.	COMMENT OF THE LAW DEPARTMENT ON THE SUBJECT /PROJECT

There is no legal implication in this case.

12.	COMMENT OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT.

No comments, since there is no legal implication in this case.

13.	CERTIFICATION BY THE DEPARTMENT THAT ALL CENTRAL VIGILANCE COMMISSION (CVC) GUIDELINES HAVE BEEN FOLLOWED WHILE PROCESSING THE CASE.

Certified that all CVC guidelines will be followed while execution of the works.

14.	RECOMMENDATIONS

Recommended for according Administrative approval and expenditure sanction to estimate amounting to Rs.2.75 Crores (Rupees two crore seventy five lakh only) for the work Maintenance of Parks & Gardens during 2009-10.

15.	DRAFT RESOLUTION

Resolved by the Council that Administrative approval and expenditure sanction is accorded to estimate amounting to Rs.2.75 Crores (Rupees two crore seventy five lakh only) for the work of Maintenance of Parks & Gardens during 2009-10.  Resolved further that action on the item may be taken pending confirmation of the minutes of the meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.2.75 Crores for the work of Maintenance of Parks & Gardens during 2009-10.

It was further resolved that in case the Department is not able to manage with this allocation, Council may be approached for allocation of additional funds at RE stage.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.