ITEM NO. 17 (N-02)

# 1.	NAME OF THE SUBJECT/PROJECT

Annual Estimate for the work “Maintenance of Colony Parks for the year 2009-10.

2.	NAME OF THE DEPARTMENT/DEPARTMENTS CONCERNED.

Horticulture Department, NDMC

# 3.	BRIEF HISTORY OF THE SUBJECT/PROJECT

The CPWD Colony Parks were transferred to NDMC w.e.f. 01.04.2007 on ‘as is where is’ basis and the Horticulture Department stared basic maintenance works to ensure that public residing in these colonies is not inconvenienced. Total 981 parks or 35 colonies including lawns of Shanti Path having the approximate area of 254 Acres excluding open green area of the colonies. Accordingly a proposal was placed before the Council for granting funds for maintenance of these colony parks which the Council approved providing of funds and approval of management plan in its meeting 14.11.2007 vide item No. 16 (N-3). The Council suggested that maintenance works be continued.  However, the MoUD be asked to provide funds to meet the expenditur4we.  The matter was discussed in a meeting taken by the Secretary Urban Development, Govt. of India where the NDMC was asked to maintain the parks from its own funds.  However, a proposal for one time grant was submitted to MoUD and the response is awaited.

# 4.	DETAILED PROPOSAL ON THE PROJECT/SUBJECT

Preliminary Estimate amounting to Rs. 410.00 lakh including 3%contingencies has been prepared by the department for meeting the annual maintenance requirements of CPWD Colony parks during 2009-10 for 981 CPWD Colony Parks or 35 Colonies including lawns of Shanti Path having the approximate area of 254 Acres excluding open green area of the colonies.  The estimate is prepared for 240 Acres based on CPWD Norms and the past experience of Horticulture Department in maintenance works The main provision is for engagement of casual labour having    25.5% of the total proposed expenditure as the Horticulture Department does not have malis for maintaining these CPWD Parks ;by the NDMC. The estimate contain the provision of SFRC tree guard, the green house and roll call shelters.

### 5.	FINANCIAL IMPLICATIONS OF THE PROPOSED/ PROJECT/ SUBJECT

Finance department agreed for Rs.2.00 Crores (Rupees two crore ).

6.	IMPLEMENTATION SCHEDULE WITH TIMELINESS FOR EACH STAGE INCLUDING INTERNAL PROCESSING.

NOT APPLICABLE as maintenance activities will continue throughout the year.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT

Finance Department has agree for Rs.2.00 Crores (Rupees two Crores only) i.e. last year expenditure plus 10% enhancement. vide their U.O. No. 1209 dt. 12-06-09. The Comments of the Finance Department is reproduced as under:-

“The proposed estimate is for maintaining the parks of the colonies owned by Ministry of Urban Development, Govt. of India and FD has always viewed that the expenditure incurred/to be incurred on maintenance and upkeep of these parks should be got reimbursed from CPWD/MOUD either annually or as one time grant.  It is observed that no payment has yet been received from CPWD/MOUD as the department has stated that case is being persuaded with MOUD, vide clarification to FD’s observation No.6. The present status of the case needs to be brought on record.

It is also worthwhile to mention that SR 319 made under FR 45-A provides that raising, leveling, dressing sites, construction of revetments retaining walls, compound walls, fences, gates, approach roads and paths within compound etc. shall be regarded as expenditure for the purpose of assessment (capital cost) of license fee which in present case is levied by MOUD.  Accordingly, it is therefore, advisable to incur any expenditure including of capital nature on this account, after ensuring that requisite funds are made available to NDMC.

The proposed estimate amounting to Rs.410 lakh, prepared appears to be the higher side also keeping in view the stated expenditure during 2008-09 as Rs.1.32 lac (read 1.32 crore) plus expected TEs of Rs.50 lac.

With the above observations, we agree for A/A & E/S amounting to Rs.2.00 crore (Rs. Two crore only) i.e. last year expenditure (Rs.1.82 crore) plus 10% enhancement. However, the department may re-appropriate the provisions of different items in estimate within this A/A & E/S to the estimate, but according to the norms laid down for the purpose, in chapter 7 of CPWD Maintenance Manual.”

8.	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT:

There is no assurance from Ministry of Urban Development for reimbursement of any expenditure incurred in this regard which was informed in meeting taken by Secretary, Ministry of Urban development. Therefore a proposal for one time grant for Rs.88.85 corers (The proposal has component on capital expenditure of Rs.58.94 crores and revenue expenditure of Rs.29.90 crores) was sent to Secretary (UD), Ministry of Urban development through Chairperson in February 2008. But so far no response has been received. Now Council has to decide weather the department continues with the maintenance and improvement works at CPWD colony parks during 2009-10. The department will continue to maintain colony parks so that residents of the area not inconvenience.

Further as desired by finance that CPWD maintenance manual will be followed in this regard it is submitted that the council has already approved the norms for engagement of manpower like engagement of 2 mali per acre of parks area and one worker for 4 acre for cleaning of park (1/4 person per acre) in addition the department has to maintain all trees of the whole colony and open green space/kacha portion in addition to the existing parks for which no provision is reflected in the estimate which will take resources from the current estimate.

The Finance Department has seen and no further comments to offer.

9.	LEGAL IMPLICATION OF THE SUBJECT/PROJECT.

No law point is involved.

10.	DETAIL OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THE SUBJECT.

Estimate for the year 2008-09 as sanctioned by the Council vide Reso. NO.19 (N-2) dated 20.08.2008.

11.	COMMENT OF THE LAW DEPARTMENT ON THE SUBJECT /PROJECT

No law point is involved.

12.	COMMENT OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT.

Not applicable

13.	CERTIFICATION BY THE DEPARTMENT THAT ALL CENTRAL VIGILANCE COMMISSION (CVC) GUIDELINES HAVE BEEN FOLLOWED WHILE PROCESSING THE CASE.

Certified that all CVC guidelines will be followed while execution of the works after taking necessary approval.

14.	RECOMMENDATIONS

Recommended for according Administrative approval and expenditure sanction to estimate amounting to Rs.2.00 Crores (Rupees two crore only) for the work Maintenance of CPWD Colony Parks during 2009-10.The work will be done by either engaging casual workers or contractor or by both as per requirement.

15.	DRAFT RESOLUTION

Resolved by the Council that Administrative approval and expenditure sanction is accorded to estimate amounting to Rs.2.00 Crores (Rupees two crore only) for the work of Maintenance of CPWD Colony Parks  during 2009-10.  The department may maintain the CPWD Colony parks through casual workers or Contractors or by both as per requirement in the best interest of work. Resolved further that action on the item may be taken pending confirmation of the minutes of the meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs.2.00 Crores for the work of Maintenance of CPWD Colony Parks  during 2009-10.

It was further resolved that in case the Department is not able to manage with this allocation, Council may be approached for allocation of additional funds at RE stage.

It was further decided that the department may maintain the CPWD Colony parks through casual workers or Contractors or by both, as per requirement, in the best interest of work.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.