ITEM NO. 14 (I-10)

- Name of the Subject/project:

- Educational Integration Project of all the NDMC Schools

- Name of the Department/Departments concerned:

        - IT Department

        - Education Department

- Brief history of the subject/project:

The Educational Integration Project (EIP) is to be implemented for 77 schools and approximately 25000 students and staff with 5 years support to transform NDMC school environment by providing efficient, convenient, transparent, integrated e-governance services to students, teachers, management and parents.

The Milestones of the project are as under:

      - EOI published on 02-01-2009

      - Proposals(EOI) received on 19-01-2009

      - Council Approval for the project granted on 22-05-09 vide Item no -40 (I-05)

      - Tender Published through Online E-tendering on 12-06-2009

      - Pre-bid Meeting held on 19-06-2009

      - Proposal(Tender) received on 03-07-2009

      - Technical Evaluation completed by Project Committee  on 24-07-2009

      - Evaluation of Delhi Government Software (EDUDEL) on 10-08-2009. The EDUDEL software had already been tried for NDMC schools but has not been successful because of implementation issues.The Committee felt that a comprehensive computerization through ERP should be carried out in NDMC.

      - Negotiations held on 08-10-2009

      - The case was put to Council’s ordinary meeting on 28-10-09

      - A brief presentation on Educational Integration Project of NDMC Schools was given to Council members on 05-11-2009 at 3rd Floor, Palika Kendra by the Department on behalf of Project Committee-EIP. The Council Members asked the department to submit the copies of guidelines issued by Ministry of Finance on Combined Quality Cum Cost Based System (CQCCBS) for evaluation of tenders and Technical specification of the project which were given to the Council members to facilitate the decision.

      - The Council members asked to bring the project before the council for consideration and decision with re look and commitments

- Detailed proposal on the subject/project

The Project Committee was constituted for the Technical/Financial evaluation with the approval from the competent authority. The committee members for who evaluated the whole process of technical/financial evaluation for EIP were

a) Financial Advisor (Chairman of EIP), NDMC

b) Director (IT), NDMC

c) Director (PR), NDMC

d) Director(Education) , NDMC

e) Deputy Director(IT), NDMC

f)  Project Coordinator(System Analyst, DOEACC, Department of IT)

g) Programmer & System Analyst(DOEACC, Department of IT)

h) Computer Coordinator(Education), NDMC

i)  Deputy Director (Navyug School Education Society),

j)  Principal(Navyug School, Peshwa Road),

k) Representative of NIC(National Informatics Center)

l)  Reprensentative of GNCTD.(Government of National Capital Territory of Delhi)

The Committee Members assembled for the Demonstration & Technical evaluation of proposed solution from the short listed bidders on 24-07-09. The Result of CQCCBS method adopted in the Tender procedure is as

| Calculation of Total Score based on CQCCBS |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | B | C | D | E | F | G | H |
| Firm Name | Technical marks | Technical Marks in %age | Financial Bid (In Rs) | Financial bid in Percentage | 70% of C | 30% of E | CQCCBS Method (F+G) |
|  |  |  |  | (100 * L1 amount / financial amount of bid being evaluated |  |  | ( 70% of Technical Percentage + 30 % of Financial Percentage |
| MGRM net Ltd | 488 | 97.6 | 7,61,75,000 | 40.72 | 68.32 | 12.22 | 80.54 |
| HCL Infosystems Ltd | 326 | 65.2 | 3,10,16,000 | 100.00 | 45.64 | 30.00 | 75.64 |
| Vayam technologies Ltd | 341 | 68.2 | 5,24,82,796 | 59.10 | 47.74 | 17.73 | 65.47 |

The committee noted  that M/s MGRM net Ltd has achieved the highest Total score marks on the basis of CQCCBS process adopted for said project and recommended that it may be awarded the works after negotiations. The case was then forwarded to Vigilance Department and Finance Department for advice. The Finance department advised for preparation of justification of rates before going for negotiation. The department prepared the justification of rates on the basis of expenses incurred educational institutes and schools. The justified amount of Rs. 7,17,00,000/- was taken by the committee for the basis of negotiation. After the negotiations, MGRM net Ltd gave the offer for Rs 7,17,00,000/- which the committee accepted and recommended the proposal.

The matter for Administrative approval and Expenditure sanction for implementation of EIP in NDMC schools was placed before the council dated 28-10-09 and was deferred as the Council members desired that the system followed for the selection may be explained and a detailed presentation be made by the committee for EIP.

After presentation, the Council members wrote to the Chairman, NDMC that earlier projects have not been too successful and while appreciating the currently proposed project expressed that that detailed facts and commitments about the project  be brought again before the council for consideration and decision. To this the department has to submit that :

- The Educational Integration Project (EIP) is based on SAAS (Software as a Service) Model on a per month per user charge basis as given below. Under this model, the Service provider provides the services to the client and gets paid for what has been achieved after the submission of reports for successful implementation from the concerned Department/HOD/Principal of Schools. Hence the overall payment would depend upon the number of actual smart cards in operation.

- The EIP shall work in Phases. Initially EIP will be implemented in approx 10 schools as a pilot phase. The project review committee will monitor the progress of EIP. Only after the satisfactory reports from the Project Review committee, rest of the schools may be taken up for the implementation.

- The existing IT infrastructure school as brought out by the members like computer and networking can be utilized in the EIP.

5.	Financial implications of the proposed/subject

Yes, the estimated cost of the project would be Rs. 7,17,00,000/-(Inclusive of all taxes). The Expenditure would be Charged from New Head of Account D.1.2.11 mapped to New Chart of Account s 82.230.59.22 Expenditure in respect of Navyug Schools booked under the HoA D.1.11 (82.260.10.01. The Details are here under:

|  | DETAILS | Qty | UNIT RATE ( IN RS.) | TOTAL AMOUNT (IN RS. ) |
| --- | --- | --- | --- | --- |
| A | FIXED COST |  |  |  |
| I) | DEPLOYMENT OF INTEGRATED APPLICATION | 77 | 100000 | 7700000 |
| ii) | USER REQUIREMENT STUDY/ SYSTEM STUDY AND IMPLEMENTATION as per scope of work defined in Clause C2.4, 2.5, 2.7 and 2.8 of RFP Document. | 77 | 100000 | 7700000 |
| iii) | TRAINING As per scope of work defined in clause C.2.10 of RFP Document. | 77 | 50000 | 3850000 |
| iv) | SMART CARD: ONE TIME |  |  |  |
|  | (INCLUDING ONE TIME COST OF CARD, PHYSICAL AND ELECTRONIC PERSONALISATION) as per scope of work defined in clause C 2.9 of RFP Document. | 25000 | 400 | 10000000 |
| v | SMART CARD READER | 770 | 2500 | 1925000 |
|  | RECURRING COST |  |  |  |
| i) | PER USER CHARGES -SERVICE CHARGES: PER ANNUM, this will include hand holding support and systems and software and systems administration support. As per scope of work defined in clause C 2.11, 2.12 and 2.13 and 2.14 of RFP Document. | 25000 Students and Staff | Cost per user for One Year | Total Cost for all the users for respective Year |
|  | FIRST YEAR COST | 25000 | 360 | 9000000 |
|  | SECOND YEAR | 25000 | 360 | 9000000 |
|  | THIRD YEAR | 25000 | 360 | 9000000 |
|  | FOURTH YEAR | 25000 | 360 | 9000000 |
|  | FIFTH YEAR | 25000 | 181 | 4525000 |
|  | Grand Total (inclusive of all taxes) |  |  | 7,17,00,000 |

- From above the following statistics emerge:

- The cost of the project for 1 year per school is Rs 1.86 lacs.

- The cost of the project for 1 student per month is Rs 47.8.

- 6.	Implementation schedule with timeliness for each stage including internal processing

| Phase No. | Phase / Scope | Timelines |  |
| --- | --- | --- | --- |
| Stage 1 Phase I | Planning & Preparation |  |  |
| A | Prepare System Study Report (SSR) | T1 + 15 days |  |
| B | Prepare Infrastructure Requirements Report (IRR) | T1 + 30 days |  |
| Stage 1 Phase II | Deployment |  |  |
| A | Deploy Integrated Application | T1 + 60 days |  |
| Stage 1 Phase III | Implementation |  |  |
| A | Provide data porting services for Integrated application startup | T1 + 60 days |  |
| B | Provide users with smart cards | T1 + 90 days |  |
| C | Provide user training | T1 + 120 days |  |
| D | Go Live (GL) (STAGE 1) | 120th day |  |
| Stage 1,2 | Post-Implementation - Operation and Maintenance Support |  |  |
| A | System Administration |  | For 5 years |
| Stage 2 Phase I | Deploy Integrated Application to remaining schools of NDMC |  | GL (STAGE1) +30 |
| Stage 2 Phase II | Implementation |  |  |
| A | Provide data porting services for Integrated application startup |  | GL (STAGE1) +90 |
| B | Provide users with smart cards |  | GL (STAGE1) +130 |
| C | Provide user training |  | GL (STAGE1) +265 |
| D | Go Live (GL) (Stage 2) |  | 355’th day |

*T1 is the date of award of contract

- Comments of the Finance Department on the subject

The Finance Department has concurred in the proposal of the department to award the work of EIP for NDMC schools to M/S MGRM net Ltd  at the negotiated amount of RS. 7,17,00,000/- as recommended by the committee for Technical/ Finanial evaluation of the EIP.

- Comments of the Department on comments of Finance Department.

The Departments would ensure the compliance of the observation of the Finance department.

- Legal implication of the subject/project:

No implication.

- Comments of the Law Department. on the subject :

As per law department, there are no legal issues in the subject.

- Comments of the Department on comments of Law Department.:

No Comments

- Certification by the department that All Central Vigilance Commission (CVC) guidelines have been followed while processing the case:-

- It is certified that all CVC guidelines have been followed while processing the case.

- Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

The matter for Administrative approval and Expenditure sanction for implementation of EIP in NDMC schools was placed before the council vide item no-40(i-05) Dated 20.05.2009. The decision was as follows:

“Resolved by the Council to accord Administrative approval and expenditure sanction to the Preliminary estimate amounting to Rs. 5, 96, 00,000/-(which includes cost of 2500 Smart cards) for the implementation of Educational Integration Project (EIP) for NDMC Schools.

The Council also directed the Education department to take steps for providing requisite sports facilities, swimming pool etc in NDMC Schools in order to bring the infrastructure and educational Facilities at par with the best schools in the city. It was also resolved that further action in the matter be taken in anticipation of the confirmation of the minutes by the council.”

The matter for Administrative approval and Expenditure sanction for implementation of EIP in NDMC schools was placed before the council dated 28-10-09 and was deferred as the Council members desired that the system followed for the selection may be explained and a detailed presentation be made by the committee for EIP.

A brief presentation on Educational Integration Project of NDMC Schools was given to Council members on 05-11-2009 in the Council room, Palika Kendra by the Department on behalf of Project Committee-EIP. The Council Members asked the department to submit the copies of guidelines issued by Ministry of Finance on Combined Quality Cum Cost Based System (CQCCBS) for evaluation of tenders and Technical specification of the project, which were provided to the Council members to facilitate the decision. The Council members asked to bring the project before the council for consideration and decision.

- Recommendation

The case is resubmitted for decision of the Council.

COUNCIL’S DECISION