ITEM NO. 12 (I-08)

- Name of the Subject/project:

# Educational Integration Project of all the NDMC Schools

- Name of the Department./Departments concerned:

        - IT Department

        - Education Department

- Brief history of the subject/project:

The Educational Integration Project (EIP) was initiated to provide single solution addressing all school functions and provide e-governance services to NDMC and its school constituents namely students, teachers, management and parents. The Salient features of EIP are as follows:

- Creation of an integrated environment, through easy and convenient access to information and services for students, parents, teachers and management.

- covering all academic and administrative functions of school on an integrated platform.

- A service-oriented approach to students, parents, teachers and management and  to disseminate accurate and current data on schooling.

- A standardized approach to NDMC in catering to the requirements of government departments, parents, students through integrated platform.

The Educational Integration Project (EIP) is to be implemented for 77 schools of NDMC and approximate 25000 students and staff with 5 years support to transform NDMC school environment by providing efficient, convenient, transparent, integrated e-governance services to students, teachers, management and parents in the areas of

    - Admissions, Examination,

    - Library

    - Attendance and Other School Services

    - Billing, Time Office

    - Resource Scheduling, Human Resource Management

    - Inventory

    - Supplies & Purchases

The Milestones of the project are as under:

      - EOI published on 02-01-2009

      - Proposals(EOI) received on 19-01-2009

      - Council Approval for the project granted on 22-05-09 vide Item no -40 (I-05)

      - Tender Published through Online E-tendering on 12-06-2009

      - Pre-bid Meeting held on 19-06-2009

      - Proposal(Tender) received on 03-07-2009

      - Technical Evaluation completed by Project Committee  on 24-07-2009

      - Evaluation of Delhi Government Software (EDUDEL) on 10-08-2009. The EDUDEL software had already been tried for NDMC schools but has failed for past 2 years because the software design was primarily meant to be run for Delhi Government schools and not for NDMC schools. Because of which the computerization of schools has not taken off. Moreover it is also not an ERP solution and did not involve either teachers or students in the computerization .The Committee recommended that a comprehensive computerization through ERP be carried out in NDMC.

      - Negotiation with the company held on 08-10-2009

- Detailed proposal on the subject/project

Accordingly the Project Committee was constituted for the Technical/Financial evaluation with the approval from the competent authority. The committee members for who evaluated the whole process of technical/financial evaluation for EIP were

a) Financial Advisor (Chairman of EIP), NDMC

b) Director (IT), NDMC

c) Director (PR), NDMC

d) Director(Education) , NDMC

e) Deputy Director(IT), NDMC

f)  Project Coordinator(System Analyst, DOEACC, Department of IT)

g) Programmer & System Analyst(DOEACC, Department of IT)

h) Computer Coordinator(Education), NDMC

i)  Deputy Director (Navyug School Education Society),

j)  Principal(Navyug School, Peshwa Road),

k) Representative of NIC(National Informatics Center)

l)  Reprensentative of GNCTD.(Government of National Capital Territory of Delhi)

The Committee Members assembled for the Demonstration & Technical evaluation of proposed solution from the short listed bidders on 24-07-09. The Result of QCBS method adopted in the Tender procedure is as

| QCBS Calculation |
| --- |
| A | B | C | D | E | F | G | H |
| Firm Name | Technical marks | Technical Marks in %age | Financial Bid (In Rs) | Financial bid in Percentage | 70% of C | 30% of E | QCBS Method (F+G) |
|  |  |  |  | (100 * L1 amount / financial amount of bid being evaluated |  |  | ( 70% of Technical Percentage + 30 % of Financial Percentage |
| MGRM net Ltd | 488 | 97.6 | 7,61,75,000 | 40.72 | 68.32 | 12.22 | 80.54 |
| HCL Infosystems Ltd | 326 | 65.2 | 3,10,16,000 | 100.00 | 45.64 | 30.00 | 75.64 |
| Vayam technologies Ltd | 341 | 68.2 | 5,24,82,796 | 59.10 | 47.74 | 17.73 | 65.47 |

The committee noted  that M/s MGRM net Ltd has achieved the highest marks on the basis of QCBS process adopted for said project and recommended that it may be awarded the works. It was decided by the committee that negotiations be carried out with the company. The case was then forwarded to Vigilance Department and Finance Department for advice. The Finance department advised for preparation of justification of rates before going for negotiation. The department prepared the justification of rates on the basis of expenses incurred by the central universities Universities and other educational institutes and schools. The justified amount was found to be Rs. 7,17,00,000/- which was proposed by the IT department and agreed by the committee for the basis of negotiation. After the approval from the Chairman, the representative of M/S MGRM net Ltd appeared before the committee on 08-10-2009 The Committee carried out negotiations with M/s MGRM net Ltd  who had quoted Rs. 7,61,75,000/- for the project. After the negotiations, MGRM net Ltd gave the offer for Rs 7,17,00,000/-.The Committee recommended that M/S MGRM net Ltd be awarded the EIP project at the cost of Rs 7,17,00,000/-.

# 5. 	Financial implications of the proposed/subject

Yes, the estimated cost of the project would be Rs. 7,17,00,000/-(Inclusive of all taxes). The Expenditure would be Charged from New Head of Account D.1.2.11 mapped to New Chart of Account s 82.230.59.22 Expenditure in respect of Navyug Schools booked under the HoA D.1.11 (82.260.10.01. The Details are here under:

|  | DETAILS | Qty | UNIT RATE ( IN RS.) | TOTAL AMOUNT (IN RS. ) |
| --- | --- | --- | --- | --- |
| A | FIXED COST |  |  |  |
| i) | DEPLOYMENT OF INTEGRATED APPLICATION | 77 | 100000 | 7700000 |
| ii) | USER REQUIREMENT STUDY/ SYSTEM STUDY AND IMPLEMENTATION as per scope of work defined in Clause C2.4, 2.5, 2.7 and 2.8 of RFP Document. | 77 | 100000 | 7700000 |
| iii) | TRAINING As per scope of work defined in clause C.2.10 of RFP Document. | 77 | 50000 | 3850000 |
| iv) | SMART CARD: ONE TIME |  |  |  |
|  | (INCLUDING ONE TIME COST OF CARD, PHYSICAL AND ELECTRONIC PERSONALISATION) as per scope of work defined in clause C 2.9 of RFP Document. | 25000 | 400 | 10000000 |
| v | SMART CARD READER | 770* | 2500 | 1925000 |
|  | RECURRING COST |  |  |  |
| i) | PER USER CHARGES -SERVICE CHARGES: PER ANNUM, this will include hand holding support and systems and software and systems administration support. As per scope of work defined in clause C 2.11, 2.12 and 2.13 and 2.14 of RFP Document. | 25000 Students and Staff | Cost per user for One Year | Total Cost for all the users for respective Year |
|  | FIRST YEAR COST | 25000 | 360 | 9000000 |
|  | SECOND YEAR | 25000 | 360 | 9000000 |
|  | THIRD YEAR | 25000 | 360 | 9000000 |
|  | FOURTH YEAR | 25000 | 360 | 9000000 |
|  | FIFTH YEAR | 25000 | 181 | 4525000 |
|  | Grand Total (inclusive of all taxes) |  |  | 7,17,00,000 |

# 6) Implementation schedule with timeliness for each stage including internal processing

| Phase No. | Phase / Scope | Timelines |
| --- | --- | --- |
| Stage 1 Phase I | Planning & Preparation |
| A | Prepare System Study Report (SSR) | T1 + 15 days |
| B | Prepare Infrastructure Requirements Report (IRR) | T1 + 30 days |
| Stage 1 Phase II | Deployment |
| A | Deploy Integrated Application | T1 + 60 days |
| Stage 1 Phase III | Implementation |
| A | Provide data porting services for Integrated application startup | T1 + 60 days |
| B | Provide users with smart cards | T1 + 90 days |
| C | Provide user training | T1 + 120 days |
| D | Go Live (GL) (STAGE 1) | 120th day |
| Stage 1,2 | Post-Implementation - Operation and Maintenance Support |
| A | System Administration | For 5 years |
| Stage 2 Phase I | Deploy Integrated Application to remaining schools of NDMC | GL (STAGE1) +30 |
| Stage 2 Phase II | Implementation |  |
| A | Provide data porting services for Integrated application startup | GL (STAGE1) +90 |
| B | Provide users with smart cards | GL (STAGE1) +130 |
| C | Provide user training | GL (STAGE1) +265 |
| D | Go Live (GL) (Stage 2) | 355’th day |

*T1 is the date of award of contract

- Comments of the Finance Department on the subject

The Finance Department has concurred in the proposal of the department to award the work of EIP for NDMC schools to M/S MGRM net Ltd  at the negotiated amount of RS. 7,17,00,000/- as recommended by the committee for Technical/ Finanial evaluation of the EIP.

- Comments of the Department on comments of Finance Department.

The Departments would ensure the compliance of the observation of the Finance department .

- Legal implication of the subject/project:

No implication.

- Comments of the Law Department. on the subject :

As per law department, there are no legal issues in the subject.

- Comments of the Department. on comments of Law Department.:

No Comments

- Certification by the department that All Central Vigilance Commission (CVC) guidelines have been followed while processing the case:-

# It is certified that all CVC guidelines have been followed while processing the case.

- Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

The matter for Administrative approval and Expenditure sanction for implementation of EIP in NDMC schools was placed before the council vide item no-40(i-05) Dated 20.05.2009.

“Resolved by the Council to accord Administrative approval and expenditure sanction to the Preliminary estimate amounting to RS. 5, 96, 00,000/-(which includes cost of 2500 Smart cards) for the implementation of Educational Integration Project (EIP) for NDMC Schools.

The Council also directed the Education department to take steps for providing requisite sports facilities, swimming pool etc in NDMC Schools in order to bring the infrastructure and educational Facilities at par with the best schools in the city.

It was also resolved that further action in the matter be taken in anticipation of the confirmation of the minutes by the council.”

- Recommendation

The Department proposes for according the Administrative approval and expenditure sanction for award the work for the implementation of  Educational Integration Project (EIP) of NDMC Schools to M/S MGRM net Ltd at the cost of Rs. 7,17,00,000/-  for 5 years.The Department proposes to initiate action in anticipation of confirmation of the minutes of Council.

- Draft Resolution:

It is resolved that Administrative approval and expenditure sanction for award the work for the implementation of  Educational Integration Project (EIP) of NDMC Schools to M/S MGRM net Ltd at the cost of Rs.7,17,00,000/- for 5 years is  accorded. It is further resolved that Department may initiate action in anticipation of confirmation of the minutes of Council.

COUNCIL’S DECISION

Deferred.