ITEM NO. 03 (A- 44)

1.	Name of the Project

Sub.: S/R of Roads in NDMC Area

SH:   Providing Mastic asphalt on road surface of Safdarjung Flyover and on its slip roads

2.	Name of Department

Civil Engineering Department, Road-II Division

3.	Brief History of the project

- The existing road surface of Safdarjung Flyover was treated with mastic asphalt in 1998-99.  Due to prolonged use and wear & tear the surface has outlived its life and is due for resurfacing.  The riding quality of the road of this flyover has gone bad as a result of which lot of inconvenience is being faced by the motorists.

- The case was referred to CRRI for evaluation and to give suitable recommendations for the type of treatment to be carried out.  CRRI after carrying out the detailed evaluation has recommended resurfacing of this road with 25 mm Mastic Asphalt wearing course over bituminous concrete with PMB 40 after rectifying the cracks of the existing bituminous surface.

- Accordingly Preliminary Estimate has been prepared by field staff for Rs.1,70,67,000/-.  The Preliminary Estimate has been checked by the Planning Division.

- Finance Department has also concurred the Preliminary Estimate amounting to Rs. 1,70,67,000.

4. 	Detailed proposal on the subject / project

- Dismantling of existing Bituminous surface.

- Tack coat with bitumen grade 80/100.

- Fixing chicken wiremesh.

- Bituminous concrete with PMB 40, 40/50 mm.

- 25 mm Mastic Asphalt wearing course with bitumen grade 85/25.

5.  	Financial implication of the proposed project

The financial implications of the proposal works out to Rs.1,70,67,000/-.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule time for completion of work has been taken as four months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

Finance Department vide diary No.FA-795/R-CE(C) dated 18 May’09 has concurred the Preliminary Estimate amounting to Rs.1,70,67,000/- subject to following:-

- Detailed Estimate is framed based on final report of CRRI.

- Ensuring and certifying that recommendations of CRRI as contained in its interim report referred to have been considered while framing the instant estimate.

- Ensuring availability/ adequacy of funds, if need be, by re-appropriation.

- Approval of project report.

8.	Comments of department on the comments of finance Department

- The final report of the CRRI has been obtained & Detailed Estimates would be framed based on the final report.

- It is confirmed that Estimates have been prepared based on final report of CRRI.

- There is budget provision of Rs. 10 lacs, item No. 385 in current year budget book.  Rest of the funds would be demanded in R.E. or through re-appropriation of funds.

- Project Report has been approved.

9.	Legal Implication of the subject/Project

There are no legal implications.

10.	Details of previous council resolution existing law of Parliament and Assembly on subject

11.	Comments of Law Department on subject

No comments.

12.	Comments of the department on the comments of Law department

No comments.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed while processing tender case.

14.	Recommendations

The case is placed before the Council for consideration and

      - Accord of Administrative Approval & Expenditure Sanction for Rs. 1,70,67,000/- for the work of providing Mastic Asphaltic treatment on road surface of Safdarjung Flyover and on its slip roads.

      - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.1,70,67,000/- for the work of “providing Mastic Asphaltic treatment on road surface of Safdarjung Flyover and on its slip roads”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.