ITEM NO. 05 (A-09)

1.	Name of the subject /project:

Sub:	Roundabout Improvement Plan

SH.:	Providing & laying 25 mm thick Mastic Asphalt concrete wearing coarse at Claridge Hotel Roundabout and crossing of Prithvi Raj Road and Rajesh Pilot Marg.

2.	Name of the Department/departments concerned:

Civil Engineering Department, Road Division-II

3.	Brief history of subject/project

- A comprehensive plan for improvement of roads, footpaths, lane/bylanes, roundabouts & drainage system in NDMC area was approved in principle by Competent Authority in Mar.’07.

- In the proposed programme Mastic overlay treatment of following Roundabouts/crossing was included:-

  - Roundabout of Claridge Hotel.

  - Crossing of Prithvi Raj Road and Rajesh Pilot Marg.

- Mastic Asphalt wearing course at Roundabouts/crossing was laid in 1999-2000 respectively.  Due to prolonged use, the roundabout and crossing have outlived their life and are due for resurfacing.  The riding quality of these roundabouts is bad as a result of which lot of inconvenience is being faced by the motorists.

- Since the mastic layer has outlived its life so the case of Preliminary Estimate amounting to Rs. 74,93,000/- was processed and approved by Council vide Agenda Item No. 01(A-87) dated  31 Dec.’08.

- The tenders were invited through e-tendering system and five tenders were opened on 27 Jan.’09 the details of which are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/S Builtech works | Rs.71,36,043/- | Rs.61,84,032/- | 13.34% below | Lowest |
| 2. | M/s Roadtech | ” | Rs.68,90,198/- | 3.45% below |  |
| 3. | M/s S.N. Industries | ” | Rs.74,45,703/- | 4.34% above |  |
| 4. | M/s Satya Parkash | ” | Rs.80,19,535.50 | 12.38% above |  |
| 5. | M/s Wilco Engineering | ” | Rs.71,76,105.50 | 0.56% above |  |

- M/s Builtech works is the lowest bidder at 13.34% below the Estimated Cost of Rs. 71,36,043/- against the justification of 15.61% above Estimated Cost with tendered amount of Rs. 61,84,032/-.

- The rates quoted by the lowest tenderer after scrutiny by Planning have been found to be reasonable and therefore recommended for acceptance.  The tenders have been scrutinized & concurred by Finance Department.

- The Administrative Approval and Expenditure Sanction for Rs.74,93,000/- has been accorded by the council vide Agenda Item No. 01(A-87) dated 31 Dec.’08.

- Empowered Committee during its meeting on 17 Apr.’09 after detailed deliberations recommended that the case be placed before the Council for accord of approval for acceptance of lowest offer of M/s Builtech @ 13.34% below the Estimated Cost of Rs.71,36,043/- against the justification of 15.61% above Estimated Cost with tendered amount of Rs. 61,84,032/-.

- The validity of tender which was expiring on 26 Apr.’09 has been extended upto 31 May ’09.

4.	Detailed proposal on the subject/project

- Tack coat with bitumen grade 80/100.

- Chicken were mesh 22 gauge.

- Minor depression filling.

- 25 mm thick Mastic Asphalt concrete with bitumen of 85/25 grade.

5.	Financial implications of the proposed project

The Financial implications of the scheme works out to Rs.61,84,032/-.

6.	Implementation schedule with time limits for such stage including internal processing:

The schedule completion of work is three months after award of work.

7.	Comments of Finance Department on the subject with diary No. and date:

The Finance Deptt. Vide diary No.693/Finance/R-Civil dated 08 Apr.’09 has no objection to the proposal of department to accept lowest offer subject to following:-

- The condition 19C of general condition of contract regarding submission of certificate that bidder have filed upto date VAT return be amended in case the receipts of upto date VAT returns have been submitted with bid.

8.	Comments of department comments of Finance Department

The clause 19 C of general conditions of contract will be modified suitably.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council resolutions, existing law of Parliament and Assembly on the subject

The Administrative Approval and Expenditure Sanction for Rs.74,93,000/- has been accorded by the council vide Agenda Item No. 01(A-87) dated 31 Dec.’08.

11.	Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC have been followed while processing the tender case.

14.	Recommendations:

The case is placed before the Council for

          - Consideration & accord of approval for acceptance of lowest offer of M/s Builtech @ 13.34% below the Estimated Cost of Rs.71,36,043/- against the justification of 15.61% above the Estimated Cost with the tendered amount of Rs. 61,84,032/- for the work of providing & laying 25 mm thick mastic asphalt concrete wearing course at Claridge Hotel Roundabout and crossing of Prithvi Raj Road – Rajesh Pilot Marg.

          - To initiate further action in anticipation of approval of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accept the lowest offer of M/s Builtech @ 13.34% below the Estimated Cost of Rs.71,36,043/- against the justification of 15.61% above the Estimated Cost, with the tendered amount of Rs. 61,84,032/-, for the work of providing & laying 25 mm thick mastic asphalt concrete wearing course at Claridge Hotel Roundabout and crossing of Prithvi Raj Road, – Rajesh Pilot Marg.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.