ITEM NO. 07 (A-11)

1.	Name of the subject/project:

Sub.:  Construction of Boundary wall on both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout (Deposit Work)

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-V Division.

3.	Brief history of the subject/project

  - Secretary (E & F), Govt. of Delhi during the discussion held in the meeting attended by Secretary, NDMC, MD, DSIIDC, Chief Engineers, IFCD and NDMC on 02 Jan.’09, apprised the Hon’ble Chief Minister, Delhi of the status of construction of boundary wall in the Central Ridge for protection of notified forests.

  - In view of the forthcoming Commonwealth Games 2010 and also for prevention of dumping of malba it was decided by the Hon’ble Chief Minister, that the construction/ reconstruction of the boundary walls of uniform design/ cross-section and elevation in the ridge be undertaken in the Central Ridge.

  - The random stone masonry boundary wall shall have the height of seven feet from the ground level as per the architectural design provided by the Chief Engineer, NDMC.

  - It was further decided that NDMC shall be responsible for construction of the stone Masonry boundary wall on both side of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabouts.  The work is to be executed by NDMC as deposit work.

  - Accordingly Preliminary Estimate for Rs.2,11,12,000/- was approved by the Council vide Resolution No. 16(A-126) dated 18 Feb.’09.

  - The tenders were opened on 16 Mar.’09 through e-tendering & nine tenders were received the details of which are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Builtech | Rs. 1,75,37,505/- | Rs.1,71,61,991/- | 2.14% above |  |
| 2. | M/s Gee Internationals | - do - | Rs.1,82,98,708/- | 4.34% above |  |
| 3. | Sh. Gyanchand Goel | - do | Rs. 2,20,71,881/- | 25.85% above |  |
| 4. | M/s Kailash Associates | -do- | Rs. 1,91,46,819/- | 9.18% above |  |
| 5. | M/s KBG Engineers | - do - | Rs, 1,70,82,938/- | 2.59% below | Lowest |
| 6. | M/s Maini Construction | - do - | Rs. 2,41,60,742/- | 37.77% above |  |
| 7. | M/s RR Foundation Engineers Pvt. Ltd. | - do - | Rs.2,33,80,925/- | 33.32% above |  |
| 8. | M/s Raghav Engineeers | - do - | Rs. 1,81,39,842/- | 3.47% above |  |
| 9. | M/s Swastic Construction Co. | - do - | 1,85,84,128/- | 5.97% above |  |

  - M/s KBG Engineers is the lowest bidder @ 2.59% below the Estimated Cost of Rs. 1,75,37,505/- against the justification of 14.47% above the Estimated Cost with the tendered amount of Rs.1,70,82,938/-.

  - The rates quoted by the lowest bidder after scrutiny by planning have been found to be reasonable and recommended for acceptance by the Council.

  - Finance Department has got no objection to acceptance of lowest offer of M/s KBG Engineers.

  - The validity of tender will expire on 14 Jun.’09.

4.	Detailed proposal on the subject/project:

      - Random rubble masonry.

      - Red/ white sandstone work on coping of wall and pillars.

      - Reinforcement cement concrete work in beams & PCC M 10 in foundation.

      - Raised and cut pointing on stone work.

5.	Financial implications of the proposed project/subject:

The financial implications of the proposal works out to Rs.1,70,82,938/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule of completion of the work is six months after award of work.

7.	Comments of the finance department on  the subject:-

The Finance Deptt. vide diary No.764/Finance/R-Civil dated 22 Apr.’09  has no objection for acceptance of lowest offer of M/s KBG Engineers with tendered amount of Rs.1,70,82,938/- @ 2.59% below the Estimated Cost of Rs.1,75,37,505/- against the justification of 14.47% above the Estimated Cost subject to the following:-

    - Till CPWD Manual 2007 is got adopted from the Competent Authority, publicity time as prescribed in earlier Manual may be followed.  But department is not taking action on the suggested lines instead the time limit as given in new Manual is being followed.  A decision on this is needed.

    - The cost of the work in question may be got deposited from the department concerned or at least a firm commitment for release of funds may be obtained before incurring any liability on this account.

8.	Comments of the department on comments of Finance Department

The clarifications on the comments of the Finance Department are as follows:-

- At present CPWD manual 2007 is followed with all its amendments and guidelines issued by CPWD in reference to Council Reso. No. 3(ii) dated 26 Sep.’97.  The observations of Finance Department has already been taken care of and the case has already initiated and referred to the Finance Department for their comments vide No. 477/CE(C)-I dated 20 Apr.’08.

- Efforts are being made for early release of the funds from the Secretary, Department of Forest and Wild Life, Govt. of NCT of Delhi & it would ensure that the funds are deposited before incurring any liability on this account.

9.	Legal Implication Of The Subject/Project

There are no legal implications.

10.	Details of previous council Reso. existing law of parliament and assembly on the subject

The Administrative Approval and Expenditure Sanction for Rs.2,11,12,000/- has been accorded by the Council vide Agenda Item No. 16(A-126) dated 18 Feb.’09.

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for

  - Consideration & accord of approval for acceptance of lowest offer of M/s KBG Engineers @ 2.59% below the Estimated Cost of Rs.1,75,37,505/- against the justification of 14.47% above the Estimated Cost with the tendered amount of Rs.1,70,82,938/- for the work of Construction of Boundary wall on both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout (Deposit work).

  - To initiate further action in anticipation of approval of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accept the lowest offer of M/s KBG Engineers @ 2.59% below the Estimated Cost of Rs.1,75,37,505/- against the justification of 14.47% above the Estimated Cost, with the tendered amount of Rs.1,70,82,938/-, for the work of Construction of Boundary wall on both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout (Deposit work).

It was decided by the Council that the work will be awarded only after the release of the funds by the Secretary, Department of Forest and Wild Life, Govt. of NCT of Delhi.