ITEM NO. 11 (A-15)

1.	Name of the subject/project:

Sub.:	S/R of Roads in NDMC Area

SH:	Improvement to footpaths of Janpath from Claridge Hotel to Maulana Azad Road and Rajesh Pilot Marg.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-II Division.

3.	Brief history of subject/project

- A Comprehensive Plan scheme for Improvement of footpaths under Pavement Improvement Plan was approved by the Competent Authority in Mar’07.

(b)	Following roads in EE(R-II) have been taken up under Pavement Improvement Plan (Phase-II)

- Janpath from Claridge Hotel to Maulana Azad Road

- Rajesh Pilot Marg.

(c)	The precast RCC footpath of these roads were constructed more than 13 years. The condition of these footpaths has deteriorated due to wear & tear, cuttings by various utility providers and have outlived their life.  So there is need to improve these footpaths on priority in view of Common wealth Games 2010.

(d)	The Sub-committee on Pavement Improvement Plan comprising of Zonal Officer of the area, Asstt. Financial Advisor & EE(R-II) has checked the condition of these footpaths & recommended for improvement.

- Accordingly Preliminary Estimate has been prepared by the field staff for Rs. 52,66,500/- which has been checked by Member Planning of the Project Team and concurred by Finance Department.

- Empowered Committee during its meeting on 23 Mar.’09 after detailed deliberations decided that the case be placed before the Council for accord of Administrative Approval & Expenditure Sanction for Rs. 52,66,500/- to the Preliminary Estimate for the work of “Pavement Improvement Programme during 2009-10 SH: Improvement to footpaths at Janpath Road from Claridge Hotel, Maulana Azad Road and Rajesh Pilot Marg”.

- The case was placed before the Council vide agenda item No. 02(A-01) dated 15 Apr.’09 & was deferred due to model code of conduct.

4.	Detailed proposal on the subject/project

    - White/ Red Sandstone with precast CC kerb stone & channel slab in footpath of Janpath.

    - Precast CC slabs with precast CC kerb stone and CC channel slab in footpath of  Rajesh Pilot Marg.

    - The scope of work also includes provision of bell mouths, bollards, cobble stone approaches to footpaths in the form of table top crossing.

5.	Financial implications of the proposed subject/project

The financial implications of the proposal works out to Rs. 52,66,500/-.

6.	Implementation schedule with timelines for each stage including internal processing.

The schedule of completion of work is six months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date

The finance vide diary No. 328/finance/R-Civil dated 03 Mac. ‘09 has concurred the estimate for Rs. 52,66,500/- subject to following:

(a)   A definite time schedule up to which Road History Register are proposed to be completed and brought on record while seeking A/A & E/S from Council.

(b)	Availability of funds

8.	Comments of the Department on comments of Finance Department

(a)	The Road History Registers of road divisions have been updated based on available records.  The Certificate to this effect from Executive Engineer of concerned Road Divisions have been brought on record.

(b)	Sufficient funds are available against PIP works in the year 2009-10.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject

Nil

11.		Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed during tendering.

14. 	Recommendations

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure Sanction for Rs.52,66,500/- to the Preliminary Estimate for the work of “Pavement Improvement Programme during 2009-10 SH: Improvement to footpaths at Janpath Road from Claridge Hotel, Maulana Azad Road and Rajesh Pilot Marg”.

- To initiate further action in anticipation of approval of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord Administrative Approval & Expenditure Sanction to the Preliminary Estimate amounting to Rs.52,66,500/- for the work of “Pavement Improvement Programme during 2009-10 SH: Improvement to footpaths at Janpath Road from Claridge Hotel, Maulana Azad Road and Rajesh Pilot Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.