# ITEM NO. 33 (A-33)

- Name of the subject/project:

Imp. to Yashwant Place Shopping Complex

SH:	Imp. to circulation space opposite lifts in office-cum-residential complex and Providing parking space and traffic management in complex

- Name of the Deptt./Deptt. Concerned.

Civil Engineering Department, NDMC.

- Brief History:

During a meeting of up-gradation of commercial complexes, the matter regarding Improvement of circulation area including lift lobby in the office cum residential complex of Yashwant Place came up for discussion. The Architect Deptt. had been requested to furnish the drawings for up-gradation of the area. The drawing had been provided by the Architect Deptt. on 26.8.08.

The proposal for PE amounting to Rs.1,30,00,000/- in respect of Yashwant Place Shopping Complex  had been laid before the Council and was approved vide item No. 20 (A-64) dated 17.12.08  The proposal of P.E. also includes Rs. 13 lacs for internal electric works and Rs. 25 lacs for Fire Fighting system. After completion of codal formalities tenders have been invited on 26.02.09 and in response only a single tender of M/s R.K. Jain & Co. has been received with quoted rates as 0.86% below the estimated cost. The tendered amount works out to Rs.1,12,36,155/-.

The justification of work as checked by the Planning Div. worked out to 2.13% above the estimated cost, i.e., 2.99% more than quoted rate. Planning Div. has recommended that the rates offered by the single tenderer, i.e., M/s R.K. Jain & Co. being reasonable be accepted by the competent authority. The acceptance of tender falls within the competency of the Council.

4.	Detailed proposal on the subject/project:

An estimate amounting to Rs.1,30,00,000/-has been framed on the basis of Guidelines/ drawings issued by Architect Department vide their note dtd. 26.8.08. Major items considered in this estimate are as under:

  - Katni stone pre-polished with 20mm thick stone slb over 20 mm average thick base of cement mortar in entrance lobby, lift lobby at all the floors.

  - P/F Katni stone pre-polished flooring in treads and risers of staircase.

  - P/F glass mosaic tiles on staircase column at all heights

  - P/F granite on walls at entrance lobby and lift lobby.

  - P/F false ceiling of calcium silicate tiles of size 600x600 mm at entrance of the lift lobby at all floors.

Considering above specifications a PE had been framed for Rs.1,30,00,000/- and A/A & E/S was obtained vide Reso. No. 20(A-64) dated 17.12.08. After obtaining administrative approval, the DE was prepared for Rs.97,98,000/- and CE(C-II) had accorded technical sanction. DE amounting to Rs.2,75,176/- for internal electrical works and Rs.18,32,500/- for Fire Alarm and Fire Detection System have been approved by the competent authority. After completion of all codal formalities, composite tenders for the work have been invited on 26.2.09.

- Financial implications of the proposed project:

A total financial implications of proposal in hand would be Rs.1,12,36,155/- on the basis of the lone tenderer @ 0.86% below the estimated cost of Rs.1,13,33,394/- .

There is a budget provision of Rs. 50 lacs vide Sr.No. 429, page- 219 of the current year budget book, however, rest of the budget will be sought in the R.B.E. 2009-10.

6.	Implementation Scheme:

09 months from the date of award of work.

7.	Comments of the Finance Department on the subject:

A. 	Some infirmities have been noticed during scrutiny of case. We observe as under :

1. 	Checklist point 4 shows that the NIT was published on 11.02.09 but no newspapers cutting/web publication has been found added in support. The department may add the same. The publication time as filled up against Point No. 6 is also in contradiction of provision of this point.

B) the department may certify that publicity to NIT has been given as per approved policy of NDMC, as circulated by Director (PR) vide No. 1578/D/2007 dated 19.07.07.

2.	Clause 2.2 (at NIT P-4) stipulates an average annual financial turnover during last 3 years should be at least 50% of the estimated cost, but no such documents have been found placed on record.

3.	It may be certified that the approved NIT has been published ‘as it is’ on web site.

4.	Certification regarding following all CVC guidelines may be recorded.

5.	While according A/A & E/S for this work vide its Resolution No. 26(A-84) dated 17.12.07, Council inter alia, decided to : (1) appoint a consultant for developing parking spaces in the complex at ground level, underground and multi storey parking (2) appoint a consultant to advice on vehicular movement for smooth flow of vehicles inside the complex as well as to & fro the complex (3) demolish the servant quarters and garages for smooth flow of vehicular traffic inside the complex as well as in the periphery of the complex. File/record made available does not speak the follow up action, if any, taken pursuant to the said decision of the Council. Consultants need to be associated from the very start of conceptualizing a scheme and till completion of the work.

B.	In view of clarifications now afforded, we concur in to award the work to single bidder M/s R.K. Jain & Co. at their tendered rates amounting to Rs.1,12,36,155/- i.e., 0.86% below the EC of Rs.1,13,33,394/- and against justified rates of 2.13% above the EC, as recommended by Planning and proposed by the department subject to availability of funds. The department is advised to take necessary action for getting approval of competent authority for adoption of CPWD Manual 2007 as the case had already been cleared by FD.

8.	Comments of the Department on comments of Finance Department:

The replies of the observations of Finance Deptt. are clarified as under :

- A request for publicity of NIT in leading newspapers as per criteria fixed by PR Deptt. had been sent on 11.2.09. In response the NIT was published on 14.2.09. Cutting of one of newspaper is placed in the file at page No. 299/C. the publicity time has been given as per the provision of CPWD Manual 2007. the tenders were opened on 26.2.09

- Necessary documents are attached herewith.

- The NIT had been published ‘as it is’ on the website.

- It is certified that all the CVC guidelines have been followed.

- The action apart from this tender is being taken separately by Dir. Project and C.A.

9.	Legal implication of the project:

NIL

10.	Details of previous council Resolutions, existing law of parliament and assembly on the subject

Administrative approval and expenditure sanction of Rs. 1,30,00,000/- vide Reso. No. 20 (A-64)  dtd. 17.12.08.

11.	Comments of the Law Department on the subject / project:

L.A. has seen.

- Comments of the department on the comments of Law Deptt..

No Comments.

- Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

It is certified that all CVC guidelines have been followed

14. 	Recommendations :

The case is placed before the council for acceptance of the offer of M/s R.K. Jain & Co. @ 0.86% below the estimated cost and tendered amount of Rs.1,12,36,155/- (Rs. one crore twelve lacs thirty six thousand one hundred fifty five only) which is 2.99% below the justified rates. Permission may also be granted to issue letter of award to M/s R.K. Jain & Co. and take further action in anticipation of confirmation of the minutes of the Council.

15. 	Draft Resolution:

It is resolved in the Council that the lone offer of M/s R.K. Jain & Co. @ 0.86% below the estimated cost with a tendered amount of Rs.1,12,36,155/- (Rs. one crore twelve lacs thirty six thousand one hundred fifty five only) be accepted. Permission is also granted to issue letter of award to M/s R.K. Jain & Co. and take further action in anticipation of confirmation of  the minutes of the Council.

COUNCIL’S DECISION

Taking note of the fact that only single tender was received, it was directed by the Council that the Department may go for re-tender.