ITEM NO. 05 (A-110)

1. 	Name of the subject /project:

Sub: Streetscaping of Roads in NDMC Area

SH.: Streetscaping of Aurobindo Marg

2. 	Name of the Department/departments concerned:

Civil Engineering Department, Road-III Division

3. 	Brief history of subject/project

  - As per contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies & as per directions of Chief Secretary, Govt. of Delhi, PWD has appointed M/s Sikka Associates consultant for streetscaping of roads around Thyagraj Sports Complex which includes streetscaping of Aurobindo Marg & Brig. Hoshiyar Singh Marg.

  - As per the terms of agreement consultant submitted conceptual design of the proposed streetscaping of Aurobindo Marg which was approved in principle by the Competent Authority on 17 Mar.’09.  The presentation was also made by M/s Sikka Associates to Hon’ble Chief Minister on 14 May’09 and the conceptual plan presented by the consultant was approved.

  - Preliminary Estimate was approved by the Council vide Agenda Item No. 08(A-77) dated 30 Sep.’09 for Rs.6,23,83,500.

  - The tenders for Civil & Electrical works were opened on 30 Sep’09 through e-tendering system & five eligible tenders were received the details of which are as follows.  The tenders for Horticulture works are being issued separately.

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Himcon Engineers (India) Pvt. Ltd. | Rs.5,17,85,015/- | Rs.6,90,03,449/- | 33.25% above |  |
| 2. | M/s KBG Engineers | -do- | Rs.7,27,37,658/- | 40.46% above |  |
| 3. | M/s Raunaq Construction | -do- | Rs.7,74,45,224/- | 43.18% above |  |
| 4. | M/s. India Guinting Corp. | -do- | Rs.6,89,04,604/- | 33.06% above | Lowest |
| 5. | M/s Devi Construction Co. | -do- | Rs.7,55,20,955/- | 45.84% above |  |

  - M/s India Guinting Corporation is the lowest bidder at 33.06% above the Estimated Cost of Rs.5,17,85,015/- against the justification 22.18% above the Estimated Cost with the tendered amount of Rs.6,89,04,604/-.  Since the rate quoted by the lowest bidder were found to be on higher side so after approval by the Competent Authority the negotiation was conducted on 19 Oct.’09 with the lowest bidder through Negotiation Committee.  After offering a rebate of 6% on his earlier quoted rates the negotiated offer works out to 25.70% above the Estimated Cost with the negotiated tender amount of Rs.6,47,70,327/-.

  - The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance.

  - The Finance Department has concurred the proposal for award of work to the lowest bidder.

  - Empowered Committee during its meeting on 23 Oct.’09 after detailed deliberations decided that the case be placed before the Council for accord of approval for acceptance of lowest offer of  M/s India Guinting Corporation.

  - The validity of tender is upto 28 Dec.’09.

4. 	Detailed proposal on the subject/project

          - Aurobindo Marg

    - Total length    : 3450 M

    - Length of the road taken in

proposed scheme   : 2500 M

(Y-4 junction to AIIMS flyover)

    - Y-4 junction to Safdarjung flyover

      - Right of way   : 53.20 M

      - Width of carriageway  : 19.60 M

    - Safdarjung flyover to AIIMS flyover

      - Right of way   : 65.65 M

      - Width of carriageway  : 22.30 M

          - Creation of green buffer between the kerbstone and the edge of footpath.

          - Development of bus bays adjacent to INA Market & provision of parking facility in front of INA Market for following:-

    - Car Parking    : 144 Nos.

    - Two wheeler parking   : 124 Nos.

          - Improvement in geometrics of islands & central verge.

          - Development of pedestrian plaza, provision of other pedestrian facilities like signages, bollards, lighting & Solar Power studs etc.

          - Improvement of cross drainage.

          - Electrical Cables (different sizes), Poles & pole light fittings on flyover, parking area, concealed continuous lighting alongwith parapet of Safdarjung flyover.

          - Development of side-walks except Safdarjung flyover which has been sanctioned separately and is not part of this estimate.

          - Laying of irrigation lines, Water tanks, pumps, Bore wells etc.

5. 	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.6,47,70,327/-.

6. 	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is eight months after award of work.

7. 	Comments of the finance department on the subject

The Finance Deptt. vide diary No.2416/Finance/R-Civil dated 23 Oct.’09 has concurred the proposal.

8. 	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9. 	Legal Implications of the subject/project

Nil

10. 	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs. 6,23,83,500/- was accorded by Council item No. 07(A-77) dated 30 Sep.’09.

11. 	Comments of Law Department on the subject

No comments.

12. 	Comments of the department on the comments of the Law Department

No comments.

13. 	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14. 	Recommendations

The case is placed before the Council for consideration and

  - Accord of approval to award the work to M/s India Guinting Corporation @ 25.70% above the estimated cost of Rs.5,17,85,015/- against the justified cost of 22.18% above Estimated Cost with a negotiated tendered amount of Rs.6,47,70,327/- & accord of revised Administrative Approval and Expenditure Sanction for Rs.6,47,70,327/- for the work of “Streetscaping of Aurobindo Marg”.

  - To initiate further action in the matter in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval to award the work to M/s India Guinting Corporation @ 25.70% above the estimated cost of Rs.5,17,85,015/- against the justified cost of 22.18% above Estimated Cost, with a negotiated tendered amount of Rs.6,47,70,327/-.

It was further resolved by the Council to accord revised administrative approval and expenditure sanction amounting to Rs.6,47,70,327/- for the work of “Streetscaping of Aurobindo Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.