ITEM NO. 07 (A-112)

1. 	Name of the subject/project

Sub: Streetscaping of Roads in NDMC Area

SH: Streetscaping of Old R.K.Ashram Marg (Kali Bari Marg to Park Street)

2. 	Name of the Department

Civil Engineering Department, Road-IV Division.

3. 	Brief history of the subject/project

  - As per the contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies.  Accordingly M/s OASIS who was already engaged as streetscaping consultant for Mandir Marg & other roads was given the work of streetscaping for Old R.K. Ashram Marg (Kali Bari Marg to Park Street) as an additional work.

  - The Preliminary Estimate for streetscaping of Old R.K.Ashram Marg was approved by the Council vide Agenda Item No. 12(A-68) dated 21 Aug.’09 for Rs. 2,07,21,900/-.

  - The tenders for Civil & Electrical works were opened on 24 Sep.’09 through e-tendering system & four eligible tenders were received the details of which are as follows.  The Horticulture tenders are being issued separately.

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Devi Construction Co. | Rs.1,95,58,151/- | Rs.2,75,47,642/- | 40.85% above |  |
| 2. | M/s KBG Engineers | -do- | Rs.2,83,83,312/- | 45.12% |  |
| 3. | M/s Raghav Engineer | -do- | Rs.2,55,91,315/- | 30.85% above |  |
| 4. | M/s Raunaq Construction | -do- | Rs.2,51,68,461/- | 28.69% above | Lowest |

  - M/s Raunaq Construction is the lowest bidder at 28.69% above the Estimated Cost of Rs.1,95,58,151/- against the justification of 25.28% above the Estimated Cost with the tendered amount of Rs.2,51,68,461/-.

  - The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance.

  - The Finance Department has concurred the proposal for award of work to the lowest bidder.

  - Empowered Committee during its meeting on 23 Oct.’09 after detailed deliberations decided that the case be placed before the Council for accord of approval for acceptance of lowest offer of M/s Raunaq Construction.

  - The validity of tender is upto 22 Dec.’09.

4. 	Detailed Proposal on the subject/ project

Old R.K. Ashram Marg (Kail Bari Marg to Park Street)

    - Length of Road   : 618 M

    - Width of Carriageway  : 7.2 M

    - Right of Way    : 17 M

- Development of Parking facilities opposite main gate of RML Hospital.

- reation of green buffer which separates pedestrians from vehicular traffic and noise.  The road side buffer would also prevent spillover of the Pedestrains to the main carriageway besides providing raod with green landscape look.

- Signages, seating options, ramps and stairs, edge restrains, landscape lighting, public conveniences & planter wall etc.

- Laying of irrigation line, pumps, storage tanks etc.

- Electrical works like laying Cables (different sizes), Electrical fittings, up-lighters & Feeder pillars.

- Pedestrian plazas & walkways to be created at appropriate locations.  Provision of table top crossing to approaches of various properties for smooth pedestrian flow.

- Relocation of existing kiosks/shops/stalls towards plaza adjoining RML Hospital using modern/contemporary design.

- Construction of six additional stalls proposed to be shifted from back side of Hyderabad House.

5. 	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.2,51,68,461/-.

6. 	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7. 	Comments of the finance department on the subject

The Finance Deptt. vide diary No.2423/Finance/R-Civil dated 23 Oct.’09 & has concurred the proposal .

8. 	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9. 	Legal Implications of the subject/project

Nil

10. 	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs. 2,07,21,900/- was accorded by Council item No. 12(A-68) dated 21 Aug.’09.

11. 	Comments of Law Department on the subject

No comments

12. 	Comments of the department on the comments of the Law Department

No comments

13. 	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14. 	Recommendations

The case is placed before the Council for consideration and

a.	Accord of approval to award the work to M/s Raunaq Construction @ 28.69% above the estimated cost of Rs.1,95,58,151/- against the justified cost of 25.28% above Estimated Cost with a tendered amount of Rs.2,51,68,461/- & accord of revised Administrative Approval & Expenditure Sanction for Rs.2,51,68,461/- for the work of for “Streetscaping of Old R.K.Ashram Marg (Kali Bari Marg to Park Street)”.

  - To initiate further action in the matter in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval to award the work to M/s Raunaq Construction @ 28.69% above the estimated cost of Rs.1,95,58,151/- against the justified cost of 25.28% above Estimated Cost with a tendered amount of Rs.2,51,68,461/-.

It was further resolved by the Council to accord revised administrative approval & expenditure sanction amounting to Rs.2,51,68,461/- for the work of “Streetscaping of Old R.K.Ashram Marg (Kali Bari Marg to Park Street)”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.