ITEM NO. 14 (A-75)

1.	Name of the subject/project:

S/R of Roads in NDMC area.

S.H.:  Improvement to footpath of Ashoka Road from GPO to C-Hexagon.

2.	Name of the Department

Civil Engineering Department, EE(R-I)

3.	Brief history of the Subject/project

The footpath of Ashoka Road was constructed in 1989.  The Condition of footpath has deteriorated.  Being a very important road and connecting the traffic from New Delhi area to Patiala House Court, High Court, Supreme Court besides connecting the area of East Delhi, Nizzamudin, Noida to South Delhi it is regularly used by VVIP’s.  The condition of the footpath has deteriorated and is not in presentable state as the slabs are broken/missing and reinforcement is coming out at the number of places.  Moreover due to frequent cuts by MTNL, Water Supply, Electrical Department etc. the problem of the damages to the footpath has compounded.  The PE amounting to Rs. 1,10,80,000/- prepared by field staff has been concurred by Finance Department after scrutiny by the planning division.

4.	Detailed proposals of subject/project

The proposal is for improvement of footpath of Ashoka Road from GPO to C-Hexagon by providing 40 mm thick fine dressed sand stone over PCC 1:5:10.  The scope also includes provision of factory made CC kerb stone 300 x 300 x 150 mm and PCC 1:2:4 precast channel slab.

5.	Financial implications of the proposed subject/project:

The Financial implications of the proposal works out is Rs. 1,10,80,000/-

6.	Implementation schedule with timelines for such stage including internal proceeding

The schedule time for completion of work has been taken as 12 months after award of work.

7.		Comments of the Finance Department on the subject :

The proposal has been concurred by the finance department, subject to following:-

- Approval of the competent authority.

- Availability of funds under head of account under G.1.3

- The estimated cost be corrected in the history sheet and all the relevant documents.

- The CE(C) to sign the abstract of cost in token of its acceptance.

- The department shall ensure that the specifications taken in the estimate are in accordance with the specifications approved by the Competent Authority.

- The department shall certify that the area included in the estimate forms part of the PIP project approved by the Competent Authority.

8.	Comments of the Department on comments of Finance Department.

(a) The replies to the observations raised by Finance Department are as under:-

- The approval falls within the competency of Council.  However the approval in principle has been accorded by the Chairman, NDMC.

- The funds will be made available after approval of PE by the council as per norms of Finance Department.  However the funds have been sought for financial year 2008-09.

- The estimate cost has been corrected.

- Needful has been done.

- The specifications taken in the estimate are in accordance of estimate approved by the Competent authority.

- The wok included in the estimate is the part of PIP project approved by the Competent Authority.

(b) The Empowered Committee chaired by Chairman in its meeting on 15 Jan.’08 has approved the PE & recommended that Preliminary Estimate be placed before council for according Administrative Approval and Expenditure Sanction for Rs.1,10,80,000/-

9.	Details of previous Council Reso. existing Law of Parliament and Assembly on the subject:

Nil

10.		Comments of the Law Department on the subject :

The Empowered Committee has cleared the proposal & Legal Advisor is a member of Empowered Committee.

11.		Comments of the Department on the comments of the Law Deptt. :

N.A.

12.	Recommendations :

The case is placed before the council for consideration and accord of A/A & E/S amounting to Rs. 1,10,80,000/- to the preliminary estimate for the work of improvement to footpath of Ashoka Road from GPO to C-Hexagon

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.1,10,80,000/- is accorded for the work of Improvement of footpath of Ashoka Road from GPO to C-Hexagon.