ITEM NO. 02 (A-14)

- Name of Subject/Project:  Construction of Porta Cabin and providing & fixing Gym Equipments in NDMC Colonies.

- Name of Department:

Civil Engineering Department. Zone-II

- Brief History of the subject/Project:

To uplift the community facilities for NDMC employees, it was desired to provide an additional facility to the NDMC’s residents, residing in NDMC colony by providing gym equipments in porta cabin by developing colony level gym in the NDMC residential complexes. For this purpose, earlier the colonies having more than 35 houses and not falling in the LBZ Area had been considered.   In this connection, as directed, a survey was conducted for entire NDMC colonies to assess the situation to select the eligible colonies for developing colony level gym.  After the survey, 15 colonies were found eligible for this facility.  A meeting was convened by Secretary, NDMC in the Council room on 9.6.2011 with the representatives of Residents Welfare Associations of various eligible NDMC Complexes and various issues regarding maintenance, watch and ward and welfare of the gym were deliberated explored. During the discussion, it was clearly spelt out that the operation and supervision of the proposed gymnasium will have to be undertaken by respective RWAs for which uniform additional fee can be taken from the local families and additional membership fee can be taken by the RWAs from regular users of the gymnasium. All RWAs welcomed the proposal and consented to undertake supervision-cum-operation and requested that NDMC may also consider provision of Security guard-cum-Trainer for the new facility for which suitable deduction can be made from the concerned employees. The minutes of the meeting was enclosed at Annexure ‘A’ (See pages 8 – 12 ) for ready reference. Representative of one Association i.e. from Rohini Complex had refused for this facility.  Subsequently, 14 colonies were decided to have this facility for which consent letters from the RWAs were also received (Annexure ‘B’ See pages 13 -  16). List of such colonies exists at Annexure ‘C’ (See page 17).

The proposal was placed before the Council during its meeting on 24.08.2011 vide Item No.05 (A-12) dated 24.08.2011 and the same was deferred. During discussion in the Council, it was desired that comments of the few members of the Council may be sought. The opinions of the members were sought and few more colonies as listed below to develop the gym in Porta Cabin were suggested:-

1.	Aurangzeb Road

- Type-I Qtrs.,Bapu Dham Complex.

- Type-I 40 Flats at Pandara Park

- Kaka Nagar complex.

- D.P. Sadan Hailey Lane

- Prithvi Raj Road Quarters

- Golf Link Complex

8.	Veternity Hospital Qtrs., Begam Zaidi and Basurkar Market Flats, Moti Bagh

These cases were forwarded to Chief Architect Deptt. NDMC, for comments. Chief Architect Deptt. commented that some of the sites fall under the LBZ Area or under ASI. In such seven (Sr. Nos.  1 to 7 above) cases, necessary clearances will be sought from the concerned authorities before seeking administrative approval and expenditure sanction. Arrangements for operation of gymnasium will be worked out in consultation with Welfare Deptt and Project Deptt.. Work accordingly is proposed to be taken up in 2 phases based on the clearances.

- Detailed proposal of the Subject/Project:

The temporary structure of Porta Cabin of size 18’x25’ was proposed to be provided and in every location of Gym, Four Stations Multi Gym, Treadmill, Elliptical   Cross Trainer, Recumbent Bike, Upright Bike and Weight Lifting Benches with Rods of length 5’ and 4’ long with Plates, Dumbles were taken in the proposal at 14 places/locations (deleting the provision of Gym at Rohini Housing Complex). Further, the life of Gym equipments/Porta Cabin depends upon the maintenance, type of use and frequency of uses etc.. However, prescribed life was not readily available and Porta Cabin/Gym Equipments can last longer if it is correctly put to use and periodically maintained. A uniform protocols and guidelines to regulate the discipline and uses like payments of electricity/water charges, user fee charges, maintenance and operation, security and guard-cum-trainer including suitable deductions from the employee salary etc.  As suggested by the members, consultation was done. Opinion of C.A. Deptt. was sought on the new cases and Chief Architect Deptt. has commented that some of the sites (Sr. No. 1 to 7) fall under the LBZ Area or under ASI. Regarding Sr. No.8, location will be finalized before the finalization of the tender. An estimate amounting to Rs. 2,05,35,100/- for 14 Nos. Porta Cabin was prepared and placed before the Council in the meeting on 24.08.2011. However, the expenditure involved in the additional construction of Porta Cabin for Sr. No.8 above is proposed to be covered within the proposed estimate of 14 locations and its tolerance amount. The construction work is accordingly, proposed to be taken up in 2 phases based on the clearances.

A copy of DPR for the proposed work is also enclosed at Annexure ‘D’ (See pages 18 – 19) for reference please.

Construction of Porta Cabin and provision and fixing of Gym equipments being of different nature and specialized one are proposed to be undertaken separately within the sanctioned amount.

Work in respect of Sr. Nos.1 to 7 will be taken up after obtaining necessary clearances from concerned authorities in Phase-II for which a separate Estimate will be placed before the competent authorities.

- Financial implication of proposed Subject/Project:

The preliminary estimate amounting to Rs. 2,05,35,100/- prepared on the basis of DSR-2007 with up to date cost index and market rate duly checked by the Planning has been concurred by the Finance.

- Implementation schedule with timelines for each stage including internal processing:

Time for completion of the Project is 6 months after the award of the work.

- Comments of the Finance Department at the Subject (with Diary No.1379/FinanceP-Civil dated 18.07.2011)

Finance Deptt has already concurred the proposal vide Diary No.1379/Finance P-Civil dated 18.07.2011.

- Comments of Department on the comments at the Finance Department:

The Finance Deptt. has seen the reply of department and has no further comments to offer.

- Legal implication of the subject/project:

NIL

- Details of previous Council Resolution/Existing law of Parliament and Assembly on the Subject:

The Preliminary Estimate amounting to Rs.2,05,35,100/- for the construction of Porta Cabin and providing and fixing Gym equipments in NDMC colonies, was placed before the Council for concurrence and the same was deferred vide Item No.05 (A-12) dated 24.08.2011.

- Comments of the Law Department on the Subject/Project:

NIL

- Comments of the Department on the comments of the Law Department:

NIL

- Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed, while processing the case:

Certified that necessary guidelines of CVC have been followed while processing the case.

- Recommendation:

The case is placed before the Council again for consideration and accord of A/A & E/S of the preliminary estimate amounting to Rs.2,05,35,100/- for Construction of Porta Cabin and providing & fixing Gym equipments in NDMC Colonies.

- Draft Resolution

Resolved by the Council that A/A and E/S of the preliminary estimate amounting to Rs.2,05,35,100/- for construction of Porta Cabin and providing and fixing Gym equipments in eligible NDMC colonies based on the proposal in paragraph 4 is accorded. Further, resolved by the Council that subsequent action be taken in anticipation of confirmation of the minutes of the council.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.2,05,35,100/- for construction of Porta Cabin and providing and fixing of Gym equipments in eligible NDMC colonies, as per details in para 4 of the agenda.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the minutes by the Council.