ITEM NO. 03 (A-136)

1.	Name of the subject/project

Sub:	Improvement & upgradation of colony roads, back lanes taken over from CPWD in Sector-I & III DIZ Area, Gole Market

2.	Name of the Department

Civil Engineering Department, Road Division-V

3.	Brief history of the subject

- Prime Minister’s office vide letter No.680/50/c/9/2006-ES.I dated 08 Jan.’07 (Annexure ‘A’ See pages 37 -38) while reviewing the issues of civic amenities in Delhi has recorded that the colonies that are to be handed over to NDMC from CPWD are to be listed & municipal functions are to be carried out by NDMC in these colonies as per the report by Ministry of Urban Development.

- Accordingly as per decision taken in the meeting held on 26 Nov.’07 with Secretary (UD) Roads/back lanes & Civil Structures of parks in 36 colonies have been taken over from CPWD by NDMC & confirmed to Secretary, Ministry of Urban Development, Govt. of India vide Secretary, NDMC D.O. letter No.D/27/DH/08 dated 14 Jan.’08 (Annexure ‘B’ See pages 39 - 44).

- The roads, lanes/ back lanes & civil structures of parks in   Sector-I & III, DIZ Area, Gole Market were taken over from CPWD in Dec.’07.

- The roads & back lanes in these colonies taken over from CPWD are in a very bad condition and need immediate repairs/ upgradation.  Accordingly a comprehensive plan for upgradation of these colony roads to concrete roads alongwith improvement of civil works of parks has been prepared and rough cost of upgradation of these colony roads & civil works of parks is about Rs. 120 Crores.

- Secretary, Ministry of Urban Development was requested vide   D.O. letter No.31/PS/Chairman/08 dated 21 Jan.’08  (Annexure ‘C’ See pages 45 - 48) for allocation of funds from Ministry of Urban Development for the upgradation plan of these colony roads/ back lanes.  A reminder was also sent vide D.O. letter No.192/PS/Chairman/08 dated 28 Apr.’08 (Annexure ‘D’ See pages 49 - 51) with a copy to Minister of State for Urban Development as per discussion held with MoS(UD) on 03 Apr.’08 but no response has been received from Urban Development in this regard.

- Since the condition of these roads, lane/ bylanes is extremely bad & residents are suffering so Preliminary Estimate by field staff has been prepared.

- The case was discussed in Special Council Meeting on  03 Sep.’09.  It was resolved by the Council that work may be taken up by NDMC itself out of its own funds, necessary provisions will be made in Budget 2010-11 & Revised estimate 2009-10.

- The request for sending formal communication to NDMC for transfer of public streets maintained by them has been sent to Director General (Works), CPWD on 15 Sep.’09.

- A meeting was also held in chamber of Chief Secretary on   10 Oct.’08 on the decision of laying CC roads in Govt. of NCT of Delhi.  In meeting it was decided that NDMC would lay 100 Km. of lane length of CC roads preferably in this financial year.  Copy of minutes vide No. CS/5123-5134 dated 10 Oct.’08 is at Annexure ‘E’ (See pages 52 – 54)

- CRRI was engaged to evaluate these roads & recommend the design & specifications for concrete roads.  CRRI has submitted design report & based on this design report estimates for provision of concrete roads have been framed by the field staff colonywise.

- Accordingly the Preliminary Estimate for providing concrete roads, lane/ bylanes in Sector-I & III, DIZ Area, Gole Market including improvement of drainage for Rs.6,61,66,600/- has been prepared by the field staff based on recommendations of CRRI which has been scrutinized by the Planning Department.

- Preliminary Estimate has been concurred by the Finance Department.

4.	Detailed Proposal on the subject/ project

- HDPE pipe ducts for laying of Elect./ communication cables.

- Precast RCC pipe 300 mm dia for drainage.

- Ready Mix concrete M-10 & M-40.

- Precast RCC manhole covers, gully chambers, manholes, RCC works etc.

5.	Financial implications of the proposed project/subject

The financial implications of the scheme works out to Rs.6,61,66,600/-

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule period of completion of work is fifteen months after award of work.

7.	Comments of the finance department on the subject

Finance vide diary No. 2687/Finance/R-Civil dated 07 Dec.’08 & R-4698/PS/FA/10 dated 05 Jan.’10 has concurred the proposal & finance department has seen the agenda vide No. R-4724/PS/FA/10 dated 08 Jan.’10.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Council vide special meeting No. 06/2009-10 held on 03 Sep.’09 has resolved that work may be taken up by NDMC itself out of its own funds.

11.	Comments of Law Department on the subject

No comments

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

N.A.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for taking over of colony roads/lanes/service roads & parks from CPWD in Sector I & III, DIZ Area, Gole Market Area of NDMC for its maintenance, upgradation/ improvement to concrete roads in anticipation of formal communication from CPWD to transfer the public streets & parks maintained by CPWD to NDMC.

- Approval for carrying out the maintenance, upgradation/improvement works in the area taken over from CPWD out of NDMC’s funds in anticipation of receipt of direction regarding vesting of these roads/ streets & parks from Central Government.

- Accord of Administrative Approval & Expenditure Sanction for Rs. 6,61,66,600/- for the work of “Improvement & Upgradation of Colony Roads, back lanes taken from CPWD in Sector-I & III, DIZ Area, Gole Market”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for the following:-

- For taking over of colony roads/lanes/service roads & parks, etc. from CPWD in Sector I & III, DIZ Area in Gole Market Area of NDMC for its maintenance, upgradation/improvement to concrete roads etc, in anticipation of formal communication from CPWD for transfer of the public streets & parks maintained by CPWD to NDMC.

- For carrying out the maintenance, upgradation/improvement works in the area taken over from CPWD out of NDMC’s funds, in anticipation of receipt of directions from Central Government regarding vesting of these roads/streets & parks in NDMC.

- To accord Administrative Approval & Expenditure Sanction for Rs. 6,61,66,600/- for the work of “Improvement & Upgradation of colony Roads, back lanes, etc. taken over from CPWD in Sector-I & III, DIZ Area, Gole Market”.

- It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.