ITEM NO. 08 (A-141)

- NAME OF SUBJECT:

Subject: - Improvement to Ali Ganj Housing Complex

Sub Head: - Improvement to double storey and triple storey flats at Ali Ganj

- NAME OF THE DEPARTMENT:

Civil Engineering Department (BM-PK)

3.	BRIEF HISTORY OF THE PROJECT:

The Ali Ganj Housing Complex (Double Storey flats and triple storey flats) were constructed in 1960. No major renovation works have been carried out in these flats. The condition of these flats and its surrounding are bad. The plaster of outer surface and inner surface worn out at several places. The floors of the houses are broken and the flush door windows are also is in bad condition. The open area is not at present paved. Several representations from the allottees of these flats for improvement were received from time to time. To improve/ renovate the buildings an estimate amounting to Rs. 1,71,35,000/- has been prepared on the basis of 2007 DSR + 3% contingencies.

4.	DETAILED PROPOSAL OF THE PROJECT:

The Ali Ganj Housing Complex (Double Storey flats and triple storey flats) were constructed in 1960. No major renovation works have been carried out in these flats. The condition of these flats and its surrounding are bad. The estimate has been prepared with following items

1. Provision of stone grit wash on external surface as façade restoration to both the Housing Complexes.

2. Provision of ceramic floor tiles in all the rooms of the flats and wall tiles in bath room, toilet and kitchens.

3. Provision of flush door shutters with new T-iron frames and new Z- section steel windows.

4. Provision of interlocking pavers in the lanes and open court yards inside the boundary walls of the residential complexes.

5. Improvement to exiting boundary wall and providing new entrance gates.

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED SUBJECT:

Accordingly, Preliminary Estimate is framed for Rs.1,71,35,000.00 with 3% contingencies.

6.	IMPLEMENTATION SCHDULE WITH AND TIME LINES:

Twelve (12) months from the award of the work.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

Finance has concurred the proposal vide dairy No. 2872/finance/R-Civil dated 18.12.09

8.  	Comments of the department on the comments of Finance Department.

No comments in view of concurrence of finance.

9.     	LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

NIL

10  	Details of the Previous Council’s Resolution, existing laws of

Parliament and Assembly on this subject:

NIL.

11. 	Comments of the law Department on this Subject:

Nil.

12. 	Comments of the department on the comments of Law 	Department:

Nil.

13. 	Certification by the Department that all CVC guidelines had been 	followed, while processing the case:

Certify that CVC guidelines have been followed while processing the case.

14. 	Recommendations:

The case is placed before the Council to accord administrative approval and expenditure sanction to the estimate amounting to Rs. 1,71,35,000.00 for “Improvement to double storey and triple storey flats at Ali Ganj”. Permission be also accorded to take further action in anticipation of confirmation of minutes of Council.

15. 	Draft Resolution:

Resolved by the Council that A/A & E/S is accorded to the estimate amounting to Rs.1,71,35,000.00 for “Improvement to double storey and triple storey flats at Ali Ganj”. Permission is accorded to take further action in anticipation of confirmation of minutes of Council.

COUNCIL DECISION

Agenda Withdrawn, keeping in view the redevelopment plan of the area.