ITEM NO. 15 (A-143)

1.	Name of the subject/project:

Improvement to Lal Bahadur Sadan Housing Complex.

Sub Head: Structure rehabilitation façade restoration and improvement of Lal Bahadur Sadan Housing Complex.

2.	Name of Deptt./Deptt. concerned:

Civil Engineering Department, NDMC.

3.	Brief History:

The Lal Bahadur Sadan Housing Complex was constructed in 1968. It consists of 2 Nos. Type-I, 72 Nos. Type-II, 20 Nos.  Type-III in four storied structure.  No major work of improvement has taken place in this housing complex till to date.  Based on the Sub-Committee report of which recommended for structural rehabilitation and façade restoration of the complex, this proposal is for structural rehabilitation and upgradation work in Lal Bahadur Housing Complex for the safety of occupants/allottee and to meet out their requirement as per new guidelines to improve their life style. Accordingly an A/A & E/S of Rs.2,64,32,000/- (Rupees Two crore sixty four lacs thirty two thousand only) was accorded by the Council vide Reso. No.14(A-70) dated 21.08.09.

4.	 Detailed proposal on the subject/project:

After completing the codal formalities, item rate tenders were invited as per e-procurement. Four tenders were received and found eligible for opening their financial bid. On opening of the financial bid, M/s. India Guniting Corporation with the quoted rate of 23.30% above the estimate cost was the lowest among the four tenderers. The details of the tenders are as under:-

| S.No. | Name of Contractor | Tendered Amount | %age works out | Remarks |
| --- | --- | --- | --- | --- |
| 1 | M/s. India Guniting Corpn. | 3,29,25,003/- | 23.30% above | 1st lowest |
| 2 | M/s. Devinder Singh | 3,32,14,557/- | 24.38% above | 2nd lowest |
| 3 | M/s. Raghav Engineer | 3,58,17,017/- | 34.13% above | 3rd lowest |
| 4 | M/s. KBG Engineers | 3,83,81,816/- | 43.74% above | 4th lowest |

From the details of the tenders, it may be seen that M/s. India Guniting Corpn. is lowest tenderer with tendered amount of Rs.3,29,25,003/- which is 23.30% above the estimated cost of the work. The justification as checked by Planning Div. works to Rs.22.04% above the estimated cost. The lowest quoted rates of L-1 (M/s. India Guniting Corpn.) are in close proximity to the justified rate as the lowest quoted rate is 1.07% above the justified cost. Therefore, the offer of L-1 is considered reasonable for acceptance by the Competent Authority.

5.	Financial implications of the proposed/project/subject:

The total financial implication is (Rs.3,29,25,003/- + 3% contingencies) = Rs.3,39,12,753/-. There is budget provision of Rs.10.00 lacs exist under the head of A/c D.4.12.1 (Item No.280) for the year 2009-10, however the additional fund have been sought in the RE 2009-10 & BE 2010-11.

6. 	Implementation schedule:

12 months from the date of award of work.

7.	Comments of Finance Deptt.:

Finance has concurred the proposal to award the work to the lowest tender (L-1) vide their Diary No. 49 dated 08.01.2010.

8.	Comments of the Department on comments of Finance Deptt.:

No comments in view of concurrence of finance.

9.	Legal Implication of the project:

NIL

10.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject:

Reso. No. 14(A-70) dated 21.08.09 Council accorded A/A & E/S to the preliminary estimate of Rs.2,64,32,000/- for “Improvement to Lal Bahadur Sadan Housing Complex. Sub Head: Structure rehabilitation façade restoration and improvement of Lal Bahadur Sadan Housing Complex”.

11.	Comments of the Law Department on the subject/project:

LA has seen the case.

12.	Comments of the Department on the comments of Law Deptt:

NIL

13.	Certification by the Deptt.

Certified that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

14.	Recommendation of the Department:

The case is placed before the Council for acceptance of the lowest offer of M/s. India Guniting Corpn. for Rs.3,29,25,003/- which is 1.07% above the justified cost. The case is also placed for according revised A/A & E/S of Rs.3,39,12,753/-. Approval may also be accorded to initiate necessary action in anticipation of confirmation of minutes of the Council.

15.	Draft Resolution.

Resolved by the Council that the lowest offer of M/s. India Guniting Corpn. for Rs.3,29,25,003/- which is 1.07% above the justified cost is accepted. Also resolved by the Council for sanction of revised A/A & E/S of Rs.3,39,12,753/- for “Structural  rehabilitation façade restoration and improvement of Lal Bahadur Sadan Housing Complex”. The department may initiate action in anticipation of confirmation of the minutes by the Council.

COUNCIL’S DECISION

Resolved by the Council that the lowest offer of M/s India Guniting Corpn. for Rs.3,29,25003/-, which is 1.07% above the justified cost is accepted. It was also resolved to accord revised A/A & E/S amounting to Rs.3,39,12,753/- for the work of “Structural rehabilitation, façade restoration and improvement of Lal Bahadur Sadan Housing Complex”.

# It was further resolved that Department may initiate action in anticipation of confirmation of the minutes by the Council.