ITEM NO. 03 (A-02)

1.	Name of the subject/project:

Sub:	S/R of roads in NDMC area.

SH:	Improvement to footpath at Ferozshah Road, Dr. Rajendra Prasad Road, Jaswant Singh Road, Tolstoy Marg, Atul Grove Road, K.G. Marg, Jai Singh Road, Jantar Mantar Road and Sansad Marg.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-I Division.

3.	Brief history of the subject/project

  - A comprehensive plan for improvement of footpaths under Pavement Improvement Plan was approved by the Competent Authority in March, 07.

  - Following roads have been taken up under Pavement Improvement Plan:

    - Ferozshah Road

    - Dr. Rajender Prasad Road

    - Jaswant Singh Road

    - Tolstoy Marg

    - Atul Grove Road

    - K. G. Marg

    - Jai Singh Road

    - Jantar Mantar Road

    - Sansad Marg.

  - The precast RCC footpaths of these roads were constructed 15 years back.  The condition of these footpaths has deteriorated due to wear and tear, cuttings by the various utility service providers and has outlived their life.  So, there is need to improve these footpaths on priority in view of Commonwealth Games-2010.

  - Accordingly Preliminary Estimate has been prepared by the Field Staff which has been checked by the Planning.  Preliminary Estimate has been concurred by the Finance Deptt.

- Detailed proposal on the subject/project:

  - White / Red sandstone slabs with precast CC kerb stone & channel slab.

  - The scope also includes provision of precast bell mouths, bollards, cobble stone approaches to footpaths in the form of table top crossings and interlocking pavers.

- Financial implications of the proposed project/subject:

The financial implications of the proposal works out to Rs.2,84,48,000/-.

- Implementation schedule with timeliness for each stage including internal processing:-

The schedule of completion of the work is twelve months after award of work.

- Comments of the Finance department on  the subject:-

The Finance Deptt. vide diary No.438/Finance/R-Civil dated 04.03.2009 has no objection to place the matter before the Council for seeking Administrative Approval and Expenditure Sanction for Rs.2,48,48,000/- subject to following:

  - Approval of the Competent Authority for proposal of Red/Stone flooring instead of CC Slab for K.G. Marg and Tolstoy Marg footpath and placing on record the life of new footpath.

  - Compliance of the earlier circular issued by the Finance Department regarding updating of Road History Register and time frame for the completion of the RHR.

  - Availability of funds.

- Comments of the department on comments of Finance Department

- Approval of Competent Authority has been obtained for use of Red / white sandstone for K.G. Marg and Tolstoy Marg.

- It is certified that the action in respect of earlier circular issued by Finance Deptt. has been taken and entries have been made in RHR.  The RHR’s in respect of road divisions have been updated based on available records.

- The funds would be made available after approval of PE by the Council as per norms of Finance Deptt.

- Legal Implication Of The Subject/Project

There is no legal implications.

- Details of previous council Reso. existing law of parliament and assembly on the subject

Nil

- Comments of Law Department on the subject

No comments

- Comments of the department on the comments of the Law Department

No comments

- Certification by the department that all Central Vigilance Commission (CVC) guidelines  have been followed while processing the case

Certified that CVC guidelines would be followed during tendering.

- Recommendations

The case is placed before the Council for consideration and

- Accord of A/A & E/S amounting to Rs.2,84,48,000/- to the Preliminary Estimate for the work of Improvement to footpath at Ferozshah Road, Dr. Rajender Prasad Road, Jaswant Singh Road, Tolstoy Marg, Atul Grove Road, K.G. Marg, Jai Singh Road, Jantar Mantar Road and Sansad Marg.

- To initiate further action in the matter in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Deferred.