ITEM NO. 03 (A-37)

1.	Name of the subject/project:

Sub.:	S/R of Road in NDMC Area

SH:	Improvement of Footpath and Cycle Track at Tilak Marg

2.	Name of the Department/departments concerned

Civil Engineering Department, Road Division-I

3.	Brief history of subject/project

- The footpath & cycle track, at Tilak Marg is in bad condition due to frequent cuttings made by various agencies for laying/repairs of services.  The footpath & cycle track has outlived its normal life and is due for renovation.  During the inspection of Sr. Officers it was decided that the case for improvement of footpaths as well as cycle track be taken up on priority being a very important area.  Accordingly Preliminary Estimate prepared by the field staff was approved and Administrative Approval & Expenditure Sanction accorded for Rs. 49,19,000/- by the Competent Authority.

- The tenders were called for and four tenders were received on 03 Apr.’08.  Sh. Bipin Kumar is the lowest bidder @ 80.72% above the Estimated Cost of Rs.46,22,277/- against the justification of 88.43%  above the Estimated Cost with quoted sum of Rs.83,53,549/-.  The lowest bid has been found to be reasonable for acceptance.   Since the cost of work is more than Rs. 50 lacs the tender has to be approved by the Council.

4.	Detailed Proposal on the subject/project

40 MM thick fine dressed sandstone is proposed on the footpath alongwith providing and laying Ready Mix Concrete on the existing cycle track.  Provision for gully grating with frame etc. has also been taken.

5.	Financial implications of the proposed subject/project:

The financial implications of the tender works out to Rs. 83,53,549/- .

6.	Implementation schedule with timelines for each stage including internal proceeding

The time period required for the completion of the work is four months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

Finance Department vide diary No. 1440/Finance/R-Civil dated 16 Jun.’08 has got no objection for acceptance of tender of lowest bidder subject to certification that offer of L-1 is in close proximity of last approved rates for similar nature of works and revised Administrative Approval & Expenditure Sanction duly checked from Planning is obtained from Council.

8.	Comments of the Department on comments of Finance Department.

No similar nature of work has been carried out in the recent past.  However one of works executed in R-II Division was awarded at 89.43% above the Estimated Cost against the justification 85.62% so the offer of lowest bidder can be considered to be in close proximity of last awarded rate in the Road Circle.  The revised Administrative Approval & Expenditure Sanction based on lowest offer duly checked by Planning is being sought from Council through this Agenda.

9.	Legal Implication of the subject/project

There are no legal implications.

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

N.A.

11.		Comments of the Law Department on the subject :

No comments

12.		Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

The CVC guidelines have been followed while processing of the tender case.

14.	Recommendations :

The case is placed before the Council for consideration & accord of approval

- To accept the lowest offer of Sh. Bipin Kumar at 80.72% above the Estimated Cost with the tendered amount of Rs. 83,53,549/- for the work of S/R of Roads in NDMC Area, SH. Improvement of footpath and cycle track at Tilak Marg & Accord of Revised Administrative Approval & Expenditure Sanction for Rs.83,53,549/-

- To initiate further action in the matter in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord Revised Administrative Approval & Expenditure Sanction for Rs.83,53,549/- and to accept the lowest offer of Sh. Bipin Kumar, at 80.72% above the Estimated Cost of the tendered amount for the work of S/R of Roads in NDMC Area, SH. Improvement of footpath and cycle track at Tilak Marg.

It was also decided that the department may initiate action in anticipation of confirmation of the minutes by the Council.