ITEM NO. 10 (A-55)

1.	Name of the subject/project:

Sub.:	S/R of Road in NDMC Area

SH:	Improvement to Lane Bylanes under Lane Improvement Plan (LIP) in R-IV Division

2.	Name of the Department/departments concerned

Civil Engineering Department, Road –IV Division

3.	Brief history of subject/project

(a)	A comprehensive plan for improvement of roads, footpath, lanes, bylanes, Roundabout and drainage system in NDMC area was approved in principle by the Chairman on 12 Mar.’07.

(b)	In the proposed programme improvement to Lanes, bylanes by providing interlocking pavers was approved in the area of R-IV Division at the following locations:-

- Rajdoot Marg and adjoining lanes

- Diplomatic Hotel and Keventer Lane

- Lanes around Anchal School

- Fire Brigade Lane and Electrical Sub-Station

- E & F Crescent, Malcha Marg

- Lanes behind Himachal Bhawan

- Teen Murti Lane

- Sunheri Bagh Lane

- Khushak Lane

- Moti Lal Nehru Lane

- Lane from Rajaji Marg to Akbar Road and Krishna Menon Marg

- Back lanes of D-I, D-II flats

- Shoulders along service roads of D-I, D-II flats

(c)	A meeting was held in the chamber of Chairman, where E-in-C, SE(R-II) and other officers were present and it was decided to process the Estimate divisionwise after clubbing all estimates of the lane by lanes.

(d)	Accordingly, the Preliminary Estimate has been prepared by the Project Team for Rs.2,54,32,000/- & has been checked by Planning Member of the Project Team.

(e)	The case was sent to Finance Department for concurrence.  Finance Department advised that since there is difference of opinion on conservation of katcha portion so the case be placed before Empowered Committee for decision.  The Empowered Committee after detailed deliberations on 13 Aug.’08 approved the Preliminary Estimate for Improvement of Lane, Bylanes under LIP in R-IV division and recommended that Preliminary Estimate be placed before the Council for accord of Administrative Approval & Expenditure Sanction for Rs.2,54,32,000/-

4.	Detailed Proposal on the subject/project

The brief scope of work are as follows:-

- PCC 1:5:10.

- Precast CC Interlocking pavers.

- Precast CC slab of size 400 x 400 x 50mm in pedestrian walkway portion.

- Precast CC kerb stones of size 300 x 300 x 150mm and 300 x 100 x 195MM.

5.	Financial implications of the proposed subject/project:

The financial implications of the proposal works out to Rs.2,54,32,000/-.

6.	Implementation schedule with timelines for each stage including internal proceeding.

The schedule time for completion of work is twelve months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

Finance Department vide diary No. 2180/finance/R-Civil dated 29 Aug.’08 has observed as follows:-

“Based on the decision taken in the Empowered Committee held on      13 Aug.’08 the scheme in question may be noted to the Council for Administrative Approval & Expenditure Sanction”.

8.	Comments of the Department on comments of Finance Department.

No Comments as finance has agreed for placing the case before Council for accord of Administrative Approval & Expenditure Sanction.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

NIL

11.		Comments of the Law Department on the subject :

Law has no comments to offer.

12.		Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC have been followed while processing the tender case.

14.	Recommendations :

The case is laid before the Council for consideration & accord of Administrative Approval & Expenditure Sanction of Rs.2,54,32,000/- to the Preliminary Estimate for the work of Improvement to Lane, Bylanes under LIP in R-IV Division.

COUNCIL’S DECISION

Resolved by the Council to accord Administrative Approval & Expenditure Sanction to the Preliminary Estimate amounting Rs.2,54,32,000/-, for the work of Improvement to Lane, Bylanes under Lane Improvement Programme (LIP) in R-IV Division.