ITEM NO. 04 (A-71)

1.	Name of the subject/project:

Sub.:	Pavement Improvement Programme

SH:	Improvement to footpaths under jurisdiction of Sub-division-II of EE(R-II)

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-II Division.

3.	Brief history of subject/project

- The scheme for Improvement of footpaths under Pavement Improvement Plan was approved by the Competent Authority in Mar’07.

- Following roads have been taken up under Pavement Improvement Plan Phase-I

- Shahajahan Road

- Moti Lal Nehru Marg

- Aurangzeb Road

- Prithvi Raj Road

- Tughlak Road

- The precast RCC footpath of these roads were constructed between1987-96.  The condition of these footpaths has deteriorated due to wear & tear, cuttings by various utility providers and have outlived their life.  So there is need to improve these footpaths on priority in view of Commonwealth Games 2010.

- The Sub-committee on Pavement Improvement Plan comprising of Zonal Officer of the area, Asstt. Financial Advisor & EE(R-II) has checked the condition of these footpaths & recommended for improvement.

- Accordingly Preliminary Estimate has been prepared by the project team for Rs. 3,56,15,000/- which has been checked by Member Planning of the Project Team and concurred by Finance Department.

- The case was deliberated by Empowered Committee during its meeting on 26 Nov.’08 and Empowered Committee recommended that the case be placed before the Council for accord of Administrative Approval & Expenditure Sanction for Rs.3,56,15,000/-.

4.	Detailed proposal on the subject/project.

- The proposal is for improvement of footpath of Tughlak Road, Aurangzeb Road & Privthi Raj Road by providing  40 mm thick machine cut red & white sand-stone with precast CC kerb stone.

- Provision of 40 mm thick machine cut red & white sand stone with sunken moulded kerbstone with channel of red sand-stone on Moti Lal Nehru Marg & Shahjahan Road.

- The scope of work also includes provision of bell mouths, bollards, cobble stone approaches to footpaths in the form of table top.

5.	Financial implications of the proposed subject/project:

The financial implications of the proposal works out to  Rs. 3,56,15,000/-.

6.	Implementation schedule with timelines for each stage including internal processing.

The schedule of completion of work is 15 months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

The Finance Department vide diary No. 1729/Finance/R-Civil has concurred the proposal subject to following:-

- Certification that these footpaths have served laid down life.

- The decision taken vide item No. 18(A-7) dated 27 May’05 for maintenance and updation of Road History Registers in hard & soft form as pointed out by Member Finance has not be implemented despite passing of more than three years.  Finance would therefore advice the CE(C) that he should get the decision of the Council implemented.

- Since now the material having richer specifications which is stated to be sturdy and brawny is being used, the life of the footpath proposed to be replaced should also be revised suitably.

8.	Comments of the Department on comments of Finance Department.

- It is certified that these footpaths have served their life & need immediate improvement.

- It has been certified by concerned Executive Engineer that RHR is being maintained & updated regularly.

- The laid down life of material proposed to be used is more than normal precast concrete slabs.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

NIL

11.		Comments of the Law Department on the subject :

Law has no comments to offer.

12.	Comments of the Department on the comments of the Law Department

NIL

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed during tendering.

14.	Recommendations :

- The case is placed before the Council for consideration and accord of Administrative Approval & Expenditure Sanction for Rs. 3,56,15,000/- for Improvement of footpath of roads under jurisdiction of Sub-Division-II of EE(R-II).

- Approval to proceed further in the matter in anticipation of confirmation of minutes of meeting be also accorded by the Council.

COUNCIL’S DECISION

- Resolved by the Council to accord Administrative Approval and Expenditure Sanction amounting to Rs.3,56,15,000/- for Improvement of footpath of roads under Jurisdiction of sub-division-II of R-II Division.

- It was further resolved that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.