ITEM NO. 14 (A-80)

- NAME OF THE PROJECT:

Community and Multipurpose Halls.

SH:- Improvement to Barat Ghar, Khan Market.

- NAME OF THE DEPARTMENT CONCERNED:

Civil Engineering Department (Zone-II)

- BRIEF HISTORY OF THE PROJECT:

Khan Market Barat Ghar is situated on back side of Lok Nayak Bhawan and surrounded by a market , Golf link, Pandara Park flats  etc. The NDMC provides all basic amenities to the residents and the employees working in its area like water supply, sewerage, drainage, roads, foot paths etc. including other social activities like cultural, educational, medical & facilities for   social functions i.e.  marriages etc.

The authorities of NDMC has decided to improve/modernize all the Barat Ghars of NDMC, to keep the structure matching with the specification/facilities of modern banquet halls in this area. This has been considered in view of the overwhelming response of the renovated Barat Ghar at Kaka Nagar. The revenue is likely to increase manifold, as has been experienced in Kaka Nagar Barat Ghar.

In Compliance to the direction of Chairperson, NDMC has decided to carryout all the works related to up gradation of NDMC Barat Ghar with the consultation of CA after making joint inspection with field staff of Civil Engg. Department.

- DETAILED PROPOSAL OF THE PROJECT:

The Architect Department issued the drawings for improvement which comprises following:-

1.   M.S. railing and Dholpur stone finish in boundary wall and gate.

2.   100x100 mm industrial vitrified pavers with spacer of approved design and colour in flooring of open area.

3.   550x550 mm kota stone flooring of open cooking and washing etc.

4.   300x300 mm ceramic tiles of approved shade in dado of kitchen, flooring and flooring of store.

5.    Precut and pre-polished (factory finish ) marble stone /granite stone of approved colour in entrance lobby.

6.   Prefabricated toilet partition metal/laminate base anchored to the floor.

7.   Stainless steel fixtures and fittings shall be provided in kitchen counters.

8.   1000x1000 mm precut and pre-polished (factory finish) marble stone/granite stone of approved colour be provided in multipurpose hall flooring.

9.   600x600 mm precut and pre-polished (factory finish) marble stone/granite stone of approved colour be provided in office rooms.

10.  Stainless steel railing of approved design for stairs.

11.  UPVC windows/ aluminum frames for windows.

12.    Pressed steel frame, pre laminated factory finish flush door shutter for doors.

13.   Service counters 900 mm wide, top finished with baroda green stone wall finished with 75x75 mm coloured vitrified tiles middle counter made of kota stone.

14.   100x700 mm Dholpur stone, with 1000x250 mm rough finish dholpur stone projected canopy shall be finished with aluminum cladding as exterior finish.

15.  Fire fighting work

16.  Electrical works.

17.  Air Conditioning Works.

18.  False Ceiling.

19.   Land scaping & horticulture works.

- FINANCIAL IMPLICATIONS OF THE PROJECT:

Accordingly preliminary estimate is framed on the basis of drawings and specifications given by CA deptt, amounting to Rs3,16,15,000/= which comprises of following works :-

1. Civil works          	Rs. 2,24,39,935/=

2. Electrical            	Rs.   80,00,000/=

3. Fire Fighting   	 Rs.  10,00,000/=

4. Horticulture.    	 Rs.   1,75,000/=

Total     	Rs. 3,16,15,000/=

- IMPLEMENTATION SCHDULE WITH TIME LIMIT

10 months from the Award of work.

- COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT.

We concur in the estimate as checked by Planning and proposed by the department subject to correctness of information, data and computation and following conditions:

  - Reference to the Conceptual approval/AIP of competent authority to carry out this work may be brought on record.

  - The department may certify that the scope of work and specifications of items are within the approved norms/policy of NDMC.

  - The department may justify the replacement items by certifying that they have outlived their prescribed lives or otherwise as per NDMC approved policy/norms.

  - The department may certify that no permission from any agency/DUACC is required for execution of the proposed work.

  - It has been seen that there is provisions for improvement of some Barat Ghars under Plan funds (P-235 bottom onwards of BB 2008-09 ). The department may clarify the position about these Barat Ghar and seek Plan Funds to meet the expenditure.

  - The position about revision/enhancement of charges of Barat Ghar after proposed work may also be brought on record.

  - The department may ensure that all items of work considered necessary for securing completion of work should be taken due care of at the time of according technical sanction to DE in such a way that there remains no room for deviations after award of work except trivial ones.

- Due justification for the proposed cost placing on record the cost of improvement per square feet vis-à-vis cost per sq. ft. on new construction having regard to the fact that the building in question has already served more than 20 years and certifying that no other economical option is available for achieving the intended purpose be detailed in the draft agendum for consideration of the Council.

- Availability of funds for execution of work be ensured and sufficient funds may be got allotted in RBE/BE.

This issues with the approval of F.A.

- COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF THE    	FINANCE DEPARTMENT.

While concurring the preliminary estimate the finance has made observation as listed above which are clarified here as under:-

  - The conceptual plan/scheme was approved by Chairman in the meeting held in the Council room and accordingly detailed project report was prepared duly approved by user department.

  - The scope of work & specifications of items are based on the architectural drawings & specification adopted in recently renovated Kaka Nagar Barat Ghar.

  - The renovation work is required to be taken up as per approved scheme and specification adopted in recently renovated Kaka Nagar Barat Ghar after ascertaining the condition of various items and their life.

  - As this in renovation work , no approval of DUACC is required.

  - The budget for this scheme as well as of other Barat Ghars has already been seeked under plan head.

  - The revision in the charges of Barat Ghar shall be done after completion of work as per details of expenditure incurred on the project on the same lines of Kaka Nagar Barat Ghar.

  - The item taken while framing of the estimate are based on the specifications and scope of work and due care will be taken while framing DE to avoid deviation.

  - The proposed work is of improvement nature and based on the over whelming response of recently renovated Kaka Nagar Barat Ghar. The specifications adopted are to match the specification adopted in the banquet hall of the vicinity area and of modern age to give user the matching facilities. The expenditure on new construction will be more as keeping the same specifications, bare structure cost would be in excess.

  - The funds are available and extra fund will be sought in RBE.

- LEGAL IMPLICATION OF THE PROJECT/SUBJECT:

----------NIL---------

- DETAILS OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THIS SUBJECT:

Nil.

- COMMENTS OF THE LAW DEPARTMENT ON THIS PROJECT:

It has no law point. As regards up gradation, Khan Market Ghar cannot be compared with Kaka Nagar. There is acute parking problem and open space in front of Barat Ghar may be used for parking. This centre may be so designed so that this can be used for other functions and commercial activities as well

- COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT:

Noted, all efforts will be made to incorporate the suggestions made by law Deptt. in consultation with Chief Architect and director welfare.

13.	Certify that all central vigilance commission (CVC) guidelines have been followed while processing the case.

Certified that all central vigilance commission (CVC) guidelines have been followed while processing the case.

- RECOMMENDATIONS:

The case is placed before the council for according administrative approval and expenditure sanction of the preliminary estimate amounting to Rs.3,16,15,000/- (Rs. Three crore sixteen   lacs fifteen thousand only) for improvement to Barat Ghar Khan Market.

15.		DRAFT RESOLUTION:

Resolved by the Council that A/A & E/S is accorded to the preliminary estimate amounting to Rs. 3,16,15,000/-(Rs. Three crore sixteen lacs fifteen thousand  only) for improvement to Barat Ghar Khan Market.

COUNCIL DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.3,16,15,000/- for ‘Improvement to Barat Ghar at Khan Market, New Delhi’.