ITEM NO. 16 (A-126)

1.	Name of the subject/project:

Sub.:	Construction of Boundary wall on both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout (Deposit work)

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-V Division

3.	Brief history & detailed proposal of subject/project

- Secretary (E&F), Govt. of Delhi, during the discussions held in the meeting attended by Secretary, NDMC, MD, DSIIDC, Chief Engineer, IFCD & NDMC on 02 Jan.’09, apprised the Hon’ble Chief Minister, Delhi of the status of construction of boundary wall in the Central Ridge for protection of notified forests.

- In view of the forthcoming Commonwealth Games 2010 and also for prevention of dumping of malba it was decided by the Hon’ble Chief Minister that the construction/ reconstruction of the boundary walls of uniform design/ cross section and elevation in the ridge be undertaken in the Central Ridge.

- The random stone masonry boundary wall shall have the height of 7 feet from the ground level as per the architectural design provided by the Chief Engineer, NDMC.

- It was further decided that NDMC shall be responsible for construction of the Stone Masonary boundary wall on both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout.

- The minutes of meeting issued by Deptt. of Forests & wildlife, Govt. of NCT of Delhi are enclosed as Annexure ‘A (See pages 70 - 71).  The work is to be executed by NDMC as deposit work

4.	Detailed proposal on the subject/project

The proposal includes following:-

- Random Rubble masonary in cement mortar 1:4.

- Red/White sand stone work on coping of wall and pillars.

- Reinforcement cement concrete work in beams & PCC M 10 in foundation.

- Raised and cut pointing on stone work.

5.	Financial implications of the proposed subject/project:

The Financial implications of the proposal works out to Rs.2,11,12,000/-.

6.	Implementation schedule with timelines for each stage including internal processing.

The schedule time for completion of work is six months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date.

The finance vide diary No. 310/Finance/R-Civil dated 09 Feb.’09 has concurred the Preliminary Estimate for Rs. 2,11,12,000/- subject to following:-

- The action for getting the funds released from E&F Department, Govt. of NCT of Delhi be simultaneously taken by sending PE to them.

- Detailed Project Report be submitted while obtaining approval of the Competent Authority.

- The Department may certify correctness of data and computation.

- Since NDMC is doing only a part of the project coordination/ clearances from other departments wherever required may be tied up before committing any liability.

- Contingency charges should be 3% for works costing more than Rs. 1 Cr. in terms of CPWD manual.

8.	Comments of the Department on comments of Finance Department.

- The action for getting funds released from E&F department, Govt. of NCT of Delhi would be taken after approval of Preliminary Estimate.

- Project report has been prepared.

- Certified that data and computation taken in the Preliminary Estimate are correct.

- The clearances, if required, from other Departments would be taken before start of the work.

- Necessary correction has been made in the Detailed Estimate.

9.	Legal Implications of the subject/project

There are no legal implications.

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject:

NIL

11.		Comments of the Law Department on the subject :

Law Department advised that the work be taken up after the acceptance of NDMC Estimates by Secretary (E&F), Govt. of Delhi.

12.	Comments of the Department on the comments of the Law Department

The work would be taken up only after approval of Estimate by Secretary (E&F), Govt. of Delhi.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed while processing the tender case.

14.	Recommendations :

The case is placed before the Council for

- Consideration & accord of Administrative Approval & Expenditure for Rs.2,11,12,000/- to the Preliminary Estimate for “Construction of Boundary wall on the both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout (Deposit Work).

- To initiate further action in anticipation of confirmation of Minutes by the Council.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.2,11,12,000/- for “Construction of Boundary wall on the both sides of Shankar Road from Ganga Ram Hospital to Talkatora Stadium Roundabout (Deposit Work of Delhi Govt.).

It was also resolved that further action in the matter be taken in anticipation of confirmation of the Minutes by the Council.