ITEM NO. 10 (A-129)

1. 	Name of the subject/Project :

Imp. to Palika Awas Housing Complex, Sarojini Ngr.

Providing tiles in the W.C. bath, kitchen, rooms and providing MS Sheet cupboards shutters and repairs of chajjas etc. of Palika Awas Housing Complex, Sarojini Ngr.

2.	Name of the Deptt.

Civil Engineering Deptt., NDMC

3.	BRIEF HISTORY :

Palika Avas Housing Complex, NDMC is a big housing colony comprising of 143 qtrs. of categories Type-II flats. The housing complex was constructed in 1988 and till then no major improvement work has been taken up. Accordingly a proposal has been framed for improvement of the complex.

4.	DETAILED PROPOSAL ON THE SUBJECT/PROJECT :

A meeting was held in the chamber of EE(BM-II) where it was decided to process the estimate for providing wall & floor tiles in WCs, bath, kitchen and rooms as the existing flooring has deteriorated and giving a shabby look as the flats were constructed in 1988 and till date no improvement work has been carried out there. The proposal covers the following scope of work to improve the internal system for the purpose of improvement  works:

- Providing and fixing ceramic glazed tiles in skirting of dado in WC, bath and kitchen in all the flats.

- Providing and fixing ceramic tiles on floors of type II flats.

- Provision for granite counter slabs in kitchens.

- Providing and fixing MS sheet cupboards shutters with frame on cupboards in rooms and kitchen.

- Provision for replacement of damaged flush doors shutters of WC & bath.

- Water proofing treatment in sunken portion of upper floor flats to over come the leakage/seepage.

- Replacement of Indian type WC, European WC and PVC flushing cistern wherever required.

5. 	FINANCIAL IMPLICATIONS :

A total financial implication of proposal in hand is amounting to Rs.1,57,90,800/-. The amount has been worked out considering rates on the basis of DSR’07 + 5% contingencies and market rates for the items for which the rates are not available in the DSR.

There is a budget provision of Rs. 50 lacs under the head of account D.4.12.1 , P-164/I, item No. 297 of the current year’s budget book, i.e.., for the year 2009-10and the rest of the amount shall be sought in R.B.E. 2009-10.

6.	IMPLEMENTATION SCHEME : Twelve months from award of the work

7. 	COMMENTS OF THE FINANCE DEPARTMENT

Finance has concurred the case vide dairy no. 2534 / finance R- Civil.

8.	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT

No comments in view of the above concurrence of finance.

- LEGAL IMPLICATION OF THE PROJECT : NIL

10.	DETAILS OF PREVIOUS COUNCIL RESOLUTION EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THE SUBJECT :

NIL

11. 	COMMENTS OF THE LAW DEPTT. ON THE SUBJECT/PROJECT :  	NIL

- COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPTT.

NIL

13. 	It is certified that all the CVC guidelines have been followed while processing the case.

14.	RECOMMENDATION :

The case is placed before the Council for obtaining the administrative approval and expenditure sanction of Rs.1,57,90,800/- and permission to take further action in anticipation of approval of minutes of the Council.

15. 	DRAFT RESOLUTION :

The Council has resolved to accord the administrative approval and expenditure sanction for Rs. 1,57,90,800/- for the work “Imp. to Palika Awas Housing Complex, Sarojini Ngr.”. It is further resolved that department can take further action in anticipation of confirmation of minutes of the Council.

COUNCIL’S DECISION