ITEM NO. 11 (A-130)

1. 	Name of Subject/Project:	Rehabilitation of old sewer line.

SH:	 De-silting and rehabilitation of sewer line from Teen Murti Marg, Akbar Road, Tughlak Road, Tees January Marg to Prithvi Raj Road.

(Preliminary estimate thereof)

2. 	Name of Department concerned:     Civil Engneering Department( PH Circle)

3. 	Brief History of the Subject/ Project:

This preliminary estimate amounting to Rs.6,51,00,000/- has been framed to cover the cost of desilting and rehabilitation of the existing sewer line in the areas of Teen Murti Marg, Akbar Road, Tughlak Road, Tees January Marg to Prithvi Raj Road.  The existing line is very old and out lived its life.  Therefore the system has been redesigned for the rehabilitation considering the present day/ projected demand.  The rehabilitation is proposed tobe taken with CIPP Technology as recommended by consultant IIT Delhi who were appointed to study and suggest the technology to be adopted for different rehabilitation/ augmentation schemes of sewerage system in NDMC area.

This sewerage system is a feeder line to the main trunk sewer 66” line from Q Point to Lodhi Road.  The trunk sewer line is already being rehabilitated with CIPP Technology, so this feeder line is also proposed to be rehabilitated accordingly to cater to the catchment of the area.

4. 	Detailed Proposal on the Subject/ Project

The proposal contained in this estimate is for the rehabilitation in a length of 1328 m sewer line with dia 400, 450mm and egg shaped 508 X 862mm in the areas of Teen Murti Marg, Akbar Road, Tughlak Road, Tees January Marg to Prithvi Raj Road including desilting and regarding with confined excavation wherever required.  The technology to be used shall be CIPP liner which is considered to be most suitable and recommended by IIT Delhi.

5. 	Budget Provision

There exists a budget provision under D.12.17.12.A general head of rehabilitation of sewer.  However, specific provision shall be made in RE of 2009-10.

6. 	Implementation Schedule with Lines for each stage including processing:

A/A & E/S				Case under consideration by the Council

Technical Sanction of DE		04 to  06 Weeks

Preparation & approval of Draft NIT	03 to 05 Weeks

Call of Tenders				04 Weeks

Award of Work				03 Months

Execution of Work			12 Months from date of award

7. 	Comments of Finance

The Finance has concurred in the proposal vide their U.O. No. 2545 dated 23.11.09 and No. 441`2/PS/FA/D/2009 dated 8.12.09.

8. 	Comments of the Department on the comments of Finance Department

Finance has seen and concurred.

9. 	Legal Implication of the Subject/ Project

Nil, Since this is a case of A/A & E/S only.

10. 	Comments of the Law Department on the Subject/ Project

No. law point is involved in the subject matter.

11. 	Comments on the comments of the Law Department

Nil

12. 	CVC Guidelines

All Codal formalities in respect of the preparation of the estimate have been followed in accordance with the CVC Guidelines.

13. 	Recommendations

The case is laid before the Council for the consideration and accord of A/A and E/S for an amount of Rs.6,51,00,000/- for the work “Rehabilitation of old sewer lione. (SH- Desilting and rehabilitation of sewer line from Teen Murti Marg, Akbar Road, Tughlak Road, and Tees January Marg to Prithvi Raj Road”.

COUNCIL’S DECISION