ITEM NO. 04 (A-123)

1.	Name of the subject/project:

Sub:	S/R of roads in NDMC area.

SH:	Improvement to footpaths under Pavement Improvement Programme in R-IV Division.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-IV Division

3.	Brief history of the subject/project

  - Following roads have been taken up under Pavement Improvement Plan of EE(R-IV) consequent to accord of approval by Competent Authority under comprehensive plan for improvement of footpaths under Pavement Improvement Plan

    - Panchsheel Marg (S.P. Marg to Niti Marg)

    - Moti Lal Nehru Marg (Vijay Chowk to Sunehri Bagh Roundabout)

    - South Block (near PM Office)

    - Krishna Menon Marg

    - Malcha Marg

    - Dharm Marg

    - Bardolai Marg

    - To-To Marg Outer Segment of Dalhousie Road Roundabout

    - Footpath on Road towards Bihar Niwas and Tenzing Marg

    - Road leading to Chanakya Cinema from Africa Avenue to Akbar Bhawan

  - The precast RCC footpaths of these roads were constructed 1988-96.  The condition of these footpaths has deteriorated due to wear and tear, cuttings by the various utility service providers and has outlived their life.  So, there is need to improve these footpaths on priority.

  - Accordingly Preliminary Estimate was approved by the Council vide Agenda Item No. 02(A-114) dated 18 Feb.’09 for Rs. 2,92,81,000/-

  - The tenders were opened on 11 Sep.’09 through e-tendering system & three eligible tenders were received the details of which are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Sh. Bipin Kumar | Rs.2,10,98,488/- | Rs.2,62,44,672/- | 24.39% above |  |
| 2. | M/s Puja Construction Co. | -do- | Rs.2,38,01,690/- | 12.81% above | Lowest |
| 3. | M/s Raghav Engineers | -do- | Rs.2,91,71,555/- | 38.26% |  |

  - M/s Puja Construction Co. is the lowest bidder at 12.81% above the Estimated Cost of Rs.2,10,98,488/- against the justification 13.34% above the Estimated Cost with the tendered amount of Rs.2,38,01,690/-.

  - The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Competent Authority.

  - The Finance Department has concurred the proposal for award of work to the lowest bidder i.e. M/s Puja Construction Co.

  - Empowered Committee during its meeting on 10 Dec.’09 after detailed deliberations decided that the case be placed before the Council for accord of approval for acceptance of lowest offer of M/s Puja Construction Co.  It was also decided that undertaking be taken from the lowest bidder to complete work before Commonwealth Games which has been taken and kept on record.

  - The extended validity of tender is upto 09 Jan.’10.

4.	Detailed proposal on the subject/project:

- Pre-cast CC tiles & CC kerbstone on Malcha Marg, Dharm Marg, Panchsheel Marg, Bardolai Marg & Tenzing Marg.

- White/Red sandstone with precast CC kerbstone on outer segments of South Block, To-To Marg & with sunk/moulded red sandstone kerbstone in Motilal Nehru Marg & Krishna Menon Marg.

- The scope also includes provision of Bell mouths, bollards, cobble stone approaches to footpath in the form of table top crossing & interlocking pavers in parking portion.

5.	Financial implications of the proposed project/subject:

The financial implications of the proposal works out to Rs.2,38,01,690/-.

6.	Implementation schedule with timeliness for each stage including internal processing:-

The schedule of completion of the work is fifteen months after award of work.

7.	Comments of the finance department on  the subject:-

The Finance Deptt. vide diary No.2569/Finance/R-Civil dated 16 Nov.’09 & 2688/Finance/R-Civil dated 27 Nov.’09, has concurred the proposal & vide 4475/PS/FA/D/2009 dated 10 Dec.’09 has seen the agenda.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by finance.

9.	Legal Implication Of The Subject/Project

There is no legal implications.

10.	Details of previous Council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs.2,92,81,000/- was accorded vide Resolution No.   02(A-114) dated 18 Feb.’09.

11.	Comments of Law Department on the subject

No comments

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval to award the work to M/s Puja Construction Co.  @ 12.81% above the estimated cost of Rs.2,10,98,488/- with a tendered amount of Rs. 2,38,01,690/- against the justified cost of 13.34% above Estimated Cost for the work of “Sub: S/R of roads in NDMC area SH: Improvement of footpath under Pavement Improvement Programme in R-IV Division”.

- To initiate further action in anticipation of confirmation of Minutes of the Council Meeting.

COUNCIL’S DECISION