ITEM NO. 02 (A-39)

1.	Name of the Project

Name of Work:- Up-gradation of Palika Bazar.

Sub Head: Providing Escalators in Palika Bazar.

2.         Name of the Department Concerned

Civil Engineering Department, EE(BM-III)

3.	Brief History of the Project

i)	Palika Bazar is one of the NDMC’s prestigious under ground market.  It is the only centrally air conditioned of NDMC with a green top.  It was developed in seventies and shops have been allotted on licence basis.  These are on rehabilitation and tender basis and present annual licence fee is about Rs.5.21 crore.

Ii)	The NDMC has taken up up-gradation of its markets and buildings and sufficient amount has been provided in the NDMC Budget as a reserve fund for such up-gradation.

iii)	The Council, in its meeting dated 31/3/2008 had conceptually approved an  estimate of Rs.11.00 crore for the up-grading of the services in Palika Bazar.  This included Rs.4.00 crore for escalator. (Copy of agenda is placed as an Annexure “A” (See pages 11 - 13 ).

4.	Detailed Proposal of the Project & Scope of Work:

The proposal is for providing two escalator (both ways- i.e., four in all), two at Gate No.1 (Main Entrance) and the other two in Central Hall, Palika Bazar which will improve its acceptance by Public at large and customer visiting the market.  So far, such facility is not available in any of the NDMC market.  These escalator are proved to be proud at railway stations, airports, ITO etc.

- Financial Implications of the Project

Quotations was collected from M/s Kone & M/s Schindler, leading firms dealings with lifts & escalators in INDIA and on the basis of their quotations & contingencies, financial implication of the project is  Rs. 3,79,04,000/-.

6.	Implementation schedule with time lines for each stage including internal processing.

a)	A/A & E/S by the Council	-				August 2008

b)	Technical Sanction of Detailed Estimate-				15/10/2008

c)	Approval of NIT			-				30/11/2008

d)	Call of Tenders			-				31/12/2008

e)	Award of Work			-				01/03/2009

f)	Completion of Work (10 months)-				31/12/2009

7.	Comments of FA/ Finance Department dated 19/5/2008(Diary No. 1831 dated. 23.7.2008)

1.	“In view of the reply of the department that representative of Chief Architect and CE(E) are amongst the Sub Committee of Officers who have assessed the whole scheme of upgradation of Palika Bazar as Technically viable and also stating in the DPR that over all whole scheme is technically viable and the proposal has been made for benefit of NDMC and customers of Palika Bazar conceptual approval, we concur in the estimate amounting to Rs. 3,79,04,000/-(Rupees three crore seventy nine lakh four thousand only) as proposed by the department subject to correctness of information brought on record.

2. 	DPR may also be got signed from SE(E) at appropriate place marked for the same before placing the case for approval of competent authority.

3. 	The department may route the DE through Electric Deptt.

- Comments of the Department on the comments of FA/ Finance Department

- No comments

- As desired DPR has been signed by the S.E.(E)

- The detailed Estimate will be routed through Elect. Deptt.

9. 	Legal Implication of the subject/project

Nil

10.	Details of previous Council Resolutions, existing law of Parliament  and assembly  on the subject.

Scheme has been duly approved by the Council in its meeting held on 31.3.2008 vide item no. 06(A 83)

11.	Comments of LA/ Law Department

Nil

12.	Comments of the Department on the comments of LA/ Law Department

Nil

13.	Certified that all Central Vigilance Commission (CVC) guidelines have benn followed while processing the case.

14.	Recommendations :.

Preliminary Estimate amounting to Rs. 3,79,04,000/- for “Up-gradation of Palika Bazar for the Sub Head: Providing Escalators in Palika Bazar”  duly concurred in by the finance department  is recommended for A/A & E/S of the Council.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.3,79,04,000/- for the work of Up-gradation of Palika Bazar. Sub Head: Providing Escalators in Palika Bazar.