ITEM NO. 02 (A-62)

1.	Name of the subject/project

Sub:	Pavement Improvement Programme : S/R of roads in NDMC area.

SH:	Improvement to footpaths of Maxmuller Marg, Maharishi Raman Marg, Barda Ukil Marg & footpath along compound wall of Ravindra Nagar & Amrita Shergill Marg

2.	Name of the Department

Civil Engineering Department, Road-II Division.

3.	Brief history on the subject/project

  - The scheme for Improvement of footpaths under Pavement Improvement Plan was approved by the Competent Authority in Mar.’07.

  - Following roads have been taken up under Pavement Improvement Plan of EE(R-II).

    - Maxmuller Marg

    - Maharishi Raman Marg

    - Barda Ukil Marg

    - Footpath alongwith compound wall of Ravindra Nagar & Amrita Shergill Marg

  - The precast RCC footpaths of these roads were constructed between 1994-95.  The condition of these footpaths has deteriorated due to wear & tear, cuttings by various utility providers and have outlived their life.  So there is need to improve these footpaths on priority in view of Commonwealth Games-2010.

  - The Sub-Committee on Pavement Improvement Plan comprising of Zonal Officer of the area, Asstt. Financial Advisor & EE(R-II) has checked the condition of these footpaths & recommended for improvement.

  - Accordingly Preliminary Estimate for Rs. 1,32,22,100/- was approved by the Council vide No.07(A-93) dated 31 Dec.’08.

  - The tenders were opened through e-tendering system on 18 Jun.’09 and seven tenderers participated.  The details of financial bids are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Sh. Bipin Kumar | Rs.1,28,36,949/- | Rs.1,58,58,245/- | 23.54% Above |  |
| 2. | M/s Garg & Co. | -do- | Rs.1,73,70,205.90 | 35.31% above |  |
| 3. | M/s KBG Engg. | -do- | Rs.1,81,09,477/- | 41.07% above |  |
| 4. | M/s Maini Const. | -do- | Rs.1,58,39,120.50 | 23.39% above |  |
| 5. | M/s Natra Pal Singh | -do- | Rs.1,55,81,931/- | 21.38% above |  |
| 6. | M/s Pooja Const. Co. | -do- | Rs.1,52,15,251.75 | 18.53% above | Lowest |
| 7. | Sh. Yotinder Singh | -do- | Rs.1,80,53,316.72 | 40.64% above |  |

  - M/s Pooja Construction Co. has quoted the lowest rate @ 18.53% above the Estimated Cost of Rs. 1,28,36,949 with the tendered amount of Rs. 1,52,15,252/- against the justification of 20% above the Estimated Cost.

  - The tender has been scrutinized by Planning & has recommended to award the work to lowest bidder.

  - The case has been concurred by the Finance Department.

  - The validity of tender is upto 15 Sep.’09.

4.	Detailed proposal of the subject/ project.

- White/Red sandstone with precast CC kerbstone on Maharishi Raman Marg & precast CC tiles in other roads.

- The scope also includes provision of bell mouths, bollards, cobble stone approaches to footpaths in the form of table top crossing.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.1,52,15,252/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule period for completion of work is Nine months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1732/Finance/R-Civil dated 07 Aug.’09 & 2312/PS/FA/D/2009 dated 10 Aug.’09 has concurred the proposal.

8.	Comments of the department on comments of Finance Department

No comments in view of the concurrence given by the Finance Department.

9.	Legal Implications of the Subject/Project

NIL

10.	Details of previous Council Resolution existing law of Parliament and Assembly on the subject

The Administrative Approval & Expenditure Sanction for Rs.1,32,22,100/- was accorded vide Council Reso. No.07(A-93) dated 31 Dec.’08.

11.	Comments of Law Department on the subject

It does not involve any court case or law point at this stage.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

13.	Recommendations

The case is placed before the Council for consideration and accord of approval for following:-

      - To award the work to M/s Pooja Construction Co. at their tendered amount of Rs.1,52,15,252/- which is 18.53% above the Estimated Cost of Rs.1,28,36,949/- against the justification of 20% above the Estimated Cost for the work of “Improvement to footpaths of Maxmuller Marg, Maharishi Raman Marg, Barda Ukil Marg & footpath along compound wall of Ravindra Nagar & Amrita Shergill Marg & to accord Revised Administrative Approval & Expenditure Sanction for Rs.1,52,15,252/-.

      - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord revised A/A & E/S amounting to Rs.1,52,15,252/- and to award the work of “Improvement to footpaths of Maxmuller Marg, Maharishi Raman Marg, Barda Ukil Marg & footpath along compound wall of Ravindra Nagar & Amrita Shergill Marg to M/s Pooja Construction Co. at their tendered amount of Rs.1,52,15,252/-; which is 18.53% above the Estimated Cost of Rs.1,28,36,949/- against the justification of 20% above the Estimated Cost.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.