ITEM NO. 11 (A-67)

1.	Name of the subject/project

Sub:	Streetscaping of Roads in NDMC Area

SH:	Streetscaping of Park Street and Old R.K.Ashram Marg (Park Street to Mother Teresa Crescent)

2.	Name of the Department

Civil Engineering Department, Road-IV Division.

3.	Brief history of the subject/project

- As per the contractual agreement of Delhi Government with Organizing Committee of Commonwealth Games-2010 all roads within 2 Kms. of games venues are to be streetscaped by road owning agencies.

- During the meeting chaired by Chief Secretary on 16 Jul.’08 (Annexure ‘A’ See pages 80 - 82) & 22 Sep.’08 (Annexure ‘B’ See pages 83 - 86) it was decided that the major roads around Talkatora Staidum be streetscaped being a competition venue.  Following roads were identified:-

- Park Street

- Old R.K. Ashram Marg (Park Street to Mother Teresa Crescent)

- Udyan Marg

- Old R.K. Ashram Marg (Kali Bari Marg to Park Street)

- Accordingly M/s Creators who was already engaged as streetscaping consultant for Mother Teresa Crescent and S.P. Marg was given the work of streetscaping for Park Street & Old R.K. Ashram Marg (Park Street & Mother Teresa Crescent) as an additional work.

- The Empowered Committee during it meeting on 23 Mar.’09 after detailed deliberations decided to form a Sub-committee comprising of CE(C)-I, ACE(C), SE(R) & Director (Projects) to finalize the details of streetscaping plan of these roads.

- As per terms of agreement consultant submitted the conceptual design of proposed streetscaping of Park Street & Old R.K. Ashram Marg (Park Street to Mother Teresa Crescent) which was presented to Sub-committee.

- Based on recommendations of subcommittee the conceptual plan was approved by the Competent Authority on 22 Apr.’09.  The Preliminary Estimate based on the approved conceptual plan for Rs.2,44,18,500/- (Civil / Elect. components of Rs. 2,29,03,400/- & Hort. Component of Rs.15,15,100/-) prepared by the consultant was checked by the field staff & scrutinized by the Member Planning of the Project Team.  The estimate has been prepared based on DSR-2007.  The streetscaping of this road has been put on fast track and work would to be executed through project team.

- The Preliminary Estimate has been concurred by the Finance Department.

- Empowered Committee during its meeting on 18 Aug.’09 after detailed deliberations decided that the case be placed before the Council for accord of Administrative Approval & Expenditure Sanction.

4.	Detailed Proposal on the subject/ project

- Park Street

- Length of Road 		:	600 M

- Width of Carriageway	:	22 M

- Right of Way 		:	47.7 M

- Central Verge		:	2.5 M

- Old R.K. Ashram Marg (Park Street to Mother Teresa Crescent) & road in front of Talkatora Stadium

- Length of Road 		:	460 M

- Width of Carriageway	:	13 M

- Right of Way 		:	38 M

- The proposal is for wide hassle free, comfortable, continuous pedestrian plaza on either side of the road.  The pedestrian plaza & comfort zones for pedestrian with good paving materials to be created at various locations along the walkway.

- The area around Bus ‘Q’ Shelters to be developed/ beautified by good paving material.  Existing footpaths to be retained at most of the places.

- Table top crossing on approaches to various properties for smooth pedestrian movement.

- Existing trees not be disturbed.  However green buffer between walkway & kerbstone to be developed.

- Improvement of Central Verge & railing, traffic islands, plaza lighting, public conveniences, relocation of kiosks etc.

- Provision of footpath & parking in front of Talkatora Stadium, Bollards, cycle stands, litter bins etc.

- Horticulture works like Grassing, Plantation, Irrigation lines, pumps & storage tanks etc.

- Development of greenery towards Talkatora Garden wherever feasible.

- Electrical works.

- Cables (different sizes)

- Poles & Pole light fittings

- Uplighters

- Feeder Pillars

- 5% of Estimated cost has been catered for counsultancy charges.  However the payment will be made as per Provisions of consultancy agreement.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.2,44,18,500/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is six months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1769/Finance/R-Civil dated 13th & 18th August ’09  has concurred the Preliminary Estimate for Rs.2,44,18,500/-

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence of Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Nil

11.	Comments of Law Department on the subject

No Comments

12.	Comments of the department on the comments of the Law Department

No Comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

  - Accord of Administrative Approval & Expenditure Sanction for Rs.2,44,18,500/- for “Streetscaping of Park Street & Old R.K.Ashram Marg (Park Street to Mother Teresa Crescent).

  - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.2,44,18,500/- for “Streetscaping of Park Street & Old R.K.Ashram Marg (Park Street to Mother Teresa Crescent).

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.