# ITEM NO. 17 (A-54)

1.	Name of the Subject/Project :

Sub :  Preservation/Restoration of Heritage Building in NDMC area, (Gole Mkt.).

SH :	(a)	Implementation of signage and street furniture

(b)	Façade restoration of Gole Market and surrounding building.

(c)	Restoration with rehabilitation of structure services, interior restoration and up-gradation.

2.	Name of the deptt./deptt. concerned :

Civil Engg. Deptt., NDMC

3.	Brief History :

Gole Market and its surrounding building/structures has survived the hazards of time and provides the tangible link between the past and present giving a continuous cultural identity and is an architecturally significant, carry strong cultural overtones and being a part of cities heritage need care/conservation. This being an essential component in a civilized society through which architectural, aesthetic, social economic, political and cultural values of the past are observed, besides it shows an architectural, aesthetic, historic of cultural values with local landmark contributing to the image and identity of the city and thus required to be restored to its old glory be preserving & restoration of the same.

M/s Abha Narain Lambah Associate has been appointed as an architect consultant for the above work.

4.	Detailed proposal on the subject/project :

The administrative approval and expenditure sanction to the above proposal was accorded by the council vide its resolution no. 3(A-22) dt. 20.9.2006 amounting to Rs.6,31,60,535/- for the above work in order to have the original magnificent elevation as per the following details :

Part A :

1.	Façade Restoration & Roof repairs		Rs. 1,02,00,000/-

2.	Street Furniture					Rs. 1,06,41,500/-

Part B :

1.	Courtyard Restoration				Rs.   61,26,250/-

2.	Services					Rs.   67,53,710/-

3.	Pedestrian Subway				Rs. 1,44,39,075/-

Part C :

Interior Restoration				Rs. 1,50,00,000/-

Grand total (A+B+C)				Rs. 6,31,60,535/-

Accordingly the detailed estimate and NIT were technically sanctioned and approved by E-in-C. Sealed item rate tenders were invited initially by fixing the last date of application, sale and opening of tender as 6.8.07, 13.8.07 and 24.8.07 respectively for Part A only by issuing press notice through Dir (PR) in 3 leading news papers and also notices were sent to 11 short listed contractors (list supplied by consultant) and also to various divisions of NDMC and other deptt of Govt. of Delhi, contractor’s associations and a C.D was also sent to Dir (IT) for uploading the tender documents on the web site of NDMC/Delhi Govt.

In the meantime, the meeting was held in the chamber of Chairperson wherein it was decided to club all the three works together so as to have a comprehensive work. Accordingly, a corrigendum was issued by fixing the last date of application sale and opening of tender as 31.8.07, 06.09.07 & 12.09.07 respectively by issuing press notice in the same newspapers and outside Delhi also with a copy/C.D for uploading the tender documents on internet to Dir.(IT).

On the due date of opening i.e. 12.09.2007 only single tender was received although M/s Devi Constructions have applied for issue of tender document but he did not turn up. The technical bid was opened on 12.9.2007 as per the following details:

  - M/s India Guniting Corporation

To examine the technical feasibility of the work the sub committee of EE(BM-I), EE(BM-II), EE(P-I) & Sr. A.O. (W-II) was formed and after examining the technical parameters which were meeting the norms by both the firms and as such recommended to open their financial bids. After obtaining approval of E-in-C, the financial bid of the single tender was opened on 14.9.2007 as per the following details :

S.NO.		Agency			Amt.			%age

1.		M/s India Guniting Corpn. 	Rs. 7,60,50,111/-	65.12% above

The justification of rates was prepared in consultation with the architect consultant which works out to 66.27% above the estimated cost as against the quoted rates of 65.12% above the estimated cost and accordingly the consultant recommended to award the work to the first lowest. The case was examined by the Planning Deptt. and recommended to award the work to the first lowest as per the following details :

1.	Justification prepared by the division                	-   66.27% above.

(%age above/below)

  - Justification checked by the Planning Division  	- 66.61% above

  - %age of tendered cost over justified cost           -  2.02%% below

of tender

5.	Financial implication of the proposed project/subject :

The total financial implications of the project/subject would be Rs 7,60,50,111/- based on the lowest rates coated by M/s India Guniting Corpn.

There is budget provision of Rs. 1.0 crore exists under the Head of A/C H-1-8 vide item no. 301(1) at P/162 during the year 2007-08.

- Comments of the Finance Deptt.

Finance Department concurred in department’s proposal at page 37/N subject to certain conditions as listed at page ibid. As per minutes of the Chairman at page 38-39/N, department was to comply with the observations of FD. Based on clarifications now afforded at page 40/N, though it has been noted that NIT was not got approved from the authority specified under orders dated 26.12.2005 i.e. Empowered Committee, department may seek approval of the Council for the proposal in question. However, the conditions attached in the approval given by HCC & DUAC may be complied with during execution of work besides obtaining revised A/A & E/S within a period of one month from the date of award of wok in terms of provisions of Para 18.4.3.6 of CPWD Works Manual.

7.	Comments of the Department on comments of Finance Deptt.

It is clarified as under :

- The detailed estimate was approved and accorded technically sanctioned by the competent authority and the NIT is just a replica of the same alongwith standard terms and conditions of inviting tenders. The overall general scheme is placed initially before the Empowered Committee for consideration and approval and also where some gray areas emerged the case is considered by the Empowered Committee. However the matter is being placed before the Council for consideration and decision.

- The conditions attached in the approval given by HCC & DUAC shall be complied with during execution  of work.

- Since the tender cost exceeds the permissible limit of A/A & E/S, as such revised A/A & E/S amounted to Rs 7,60,50,111/- is being sought.

8.	Legal Implication of the project :

NIL

9.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the Subject :

NIL

- Comments of the Law Department on the Subject/Project

It does not involve any law point and as such Law Deptt. has no objection to the proposal.

- Comments of the Department on the comments of Law Deptt.

No Comments.

12.	Recommendation of CE(C-II) :

Since a new concept has emerged for the re-development/ restoration of Gole Mkt. and being a single tender, the case may be placed before the Council for rejection of the existing tender and the same may be re-invited.

COUNCIL’S DECISION

It was resolved by the Council that due to change in the concept and there being a single tender, the tender is rejected and may be recalled.