ITEM NO. 06 (A-03)

1.	Name of the subject/project

Sub.:	S/R of roads in NDMC area.

SH:	Resurfacing of B.K.Dutt Colony, Aliganj Colony, Lodhi Colony, Jor Bagh Colony Road and other colony service roads in Sub Division-III area. (Part A Resurfacing work)

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-II Division

3.	Brief history of the subject/project

- During inspection around Jor Bagh Lane, B.K. Dutt Colony, Aliganj and other colony service roads condition of roads was found to be pathetic and it was desire to take action for resurfacing the road of the area.  The CRRI was engaged for providing consultancy.

- The condition of road is in a very bad shape and the day by day its condition is deteorating. Surface is worn out due to raveling.

- The CRRI has evaluated the road surface and recommended the bituminous mastic treatment. The same has been taken for estimate. Accordingly preliminary Estimate was prepared by the project team for Rs. 4,43,98,000/- which has been resolved by the Council.   The PE was approved by the Council on 25 May’12.

4. 	Detailed proposal on the subject / project

(a).	The tenders were called through e-tendering system and three tenders were opened on 07.03.2013.  The financial bids of all three tenderers were opened on 22.03.2013 & the details are as follows:-

Estimated Cost Rs. 3,87,36,697/-

| S. No. | Name | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- |
| 1. | M/s. H.R.Builders | Rs.3,70,82,423/- | @4.27% below | L-I |
| 2. | M/s. Gupta Construction Co. | Rs. 3,86,53,653/- | @0.21% below | L-II |
| 3. | M/s. Satya Parkasha & Bros. Pvt. Ltd. | Rs.4,03,39,009/- | @4.14% above | L-III |

(b).	M/s. H.R. Builders is the lowest bidder at 4.27% below the Estimated Cost of Rs.3,87,36,397/- against the justification of 22.72% above the Estimated cost. The tendered amount is Rs. 3,70,82,423/- which is 21.99% below the justified rates.

(c)	The tenders have been scrutinized in planning division & concurred by Finance Department.

(d)	The validity of tender is expiring on 06.06.2013.

5.  	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs. 3,70,82,423/-.

6.  	Implementation schedule with time line for each stage including internal processing

Completion of work has been taken for six months

7.  	Comments of finance department on the subject with diary No. & date

Finance Department vide diary No. 739/Finance/R-Civil dated 9.5.13 has concurred the case for Rs. 3,70,82,423/- at NP-56/N where they have mentioned that “ FD has no objection to the proposal as recommended by CE (C-I) for acceptance of the tender of L-1 firm M/s. H.R Builders at the tendered amount of Rs. 3,70,82,423/- which is 4.27% below the EC of Rs. 3,87,36,397/- against the justification of 4,45,37,137/- (i.e. 22.72% above EC) as checked by Planning at N P-53-54/N. however, department needs to ensure & certify that while submitting the case to the competent authority that (i). due publicity has been given to tender as per codal provision. (ii). Quality of the work will be maintained as per specifications of the NIT while execution of the proposed work.

8.	Comments of the department on the comments of Finance Department

The Finance Deptt. has no objection to the proposal.  However the comments on the observations of the Finance Deptt. given below:-

- Due publicity has been given to tender by uploading it on the website and publicity through leading news papers i.e. Hindustan Times (All editions) dated 24.02.2013, Dainik Jagran Delhi at 24.02.2013 and Business Standard (All Edition) dated 24.02.2013 (photocopy of press notices enclosed)

- Quality of work will be maintained/ monitored by departmental staff, Quality Control & Tech Audit wing of NDMC and through Third Party Quality Inspection during execution of work please.

9.	Final views of Finance Department.

FD has no objection to the proposal as recommended by CE (C-I) for acceptance of the tender of L-1 firm M/s. H.R Builders at the tendered amount of Rs. 3,70,82,423/- which is 4.27% below the EC of Rs. 3,87,36,397/- against the justification of 4,45,37,137/- (i.e. 22.72% above EC) as checked by Planning at N P-53-54/N.

10.	Legal Implication of the subject/proposal

No legal issue.

11.	Detail of previous Council Resolution, existing law of Parliament and Assembly on the subject.

Administrative Approval and Expenditure Sanction amounting to Rs. 4,43,98,000/- vide Item NO. 16(A-15) dt. 25.05.2012 was approved by the Council.

12.	Comments of the Department on the comments of the Law Department.

-----

13.	Comments of Law Department (Wherever necessary).

-----

14.	Certificate that all Central Commission’s guidelines have been followed while processing the case.

Certified that all guidelines of CVC has been followed during tendering.

15.	Recommendation

The case is placed before the Council for consideration & accord of approval for following:-

(a).	 For acceptance of the lowest tender of M/s. H.R. Builders for an  amounting to Rs. 3,70,82,423/-  (Rs. Three Crore Seventy Lacs Eighty Two Thousand Four hundred Twenty Three only) which is 4.27% below the estimated cost.

(b) To initiate further action in anticipation of confirmation of minutes of the Council Meeting.

15.        Draft Resolution

Resolved by the Council that the proposal to accord acceptance of tender in favour of M/s. H.R.Builders for Rs. 3,70,82,423/- (Rs. Three Crore Seventy Lacs Eighty Two Thousand Four Hundred Twenty Three Only) for the work of “S/R of roads in NDMC area. SH: Resurfacing of B.K.Dutt Colony, Aliganj Colony, Lodhi Colony, Jor Bagh Colony Road and other colony service roads in Sub Division-III area (Part A – Resurfacing work)” and to initiate further action in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of tender in favour of M/s. H.R.Builders for `3,70,82,423/- for the work of “S/R of roads in NDMC area. SH: Resurfacing of B.K.Dutt Colony, Aliganj Colony, Lodhi Colony, Jor Bagh Colony Road and other colony service roads in Sub Division-III area (Part A – Resurfacing work)”.

It was also resolved by the Council that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.