ITEM NO. 04 (A-146)

1.	Name of the subject/project

Sub:	S/R of roads in NDMC area.

SH:	Riding Quality Improvement Programme (Phase-III)

2.	Name of the Department

Civil Engineering Department, EE(RIP)

3.	Brief history of the subject/ project

- CRRI was appointed as consultant for evaluation & Third Party Assurance of RIP Phase-III.  35 Roads & one Roundabout were identified for resurfacing under Riding Quality Improvement Programme (Phase-III).  CRRI had carried out structural & functional evaluation of these 35 roads & one roundabout under RIP Phase-III & given recommendations for the type of treatment to be carried out to these roads.

- Out of these 35 roads & one roundabout 22 roads & one roundabout were recommended for Hot Mix Treatment under the priority option-I & five roads for Cold Mix Treatment.  Eight roads were deferred for two years depending upon the condition of the roads.

- Following roads were recommended for Hot Mix Technology:-

- 40 mm Bituminous Concrete

- Abul Fazal Road

- Bordloi Marg

- B-Avenue (Vinayak Mandir Marg)

- Kautilya Marg

- New Barakhamba Lane

- Peshwa Road

- Shaheed Sudhir Tyagi Marg

- 50 mm DBM + 40 mm Bituminous Concrete.

- Aurbindo Marg

- Baba Kharak Singh Marg

- Bangla Sahib Lane

- Dharam Marg

- G-Avenue (Ring road to Satya Marg)

- Humayun Road

- Mandir Lane

- Park Street

- Rafi Ahmed Kidwai Marg

- Roads around Shivaji Stadium

- Shaheed Sudhir Sabarwal Marg

- Sunehri Bagh Road

- Tughlak Road

- 50 mm DBM + Stone Matrix Asphalt  (SMA)

- Chelmsford Road

- Stone Matrix Asphalt (SMA)

  - Shankar Road

  - F-Point Circus, PMH Roundabout

- Following roads were recommended for Cold Mix Technology:-

- 50 mm DBM + Microsurfacing

- Dr. Rajendra Prasad Road

- Moti Lal Nehru Marg

- 25 SDBC + Microsurfacing

  - Church Road

  - Man Singh Road

- Two layers of Microsurfacing

  - Akbar Road

- Eight roads were deferred for one year

- Brassey Avenue

- Copernicus Lane

- Fire Brigade Lane

- Hukmi Bai Marg

- Prithvi Raj Road

- Pt. Uma Shankar Dixit Marg

- Rajdoot Marg

- School Lane flyover side road

- Accordingly Preliminary Estimate for Rs.23,51,42,000/- was approved by the Council vide resolution no. 38 (A-105) dated  30 Sep.’09.

- Out of above 35 roads following nine roads & one Roundabout as per the recommendations of CRRI have been taken up under Hot/cold Mix Technology through a existing contracts of Hot/ Cold Mix Technology after approval by Competent Authority.

- Shaheed Sudhir Sabarwal Marg

- Shaheed Sudhir Tyagi Marg

- Dharam Marg

- Mandir Lane

- New Barakhamba Lane

- Moti Lal Nehru Marg

- Shankar Road

- Aurobindo Marg

- Tughlak Road

- F-Point Circus, PMH Roundabout

- The combined tenders for Hot & Cold Mix were opened on 23 Nov.’09 through e-tendering system and four eligible tenders were received the details of which are as follows:

| S. No. | Name | Estimated Cost | Tendered Amount | Rates Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Dinesh Chander R. Agarwal Infracon (P) Ltd. | Rs.16,89,74,293/- | Rs.19,99,31,130/- | 18.32% above |  |
| 2. | M/s H.R. Builders | “ | Rs.20,16,96,630/- | 19.37% above |  |
| 3. | M/s K.R. Anand | “ | Rs.19,66,90,560/- | 16.40% above |  |
| 4. | M/s Satya Prakash & Bros. Pvt. Ltd. |  | Rs.19,37,70,485/- | 14.67% above | Lowest |

- M/s Satya Prakash & Bros Pvt. Ltd. is lowest bidder @14.67% above the estimated cost of Rs.16,89,74,293/- against the justification of 30.87% above the estimated cost with the tendered amount of Rs.19,37,70,458/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council

- The Finance Department has concurred the proposal for award of work to Lowest bidder i.e. M/s Satya Prakash & Bros. Pvt. Ltd..

- The validity of tender is upto 20 Feb.’10.

4.	Detailed proposal on the subject/ project

- Tack coat @ 0.25 Kg per Sq. M.

- 50 mm thick Dense Bituminous Macadam (DBM) as leveling course for camber/ profile correction.

- 40 mm thick Bituminous Concrete (BC) as overlay.

- 25 mm thick semi dense Bituminous Concrete.

- 40 mm thick Stone Matrix Asphalt (SMA)

- Type-III Microsurfacing comprising of dry fine aggregate/ graded stone chips.

- Road marking with Retro-reflective thermoplastic paint.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.19,37,70,485/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is nine months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.37/Finance/R-Civil dated 12 Jan.’09 & 489/PS/FA dated 20 Jan.’10 has concurred the proposal to award the work to lowest bidder i.e. Satya Prakash & Bros. Pvt. Ltd. with tendered amount Rs.19,37,70,485/- which is @14.67% above the estimated cost of Rs.16,89,74,293/- against the justification of 30.87% above the estimated cost & vide diary no. 4891/PS/FA/D/2009 dated 21 Jan.’10 has seen the agenda.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence of Finance Department.

9.	Legal Implication of the subject/project

No legal issues are involved in this project.

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative approval & expenditure sanction for Rs. 23,51,42,000/- has been accorded by Council vide Resolution No. 38(A-105) dated  30 Sep.’09.

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all relevant CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval to award the work to lowest bidder i.e.  Satya Prakash & Bros. Pvt. Ltd. which is 14.67% above the Estimated Cost of Rs.16,89,74,293/- against the justification of 30.87% above the Estimated Cost with the tendered amount of Rs.19,37,70,485/- for the work of ““Strengthening and Resurfacing of Roads in NDMC area SH: Riding Quality Improvement Programme Phase-III.”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval to award the work to the lowest bidder i.e.  Satya Prakash & Bros. Pvt. Ltd., which is 14.67% above the Estimated Cost of Rs.16,89,74,293/- against the justification of 30.87% above the Estimated Cost with the tendered amount of Rs.19,37,70,485/-, for the work of ““Strengthening and Resurfacing of Roads in NDMC area SH: Riding Quality Improvement Programme Phase-III.”.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.