ITEM NO. 11 (A-06)

- Name of the subject/ project

Sub: Improvement & up gradation of colony roads, back lanes taken over from CPWD in Sarojini Nagar (Part-I)

- Name of the Department

Civil Engineering Department, Road Division-III

- Brief history of the subject/ project

- The case was discussed in Special Council meeting on 03 Sep.’09. It was resolved by the council that work may be taken up by NDMC itself, out of its own funds & necessary provisions to be made in Budget 2010-11. (Annexure-I 105 - 107).

- The roads & back lanes in these colonies taken over from CPWD are in a dilapidated condition & need immediate repairs/ up gradation. Accordingly a comprehensive plan for up gradation of these colony roads to concrete roads along with improvement of civil works of parks was prepared & approved by council through various resolutions.

- The request for sending formal communication to NDMC for transfer of public streets maintained by them was sent to Director General (Works), CPWD on 15 Sep.’09. (Annexure-II See page 108 - 111).

- A meeting was held under the Chairmanship of Hon’ble Chief Minister on  15.03.12 regarding issues related to maintenance work in NDMC area & minutes of the meeting was issued Vide No. CMO/OSP2/2012/119-130 where Chief Engineer, NDZ-III, CPWD informed that CPWD is finalizing Redevelopment Plan in some Govt. Colonies. It was, however, agreed that this redevelopment plan may take 5-6 years to finalize/implement, therefore, internal roads may be taken up by NDMC for maintenance purposes. CPWD would formally handover all other roads for maintenance, other than Kidwai Nagar. (Annexure-III See pages 112 - 114).

- Based on earlier decision of Council on 03 Sep.’09 & 30Sep.’09, tender for the work were invited. In the first call of tender technical bid was opened on 23.07.2010. After evolution of technical bid it was found that only single bidder is eligible for opening of  financial bid. The tender was rejected for want of better competition.

The tender was recalled for second time and during the pre bid meeting of the second call of tender, certain modifications were sought by the participants which were agreed upon. The NIT was accordingly modified and approved by the Competent Authority. However in the meantime approval of chairperson was obtained for splitting up the NIT into two parts ( i.e Part –I &  II ) for better competition in tender and accordingly the second call of tender was abandoned.

In the 3rd call of tender through e-tendering system with the date of opening as 20.01.2012 Seven tender were received the detail of which are as follows:-

| S.No | Name | Estimated Cost | Tendered Amount | Rates Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/S Atcon India Ltd. | Rs. 103034744/- | Rs. 97449702/- | 5.42% below | L-I |
| 2. | M/S Raunak Const. | - Do - | Rs. 103033191/- | 0.001% below | L-II |
| 3. | M/s. C P Arora cons. Co. Pvt. Ltd. | - Do - | Rs. 108039916/- | 4.86% above | L-III |
| 4. | M/s Satya Prakash & brothers Pvt. Ltd. | - Do - | Rs. 108700042/- | 5.50% above. |  |
| 5. | M/s. Dinesh Chandra R. Agrawal Infracon Pvt. Ltd. | - Do - | Rs. 108798581/- | 5.59% above. |  |
| 6. | M/s. Swastic const. Co. | - Do - | Rs. 108838232/- | 5.63% above. |  |
| 7. | M/s Gawar const. Co. | - Do - | Rs. 122158869/- | 18.56% above. |  |

- M/s. Atcon India Ltd. Is the lowest bidder at 5.42% below the estimate cost of Rs. 103034744/- against the justification 10.14% above the estimate cost with the tendered amount of Rs. 97449702/-

- The rates quoted by the lowest bidder after scrutiny by planning have been found to be reasonable and recommended for acceptance by the council.

- The finance department has concurred the proposal for awarded of work to lowest bidder i.e. M/s. Atcon India Ltd. At their quoted rate @ 5.42% below the estimated cost.

- The validity of tender is up to 19.04.2012.

- Detailed Proposal of the subject/ Project

- HDPE pipe ducts for laying of Elect. / Communication cables.

- Precast RCC pipe 300mm dia for drainage.

- Ready mix concrete M-10 & M-40.

- Precast RCC manhole covers,  gully grating, manhole and RCC works.

- Disposal of generated Malba/ Surplus earth

- Financial Implication of the proposed project / Subject

The financial implications of the proposed work is Rs. 9,74,49,702/-.

- Implementation schedule with timeless for each stage including internal processing.

The scheduled time for completion of project is fifteen months after award of work.

- Comments of the Finance Department of the Subject.

Finance department offered the following comments vide diary no. FA-480/Finance/R-Civil/ 07.03.12.

      - As per record, definition of similar work has been modified after prebid for which corrigendum has been stated issued by the department, it may be ensured that publicity was given to the corrigendum. Further, department may also explain the reasons, why the need was arisen to issue the Corrigendum on this issue when the thender has already floated through-e-procurement solutions on 30.12.2011

      - Certification that due publicity has been given to tender & advertisement have been made as per NDMC approved policy. Copy of the Newspaper cutting may be placed on record.

      - As the tender value is 16.73% below the justified cost, department may ensure & certify that rates of L-1 firm are workable and in close proximity of rates of similar nature of works.

      - Department may certify that justification has been prepared having regard to the provision of CPWD Works manual including OM dated 08.06.2009 of CPWD.

      - As proposed work falls in the CPWD colonies, the deptt. may ensure and bring on record the action taken on CPWD’s reference dated 01.01.2010 reg. that the proposed work will no fall in the alignment of Master Plan under finalization

- Comments of the Department on comments of Finance Department.

      - In response to a query raised by the attending bidders during the pre bid meeting of Part-II tender, it was agreed that part of the clause 10B which deals with secured advance may be restored as far as secured advance is concerned. However, mobilization advance shall remain deleted. Further it is also decided that in the NIT the work of RMC in bridges shall be considered for the purpose of similar works as bridges form part of the road work. However, in the performance certificate, the work of RMC should separately be certified by the issuing authority. The Corrigendum was published on the web site well before the opening of tenders.

      - Certified that the due publicity has been given to tender and advertisements have been made as per NDMC approved policy. Copy of press cutting placed at P 353/C.

      - It is certified that the rates of L-I firm are workable.

      - It is certified that the justification has been prepared having regard of provisions of CPWD work manual including OM 08.06.09 of CPWD. The condition of these roads being bad the council had already resolved the to carry out improvement & upgradation of these colony roads through NDMC funds.

      - It has been ensured that the instant work has no confrontation with regard to CPWD’s reference dated 01.01.10/master plan under finalization.

- Final views of Finance Department.

This is the third call and rates of L-1 firm are 14.13% below the justified cost. FD has no objection to the proposal of the department to award the work to L-1 firm, i.e. M/s. Atcon India Ltd amounting to Rs.9,74,49,702.00/- i.e. 5.42% below the Estimated Cost of Rs.10,30,34,744.00/- against the justification of 10.14% above EC duly checked y planning at P-128/N. by diary no. 660/Finance/R-Civil/ 19.03.12.

- Legal implication of the subject/ project.

No legal implications involved.

- Details of previous council resolution existing law of Parliament and Assembly on the subject.

- Council vide special meeting No. 06/2009-10 held on 03 Sep.’09 has resolved that work may be taken up by NDMC itself out of its own funds.

- Administrative Approval and Expenditure Sanction for Rs.21,47,29,000/- was accorded by council vide item no. 06(A-148) in its meeting held on  25.02.2010.

- Comments of the department on the comments of the law department.

NIL

- Final view of law Department ( wherever necessary)

It has no legal issue.

- Certificate that all Central Vigilance Commission’s (CVC) guidelines have been followed while processing the case.

Certified that all necessary CVC guidelines have been followed during the tendering process.

- Recommendations.

The case is placed before the council for consideration and according:-

- Approval to carry out the subject work out of NDMC funds in view of severe hardships faced by residents of the area in the line with its earlier decision taken on 03 Sep.’09 & supersession of its earlier decision of carrying out these works in anticipation of vesting roads/ parks with council taken on 30 Sep.’09.

- (b) Approval for acceptance of the lowest offer of  M/S Atcon India Ltd. @ 5.42% below the estimated cost  of Rs. 10,30,34,744/-  against the justification of 10.14% with tendered amount of Rs. 9,74,49,702/- for the work  `Improvement & up gradation of colony roads, back lanes taken over from CPWD in Sarojini Nagar  (Part-I)’.

- Draft Resolution :

Resolved by the Council to accord:-

- Approval to carry out the subject work out of NDMC funds in view of severe hardships faced by residents of the area in the line with its earlier decision taken on 03 Sep.’09 & supersession of its earlier decision of carrying out these works in anticipation of vesting roads/ parks with council taken on 30 Sep.’09.

(b) Approval for acceptance of the lowest offer of  M/s.  Atcon India Ltd. of Rs.9,74,49,702/- which is 5.42% below the estimated cost of Rs.10,30,34,744/-  and  14.13% below the justified cost  for the work  Improvement & upgradation of colony roads, back lanes taken over from CPWD in Sarojini Nagar (Part-I)’. The justification has been worked out 10.14% above the estimated cost.

It was also resolved that the further actions may be taken by the department in anticipation to the confirmation of minutes by the council.

COUNCIL’S DECISION

Resolved by the Council to accord:-

- Approval to carry out Improvement & upgadation of colony roads, back lanes taken over from CPWD in Sarojini Nagar (Part-I) out of NDMC funds in view of severe hardships faced by residents of the area, in line with its earlier decision taken on 03 Sep.’09 & in supersession of its earlier decision of carrying out these works in anticipation of vesting of roads/ parks with Council taken on 30 Sep.’09.

(b) Approval for acceptance of the lowest offer of  M/s.  Atcon India Ltd. amounting to `9,74,49,702/- which is  5.42%    below the estimated cost  of `10,30,34,744/-  and  14.13% below the justified cost  for the work  ‘Improvement & upgradation of colony roads, back lanes taken over from CPWD in Sarojini Nagar (Part-I)’.

It was also resolved by the Council that further action may be taken by the Department in anticipation of confirmation of the minutes by the Council.