ITEM NO. 02 (A-22)

1.	Name of the subject/project

Sub:	Improvement to existing footpath at Netaji Nagar, Nauroji Nagar and Sarojini Nagar Area (Phase-I)

2.	Name of the Department

Civil Engineering Department, Road Division-III

3.	Brief history of the subject/project

- The precast RCC footpaths of the roads in Netaji Nagar, Nauroji Nagar & Sarojini Nagar were constructed around 1990.  The conditions of these footpaths has deteriorated due to wear & tear, cuttings by various utility providers and have outlived their life.  So there is need to improve these footpaths.  Accordingly, Preliminary Estimate for improvement of footpaths of roads in Netaji Nagar, Nauroji Nagar, Sarojini Nagar area was approved by the Council vide Agenda Item No.05(A-46) dated 17 Jun.’09 for Rs.4,22,58,400/-.

- The tenders were invited for third time through e-tendering system with the date of opening as 13 May’10.  In first & second call only one eligible tender was received & was therefore rejected by Competent Authority.  The details of eligible financial bids received in third call are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rates Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Sh. Bipin Kumar | Rs.3,93,75,607/- | Rs.4,45,00,011/- | 13.01% above | Lowest |
| 2. | M/s K.R. Anand | -do- | Rs.4,66,10,343/- | 18.37% above |  |
| 3. | M/s Puja Const. | -do- | Rs.4,72,06,204/- | 19.89% above |  |
| 4. | M/s Tirupati Cement Products | -do- | Rs.5,05,93,769/- | 28.49% above |  |

- Sh. Bipin Kumar is the lowest bidder at 13.01% above the estimated cost of Rs.3,93,75,607/- against the justification 25.62% above the estimated cost with the tendered amount of Rs.4,45,00,011/-.

- The rates quoted by the lowest bidder after scrutiny by Planning have been found to be reasonable and recommended for acceptance by the Council.

- The Finance Department has concurred the proposal for award of work to lowest bidder i.e. Shivalaya Construction.

- The extended validity of tender is upto 30 Nov.’10.

4.	Detailed Proposal on the subject/ project

- Precast cement tiles & CC kerbstones.

- Precast cement channel slabs.

- RCC bollards & bell mouths etc.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.4,45,00,011/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is twelve months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No. 1345/Finance/R-Civil dated 23 Jun.’10 & 1461/ Finance/R-Civil dated 09 Jul.’10 & has concurred the proposal & vide No.2936/PS/FA/D/10 dated 12 Oct.’10 has seen the agenda.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Administrative Approval and Expenditure Sanction for Rs.4,22,58,400/- was accorded by Council vide Reso. No.05(A-46) dated 17 Jun.’09.

11.	Comments of Law Department on the subject

No comments.

12.	Comments of the department on the comments of the Law Department

No comments.

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of approval for acceptance of lowest offer of Sh. Bipin Kumar @ 13.01% above the estimated cost of Rs.3,93,75,607/- against the justification of 25.62% above the estimated cost with the tendered amount of Rs.4,45,00,011/- for the work of “Improvement to existing footpath at Netaji Nagar, Nauroji Nagar & Sarojini Nagar area (Phase-I)”.

- To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord approval for acceptance of the lowest offer of Sh. Bipin Kumar @ 13.01% above the estimated cost of Rs.3,93,75,607/- against the justification of 25.62% above the estimated cost with the tendered amount of Rs.4,45,00,011/- for the work of “Improvement to existing footpath at Netaji Nagar, Nauroji Nagar & Sarojini Nagar area (Phase-I)”.

It was also resolved that further action may be taken by the Department in anticipation of confirmation of the Minutes by the Council.