ITEM NO. 06 (A-76)

1.	Name of the subject/project

Sub:	S/R of Roads in NDMC Area

SH:	Resurfacing of main roads of colonies in R-III Divisions

2.	Name of the Department

Civil Engineering Department, Road-III Division.

3.	Brief history of the subject/project

- The main roads & Roundabouts of colonies in Nauroji Nagar, Moti Bagh, Netaji Nagar, Sarojini Nagar, Laxmi Bai Nagar & East & West Kidwwai Nagar are due for resurfacing due to normal wear & tear.  There are 85 roads and 09 roundabouts in these colonies.  These roads are due for resurfacing except seven roads in West Kidwai Nagar & one road in East Kidwai Nagar which are due in Mar.’10.

- The details of these roads and roundabouts are as follows:-

A.	ROADS

| Moti Bagh | 09 Nos. |
| --- | --- |
| Netaji Nagar | 29 “ |
| Sarojini Nagar | 24 “ |
| Laxmi Bai Nagar | 04 |
| West Kidwai Nagar | 08 |
| Nauroji Nagar | 01 |
| East Kidwai Nagar | 10 |
| Total | 85 |

B.	ROUNDABOUTS

| Netaji Nagar | 02 Nos. |
| --- | --- |
| Laxmi Bai Nagar | 02 “ |
| East Kidwai Nagar | 01 “ |
| Nauroji Nagar | 01 “ |
| Moti Bagh | 03 “ |
| Total | 09 |

- In order to proceed further for preparation of estimates the detailed evaluation of these roads was carried out by CRRI.  CRRI after detailed structural and functional evaluation has recommended following treatment of roads depending upon their condition:-

Roads

50 mm DBM + 30 BC		-	5 Nos.

40 mm BC			-	6  “

35 mm BC			-	26 “

30 mm BC			-	48 “

Total				-	85 Nos.

Roundabouts

- mm Stone Matrix Asphalt 	- 	09 Nos.

- These are main roads of colonies where width is mostly above 5 Metres & upto 12 Metres.  The case of concrete roads in lanes/byelanes of these colonies taken over from CPWD has been taken separately.

- Accordingly Preliminary Estimate for Resurfacing of main roads of colonies in R-III divisions for Rs. 7,49,86,000/- has been prepared by field staff which has been checked by Planning.

- The Preliminary Estimate has also been concurred by Finance Department.

4.	Detailed Proposal on the subject/ project

- Tack coat with rapid setting bitumen emulsion@ 0.25 Kg./SM.

- 50 mm thick Dense Bituminous Macadam.

- 30-40 mm Bituminous Concrete using Bitumen of 60/70 grade.

- Stone Matrix Asphalt.

- Thermoplastic Road marking paint.

5.	Financial implications of the proposed project/subject

The financial implications of the proposal works out to Rs.7,49,86,000/-.

6.	Implementation schedule with timeliness for each stage including internal processing

The schedule time for completion of project is Eight months after award of work.

7.	Comments of the finance department on the subject

The Finance Deptt. vide diary No.1808/Finance/R-Civil dated 19 Aug.’09  & 2008/finance/R-Civil dated 31 Aug.’09 has concurred Preliminary Estimate of Rs.7,49,86,000/-.

8.	Comments of the department on comments of Finance Department

No comments in view of concurrence by Finance Department.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous council Resolution existing law of Parliament and Assembly on the subject

Nil

11.	Comments of Law Department on the subject

No comments

12.	Comments of the department on the comments of the Law Department

No comments

13.	Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case

Certified that all necessary CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

  - Accord of Administrative Approval & Expenditure Sanction for Rs.7,49,86,000/- for the work of “Resurfacing of main roads of colonies in R-III Division”.

  - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction to the preliminary estimate amounting to Rs.7,49,86,000/- for the work of “Resurfacing of main roads of colonies in R-III Division”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.