ITEM NO. 32 (A-99)

1.	Name of the subject/ project :-	Strengthening of Water Supply System in

NDMC Area.

2.	Sub Head :-				Interconnection of Water Boosting Station

by laying separate dedicated lines.

- Name of the Department:	 :-          Civil Engineering, Public Health Circle,

Water Supply Division

- Brief history of the subject/ project :-

NDMC is responsible for supplying potable drinking water in its jurisdiction to all its consumers.  Water is received in bulk from Delhi Jal Board and is further distributed through the network of approximately 450 k .mtrs. of main and distribution lines. As per study conducted by M/s Tata Consulting Engineers, the demand of water for NDMC Area is 225 MLD whereas DJB is supplying an average quantity of about 115 MLD based on monthly meter readings. NDMC is generating about 10MLD of water from its own tube wells and thus there is a shortfall of about 100 MLD of water.

NDMC has constructed 23 Water Boosting stations in its area and water drawn from DJB and generated through tubewells is collected in underground reservoirs and further boosted. Further two more water boosting stations viz. I-Avenue and Nauroji Nagar have been constructed recently and two more at Panchsheel Marg and Kali Bari Marg are proposed to be constructed. The main source of supply of water from DJB are Jhandewalan, Talkatora, Palam, Hasanpur Ground Reservoirs (Chandrawal Water Works), 500mm dia Taping at Nazamuddin (from Sonia Vihar), 600mm dia Taping at Hans Bhawan (Wazirabad Water Works) and 4 other Taping at Moti Bagh, Netaji Nagar, Chankya puri and Ashoka Hotal.

During the past 6 months, there has been an erratic supply of water from DJB from various reservoirs/tapings, particularly from Chadrawal and Wazirbad Water Works & most of the NDMC areas had been the victim of no water supply continuously for about 1-2 days, whereas there has been some supply of water from other source i.e. Sonia Vihar Treatment Plant, which supplies water to Bharti Nagar, Jor Bagh and adjoining areas. To mitigate difficulties felt by the residents of affected areas because of short/no supply of water from one source or the other, it is proposed to interconnect all the reservoirs of NDMC area with dedicated lines, so that the water available from DJB from various source can be distributed rationally in whole of the NDMC Area through different reservoirs.

- Detailed Proposal on the subject/ project :-

The proposal has been examined by committees of S.E.s and a detailed project report submitted by it.  In this regard M/s Span Consultant Pvt. Ltd. has been engaged as consultant for he project of interconnection of reservoirs and construction of an additional underground tank of 20 lac ltr. Capacity at Bharti Nagar.

Five reservoirs have already been interconnected with dedicated lines and now it is proposed to interconnected mainly 18 Nos. reservoirs by laying about 21000 mtrs of pipelines of 150-450mm dia to make the system dedicated by providing pumps of 15 H.P.-120 H.P. capacity at various Boosting Stations. The line are mainly proposed to be laid through open cut & cover method. However, wherever it is not feasible to lay lines with open cut & cover method, the same are proposed to be laid through trenchless technology. Besides this, it is proposed to interconnected two more UGR i.e. at I-Avenue and Nauroji Nagar, which have been constructed recently and two more are proposed to be constructed at Panchsheel Marg and Kali  Bari Marg. It is also proposed to an additional reservoir of 20 lac ltr. capacity with pumping station at Bahrti Nagar adjacent to the existing Water Boosting Station. Further, the concerned Ministry of Urban Development, Govt. of India were requested to provide financial assistance through JNNURM Fund for the said scheme. All the relevant details and reports have already been submitted to them. Now, a letter from Under Secretary to  the Govt. of India, Sh. Rajesh Jaiswal has been received vide No. K-14012/47(3)/2008-NURM-II dt. 04.09.2009 (Appendix A See page 289) indicating that since the project is not for improvements/ augmentation of the existing supply through Jal Board, as such, the proposal is not acceptable.

Now, it is proposed that the work of interconnection of reservoirs is to be executed through NDMC Funds.

- Financial implications of the proposed project/ subject :-

The preliminary estimate amounting to Rs. 50,60,00,000/- has already been approved by the council vide its resolution No.02(A-26) dt. 18.06.2008 (Appendix B See pages 290-293) with the direction that the work will be taken up in phased manner.

- Implementation schedule with timelines for each stage including internal processing :-

The scheme is proposed to be implemented in phased manner to carry out

the project on fast track as per details given hereunder :-

2010-11              -              25%

2011-12               -             50%

2012-13               -             25%

It is further proposed that the work will be under taken after CWG-2010

- Comments of the finance department on the subject :-

Consequent upon the non-acceptance of scheme as intimated vide letter No. K-14012/47(3)/2008-NURM-II Date 4.09.2009 by Sh. Rajesh Jaiswal, Under Secretary, GOL, Ministry of Urban Development, the department has propsed for execution of scheme through NDMC funds as per draft agendum. The case may be place before the council for consideration of department’s proposal, as there appears to be no other option under stated circumstances of the case.

- Comments of the department on comments of Finance Department :-

No comments

- Legal Implications of the subject/ project :-

Not applicable

- Details of previous Council  Resolution existing law of Parliament and

Assembly on the subject :-

Previously, Council accorded A/A and E/S vide followed resolutions:-

    - Vide Resolution No.05 (A-74) dt 13.2.08(Appendix C See pages 294 - 295) for Rs.47.50 crores to carry out interconnection work under planned fund. Scheme prepared by department.

    - Vide Resolution No 02(A-26) dt 18.6.2008(Appendix B See pages 290-293) for Rs.50.60 crores to carry out work under JNNURM Funds. scheme prepared by consultant.

- Comments of Law Department on the subject :-

Not applicable

- Comments of the department on the comments of the Law Department :-

Not applicable

- Certification by the department that all central vigilance commission (CVC) guidelines have been followed while processing the case :-

It is certified that all the CVC guidelines have been followed.

15.    Recommendations.

The case is placed before the Council for allowing the work to be executed through NDMC funds in phased manner since the JNNURM Fund is not being granted and work shall be taken up after CWG-2010.

COUNCIL’S DECISION

Resolved by the Council that the work be executed through NDMC funds in phased manner since the JNNURM Fund is not being granted.

It was also resolved that the work shall be taken up after CWG-2010.

The department shall ensure to complete all tendering and other formalities so that the work can be started immediately after the Commonwealth Games 2010 are over.

ANNEXURE  7 pages

Annexure ends