ITEM NO. 28 (A-25)

- Name of the subject/ project

Construction of Service Centre at Fire Birgade Lane, New Delhi

- Name of the department/department concerned

Civil Engineering Department zone-II

- Brief history of the subject/project

At present various service centres of Civil Engineering Department are working in semi permanent building on road berm and vacant land available in NDMC area.  It has been decided that these service centres should be converted in to zonal service centres to accommodate various department of NDMC.  In view of this NDMC has requested to L&DO for allotment of ten numbers sites for the construction of Zonal Centers.  It is among one of them.  L&DO has allotted said piece of land measuring 837 sqm plot to NDMC vide letter No. L&DO/LV-16(794)/99/49 dated 17.1.2001 for service centre at Fire Bridge Lane.  The cost of the land i.e. Rs. 1399215/- has been paid to L&DO vide council resolution No. 3(xiii) dated 17.5.2001.  There is at present a govt building 13-15 Barakhamba Lane exist on said plot.  This is a single storey building.  The depreciation cost of said CPWD bunglow has also been deposited to L&DO after getting approval from “Chairperson”.  Physically L&DO has given possession of 608.92sqm plot area and 161.86sqm plinth area of CPWD bunglow on dated 18.4.2006.  It is has been proposed that said existing CPWD bunglow is to be demolished for constructing Service Centre Building.  The depreciation cost paid to L&DO for existing bunglow which is Rs. 331552/= has been kept Reserve Value of the structure which is required to be written off from the council.

The Chief Architect NDMC has issued preliminary drawing for the proposed three storyed building to construct service centre at Fire Brigade Lane.  The proposed building shall house the service centre for Civil, Electrical and Horticulture Department.  On the basis of said drawings a Preliminary Estimate has been framed for an amount of Rs. 8418900/=.  It is based on  PAR 92 rates+136 percent cost index and 5% contingencies.  The approval principle for A/A & E/S has been got from Chairperson subject to approval of DUAC before construction of building.

- Detailed proposal of the subject/project :

The features of the structure as per drawings is :

Ground Floor

- Junior Engineer room 4070x3000mm size.

- Store room of size 2340x3000mm.

- Lift shaft of size 1500x1800mm.

- Store(Civil) & Horticulture of the sizes 4070x3000mm.

- Drinking water traugh and a toilet for handicapped persons of size 1500x1630mm.

- Labour room of size 2755x3000mm,.

- A toilet of size 1200x1885mm for handicapped & one combined toilet for gents & ladies having size of each 1978x3000mm.

- Staircase of size 4070x3000mm.

- Complaint room of size 4070x3000mm.

- Provision of ramp for handicapped person has also been taken.

- Central passage of size 12900x1860mm.

- Sunshade 600mm wide al-around the building.

Ist floor

- Junior Engineer room 4070x3000mm size.

- Room of size 2340x3000mm.

- Lift shaft of size 1500x1800mm.

- Three rooms for SDC of Civil, Electrical and Horticulture having same size of 4070x3000mm.

- Store room of size 2953x1630mm.

- A combined toilet for ladies and gents each having size 1978x3000mm.

- Staircase of size 4070x3000mm.

- Junior Engineer room of size 4070x3000mm.

- A balcony of size 6200x1800mm on front side of building.

- A passage of size 13800x1860mm.

- Sunshade 600mm wide al-around the building.

Second Floor

- Room of size 8070x4070mm plus are of 6640x4840mm.

- A room of size  4070x3000mm.

- Room of size 8070x4070mm.

- A combined toilet of ladies & gents each having size 1978x3000mm.

- Staircase of size 4070x3000mm.

- A passage of size 5800x1860mm.

- Sunshade of 600mm, wide al-around of building at terrace level.

PREPOSED SPECIFICATIONS:

- Marble chips flooring in rooms.

- Kota stone flooring in staircase and in corridor passage area.

- M.S window frame fully glazed.

- Interior walls finishing plastered with cement mortar.

- Glazed tiles finishing in toilets upto 7 feet height.

- Indian type WC pan and European type WC pan in the toilets.

- Cement concrete pavement in the open area.

- Dholpur stone cladding finishing over outer walls of the building.

- MS railing on boundary wall.

- Landscaping and flower beds.

5 	Financial Implications of the proposed project/subject.

Based on preliminary drawing supplied by CA, the Preliminary Estimate has been framed for amounting to Rs. 8418900/=.  The expenditure is proposed to be met with the budget provision of Rs. 1,00,000.00  exist vide item No. 265 page No.111 under head of H.1.8 in budget book of 2006-07. Further sufficient funds are sought in RE 2007-08.

6.	 Implementation schedule with timeliness for each stage including internal      processing.

The project is to be completed within 12 months after award of the work.

- Comments of the Finance Department on the subject.

We concur in the PE amounting to Rs. 8418900/= (Rs. Eighty Four lac eighteen thousand nine hundred) as checked by planning subject to the condition that all the conditions of allotment of land by L&DO are adhered to specially with respect  to the approval of DUAC before construction of building.  Further sufficient funds are sought in RE 2007-08.

8.		Comments of the department on comment of the finance department.

The drawings have already been sent by CA to DUAC for approval and after getting the approval from DUAC the work will be commenced as per the condition of L&DO.

  - Legal implication of the subject/project

Nil

  - Details of previous council resolution/existing law of parliament & assembly on the subject.

Council Reso. No.3(xiii) dated 17.7.2001 about the payment to L&DO as Land Cost of Rs. 13,99,215/=.

  - Comments of the law department on the subject/project.

Nil

  - comments of the department on the comments of the law department

Nil

- CE(C-II)’S REMARKS :

The case is placed before the council for according Administrative Approval and Expenditure Sanctioned of the Preliminary Estimate amounting to Rs. 84,18,900/=

(Rs. Eighty Four Lac Eighteen thousand nine hundred) for construction of service centre at Fire Brigade Lane New Delhi.

COUNCIL’S DECISION

Resolved by the Council that Administrative approval and expenditure sanction of the Preliminary Estimate amounting to Rs.84,18,900/- is accorded for construction of Service Centre at Fire Brigade Lane, New Delhi.