ITEM NO. 07 (A-3)

1.	Name of the subject / project :- 	Strengthening and resurfacing of roads in NDMC Area.  Sub Head : Imp. to footpath at Maulana Azad Road from Man Singh Road to Sunehri Bagh Circle.

2.	Name of the Department	: 	Civil Engineering Department

3.	Brief History of the subject/project	:-

- The footpath of Maulana Azad road was constructed during 1990. The footpath is in very shabby condition. During the inspection of Meena Bagh area, Chairman House Committee, Lok Sabha directed to take up the work of improvement the footpath of Maulana Azad Road Immediately. The preliminary estimate was prepared for improvement of footpath of Maulana Azad Road for Rs. 84,80,000/-. The PE has been checked by planning and concurred by Finance Deptt.

- Since the case is being monitored by the Chairman House Committee, DE was sanctioned and NIT was issued in anticipation of accord of formal A/A by the council..

- Tenders were invited on 11.12.06. The rates quoted by lowest tenderer were found abnormally high. Accordingly the tender was rejected and 
re-invited on 12.01.07 M/s R.K. Sharma & Co. is the lowest tenderer & the negotiated amount is Rs. 68,60,317/- which is 89.43% above the estimated cost.

4.	Detailed proposal on the subject / project : 40 mm thick red/white sand stone flooring and kerb stone of red sand stone will be provided.

    - Financial implication of the proposed project / subject : The amount of PE is Rs. 66,17,000.00. The tender amount is Rs. 68,60,317/-. Necessary funds are available to meet the expenditure of this work during the current year, budget provision of Rs. 60 lacs exists vide item no. 53 at page 149 of the budget book 2007-08 under the Head of Account G.I.3 of S/R of NDMC roads.

    - Implementation schedule with timelines for each stage including internal processing:	The tendering procedure have already been completed.. The work will be awarded to the agency after the approval of the council.

7.	Comments of the Finance Department on the subject :  Finance deptt. has agreed to the acceptance of negotiated rates of L-I  tenderer at 89.43% above the estimated cost at negotiated amount of Rs. 68,60,317/- (Rupees sixty eight lacs sixty thousand three hundred seventeen only).

8.	Comments of the Department on comments of Finance Department

Nil

9.	Legal implication of the subject / project : Nil

10.	Details of previous Council Resolution existing Law of Parliament and Assembly on the subject : Nil.

11.	Comments of Law Department on the subject : Nil as no legal issues are involved.

12.	Comments of the department on the comments of the Law 	Department:  Nil

13.	Recommendation :  The case is placed before the council to approve the action taken of tender process in anticipation of administrative approval and expenditure sanction, for the approval of administrative approval and expenditure sanction for the preliminary estimate amounting to Rs. 66,17,000/- and for the acceptance of negotiated rate of L-I M/s. R. K. Sharma & Co. @ 89.43% above the estimated cost with negotiated amount of Rs. 68,60,317/-(Rupees sixty eight lacs sixty thousand three hundred seventeen) for the work of Improvement to foot-path at Maulana Azad Road.

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction for the preliminary estimate amounting to Rs.66,17,000/- is accorded subject to the condition that the Engg.-in-Chief will certify that the ongoing work of DMRC in the vicinity will not affect the improvement of the footpath at Maulana Azad Road.

The Council further resolved to accept the negotiated rate of L-I, i.e. M/s. R. K. Sharma & Co. @ 89.43% above the estimated cost with negotiated amount of Rs.68,60,317/- for the work of Improvement to foot-path at Maulana Azad Road.

(MANSUR ALI SAYED)				(PARIMAL RAI)

# SECRETARY/CVO				 CHAIRPERSON

Council Draft Resolution

Sub :- Strengthening and resurfacing of roads in NDMC Area.

SH :- Imp. to footpath at Maulana Azad Road from Man Singh Road to Sunehri Bagh Circle.

The above proposal of Civil Engineering Department was considered by the council in the meeting held on _________________. The council resolved as under :-

Resolved by the council to approve the action taken of tender process in anticipation of  administrative approval and expenditure sanctione to preliminary estimate for Rs. 68,17,000/- and to accept the tender of M/s. R. K. Sharma & Co. @ 89.46% above the estimated cost of Rs. 36,21,468/- with the negotiated tender amount of Rs. 68,60,317/- (Rupees sixty eight lacs sixty thousand three hundred seventeen).

Resolved further that action on the item be taken pending confirmation of the minutes of the meeting

(Keshav Chandra)

Secretary, NDMC.