ITEM NO. 18 (B-19)

- Name of the work : -

Award of work for modernization of existing 7 Nos. OTIS make lifts at Palika Kendra.

- Name of Department : -

Electricity Department

- Brief History of the case : -

The existing 7 nos. lifts at Palika Kendra were installed at the time of construction of building and are in continuous operation since 1983 – 84.  These have outlived their notified useful life.  The technology used in these lifts have already become obsolete and as such the same are required to be modernized as per the latest technology available.  However, parts which can be used such as Guide Rail, Counter Weight and Counter Weight frame etc. etc. are to be reused.  An estimate amounting to Rs. 2,77,83,000/- was accordingly framed for modernizing the existing lifts and the same was sanctioned by the Council vide its Resolution No. 4(B-8) dt. 23.05.06.

- Detailed proposal on the subject : -

As per sanctioned estimate, NIT was prepared approved by E-in-C on 25.09.2006 and tenders were called as per normal practice by publishing the NIT in press through Director (PR) and placing the same on NDMC/Delhi Govt. Website.  The tenders were opened on 24.11.2006.  In all, three firms have submitted their offers namely M/s KONE Elevators (I) Pvt. Ltd.; M/s OTIS Elevators Pvt. Ltd & M/s ThyssenKrupp Elevators.  The tenders were technically evaluated and various points got clarified/confirmed.  All the features required as on date were got incorporated including the one for handicapped friendly lift.  The technical evaluations were concluded and price bids opened on 14.05.2007.

The tenders were duly scrutinized as required and M/s ThyssenKrupp Elevators emerged to be the lowest at their quoted price of Rs. 2,69,47,000/- with a rebate of Rs. 6,54,000/- for the old material to be retained by the firm.  M/s ThyssenKrupp Elevators has recently taken over M/s ECE Industries Ltd. in India and are having presence in 60 countries worldwide with over 750 business locations.

- Financial Implications : -

Rs. 2,69,47,000/- (Gross) and Rs. 2,62,92,500/- (Net).

- Implementation Schedule : -

The work will be completed in 16 months from the 10th day after the date of written orders as per the following schedule.

  - 1st set of two lifts in six months.

  - 2nd set of two lifts in further four months.

  - 3rd set of two lifts in further four months.

  - 7th lift in further two months.

- Comments of the Finance Department: -

Finance have concurred in the proposal vide their Dy. No. 1754/Fin. dt. 10.08.2007.

- Comments of the department : -

The case may be noted to the Council for obtaining necessary sanction to award the work as per concurrence of the Finance.

- Legal Implications: -

Nil

- Comments of the Law Department :-

No legal issue involved.

- Comments of the department on the comments of Law Deptt.

Nil

- Recommendations: -

The case may be placed before the Council for consideration and decision to award work to M/s ThyssenKrupp  Elevators  at  their rates amounting to Rs. 2,69,47,000/- with a rebate of Rs. 6,54,000/- for old material as explained above and in accordance with the concurrence of Finance Department.  The works shall be got executed by adhering to the implementation schedule mentioned above.

COUNCIL’S DECISION