ITEM NO. 09 (L-04)

1.	Name of the Subject:

Renovation of existing kiosks and pan tharas in NDMC area.

2.	Name of the Department:

Estate-I Department

3.	Brief History of the Subject:

NDMC has around 254 kiosks and 93 pan tharas on various roads/lanes as part of street furniture.  Over the years these units have not only become old but have started giving an ugly and untidy look.

Efforts were being made for getting these units renovated.  A reference was also received from L.G. office regarding poor condition of various kiosks/pan tharas insisting on standardization of design and it was also advised that all such eye-sores be removed well before the Commonwealth Games.  Similarly, requests were also received from Hon’ble Members in this regard.

In case the renovation project was to be implemented through our Civil Engineering Wing, it would have resulted in increasing in licence fee of the allottees by equally distributing the cost involved as per F.R. 45.  In view of this efforts were made to get these units renovated at no additional cost to NDMC and no increase in licence fee.

4.	Detailed proposal on the Subject:

Sometime back local representative of ITC Ltd. had called on Chairman, NDMC indicating his company’s willingness in undertaking renovation of kiosks and pan tharas in NDMC area as per their design.  They indicated their willingness to join their hands with NDMC in beautification of these units.  Considering the offer, they were asked to re-do two kiosks, one at Ambassador Hotel and the other one at Lodhi Garden Gate No. 4, which have been completed and have been appreciated in general.  No advertisement will be allowed on the kiosk/pan thara (exterior face) which will only have NDMC logo and unit number.

Considering the ensuing Commonwealth Games renovation of all these units/street furniture will further improve the aesthetics of the NDMC area along with the ongoing street scaping projects.

Considering the aforesaid aspects, it is proposed to allow ITC Ltd. to renovate all kiosks/pan tharas in NDMC area on following conditions:

- They will carry out complete renovation of all kiosks and Pan Tharas at no cost to NDMC.

- Post renovation, they will continue to take care of these units for maintenance for a period of three years at no cost to NDMC.

- There will be no signage/advertisement on the exterior of the structure, which will only have NDMC logo and unit number.

Above proposal is submitted for kind information of the Council.

5.	Financial implication of the proposed Subject:

The proposal does not involve any financial implication as per terms indicated by ITC Ltd. in their letter.

6.	Implementation schedule with timeliness for each stage including internal processing:

If the proposal is approved, ITC Ltd. would be immediately asked to undertake the work in question and make efforts to complete the renovation work before the Commonwealth Games.

7.	Comments of the Finance Department on the subject with diary number and date:

Finance Department has concurred the proposal of the department.

8.	Comments of the Department on comments of Finance Department:

No Comments

9.	Legal implication of the subject:

N.A.

10.	Details of previous Council Resolutions on the subject:

N.A.

11.	Comments of the Law Deptt on the Subject:

It may be put up to the Council for information.

12.	Comments of the Department on the comments of the Law Deptt:

No comments.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case.

N.A.

14	Recommendations:

Case is placed before the Council for kind information.

15.	Draft Resolution

Information contained in above said agenda is noted by the Council.

COUNCIL’S DECISION

Information noted.

It was further directed by the Council that all the existing kiosks and tharas be included for renovation, except tharas on Tehbazari basis.