ITEM NO. 20 (S-1)

- Name of the subject/project

Report of Vigilance Deptt. in respect of Council’s Resolution No.3 (B-3) dated 16.05.2007.

- Name of the department/departments concerned

Vigilance Department.

- Brief history of the subject/project

An Item regarding Construction of 220 KV Electric Sub-Station at Hrish Chander Mathur Lane and Trauma Centre(AIIMS) SH: Surrendering the land back to L&DO and AIIMS, was placed before the Council in its Meeting dated 16.05.2007 vide Item No. 3 (B-3).

It was resolved by the Council that the land at Harish Chander Mathur Lane and at Trauma Centre(AIIMS) allotted for construction of 220 KV Electric Sub-Station be surrendered to L&DO & AIIMS Authority respectively.

It was further resolved by the Council that L&DO may be requested to refund the cost of land amounting to Rs.20,63,130/-(Ground rent paid up to 3.8.07 Rs.3,52,240/- @ Rs.50,320/- per month) may be written off and DLT may be requested to pay the amount incurred for construction of boundary wall Rs.5,74,711/- and amount towards relocation of JJ Cluster as per actual.

It was also resolved by the Council that CVO will inquire into the matter of non-implementing the decision of the Council’s Resolution No.4(B-5) dated 28.6.2005 regarding action to be taken against the erring officer/officers.

- Detailed proposal on the subject/project

As decided by the Council in its Meeting dated 16.05.2007 vide Item No. 3 (B-3), an investigation was carried out by the Vigilance Department, and it was revealed that a meeting, under the Chairmanship of the Secretary (Power), Govt. of India, was held on 19.7.2006, in his chamber, wherein CEA technically cleared for establishment of 2 nos. of 220 KV Electric Sub-stations at Harish Chander Mathur Lane and Trauma Centre (AIIMS).  Subsequently the matter was placed before the Council, wherein it was decided as under :- “Resolved by the Council that independent advice may be sought by appointing a Consultant, who may suggest technical and financial advantages / disadvantages in case NDMC establishes two nos. of 220 KV substations in NDMC at Harish Chander Mathur Lane and Trauma Centre of its own and furnish a comprehensive development plan considering the future scenario in the power sector.

It was further decided by the Council that the matter be also examined to take suitable action against the erring officer/officers in the matter.”

It was also revealed that the officials, namely Sh. D.N. Gupta, CE(E-I), Sh. B.M. Sukhija, CE(E-II), Sh. V.P. Sharma, Addl. Chief Engr.(E), and Sh. Arun Kumar, SE(E) C-V, had attended the meeting, called by the Secretary (Power), Govt. of India, and agreed to the proposal of establishing sub-stations at Harish Chander Mathur Lane and Trauma Centre, allegedly without consent of the Council.  All of them have already retired from municipal services.

- Financial implications of the proposed project/subject : Nil.

- Implementation schedule with timeliness for each stage including internal processing.

Not Applicable.

- Comments of the Finance Department on the subject : Nil.

- Comments of the Department on comments of Finance Department : Nil.

- Legal implication of the subject/project : Nil.

- Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject : Council Resolution No. 3 (B-3) dt. 16.5.2007.

- Comments of the Law department on the subject/project :  Nil.

- Comments of the Department on the comments of Law Department. Nil.

- Recommendation.

The above facts are placed before the Council for information and approval for closing the said case.

COUNCIL’S DECISION

Information noted, case is closed.