##### ITEM NO. 1

Confirmation and signing of the minutes of last Council’s Meeting No. 04/2002-2003, held on 04.07.2002 at 11-00 A.M. (See pages 2 - 9) at the Committee Room, Palika Kendra, NDMC.

## COUNCIL’S DECISION

# Confirmed.

# NEW DELHI MUNICIPAL COUNCIL

PALIKA KENDRA : NEW DELHI.

### MINUTES OF THE COUNCIL’S MEETING NO. 04/2002-2003 DATED 04.07.2002 AT 11-00 A.M.

| MEETING NO. | : | 04/2002-2003 |
| --- | --- | --- |
| DATED | : | 04.07.2002 |
| TIME | : | 11.00 A.M. |
| PLACE | : | PALIKA KENDRA, NEW DELHI. |

PRESENT :

1.	Sh. Subhash Sharma 	:	Chairman

2.	Sh. Ram Bhaj			:	Vice-Chairman

3.	Smt. Tajdar Babar		:	Member

4.	Sh. M.P. Chawla		:	Member

5.	Smt. Mohini Garg 		:	Member

6.	Sh. Pradeep Kaul Jalali	:	Member

7.	Sh. R. Narayanaswami	:	Member

8.	Arun Baroka			:	Secretary, N.D.M.C.

| S. No. | ## ITEM | PROCEEDINGS |
| --- | --- | --- |
| 1. | Confirmation and signing of the minutes of last Council’s Meeting No. 03/2002-2003, held at 11-00 A.M. | Confirmed, subject to the modification that the decision against item no. 4 (i) be read as under :- “Resolved by the Council that the proposal of conversion of existing AC sheet roofs of the Suvidha Bazar / Mini Market and raising of height of the roofs is approved.’’ |
| 2. | Reply to Admitted Questions under section 28 of NDMC Act, 1994. | No question was asked. |
| 3. | PROPOSALS FOR CONSIDERATION BY THE COUNCIL. |  |
| 3 (i) | Construction of footpath at Niti Marg from Kautilya Marg to Satya Marg. | Resolved by the Council that action for award of work to the lowest contractor Shri Subhash Chand Aggarwal at his quoted rate of Rs.15,48,052/- is approved. |
| 3 (ii) | Establishing Electric Substation at D.G. Block Pump House, Saroniji Nagar, New Delhi. | CE(C) requested that to ensure timely completion of work, the provision of Rs.10 lacs for the substation bldg. may also be approved, as included in the consolidated estimate prepared by the Electricity Deptt. FA agreed with the proposal. Resolved by the Council that administrative approval and expenditure sanction is accorded to the estimate amounting to Rs.43,42,000/- (Forty three lacs forty two thousand only) including a provision of Rs.10 lacs for the civil work, for establishing substation for water boosting station at DG Block, Sarojini Nagar, New Delhi. |
| 3 (iii) | Naming of road after the name of Andre Malraux, a celebrated thinker. | Deferred. |
| 3 (iv) | Write off of damaged / torn / missing books of various public libraries. | Resolved by the Council that total 2445 books (i.e. 651 missing books, 1195 torn beyond repair and 591 damage by insects) of various public libraries amounting to Rs.43,862/- have been written off. It was further decided by the Council that action for disposal of condemned / damaged material lying in different municipal offices / schools be also taken up. |
| 3 (v) | Investment Policy of NDMC : Minutes of the meeting held under the said policy of the Council laid down by Resolution No. 3 (iii) Dated 5th November, 1996. | Information noted. |
| 3 (vi) | Upgradation of Type-III & Type-IV Quarters at Sarojini Vihar, Sarojini Nagar, New Delhi. Approval of Preliminary Estimate thereof Rs. 32,39,800/-. | Resolved by the Council administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.32,39,800/- is accorded. |
| 3 (vii) | 9-B Suspense Stock during 2001-2002. SH: Procurement of 33 Grade O.P. Cement (ISI Marked). | Resolved by the Council that action taken to place the supply order on M/s Ambuja Cement Raj. Ltd., for supply of 4500 MT 33 grade OP cement (ISI Marked) at their negotiated amount of Rs.1,08,52,200/-, is approved. |
| 3 (viii) | Sub: 9-B Suspense Stock during 2002-2003. SH: Supply of Road Marking Paint Gr.-I (ISI Marked) 'Golden Yellow'. | Resolved by the Council that approval is accorded for procurement of 20,000 litres of Road Marking Paint from the following two firms :- - M/s Moonlight Paints & Chemicals (India) : 10,000 litres of Road Marking Paint Gr.-I (ISI Marked) Golden Yellow at their negotiated rate of Rs.94.50 + 10% C.S.T., the negotiated amount being Rs.10,39,500/-. - M/s Moonlight Paint Industries : 10,000 litres of Road Marking Paint Gr.-I (ISI Marked) Golden Yellow at their negotiated rate of Rs.94.50 + 10% C.S.T., the negotiated amount being Rs.10,39,500/-. |
| 3 (ix) | 9-B suspense Stock during 2001-2002. SH: Supply of Road Marking Paint Gr.-I (ISI Marked) Ultra White. | Resolved by the Council that approval is accorded for procurement of 20,000 litres of Road Marking Paint from the following two firms :- - M/s Super Aquacem (India) Pvt. Ltd : 10,000 litres of Road Marking Paint Gr.-I (ISI Marked) Ultra White at their negotiated rate of Rs.96.43 + 12% S.T., the negotiated amount being Rs.10,80,000/-. - M/s Brite Paint & Chemicals : 10,000 litres of Road Marking Paint Gr.-I (ISI Marked) Ultra White at their negotiated rate of Rs.96.43p. + 12% S.T., the negotiated amount being Rs.10,80,000/-. |
| 3 (x) | ## Annual Purchase of Allopathic medicines for the year 2002-03. | Resolved by the Council that purchase of allopathic medicines for the year 2002-03 is approved for a sum of Rs. one crore thirty lacs. |
| 3 (xi) | ## Improvement in terms and conditions of BOT toilets. | Resolved by the Council that the formation of Sub-Committee under the Chairmanship of FA is approved. The Sub-committee will look into the detailed implementation of future BOT schemes. It was further decided that urination fee in case of female be reduced from Rs.2/- to Re.1/-. |
| 3 (xii) | ## Improvement of road lighting & system network at Kidwai Nagar (East). | Resolved by the Council that administrative approval & expenditure sanction is accorded to the estimate amounting to Rs.31,43,500/- gross / Rs.31,36,000/- net for improvement of road lighting in Kidwai Nagar (East), New Delhi. |
| 3(xiii) | ## Construction of Bus Q Shelters in entire NDMC area. | Resolved by the Council that the proposal for construction of Bus ‘Q’ shelters by grouping them on fixed license fee on the basis of two model bus ‘Q’ shelters at B.K.S. Marg is approved. It was further decided that a Sub-Committee comprising of FA (as Chairman), CA, CE(C), Director (Finance) and SE(RM) is constituted for recommendation regarding license fee, terms and conditions and other related matters. |
| 3(xiv) | ## Contracts/Schemes involving an expenditure of Rs. 1 lac but not exceeding Rs. 10 lacs. | Information noted. |
| 3(xv) | ## Action Taken Report on the status of ongoing schemes/works approved by the Council. | Information noted. |
| 3 (xvi) | ## Opening of property tax collection counters on the 18th floor for recovery of property tax and also collection from residence of the tax payers by holding camps. | Resolved by the Council that the Chairman is authorized to nominate officials of NDMC to issue receipts for collection of taxes to be collected by the Property Tax Department. |
| 3 (xvii) | ## Chanakya Cinema Complex Case. | Resolved by the Council, that the proposal as made in the preamble, is approved. |
| 3 (xviii) | ## One time settlement scheme in Estate Department. | Resolved after considering the preamble and discussion in detail that :- 1.; Rate of interest : Rate of interest on delayed payment of license fee / the damages from 1.7.2002 shall be 12%, if the arrears on which the interest is calculated are upto one year and 15% on the amount of arrears in excess of one year license fee / damages. The interest is to be calculated on monthly balance and full one month interest to be charged, if the payment is not received by 10th of each month ;. 2.; Scheme of one-time settlement of interest liability : A one time scheme of settlement of arrears of interest due upto 30th June, 2002 should be introduced as under : - Where no license fee / damages are outstanding and only interest amount is outstanding :- - 80% may be given as rebate, if balance 20% of interest is paid by 30th of September, 2002; - 60% may be given as rebate, if balance 40% of the interest is paid by 31st of December, 2002 ; - 50% may be given as rebate, if balance 50% is paid by 31st of March, 2003; - Where the license fee/ damages as well as interest on delayed payment are outstanding on 30th of June, 2002 ; - 75% of the interest may be given as rebate, if license fee/damages along with 25% of the interest is paid by 30th of September, 2002 ; - 60% of interest may be given as rebate, if the license fee / damages along with 40% of the interest is paid by 31st of December, 2002 ; - 50% of the amount of interest to be given as rebate, if the license fee / damages along with 50% of the interest are paid by 31st of March, 2003 ; - this scheme is also available to premises occupied by Govt. departments as licensee. - those who do not avail benefit of this one time settlement scheme upto 31st March, 2003, will not be entitled to rebate on interest and should face recovery and eviction proceedings and the Chairman may cancel the license and take such other steps as may be necessary to recover the license fee / damages or interest as the case may be, if necessary refer the matter to the Estate Officer. If pendency with the Estate Officer is large, the Chairman may consider appointment of additional Estate Officer so that no case remain pending with Estate Officer for more than six months after the case has been referred to him ;. 3.; Scheme of settlement of arrears from ex-allottees : - In respect of the premises where arrears are outstanding as on 30.6.2002 and where premises have been taken over by the Estate Department, due to non-payment of license fee / damages by the licensee, each such case should be scrutinized by a Committee headed by the Chairman, NDMC consisting of F.A., L.A. and Director (Estate), if the outstanding demand on 30th of June, 2002 is more than Rs.5 lacs and by a Committee headed by the Secretary and comprising of Director (Estates), Director (Finance), Deputy / Asstt. Director (Estates), concerned and a representative of Law where the arrears are upto Rs.5 lacs; with the approval of the Chairman. - The Committee shall try to settle these cases and if it is found that recovery of interest is not possible, the Committee may reduce the interest amount to the extent it can be paid by the defaulter. Similarly, the license fee and the damages may be settled by the Committees so that the recoverable demand could be recovered either in lump-sum or in installments and the irrecoverable portion is waived off ;. Further resolved by the Council that to have an idea of the success of the above schemes, a report may be submitted to the Council after 31.03.2003. The Council also decided that a note be brought before the Council in its next meeting showing the pending cases of regularization of shops, on account of sub-letting, term expiry, etc., as also the details of cancelled shops, pending execution of eviction orders, etc. |
| 4 | RESOLUTION ADMITTED U/S 23 OF NDMC ACT, 1994. |  |
| 4 (i) | Conversion of TMR into RMR. | Resolved by the Council that, the check list for conversion of TMR workers into RMR, which was approved by the Council vide Reso. No. 3 (ii) dated 24.5.2002, is in order. The withdrawal of the said decision was not required. |
| 4 (ii) | #### Providing free parking space for shop owners in all the NDMC markets. | Resolved by the Council that since the facility has not been provided in any NDMC parking area, which has been tendered out, this issue will be examined and considered at the time of formulation of the policy in this regard at a later date. |

SECRETARY					CHAIRMAN

ITEM NO. 2

REPLY TO ADMITTED QUESTIONS UNDER SECTION 28 OF THE NDMC ACT, 1994.

# COUNCIL’S DECISION

The Members desired that the Questions be taken up in the next Council Meeting.  It was further decided that English Translation of the Questions be also made available in all the Council Meetings.

## ITEM NO. 3

PROPOSALS FOR CONSIDERATION BY THE COUNCIL.

Contd……

ITEM NO. 3 (i)

Augmentation of sewerage in various NDMC area.

SH : Augmentation of sewerage at Udyan Marg, Kali Bari Marg, Mandir Marg and Peshwa Road. Preliminary estimate thereof.

An old sewer line of 200-250 mm dia. is passing through the vacant plot of 8.3 acres infront of Laxmi Narain Mandir at Mandir Marg carrying sewage discharge of various buildings viz. Hindu Mahasabha, Laxmi Narain Temple which is further connected to 300 mm dia sewer line near the crossing of old R.K. Ashram Marg and Kali Bari Marg.  The sewer line is very old, deep and gets silted frequently as most of the manholes are damaged and also have outlived its life.  It is also stated that the development of 8.3 acres vacant plot shall be taken up for construction of Rest House, underground parking etc. etc.  It has therefore, become pertinent to shift the existing sewer line by laying a new sewer line 200-250-300 mm dia from Mandir Marg upto newly augmented sewer line of 457 mm dia meter at the crossing of old R.K. Ashram Marg with Kali Bari Marg.  The sewer line of 200 mm dia shall also be constructed from Scindia Road upto Kali Bari Marg.  The proposed sewer lines will carry discharge from Hindu Mahasabha, Laxmi Narain Mandir new construction likely to come up at vacant plot of 8.3 acres land.

In view of the above, preliminary estimate amounting to Rs.10,48,300/- as checked by the planning has been processed for obtaining Administrative approval and expenditure sanction of the Council.  The estimate has been based on DSR 1997 Market rates plus 3% contingencies.  The expenditure shall be charged against the budget provision of Rs.5 lacs under the head of a/c D.2.17.11(b) item No.39 page 79 of budget book 2002-2003.

The case has been seen and concurred by the Finance Department subject to condition that adequate funds if required in excess of budget allocation of Rs.5 lacs are got allocated in the R.E. 2002-03.

It is stated that additional funds for this work shall be re-allocated under RE 2002-03.

The Chairman has seen the case.

C.E.C.'s remarks :

Case is laid before the Council for consideration and accord of administrative approval and expenditure sanction amounting to Rs.10,48,300/- (Rs. Ten lacs forty eight thousand and three hundred only) for the work Aug. of sewerage in various NDMC area SH : Aug. of sewerage at Udyan Marg, Kali Bari Marg, Mandir Marg and Peshwa Road.

###### COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.10,48,300/- is accorded.

# ITEM NO. 3 (ii)

Improvement to various NDMC Commercial Complexes.

SH:  Providing Water Proofing Treatment at the Terrace of 9th & 11th    Floor, Lok Nayak Bhawan.

- Tenders thereof.

The Preliminary Estimate in r/o said work was approved by the Council vide Reso .No. 3(ix) dated 28.8.01 for Rs. 12,27,000/-.  The Detailed Estimate/ Draft NIT were approved by the C.E.(C-I) on 21.12.01 and 17.1.02 respectively.

After following coddle formalities sealed item rate tenders were invited.  Six firms applied for issue of tender documents whereas, keeping in view the site  constraints  two firms quoted their rates as per details given below :

S.No.     Name of Contractor             T/Amount             % age

1.           Trouble Shoot Tiger        Rs. 16,94,386.11      48.70%

2.           India Guniting Corp.       Rs. 16,49,238.04       44.74%

No firm has offered any condition.   From the above it is seen that M/s.  India Guniting Corp. have quoted lowest rates with tendered amount Rs.16,39,238/- i.e. 44.74% above the Estimated Const.  The justified rates based on market rates/circulated rates was prepared which works out to 38.79% above the Estimated cost .  While, working out justification provision of water proofing compound WP-90 has been considered being ISI mark and of better quality.  This has also been observed by Finance in their scrutiny note.  In addition to this  since, the work has to be carried out at 9th and 11th Floor of Lok Nayak Bhawan so provision of lifting material bringing malba/building rubbish through  staircase has been taken, as per provisions of CPWD schedule of rates.

Since, the lowest offer was found to be on higher side as compared to the justified rates so it was recommended by the deptt. to conduct negotiations with this firm to get reduction in his rates to the maximum extent.  The proposal has been approved by the Finance/Chairman.

The negotiations were held with the lowest firm M/s.  India Guniting Corp. in the Chamber of C.E.(C-I) on 9.7.02 when SSW-I, Sr. F.O., Dy. L..O.S.E.(BM) were also present.

Before calling the contractor it was informed that as per decision     has also mentioned by Finance in their scrutiny note on page 47/-N the water proofing compound of WP-90 is required to be used in place of ordinary water proofing compound. The justified rates after considering the rate of water proofing compound WP 90 as well as provision for lifting of material through stairs as per CPWD norm has been worked out 38.79% above the estimated cost of Rs. 11,39,450/- against the lowest offer of M/s. India Guniting Corp. at 44.74% above the E/C.  After detailed discussions it was decided that the contractor may be asked to use hoist and shoots for lifting  the material at the terrace of 9th and 11 th floor because the work will be carried out on these roofs.  As such, it was decided that effect of the cost of hoist be worked out for its comparison with the lifting of material through staircase.

In view of the above position the negotiation could not be concluded and the cost of hiring fixing and dismantling of hoist was calculated.  The effect on the justified rates work out to 1.41% on plus side, which has also been checked by Planning Cell.  After considering the effect of water proofing compound of WP 90 and cost of hiring of hoist, the justified rates worked out to 40.20% above the E/C against the quoted rate at 44.74% above the Estimated Cost.

Re-negotiations were to be held on 18th July,02,  however, due to pre-occupation of C.E.(C-I) it was desired by him that negotiation may be conducted in the Chamber of S.E.(BM).  Accordingly, the re-negotiation was held in the Chamber of S.E.(BM) on 19th July,02 when SSW-I, Sr. Finance Officer, Dy. L.O. were also present.

It was informed that an undertaking will be taken from the contractor to erect two number hoists for lifting the malb and no staircase will be allowed to be used for carrying the material.  In addition to above, he will also give undertaking to use water proofing compound of WP 90 as also observed by Finance in their scrutiny note.  The justified rates have been worked out to 38.79% above the estimated cost after considering the rate of water proofing compound WP 90.  In case the effect of cost of hoist is taken the justified rates increase to the tune of 1.41% above the estimated cost (40.20%).

The contractor was called and was requested to reduce his rates.  At the initial stage, he was reluctant to reduce his rates on the plea that there are site constraints like the work will be carried out during odd hours, holidays, lot of difficulties will be faced for getting passes, limited space for dumping material etc.  Moreover, no effect of temporary connection, power consumption has been taken while working out the cost of hoist etc.  However, after a great deal of persuation he  agreed  to give a rebate of 2.5% on his quoted rates.   He confirmed his rates vide his letter dt. 19.7.02 which would form the part of th3e agreement.  After considering this rebate the negotiated tendered amount works out to Rs. 16,07,992/- i.e. 41.12% above the estimated cost of Rs.11,39,450/-.

As regard the reduced negotiated offer, keeping in view the site constraints as stated above it was agreed upon by the Negotiation Sub-Committee to accept the reduced negotiated offer of M/s. India Guniting Corp. with their tendered amount of Rs. 16,07,992/- i.e. 41.12% above the estimated cost against the justified rate of 38.79% above the Estimated Cost.

The Chairman has seen the case.

C.E.(C-I) `s Remarks:

The case is placed before the Council for its consideration and accept negotiated offer of M/s. India Guniting Corp. With their tendered amount of Rs.16,07,992/-(Rupees Sixteen Lac Seven Thousand Nine Hundred Ninety two Only) i.e. 41.12% above the E/C against justified rates of 38.79% above the estimated cost of Rs. 11,39,450/- (Rupees Eleven Lac Thirty Nine Thousand Four Hundred Fifty Only) in respect of said work.

## COUNCIL’S DECISION

Resolved by the Council that negotiated offer of the lowest tenderer M/s India Guniting Corp. amounting to Rs.16,07,992/-, which works out to 41.12% above the estimated cost of Rs.11,39,450/-, is accorded.

### ITEM NO. 3 (iii)

Maintenance of filtered water mains in NDMC area during 2002-03.

NDMC area comprising of about 43 Sq.Km. has a population of about 5 lacs people besides floating population in the shape of office comers and visitors, etc.  In its total area, NDMC gets filtered water from Delhi Jal Board which is about 125 MLD.  NDMC further distributes the water to the public in its area and there is a network of about 350 km. of water mains of various sizes.  The total demand of water supply is about 220 MLD of which NDMC get water from Delhi Jal Board of about 125 MLD.  NDMC have also provided about 137 Nos. tubewells for augmentation of water supply as the required quantity of water is not being supplied by Delhi Jal Board.  Further, NDMC has installed 700 Nos. deep hand pumps in various areas of NDMC to meet out short fall.

To maintain the filtered water supply in its areas the whole NDMC area has been divided into three sub-divisions for maintenance of filtered water mains alongwith three service centres for distribution lines/water meter, etc.  Besides this there is a control room working round the clock with a fleet of 22 water tankers and 27 water trollies and a workshop for repair of water meters.

Accordingly, an estimate amounting to Rs.52,75,000/- was framed to cover the cost of maintenance of filtered water in NDMC area during the year 2002-03.  The estimate mainly comprises of five sub-heads : -

- Maintenance of filtered water mains.

- Maintenance of filtered water distribution lines.

- Running and maintenance of water supply control room.

- Repairs of deep well hand pumps.

- Repairs to water meters.

The estimate amounting to Rs.52,75,000/- duly checked from Planning was forwarded to Finance Department.  Finance Department has concurred in the proposal vide diary no.FA-1784 dated 16.7.02 and observed as under :-

“We concur in the annual estimate for Maintenance of F/W mains in NDMC area during the year 2002-03, for an amount of Rs.45.00 Lacs (Rupees Forty Five Lacs Only) subject to availability of funds”.

In this regard, it is clarified that there is a budget provision of Rs.45.00 lacs in the Budget Book for the year 2002-03 for this work vide Budget Book page 52 under the Head F-5 as such sufficient funds are available.

The Chairman has seen the case.

### CHIEF ENGINEER (CIVIL)’S REMARKS :

The case is laid before the Council for consideration and accord of administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.45.00 lacs (Rupees Forty Five Lacs Only) for “Maintenance of filtered Water Mains in NDMC area during the year 2002-03”.

##### COUNCIL’S DECISION

# Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.45 lacs is approved.

# ITEM NO. 3 (iv)

Improvement to Commercial Complexes.

SH :  Guniting of basement of Chander Lok Building .

The preliminary estimate for the above noted work was approved by the Council in its Meeting held on 23.11.2001 for Rs. 15,75,900/-. The Detailed estimate was technically sanctioned by C.E.(C)-II for Rs. 15,75,900/- and draft NIT was approved by C.E.(C)-I Rs.15,30,001/-.The Estimate for providing guniting was framed as the roof of basement of Chander Lok Building has been eroded, the enforcement has been rusted and needs strengthening as the vehicles pass over the roof slab. Sealed Item Rate tenders were invited by fixing the dates of sale and opening of tenders as 27.03.2002 and 01.04.2002 respectively from the specialized agencies who have executed at least two such type of guniting  works costing more than Rs. 10 Lacs each during the last two years. Four tenders were sold out of them only two have quoted their rates. The Lowest rate was offered by M/s India Guniting Corporation at Rs. 20,34,044/- which is at 32.94% above the estimated cost. The justification based on circulated rates and lowest market rates duly checked in the Planning Division has been worked out as 20.37% above the estimated cost of Rs. 15,30,001/-. As the rates quoted by lowest agency are higher than the justified rates. It was proposed to negotiate with the lowest firm. Finance has concurred in the proposal with the remarks that negotiation may be conducted with the lowest contractor for getting reduction in their rates to the extent of justified rates/trend of rates. The proposal for conducting negotiation was approved by the Chairman, on 26.06.2002. Negotiations were conducted in the chamber of C.E.(C)-I when S.E(BM), S.S.W., Dy. Law Officer, Sr. F.O. and Executive Eng. (CBM) were present. The contractor explained that the work is to be carried out in Connaught Place area in an occupied building where a number of vehicles are parked daily. Guniting work is also to be carried out in the area where transformers are existing. For doing the work in this area, transformers are to be covered and shut down is to be taken. However after presentations the contractor has given a rebate of 8% on their quoted rate thus making his negotiated offer at 22.31% above the estimated cost against the justified rate of 20.37% above the estimated cost. The  negotiated tender amount works out to be Rs.18,71,320/-. The negotiated offer is quite reasonable and matches as per the trend of the market. Agency is capable of doing this type of work. They have already completed some similar type of works and Negotiation Sub-committee recommended to accept the negotiated offer of M/s India Guniting Corporation with tender amount of Rs. 18,71,320/- which is 22.31% above the estimated cost against the justified rates of 20.37% above the estimated cost. As the tendered amount will be beyond 10% of the estimated cost so revised preliminary estimate will be processed after issue of letter of award to the agency. The validity of the tender has been extended upto 15.8.2002 vide contractor's letter dated 28.06.2002.

The Chairman has seen the case.

C.E.(CIVIL-I)'S REMARKS :

The case is laid before the Council for consideration and approval to award the work to M/S India Guniting Corporation at negotiated amount of Rs. 18,71,320/- which is 22.31% above the estimated cost against the justified rate of 20.37% above the estimated cost. The letter of negotiation dated  09.07.2002 and letter extending the validity of the tender upto 15.08.2002 will form the part of the agreement.

COUNCIL’S DECISION

Resolved by the Council that the negotiated offer of the lowest tenderer M/s India Guniting Corporation at the negotiated amount of Rs.18,71,320/-, which works out to 22.31% above the estimated cost, is accorded.

ITEM NO. 3 (v)

C/o Working Women Hostel at Brig. Hoshiar Singh Marg, Laxmi Bai  Nagar opposite Indira Niketan, New Delhi.

Delhi besides being National Capital of India and a Developed Commercial Centre, attracts educated women from various parts of the country for gainful employment. As initially they are single, they face lot of difficulties for their stay. Thus there is a great demand for availability of Working Women Hostels in the city. As Social Welfare Scheme, NDMC has already set-up three Working Women Hostel and looking in to the success of these three Hostels and on A/c of more demand, it has been decided by the NDMC to construct one more Working Women Hostel in Laxmi Bai Nagar on the land laying vacant on the back of the covered nallah at Brig. Hoshiar Singh Road opposite Indira Niketan, accommodating 436 inmates. Foundation stone for the same has already been laid by Hon’ble Lt. Governor Delhi on 25-12-2001.

A Preliminary Estimate amounting to Rs. 8,35,55,000/- based on PAR 1992 with upto date cost index has, for the project and based on drawing prepared by CA has already been prepared and processed for  scrutiny by the Finance and accord of Administrative Approval and Expenditure Sanction. Land measuring 0.948 acres has already been allotted by L&DO to NDMC vide their No. L&DO/LV-16(828)/248 dt. 8-5-02 at residential rate and Chairman, during Project Monitoring Committee meeting has decided to go ahead with the Project. However, L&DO has been requested to allot the land on subsidized rate as decided by Hon’ble Minister of Urban Development Govt. of India.

Chief Architect NDMC has prepared Drawing for C/o Boundary Wall with railing and gates for preventing encroachment and misuse of the land of the proposed site and it has been desired that Boundary Wall be constructed immediately. Accordingly a P.E., amounting to Rs. 13,19,000/-  (Rupees Thirteen lacs Nineteen thousand only) based on DSR 1997 has been prepared for accord of Administrative Approval and Expenditure Sanction. Finance has examined the estimate and concurred in the proposal vide their No. FA-2079 dt. 27-7-02 subject to a few observations which are clarified as under:

- Their exists a budget provision of Rs.30 Lacs. vide item No. 299 Pg-24 under Head of Account H-1-8-D (P) in the budget proposal of 2002-03.

- The land on which Working Women Hostel is to be constructed is free from all disputes/encroachments and already stand allotted to NDMC by L&DO.

- Cost of Construction of Boundary Wall will be deleted from the main estimate

The Chairman has seen the case.

Chief Engineer’s remarks :

The case is placed before the Council for accord of Administrative Approval and Expenditure Sanction to the Preliminary Estimate amounting to Rs. 13,19,000/- (Rupees Thirteen lacs Nineteen thousand only) for the work of  C/o Working Women Hostel at Brig. Hoshiar Singh Road, Laxmi Bai Nagar opposite Indira Niketan, New Delhi SH: C/o Boundary Wall.

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.13,19,000/- is accorded. Further, Mrs. Tajdar Babar, Member, NDMC stated that inauguration should not be done before formal allotment of land by L&DO.

## ITEM NO. 3 (vi)

Improvement to lawns by construction of brick wall with M.S. Railing and Entry Gates in front of CPWD Qrs, J, K and L, Block at Sarojini Nagar. (MLA’s Funds)

Sarojini Nagar area was inspected by the Vice Chairman, N.D.M.C. alongwith officers of N.D.M.C. and representatives of various Residents Welfare Associations of the area, wherein it was decided that lawns of CPWD Quarters, J, K and L Block Sarojini Nagar be protected by brick wall with M.S. Railing and Entry Gates be also provided in front of these quarters.  The Preliminary Estimate for the same, amounting to Rs.24,58,700.00, was prepared which has been checked by the Planning and agreed to  by the Finance vide their No. FA-1386 Dated 04.07.2002 subject to clarifications of the following observations:

- Availability of Funds.

- Department certifies that the committed liabilities and expenditure thereon shall not exceed the amount available in MLA’s Funds

- Department ensures that the work is completed entirely out of MLA’s Constituency Fund and no expenditure is borne by NDMC.

- Certification by the department that the scope of work is covered under the norms prescribed by M. /s U.D. Govt. of NCT of Delhi for execution of works under the MLA’s Constituency Funds.

The observations made are clarified as under :

- Sufficient funds are available against MLA’s Constituency Funds vide Item No.314 page No.125 of the current year’s Budget Book.

- Committed liabilities and expenditure on the works proposed by the MLA against MLA’s Constituency Funds shall not be allowed to exceed the available funds.

- The proposed work shall be completed entirely out of MLA’s Constituency Funds and no expenditure shall be borne by NDMC Funds.

- Scope of work is covered under the norms prescribed by Govt. of NCT of Delhi for execution of such works under MLA’s Constituency Funds, as similar works are already under execution in the area.

The Preliminary Estimate amounting to Rs.24,58,700.00 (Rupees Twenty Four Lacs Fifty Eight Thousand and Seven Hundred Only) is submitted for Administrative Approval & Expenditure Sanction of the Council.

The Chairman has seen the case.

CE (C-II)’s  REMAKRS

The case is placed before the Council for consideration and accord of administrative approval and expenditure sanction of Rs.24,58,700.00 (Rupees Twenty Four Lacs Fifty Eight Thousand and Seven Hundred Only) to the Preliminary Estimate for the work of “Improvement to lawns by construction of brick wall with M.S. Railing and Entry Gates in front of CPWD Qrs, J, K and L, Block at Sarojini Nagar under MLA’s Constituency Funds..”

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.24,58,700/- is accorded.

ITEM NO. 3 (vii)

Estimate For Special Repair of 50MVA, 66/33KV Power Transformer No. 2 & Cables at S/St. Vidyut Bhawan.

The 50MVA, 66/33KV Power Transformer No.2 (BHEL make) installed at 66KV GIS S/S Vidyut Bhawan became faulty on 14.3.2002.  There was a big sound & flashover due to bursting of the 66KV bushing and the oil caught fire and the fire spread all around the transformer.  Most of the parts and accessories mounted on the transformer and cables were damaged due to flashover and fire.  However, the transformer winding has been checked/tested and is found electrically OK.

An estimate amounting to Rs. 10,81,900/- has been prepared for “Special Repair of 50MVA, 66/33KV Power Transformer No.2 (BHEL make) at S/St. Vidyut Bhawan.  It comprises of two parts i.e. Part A for special repair of the transformer and Part B repair/replacement of cables.  It covers the cost of replacement of damaged parts and accessories, 66KV & 33KV bushings, cables, control cable etc. as required.  It also includes the cost of processing, testing and commissioning of the transformer complete as required after replacement of damaged parts & accessories.

The expenditure is proposed to be charged to the Budged Head E-4-2 against the existing provision.

The estimate has been concurred by the Finance Department vide Diary No. D-1541/FA dt. 20.06.2002 for an amount of Rs. 10,81,900/- subject to the following conditions:-

- Availability of funds.

- Correctness of the information submitted by the department.

The  above conditions of Finance  deptt. are clarified as under:-

- A budget provision of Rs. 83.5 Lacs exists under the head of A/C E-4-2 in the B.E. for the

Year 2002-03.

- This is to certify that information submitted in the proposed estimate are correct.

The Chairman has seen the case.

CE(E-II)’s Remarks: -

The case is placed before council for approval & expenditure sanction of the estimate amounting to Rs. 10,81,900/- (Rs. Ten Lac Eighty One Thousand Nine Hundred Only) for the work of Special repair of Power Transformer No. 2 (BHEL make) & Cables at S/St. Vidyut Bhawan.

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction to the estimate amounting to Rs.10,81,900/- (Rs. ten lacs eighty one thousand nine hundred only) for the work of Special Repair of Transformer and cables at Substation Vidyut Bhawan is accorded.

ITEM NO. 3 (viii)

Purchase of LT XLPE cable  of  sizes 300 sq. mm  and 400 sq. mm.  Duly ISI marked – Expost facto approval.

The above LT XLPE cables are urgently required for execution of the following works to be executed on TOP  PRIORITY  to release the additional load which has already been sanctioned against deposits received from CPWD.

- Providing service cable connection for security    	400 sq. mm– 1900 mts.

system  at Prime Minister’s residence

5/7, Race Course Road.

- Providing service cable at Head quarter	      	300 sq.mm-2120 mts.

11, Ashoka Road

As the required quantity of the above LT XLPE cables are not available in store and their procurement through normal tendering process will take considerable time, the case was submitted to the Chairperson to accord approval to procure these LT XLPE cables through DGS&D rate contract in view of the urgency involved as these cables are available on DGS&D rate contract with immediate delivery at a price less than the market price duly inspected by the Directorate of Inspection..

FA has seen the case vide their Dy. No.2055 dated 19.7.2002 and have agreed to the proposal of the department for the above purchase on DGS&D rate contract subject to the approval of the Council, the amount being more than Rs.10 lacs.

Chairman vide his orders dated 19.7.2002 has approved to place order on DGS&D rate contract in anticipation of Council’s approval in view of the urgency involved.

Accordingly, the following supply orders have been placed on various firms who   were   regularly  supplying   cable   to  NDMC   satisfactorily  in  the  past for the following quantities in accordance with the minimum length of 250 mts. of each cable drums supplied by the firm, at a total cost of Rs.26,11,545.25+excise duty @ 16%.:-

S. No.	 Name of firm		S.O.No.& dt.   Size of cable      Qty.            Amount

| 1. | M/s.Windsor Cable (P) Ltd | 1/RC/2002-03/ EE(S)dt. 19.7.2002 | 400 sq.mm | 1 KM | Rs.683561/- + ED @ 16%. |
| --- | --- | --- | --- | --- | --- |
| 2. | M/s. Vijaya cables | 2/RC/2002-03/ EE(S)dt.19.7.2002 | 400 sq.mm | 1 KM | Rs.683561/-+ED @ 16%. |
| 3. | M/s. Mayur Electrical Ind. (P) Ltd. | 3/RC/2002-03/ EE(S) dt. 19.7.2002 | 300 sq.mm | 1 KM | Rs.553077.00 +ED @ 16% |
| 4. | M/s. R.K. Electricals Ind. Ltd. | 4/RC/2002-03/ EE(S)dt.19.7.2002 | 300 sq.mm. | 1.25 KM | Rs.691346.25 +ED 16% |

Chairman has seen.

CE(E)’s  remarks:

The case is noted to Council for information & to approve the action taken with the prior approval of Chairman to purchase the cable on DGS&D rate contract as per details above, at a total cost of Rs.26,11,545.25 + E.D. as applicable.

## COUNCIL’S DECISION

Resolved by the Council that action taken with the concurrence of Finance and approval by Chairman to purchase the cable on DGS&D rate contract as above at a total cost of Rs.26,11,545.25 + E.D. is approved.

ITEM NO. 3  (ix)

Investment Policy of NDMC : Minutes of the Meeting held under the said policy of the Council laid down by Resolution No. 3 (ii) dated 5th November, 1996.

In accordance with the decision of the Council vide the above quoted resolution, the minutes of the meetings of Investment Committee held on 9th July,  and 16th July, 2002 are placed below before the Council.  (See pages 29 – 32).

COUNCIL’S DECISION

Information noted.

Investment Committee Proceeding on

9th July, 2002.

# The following were present:-

1. Sh. T.K. Sanyal		Financial Advisor

2. Sh. C.M. Pruthi		Chief Engineer(Civil)

3. Sh. S.S. Rao		Director(Vigilance)

4. Sh. Ajit Kumar		Director (Accounts)

Position as on 9th July, 2002

The Director (Accounts) informed the Investment Committee that an amount of Rs 30 Crore (approx.) from General Fund Account is estimated to be available as surplus for investment at present.

Quotations  have been invited from empanelled banks on 08-07-2002 for the rates being offered by them against various instruments on 09-07-2002. All banks responded except Andhra Bank, Oriental Bank of Commerce & Syndicate Bank. No bank has quoted for Certificate of Deposit. Rates quoted by them for fixed deposits for 3 years and above are detailed below:-

Quotations received on 9th July, 2002 for Fixed Deposit.

S.No. Name of Banks  Period

3 Years & above

| 1.Allahabad Bank Rs 1 Crore & above | 8.00% |
| --- | --- |

| 2.Andhra Bank | Not quoted |
| --- | --- |

| 3.Bank of Baroda Rs 1 Crore & above | 8.00% |
| --- | --- |

| 4.Bank of India | 8.00% |
| --- | --- |

| 5.Corporation Bank Rs.1 Crore & above | 8.00% |
| --- | --- |

| 6.HDFC Bank Rs. 1 Crore & above | 8.25% |
| --- | --- |

| 7.ICICI Bank Rs 1 Crore & above | 8.30% |
| --- | --- |

| 8.Indian Overseas Bank | 8.25% |
| --- | --- |

| 9.Oriental Bank of Com. | Not quoted |
| --- | --- |

| 10.Punjab National Bank Rs. 1 Crore & above | 8.00% |
| --- | --- |

| 11.State Bank of India Rs. 1 Crore & above | 8.00% |
| --- | --- |

| 12.Syndicate Bank | Not quoted |
| --- | --- |

| 13.Union Bank of India Rs. 1 Crore & above | 8.00% |
| --- | --- |

It  was  noted  that ICICI Bank, 9-A, Phelpes Building, Connaught Place, New Delhi has quoted highest rate of interest @ 8.30% p.a. for a period of 3 Years & above. State Bank of India has quoted rate of interest @ 8.00% p.a. for a period of 3 Years & above.

The Investment committee decided to invest Rs 30.00 Cr. available from General Fund Account as under:-

| S. No. | Name of Bank | Rate of Interest | Amount (Rs.) | Period |
| --- | --- | --- | --- | --- |
| 1 | ### ICICI Bank | 8.30% | 15 Crore | 3 Years & 8 days |
| 2 | State Bank of India | 8.00% | 15 Crore | 3 Years & 8 days |

Pension corpus will now be to the tune of Rs 283.00 Crore by making investment in State Bank of India as state above.

Chief Engineer(Civil)		  	 Director (Accounts)

Director(Vigilance)  				 Financial Advisor

Investment Committee Proceeding on

16th July, 2002.

# The following were present:-

1. Sh. T.K. Sanyal		Financial Advisor

2. Sh. C.M. Pruthi		Chief Engineer(Civil)

3. Sh. N.K. Pankaj		Director(P-I)

4. Sh. Ajit Kumar		Director (Accounts)

Position as on 16th July, 2002

Since Shri S.S. Rao, Director (Vigilance)  is on leave Shri N.K. Pankaj, Director(P-I) is co-opted as member of Investment Committee.

The Director (Accounts) informed the Investment Committee that an amount of Rs 6 Crore (approx.) from General Fund Account is estimated to be available as surplus for investment at present.

Quotations have been invited from empanelled banks on 15-07-2002 for the rates being offered by them against various instruments on 16-07-2002. All banks responded except HDFC Bank, Oriental Bank of Commerce & Syndicate Bank. No bank has quoted for Certificate of Deposit. Rates quoted by them for fixed deposits for 3 years and above are detailed below:-

Quotations received on 16th July, 2002 for Fixed Deposit.

S.No. Name of Banks  Period

3 Years & above

| 1.Allahabad Bank Rs 1 Crore & above | 8.00% |
| --- | --- |

| 2.Andhra Bank | 8.00% |
| --- | --- |

| 3.Bank of Baroda Rs 5 Crore & above | 8.00% |
| --- | --- |

| 4.Bank of India | 8.00% |
| --- | --- |

| 5.Corporation Bank Rs.1 Crore & above | 8.00% |
| --- | --- |

| 6.HDFC Bank | Not quoted |
| --- | --- |

| 7.ICICI Bank Rs 1 Crore & above | 8.15% |
| --- | --- |

| 8.Indian Overseas Bank | 8.50% |
| --- | --- |

| 9.Oriental Bank of Com. | Not quoted |
| --- | --- |

| 10.Punjab National Bank Rs. 1 Crore & above | 8.00% |
| --- | --- |

| 11.State Bank of India Rs. 1 Crore & above | 8.00% |
| --- | --- |

| 12.Syndicate Bank | Not quoted |
| --- | --- |

| 13.Union Bank of India Rs. 1 Crore & above | 8.00% |
| --- | --- |

3 years < 5 Years

It  was  noted  that Indian Overseas Bank, M-13, Connaught Place, New Delhi has quoted highest rate of interest @ 8.50% p.a. for a period of 3 Years & above. State Bank of India has quoted rate of interest @ 8.00% p.a. for a period of 3 Years & above.

The Investment committee decided to invest Rs 6 Crore available from General Fund Account as under:-

| S. No. | Name of Bank | Rate of Interest | Amount (Rs.) | Period |
| --- | --- | --- | --- | --- |
| 1 | Indian Overseas Bank | 8.50% | 3 Crore | 3 Years & 2 days |
| 2 | State Bank of India | 8.00% | 3 Crore | 3 Years & 2 days |

Pension corpus will now be to the tune of Rs 286 Crore by making investment in State Bank of India as state above.

Chief Engineer(Civil)		  	  Director (Accounts)

Director(P-I)  			  	  Financial Advisor

ITEM NO. 3 (x)

CORRIGENDUM

T/M OF SWD SYSTEM IN NDMC AREA DURING 2000-2001.

SH : IMP. TO SWD SYSTEM IN TYPE-II QUARTERS (1169-925) PERIPHERIAL ROADS AT LAXMI BAI NAGAR.

The Council vide its Resolution No. 3 (iii) dated 23.10.2001, has accorded administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.10,12,600/- for the above stated work.

Inadvertently, the name of work in the agenda for the item was written as –T/M of SWD system in NDMC area during 2000-2001.  The subject i.e. T/M of SWD system in NDMC area during 2000-2001 is required to be amended as – Imp. to SWD system in colonies in NDMC area during 2002-2003.

Chief Engineer (C-I)’s Remarks :

The case is laid before the Council for issuing an amendment in the name of work i.e. – T/M of SWD system in NDMC area during 2000-2001 which may be substituted and be read as – Imp. to SWD system in colonies in NDMC area during 2002-2003.

COUNCIL’S DECISION

Resolved by the Council that the name of the work be amended from “T/M of SWD system in NDMC area during 2000-2002” to “Imp. to SWD system in colonies in NDMC area during 2002-2003.”

# ITEM NO. 3 (xi)

# ECOLOGICAL DEVELOPMENT OF KHUSHAK NALLAH-

-PRELIMINARY ESTIMATE-

The matter regarding ecofriendly development at khushak nallah from S.P marg to Satya Sadan was discussed during council meeting held on 26.2.2002.  Ecofriendly development of nallah done by Osso Ashram at Pune was visited by the then Chairperson and SE(PH), initially it was decided that Swami of the Osho Ashram will assist NDMC for similar development works in NDMC area.  The scheme is basically for development of nallah with selected spices of plan and other soft land scapping works. However, Osso ashram could not render such assistance to NDMC for preparing the scheme and thereafter the Arch. Deptt. prepared a sketch plan (without dimension ) as conceptual plan.  Director Horticulture has prepared a Preliminary estimate of Rs. 27 lacs  for the items such as purchase of plants and labour elements and submitted the estimate to finance deptt. for concurrence which was received back with observations.

A meeting was held in the chamber of Chairman on 6.3.2002 in regard to Hort. Development of Khushak Nallah. In the meeting it was decided that the Hort department will start development of Nallah at two reaches 200m and 250m near S.P. Marg and Kamal Attaturk Marg from next week and Water Supply/Drainage division will arrange irrigation water at above reaches by deploying dewatering pump (Diesel pump).  It was also decided that lump sum amount for Civil work as Preliminary estimate is to be given to Dir.  (Hort-I ) so as to obtained consolidated administrative approval and expenditure sanction for the work of Eco-friendly development of Khushak nallah by Hort Deptt.  As per the decision the tentative cost of estimate have been prepared for civil works amounting to Rs. 36,40,000/- including 12% departmental charges.  The Civil works to be carried for development of Nallah are as follow :-

- Const of toe wall with brick masonary as per plan to create water bodies, lawns etc.

- Construction of retaining wall with stone masonary near Teen Murti lane behind Prime Minister House.

- Providing and laying G.I. Pipes with fittings and hydrants etc.

- Const of sump well and pump house..

- Providing and fixing electrical motors and pumps with accessories.

There is a budget provision of Rs. 20.00 lacs in the financial year 2002-03 vide item No. D-2-17-11(A) 84(2) for Civil works under the Head “Ecological development of Khushak Nallah”.

The Horticulture department prepared a estimate consisting of the works trenching, rough dressing, fine dressing, preparation of beds, digging of holes, supply of good earth, planting of grass/ doob grass, purchase of different kinds of plants, rock stones, Haridwar pebbles and P.V.C. pipes etc. for irrigation purpose amounting to Rs. 24,26,500/- only.  There is a budget provision of Rs. 15 lacs in the current financial year for the work under the Head D.4.4.10(143) for Hort. Works.

The consolidate estimate for ecological development of Khushak Nallah from S.P.Marg to Satya Sadan amounting to Rs. 60,66,500/- (including cost of civil works as Rs. 36,40,000/-) submitted to finance department.  Finance department  has concurred the proposal vide Diary No. D-1669/FA dated 2.7.2002 amounting to Rs. 60,66,500/- including cost of Civil works of Rs. 36,40,000/- for the  “Ecological Development of Khushak Nallah from S.P.Marg to Satya Sadan subject to availability of funds.

The Chairman has seen the case.

## Chief Engineer ( C)-I remark’s

The case is laid before the council for administrative approval and expenditure sanction of Rs. 60,66,500/- including cost of Civil works of Rs.36,40,000/- for the  “Ecological Development of Khushak Nallah from S.P.Marg to Satya Sadan. There are  sufficient funds of Rs. 35,00,000/- exists in budget provision for the current financial year 2002-2003 for the work.

### COUNCIL’S DECISION

Resolved by the Council that administrative approval & expenditure sanction to the consolidated preliminary estimate amounting to Rs.60,66,500/- (including the cost of civil works of Rs.36,40,000/-) is accorded.

ITEM NO. 3 (XII)

ITEM IN HINDI

ITEM IN HINEI

ITEM IN HINDI

4.	RESOLUTION ADMITTED U/S 23 OF NDMC ACT, 1994.

ITEM NO. 4 (i)

RENAMING OF “GUMBAD WALA CHOWK’ AS “DR. SHYAMA PRASAD MUKHERJEE CHOWK” IN EAST KIDWAI NAGAR.

Sh. Ram Bhaj, Vice Chairman, NDMC has proposed the following resolution for consideration and approval of the Council.

“In East Kidwai Nagar, a crossing, widely known as GUMBAD WALA CHOWK, has been developed by NDMC by providing fountain, railings and 30 meter tall high mast lights.

The Council resolves that the said Chowk be renamed as Dr. Shayama Prasad Mukherjee Chowk.

# COUNCIL’S DECISION

Resolved by the Council that renaming of Gumbadwala Chowk as Dr. Shyama Prasad Mukherjee Chowk in East Kidwai Nagar, is approved.