ITEM NO. 1 (P-1)

HOMAGE TO SH. IMTIAZ KHAN – LATE CHAIRPERSON, NEW DELHI MUNICIPAL COUNCIL.

New Delhi Municipal Council remembers its late Chairperson Sh. Imtiaz Khan on his 8th  Death Anniversary fell on 23rd April. He was a man of creative imagination and an artistic taste. He had a desire to serve the man kind treating everyone equal, particularly downtrodden. As a tribute to him the New Delhi Municipal Council places his contributions on record with honour and distinction and pay respectful homage to him.

# COUNCIL’S DECISION

Homage was paid to Late Sh. Imtiaz Khan by the Council by observing two minutes silence.  It was decided to resume the practice of serving food (Fatehkhana) to poor people on the death anniversary of Late Sh. Imtiaz Khan.

ITEM NO. 2 (C-6)

Confirmation and signing of the minutes of last Council’s Meeting No. 01/2006-07 dated 19.04.2006 at 02-30 P.M., at Committee Room, Palika Kendra, NDMC.  ( See Pages  3-6 ).

## COUNCIL’S DECISION

Minutes confirmed.

Further resolved by the Council that the following be added and kept on record of the Council:

# On behalf of the Council, the Chairperson placed on record heartiest congratulations to Shri Farhad Suri, S/o Smt. Tajdar Babar, Vice Chairperson, NDMC, on his being elected as Mayor of Delhi.  The Council unanimously agreed to convey felicitations to Shri Suri on assuming the office of Mayor of Delhi and wished him every success.

# NEW DELHI MUNICIPAL COUNCIL

#### PALIKA KENDRA : NEW DELHI

MINUTES OF THE  COUNCIL’S MEETING NO. 01/2006-2007 HELD ON 19.04.2006

| MEETING NO. | : | 01/2006-2007 |
| --- | --- | --- |
| DATED | : | 19.04.2006 |
| TIME | : | 02-30 P.M. |
| PLACE | : | PALIKA KENDRA, NEW DELHI. |

PRESENT :

1.	Smt. Sindhushree Khullar	-	Chairperson

2.	Smt. Tajdar Babar		-	Vice Chairperson

3.	Sh. Ashok Ahuja		-	Member

4.	Sh. K.S. Sugathan		-	Member

5.	Sh. A. Madhukumar Reddy	-	Member

6.	Sh. V.V. Bhat			-	Member

7.	Sh. Mukesh Bhatt		-	Member

8.	Ms. Sima Gulati			-	Member

9.	Sh. Keshav Chandra		-	Secretary, N.D.M.C.

| 1A | ##### Confirmation and signing of minutes of Council’s Budget Meeting No.13/2005-06. | ##### Minutes Confirmed. |
| --- | --- | --- |
| 1 (C-1) | Approval of the New Delhi Municipal Council (Dangerous or Offensive Trades) Bye-laws 2006. | Resolved by the Council that a Committee U/s – 9 of the Act be constituted for advising the Council on Regulations and Bye-laws to be framed under the NDMC Act, 1994. The Committee shall consist of the following Members:- - Smt. Tajdar Babar – Vice Chairperson - Shri Ashok Ahuja - Member - Smt. Sima Gulati - Member - Shri Mukesh Bhatt - Member - Sh. O.P. Kelkar - Member - Sh. V.V. Bhat - Member The Committee shall be presided over by the Chairperson. |
| 2 (S-1) | Approval of the New Delhi Municipal Council Service (Control and Appeal) Regulations, 2006. |  |
| 3 (S-2) | Approval of the New Delhi Municipal Council (Imposition of Fine on Municipal Employees) Regulations 2006. |  |
| 4 (A-1) | Augmentation of sewerage in various NDMC areas. SH:- Augmentation of sewerage system from Talkatora Road to Ashoka Road via Dr. Bishamber Dass Marg. | Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.58,36,000/- is approved. for the work of “Augmentation of sewerage system in various NDMC areas. SH : Augmentation of sewerage system from Talkatora Road to Ashoka Road via Dr. Bishamber Dass Marg. |
| 5 (A-2) | Construction of Type-I 32 quarters at Valmiki Sadan Mandir Marg-Approval of Revised Preliminary Estimate. | Resolved by the Council that administrative approval is accorded to the revised preliminary estimate of Rs.1,65,65,000/- for construction of 32 Type I quarters at Valmiki Sadan, Mandir Marg, New Delhi. Further resolved by the Council that the work be completed before 2nd October, 2006. |
| 6 (A-3) | Ecological Development and Rain Water Harvesting of Khushak Nallah from S.P. Marg to Satya Sadan. | Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.1,94,26,000/- is accorded for the work of “Ecological development and rain water harvesting of Khushak Nallah from S.P. Marg to Satya Sadan. Further resolved by the Council that the work should be completed by 31st May, 2007. In case of any price escalation, the matter be brought before the Council. The Council further resolved to foreclose Rs.60,66,500/- sanctioned vide Resolution No. 3 (xi) dated 1st August 2002, with up to date expenditure by the Civil & Horticulture Deptt., which is amounting to Rs.11 lacs approximately. |
| 7 (A-4) | S/R of roads in NDMC area. Sub-Head :Providing and laying CC grass pavers in Kaka Nagar, New Delhi. | Resolved by the Council that administrative approval and expenditure sanction is accorded to the estimate amounting to Rs.80,55,200/- for providing and laying CC grass pavers in Kaka Nagar, New Delhi. |
| 8 (A-5) | Construction of Gymnasium and Social Welfare Centre at Kaka Nagar, New Delhi.(Tender thereof) | Resolved by the Council that lowest tender of M/s Navin Kumar Gupta, for construction of Gymnasium and Social Welfare Centre at Kaka Nagar, New Delhi at Rs.1,15,61,493/-, is accepted. |
| 9 (B-1) | Replacement / augmentation of LT panels & distribution transformers at various Electric Substations in Maint. South Division | Resolved by the Council that administrative approval and expenditure sanction is accorded to the estimate amounting to Rs.6,70,78,984/- (G) & Rs.6,57,07,673/- (N) for replacement / augmentation of LT panels and distribution transformers at various Electric Substations in Maint. South Division. It was further resolved that action for approval of NIT / call of tenders be taken in anticipation of confirmation of minutes and funds for the proposed work will be made available depending upon the progress of works. |
| 10 (B-2) | Purchase of 11 KV HIT (XLPE) cable of size 300 mm sq./3 core, duly ISI Marked. | Information noted. Resolved by the Council to regularize the action taken with the prior approval and expenditure sanction of the Chairperson to place supply orders on M/s Krishna Electrical Industries Ltd. At their all inclusive lowest quoted cost of Rs.2,48,89,748/- subject to statutory variation and on the terms conditions and specifications of NIT. |
| 11 (B-3) | Establishing 33KV S/S at Trauma Centre, AIIMS – Procurement of materials having long delivery schedules. | Resolved by the Council that approval is accorded for procurement of 33kv 7.5 km. 3x400 sq.mm. XLPE cable from M/s Central Cable Ltd. On the same rates, terms and conditions as earlier approved by the Council vide Resolution No. 13 (B-11) dt. 27.12.2004. It was further resolved that approval is also accorded to call limited tenders from established bidders as mentioned in the preamble for procurement of 33/11 kv power transformers and supply, installation, testing & commissioning of 33 kv GIS 7 panel board. Further resolved by the Council that action be taken in anticipation of confirmation of minutes. |
| 12 (B-4) | Replacement of 11kv HT panels in 30 nos. Electric Substations of Maint. South Division | Resolved by the Council that administrative approval and expenditure sanction is accorded to the estimate amounting to Rs.11,68,19,900/- (G) and Rs.11,62,19,680/- (N) for replacement of 11kv HT panels in 30 nos. Electric Substations in Maint. South Division. It was further resolved that action for approval of NIT / call of tenders be taken in anticipation of confirmation of minutes and funds for the proposed work will be made available depending upon progress of works. |
| 13 (B-5) | Replacement of old 11kv HT feeders & inter connector cables in Maint. South Division area | Resolved by the Council that administrative approval and expenditure sanction is accorded to the estimate amounting to Rs.2,58,55,147/- (G) and Rs.2,56,00,457/- (N) for replacement of old 11 kv HT feeders and inter connector cables in Maint. South Division area. It was further resolved that action for approval of NIT / call of tenders be taken in anticipation of confirmation of minutes and funds for the proposed work will be made available upon the progress of works. |
| 14 (F-1) | Transfer of markets under the Ministry of Urban Development to NDMC. | Information noted. |
| 15 (C-2) | Resolution moved by Smt. Tajdar Babar, Vice Chairperson, NDMC, u/s 23 of NDMC Act 1994, regarding compassionate appointments. | Resolved by the Council that information relating to rules & practices being followed by the Ministry of Defence, Central Police Organization etc. be collected & placed before the next meeting of the Council. A Committee constituted by the Council will examine the matter. |
| 16 (C-3) | Resolution moved by Smt. Tajdar Babar, Vice Chairperson, NDMC, u/s 23 of NDMC Act 1994, regarding security deposit/bank guarantee in case of renewal of licence for existing/old business units. | Resolved by the Council that a report to this effect be submitted by Director (Estate) in the next meeting of the Council. |
| 17 (C-4) | Action Taken Report on the status of ongoing schemes / works approved by the Council. | Information noted. |
| 18 (C-5) | Contracts/Schemes involving an expenditure of Rs. 1 Lac but not exceeding Rs. 50 Lacs. | Information noted. |

(KESHAV CHANDRA)			( SINDHUSHREE KHULLAR )

SECRETARY				  	  CHAIRPERSON

ITEM NO. 3 (C-7)

Confirmation and signing of the minutes of last Council’s Special Meeting No. 02/2006-07 dated 26.04.2006 at 2-30 P.M., at Committee Room, Palika Kendra, NDMC.

( see Page 8).

## COUNCIL’S DECISION

# Resolved by the Council that the minutes of Council’s Special Meeting No.2/2006-07 dated 26.4.2006 are to be placed before the Council again for confirmation thereof after incorporating the suggestions as made by the Members.

# NEW DELHI MUNICIPAL COUNCIL

#### PALIKA KENDRA : NEW DELHI

### MINUTES OF THE  COUNCIL’S SPECIAL MEETING NO. 02/2006-2007

### HELD ON 26.04.2006.

| MEETING NO. | : | 02/2006-2007 |
| --- | --- | --- |
| DATED | : | 26.04.2006 |
| TIME | : | 02-30 P.M. |
| PLACE | : | PALIKA KENDRA, NEW DELHI. |

PRESENT :

1.	Smt. Sindhushree Khullar	-	Chairperson

2.	Smt. Tajdar Babar		-	Vice Chairperson

3.	Sh. Ashok Ahuja		-	Member

4.	Sh. K.S. Sugathan		-	Member

5.	Sh. A. Madhukumar Reddy	-	Member

6.	Sh. V.V. Bhat			-	Member

7.	Sh. Mukesh Bhatt		-	Member

8.	Ms. Sima Gulati			-	Member

9.	Sh. Keshav Chandra		-	Secretary, N.D.M.C.

10.	Ms. Anjana Gosain, 		-	Standing Counsel, NDMC

(Invited specially to assist the Council in this meeting.)

| s.nO. | ##### ITEMS | ##### PROCEEDINGS |
| --- | --- | --- |
| 1 (J-1) | ##### Scheme for Street Vendors in NDMC Area. | ##### Resolved by the Council that after suitably incorporating the suggestions of the Members, the Scheme may be filed before the Registry of the Supreme Court before 30th of April, 2006 for the approval of the Supreme Court. |

(KESHAV CHANDRA)			( SINDHUSHREE KHULLAR )

# SECRETARY				 CHAIRPERSON

ITEM NO. 04 (H-2)

| 1. | Name of the subject/Project | Schedule of Establishment in respect of Group ‘A’ & ‘B’ post (Budget provision for the salary and allowances for the financial year 2006-07. |
| --- | --- | --- |
| 2. | Name of The Department | Personnel |
| 3. | Brief history of the subject/project | Section-34 of NDMC Act, 1994 provides as follows:- “The Chairperson shall from time to time prepare and lay before the Council a Schedule of Category ‘A’ and Category ‘B’ posts other than the posts of Secretary and Chief Auditor specified in Section-33, setting forth the designations and grades of municipal officers sand other municipal employees who should be maintained permanently in the service of the Council indicating therein the salaries, fees and allowance which are proposed to be paid to such officers and other employees.” Accordingly, the schedule of Group ‘A’ & ‘B’ posts other then the posts of Secretary and Chief Auditor (who are appointed with previous approval of Administrator as provided under Section-33(2) of NDMC Act, 1994) has been prepared and appended to be incorporated in the budget book with all details like name of posts, pay scale, sanctioned strength, vacancy if any present incumbents, latest status of finalization of RRs and the requisition sent to various agencies, if any, with organizational chart. |
| 4. | Detailed proposal on the subject/project | To be approved by the Council for inclusion in the Budget Book for the financial year 2006-07. Thus, the Council shall approve and sanction the schedule either without modification or with such modifications as it thinks fit or may amend it either on its own motion or otherwise. |
| 5. | Financial implication of the proposed project/subject. | No additional financial implication. |
| 6. | Implementation schedule with timeliness for each stage including internal proceeding. | N/A |
| 7. | Comments of the Finance Department on the subject. | However, quite well appreciate the distortion that has crept in the scheme of things envisaged under Section 34 of the NDMC Act due to the introduction of SS Scales of pay for certain categories of posts in NDMC. How best this distortion can be removed needs careful consideration and cannot be done in an impromptu manner. Since presentation of Schedule of Establishment to the Council is an obligation which is independent of the obligation imposed under Section 55 for presentation of Budget and since there is no time limit set for presenting this information to the Council, it is advised that the schedule of Establishment may be completed detached from the Budget and presented separately at a later date. Further, it is not even necessary to do so on an annual basis because the size of the Establishment does not change significantly from year to year. The above views may be brought to the notice of the Chairperson. |
| 8. | Comments of the department on comments of Finance Department | N/A |
| 9. | Details of previous Council Resolution, existing law of Parliament and Assembly on the subject. | Schedule of Establishment was presented as a part of Budget for Financial year 2005-06 which was approved by Council on 31/03/2005. |
| 10. | Comments of the Law Department on the subject/project | Not required |
| 11. | Comments of the Department on the comments of Law Department. | N/A |
| 12. | Recommendation | The schedule of category –A and Category – B posts was laid before the Council on 30.3.2006. As required U/s-34 (2) of NDMC Act, 1994 the schedule is for approval of the Council. |
| 13. | Draft Resolution | The Council approves the Schedule of Establishment for Grade ‘A’ & ‘B’ posts as appended |

#### COUNCIL’S DECISION

Resolved by the Council that Schedule of Establishment in respect of Group ‘A’ & ‘B’ Post is passed.

It was pointed out by Members that RRs for different Group ‘A’ & ‘B’ posts have not been finalised.  Promotional opportunities should be given to the NDMC employees by giving them promotion at the right time. Finalisation of RRs and filling up of vacant posts be completed within six months.

ITEM NO. 5(A-6)

- Name of the Subject/Project.

Sub: S/R of Roads in NDMC Area.

SH: Road Improvement programme 2005-06.

- Name of Department

Civil Engineering Department

- Brief History of the Subject/Project

  - Road surface/pavement have to be resurfaced after expiry of five years on regular basis. The roads due for resurfacing were inspected by the technical sub-committee of Suptdg. Engineers to evaluate the need of resurfacing. It was decided that the NDMC roads should be of high standards and should be improved by the modern/advance technology for high quality and International standard. Following roads were included in RIP 2005-06.

| RIP 2005-06 PROJECT ROADS |  |  |  |
| --- | --- | --- | --- |
| 1 | Africa Avenue | 27 | Pandara Road |
| 2 | Akbar Road | 28 | Prithvi Raj Road |
| 3 | Archbishop Makarios Marg | 29 | Pt. Pant Marg |
| 4 | Ashoka Road | 30 | Purana Quila Road |
| 5 | Atul Grove Road | 31 | Rajeev Chowk |
| 6 | Aurangzeb Road | 32 | Radial Road of C-Hexagon |
| 7 | Barakhamba Road | 33 | Rajmata Vijayaraje Scindia Marg |
| 8 | Bangla Sahib Marg | 34 | Rajaji Marg |
| 9 | Bhagwan Dass Road | 35 | Rajpath |
| 10 | Brig. Hoshiar Singh Marg | 36 | Safdar Hashmi Marg |
| 11 | Copernicus Marg | 37 | Shahjahan Road |
| 12 | Cycle Track of KG Marg | 38 | Sansad Marg |
| 13 | Dalhousie Road | 39 | Sardar Patel Marg |
| 14 | Dr.S. Radha Krishnan Marg | 40 | Satya Marg |
| 15 | Dr. Zakir Hussain Marg | 41 | Shaheed Bhagat Singh Marg. |
| 16 | Ferozeshah Road | 42 | Shanti Path |
| 17 | Hanuman Road | 43 | South Avenue |
| 18 | Humayun Road | 44 | South End Road |
| 19 | Janpath | 45 | Sunehari Bagh Road |
| 20 | Jantar Mantar Road | 46 | Talkatora Road |
| 21 | KG Marg | 47 | Tansen Marg |
| 22 | Madhav Rao Scindia Marg | 48 | Teen Murti Marg |
| 23 | Madhu Limaye Marg | 49 | Tolstoy Marg |
| 24 | Mandir Marg | 50 | Tyagaraja Marg |
| 25 | Max Muellar Marg | 51 | Udyan Marg |
| 26 | Mother Teresa Marg | 52 | Vinay Marg |

  - Recommendations of consultants

3.2.1 	Noida Toll Bridge Company Limited (NTBCL) was appointed for audit and Upgradation of NDMC Roads. NTBCL had inventoried all NDMC roads in detail and suggested use of Hot Mix Technology for improvement of Roads.

3.2.2 	It was pointed out that certain recommendations need to be examined with reference to the standard/instructions of Govt. of India/ Indian Road Congress Specifications.  A committee of experts from different departments/ organisations comprising of Sh. H.S. Dogra, E-in-C NDMC, Dr. V.K. Sood, Area Coordinator (B&M) CRRI, Sh. R. Subramaniam E-in-C, Delhi PWD, Sh. Prabhas Singh Engineer, Member DDA, Sh. Y.K. Malhotra CE(C-I), Sh. K.K. Verma SE(R-I),Sh. Ramesh Raina SE(R-II) and Sh. S.C. Gupta EE(R-IV) was constituted on 20.05.05 to finalise the recommendation at the earliest.

After the due deliberation by the committee it was decided that the detailed survey of roads be carried out by CRRI including the traffic survey and structural evaluation. CRRI gave their recommendations as under: -

- All roads were found to be structurally sound and do not require any strengthening.  However based on total surface distress and roughness data, the resurfacing treatment is required on all the roads & following resurfacing treatment were recommended: -

- Treatment by conventional method i.e. by Hot Mix Technology.

- By Microsurfacing Method.

- By Recycling Method.

For every road, CRRI has given two options viz; priority option and alternate option for resurfacing treatment

The recycling / conventional treatment has been recommended on those roads which have high distress and roughness levels. The roads recommended for recycling/ conventional treatment have roughness in excess of 2500 mm/km, & total surface distress equal to or more than 10%.

Microsurfacing has been recommended on those roads which have surface distress equal to or less than 10% and roughness equal to or less than 2500 mm/km.

  - Strategy to Implement RIP Project

3.3.1  		To avoid delay following proposals of CE (C-I) was approved by  Chairperson :-

- The Preliminary Estimate (PE) be prepared with conventional type of treatment as per specifications in vogue and in case there is any change in specifications recommended by CRRI on their detailed study, the same will be incorporated at the stage of preparation of detailed estimate (DE).  This was primarily done to avoid delay in processing of PE.

- Proper camber/profile correction be provided to roads wherever required.

- Adequate drainage be provided before any overlay.

- The specifications as per MOSRTH are to be followed.

It has been approved in principle that all the approach roads to various officials/residential complexes/market are also be resurfaced alongwith the main road/service roads.

Accordingly the Preliminary estimates were processed for scrutiny in planning and concurrence by Finance for getting A/A & E/S by the council.

3.3.2   For implementing the RIP 2005-06 through Fast Track, Project team was constituted vide NDMC office order No. ONLINE/PA/Dir((P) dt.21.10.05, amended vide   OS/CE(-II)/2582/SAG-I dt. 22.11.05 to streamline procedure for planning and execution of project. Team is  as under:-

1.	Sh. Rakesh Sharma	SE(R-I)		Project Leader

2.	Sh. H.P. Singh		EE(R-III)

3.	Sh. H.C. Sharma	AE(R-III)

4.	Sh. Jai Chandra		EE(P-I)		Project Planning

5.	Sh. O.P. Kalmia		AE(P-I)		    --do--

6.	Sh. M.S. Negi				Finance Officer

3.3.3 	Procedure to be adopted for progressing documents has been issued vide office order no   D/348/PA/Dir (GA)/05 dated 26.12.05

3.3.4   The preliminary estimates of roads of RIP 2005-06 are prepared either individually or by clubbing two or more roads. The state of PEs of roads are as under:-

Total Number of Roads				52 Nos.

A/A & E/S already accorded 			5 Nos* (Rs. 1.80Cr.)

PEs now put up before council for approval	47 Nos

(* Akbar Road, Cycle track KG Marg, Dalhousie Road, Shanti path & South End Road)

3.4 	Empowered Committee

Empowered committee meetings were held on 30 Dec 2005, 23 Feb 2006. 23 March 2006 and 31 March 2006. Deliberations and decisions taken by Empowered committee are as under :-

Empowered meeting Committee held on 30.12.05

3.4.1 	Presentation on RIP was given by the Project Leader. The Empowered Committee gave following directions:-

- Delete following four roads and add four new roads to keep the number of roads in RIP same as 52:-

i)	Barakhamba Road:           Road with DMRC.

ii)       Rajiv Gandhi Chowk         To be done with re-development of   C.P.

iii)	Humayun Road:               Road due for resurfacing in 2007.

iv)  	Shahjahan Road:             Road due for resurfacing in 2007.

- Recycling is new method and only one company is available for executing recycling work.  The Empowered Committee was of the view that experimentation can not be done on NDMC roads.  Project Leader should discuss with CRRI and review the resurfacing treatment of roads recommended for recycling.

- The resurfacing treatment suggested by conventional method should also be reviewed in consultation with CRRI to ascertain feasibility of using microsurfacing treatment on these roads.

- Explore the possibility of using concrete roads.

3.4.2      Action taken on above points are as under:-

- Following four roads have been added:-

i)  	Aurobindo Marg		:            		 Last resurfaced in 1998.

(from Safdarjung Flyover to Yusuf Sarai)

ii)  	Jor Bagh Road		:                           	 Last resurfaced in 1999

iii) 	Maulana Azad Road	:                            	 Last resurfaced in 1998

iv) 	Safdarjung Road	:                            	 Last resurfaced in 2000

- Review of Recycling Treatment:-

The case was discussed with CRRI. CRRI agreed for adopting Microsurfacing Treatment on Talkatora road.  For other roads, CRRI did not agree and insisted for use of recycling method.  For all these roads an alternate option by using conventional method has been recommended by CRRI in their report. It is therefore, recommended to adopt the alternate option viz; conventional method for treatment on these roads.

- Review of Conventional Method:-  Considering the surface distress and roughness of the roads, CRRI agreed for Microsurfacing Treatment on following roads, other roads  are to be improved by using conventional method only.

  - Mandir Marg

  - S.P.Marg

  - Dalhousie Road

  - Aurangzeb Road

  - Brig.Hoshiar Singh Marg

- Concrete Road :-

CRRI intimated RCC may not be  an economical solution/option as an improvement/repair treatment/measures. RCC is recommended for construction of new roads. Thus on the NDMC roads RCC is not desirable/advisable as improvement measure.

3.4.3	    Empowered committee meeting held on 23 Feb 2006.

The empowered committee accorded approval for following :-

    - Approval of PEs for re-surfacing of roads by hot mix technology, for 27 roads amounting to Rs.1899.42 lacs.

    - Approval of PEs for re-surfacing of roads by Microsurfacing Method for 20 roads amounting to Rs. 1108.00 lacs.

    - Approval for processing DE, NIT, press notice and issue of TS in anticipation of approval of A/A & E/S by the council for the above PEs.

    - Approval for concluding contracts as under  :-

  - Re-surfacing of roads by hot mix technology for 29 roads (Approx amount Rs 20 Crores)

  - Re-surfacing of the roads by Microsurfacing technology for 21 roads (Approx. amount 12 crores)

  - Re-surfacing of KG Marg Cycle Track. (Approx amount Rs 12 lacs)

    - Approval of Press notice and eligibility criteria for Re-surfacing of roads by

hot mix technology.

(f)	Approval of Press notice and eligibility criteria for Re-surfacing of roads by

Micro surfacing Method.

Empowered committee meeting held on 23.03.06.

    - Draft Agendum for accord of A/A and E/S for RIP Project duly approved by Chairperson was submitted for placing it before Council, since the next meeting of Council is likely to take place in the 3rd week of April, 2006, Project Leader sought the approval of Empowered Committee to issue the tender for RIP Project in anticipation of sanction of PE by the Council to avoid delay. Empowered committee accorded approval for issues of tender of in anticipation of accord of A/A & E/S by council.

3.4.5	Empowered Committee meeting held on 31.3.06.

Following decisions have been taken and approved by

Empowered Committee during the meeting:-

- Eligibility condition of sensor paver be modified without specifying any width.

- Defect liability period of the contract be reduced to one years.

- Pre bid conference be held to clarify issues, if any, of the bidders.

- Third quality assurance to the extent of 25 % be done from IIT/Shri Ram Test House/ CRRI.

- Roughness index of 1500 be included in the tender.

3.5	Details of PEs

P.E. of 47 roads have been concurred by Finance Department on the basis of Conventional Method.  27 of these roads are proposed to be resurfaced by conventional method and balance 20 roads are proposed to be resurfaced by microsurfacing method.  P.E. amount for the roads proposed to be resurfaced by microsurfacing method has been worked out by conventional method only.  Comparative analysis of the estimate of four roads have been carried out and it is observed that the cost of resurfacing by microsurfacing method works out to approximately 85% of cost of resurfacing by conventional method.  Accordingly, the amount of PE worked out based on conventional method has been multiplied by 0.85 to work out the cost of PE by microsurfacing method.

3.5.1	Details of roads along with respective PE amount is given below :-

HOT MIX (Conventional Method)

| SNO | #### NAME OF ROADS | Last Resurfaced | Area SM |  | Length Km. |  | No. of Lanes | Recommended Treatment By |  | #### P.E. AMOUNT |  | #### A/A already accorded |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | RIP Team | CRRI |  |  |  |
| 1. | 2. | 3. | 4. | 5. |  | 6. |  | 7. | 8. | 9. | 10. |  |
|  | # AFRICA AVENUE | Mar-99 | 23893 | 1.70 |  | 6 |  | BC | ##### BC | 9431723 |  |  |
|  | ARCHBISHOP MAKARIOS MARG | Nov-98 | 38384 | 1.14 |  | 4 |  | BC | BC | 7768000 |  |  |
|  | AKBAR ROAD | NOV-97 | 32580 | 3.25 |  | 4 |  | BC | RE |  | 4212200 |  |
|  | ASHOKA ROAD | Sep-98 | 57288 | 2.36 |  | 4 |  | BC | BC | 11688800 |  |  |
|  | Aurobindo Marg | Dec-98 | 42570 | 2.88 |  | 6 |  | BC | ------- | 9740500 |  |  |
|  | BANGLA SAHIB MARG | Dec-98 | 20408 | 1.10 |  | 4 |  | BC | Re | 4204048 |  |  |
|  | DR. S.RADHA KRISHNAN MARG | Jan-99 | 19146 | 0.70 |  | 4 |  | BC | BC | 3433203 |  |  |
|  | DR.ZAKIR HUSSAIN MARG | Dec-99 | 22020 | 0.70 |  | 4 |  | BC | ##### Re | 4419600 |  |  |
|  | FEROZESHAH ROAD | Dec-98 | 44050 | 1.26 |  | 4 |  | BC | BC | 8700000 |  |  |
|  | HANUMAN ROAD | Mar-01 | 10534 | 0.64 |  | 4 |  | BC | Re | 2439163 |  |  |
|  | # Jantar Mantar Road | Feb-91 | 10482 | 0.40 |  | 4 |  | BC | BC | 4414793 |  |  |
|  | Jorbagh Road | June-98 | 28544 | 1.30 |  | 6 |  | BC | ------- | 6748500 |  |  |
|  | K.G.MARG | Nov-99 | 49176 | 1.76 |  | 4 |  | BC | Re | 9708000 |  |  |
|  | K.G.MARG CYCLE TRACK | NOV-98 | 15122 | 0.23 |  | 5 |  | BC | BC |  | 1208450 |  |
|  | Madhav Rao Scindia Marg | Sep-86 | 2377 | 0.60 |  | 4 |  | BC | Re | 1001141 |  |  |
|  | MADHU LIMAYE MARG | Jan-97 | 12248 | 1.50 |  | 4 |  | BC | BC | 4610276 |  |  |
|  | Maulana Azad Road | Sep-00 | 44852 | 1.13 |  | 5 |  | BC | --------- | 10227000 |  |  |
|  | MOTHER TERESA MARG | Jan-98 | 88053 | 3.37 |  | 4 |  | BC | BC | 17777925 |  |  |
|  | Pandara Road | 1991 | 12276 | 0.77 |  | 4 |  | BC | Re | 5169966 |  |  |
|  | Rajpath | Mar 99 | 74986 | 1.70 |  | 4 |  | BC | Re | 15149824 |  |  |
|  | SAFDAR HASHMI MARG | Dec-98 | 9626 | 0.30 |  | 3 |  | BC | BC | 1883300 |  |  |
|  | Safdarjung Road | May-00 | 38044 | 1.33 |  | 4 |  | BC | ------- | 8771000 |  |  |
|  | # Sansad Marg | Sep-01 | 43844 | 1.30 |  | 4 |  | BC | Re | 10114000 |  |  |
|  | SATYA MARG | May-99 | 10367 | 1.01 |  | 4 |  | BC | Re | 3900126 |  |  |
|  | SOUTH END ROAD | Oct-98 | 9252 | 0.40 |  | 4 |  | BC | BC |  | 1779600 |  |
|  | SHANTI PATH | June-99 | 42002 | 3.20 |  | 6 |  | BC | BC |  | 7953800 |  |
|  | TANSEN MARG | Dec-98 | 12919 | 0.32 |  | 4 |  | BC | BC | 2544400 |  |  |
|  |  |  |  |  |  |  | (8) |  |  |  |  |  |
| SNO | #### NAME OF ROADS | Last Resurfaced | Area SM |  | Length Km. |  | No. of Lanes | Recommended Treatment By |  | #### P.E. AMOUNT |  | #### A/A already accorded |
|  |  |  |  |  |  |  |  | RIP Team | CRRI |  |  |  |
| 1. | 2. | 3. | 4. | 5. |  | 6. |  | 7. | 8. | 9. | 10 |  |
|  | TEEN MURTI MARG | Feb-99 | 24201 | 1.20 |  | 4 |  | BC | BC | 6011857 |  |  |
|  | TOLSTOY MARG. | Dec-98 | 38495 | ##### 1.20 |  | ##### 4 |  | ##### BC | Re | 7696000 |  |  |
|  | UDYAN MARG | Nov-98 | 25001 | 1.10 |  | 3 |  | BC | BC | 5150206 |  |  |
|  | VINAY MARG | Mar-00 | 19222 | 1.10 |  | 6 |  | BC | Re | 7238209 |  |  |
|  | TOTAL |  | 921962 | 40.95 |  | 134 |  |  |  | 189941560 | 15154050 |  |

BS – Bituminous Concrete (Conventional Method) 											                                              Say Rs. 1899.42 Lacs

MS – Microsurfacing

Re -  Recycling

3.5.2	COLD MIX TECHNOLOGY (Micro Surfacing)

| S.NO | #### NAME OF ROADS | Last Resurfaced | Area Sq.Mtr | Length Km | No. of Lanes |  | Recommended Treatment By |  |  | PE Amount |  | A/A already accorded |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | RIP Team |  | CRRI | As per Conventional Method | As per MS (Col. 7x 0.85) |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |  | 8 |  | 9 | 10 | 11 |
|  | ATUL GROVE ROAD | ###### May-00 | 14788 | 0.58 | 4 | M.S. |  | ###### MS |  | 2779300 | 2362405 |  |
|  | Aurangzeb Road | Feb-00 | 54472 | 1.70 | 4 | MS |  | BC |  | 11005270 | 9354480 |  |
|  | BHGWAN DASS ROAD | Jul-99 | 16810 | 0.90 | 4 | M.S. |  | MS |  | 6700340 | 5695289 |  |
|  | # Brig. H.S. MARG | Nov-98 | 52504 | 2.0 | 6 | M.S. |  | BC |  | 10670000 | 9069500 |  |
|  | COPERNICUS MARG | Nov-98 | 22398 | 0.90 | 4 | M.S. |  | MS |  | 4942250 | 4200913 |  |
|  | DALHOUSIE ROAD | May-00 | 16764 | 0.84 | 2 | MS |  | BC |  |  |  | 2864000 |
|  | Janpath | Apr-01 | 61293 | 3.28 | 6 | MS |  | MS |  | 12383353 | 10525850 |  |
|  | MANDIR MARG | Mar-00 | 56958 | 1.79 | 3 | M.S. |  | BC |  | 11733348 | 9973346 |  |
|  | MAX MUELLAR MARG | Nov-98 | 21642 | 0.70 | 4 | M.S. |  | MS |  | 4360000 | 3706000 |  |
|  | PRITHVIRAJ ROAD | Mar-01 | 55790 | 0.80 | 4 | M.S. |  | MS |  | 11271553 | 9580820 |  |
|  | PT. PANT MARG | Nov-98 | 19819 | 1.0 | 4 | M.S. |  | MS |  | 4082714 | 3470307 |  |
|  | # Purana Quila Road | ### Sep-01 | 15037 | 0.66 | 4 | MS |  | MS |  | 3523000 | 2994550 |  |
|  | RADIAL ROAD C- HEXAGON | Nov-99 | 3652 | 1.50 | 4 | M.S. |  | MS |  | 1455660 | 1237311 |  |
|  | RAJ MATA VIJAYARAJE SCINDIA MARG | Feb-00 | 14895 | 1.10 | 4 | M.S. |  | MS |  | 5872277 | 4991435 |  |
|  | RAJAJI MARG | Jun-00 | 19206 | 0.59 | 4 | M.S. |  | MS |  | 5559674 | 4725723 |  |
|  | SARDAR PATEL MARG | Aug-98 | 87419 | 2.50 | 4 | M.S. |  | BC |  | 15934694 | 13544490 |  |
|  | SHAHEED BHAGAT SINGH MARG | Oct-91 | 15464 | 0.97 | 2 | M.S. |  | MS |  | 3185584 | 2707746 |  |
|  | SOUTH AVENUE | Nov-99 | 26479 | 0.64 | 6 | M.S. |  | MS |  | 4982440 | 4235074 |  |
|  | SUNEHARI BAGH ROAD | Nov-99 | 10228 | 0.67 | 4 | M.S. |  | MS |  | 2988705 | 2540399 |  |
|  | TALKATORA ROAD | May-00 | 13144 | 0.50 | 4 | M.S. |  | Re |  | 2707664 | 2301514 |  |
|  | TYAGARAJA MARG | May-00 | 22849 | 0.50 | 4 | M.S. |  | MS |  | 4215327 | 3583028 |  |
|  | Total |  | 621611 | 24.12 | 85 |  |  |  |  | 130353153 | 110800180 | 2864000 |

BS – Bituminous Concrete (Conventional Method)MS – Microsurfacing 	Re -  Recycling	  Say Rs Rs. 1108.00 Lacs

- Detailed Proposal on the subject/project.

All the PEs of roads in RIP-2005-06 have been prepared with following specifications.

- Tack coat @ 0.25 Kg per sq m

- 50 mm thick dense bituminous macadam (DBM) as leveling course for camber/profile correction

- 40 mm thick bituminous concrete (BC) as overlay.

- Road marking with thermoplastic paint, applied mechanically.

- A provision of 15% of total estimate has been catered for in the estimate for   drainage.

5.	Financial Implication of the proposed project/subject

PE amount duly checked by planning and finance is as under :-

(A) Hot Mix Technology (Conventional Method)	:   Rs1899.42  Lacs  (see page 23)

(B) Cold Mix Technology (Micro Surfacing)	:   Rs1108.00 Lacs (see page 24)

Total 					:   Rs3007.42 Lacs

The necessary funds are available for the above under Budget Provision of Rs.1600 lacs vide item No.253 page No.102 and Rs. 2500 lacs are proposed in the same head for next financial year 2006-07.

6.	Implementation Schedule with timeliness for each stage including internal processing.

One single consolidated tender for each group viz Hot Mix Technology and Cold Mix Technology is proposed to be processed in two bid system. The proposed schedule for execution of work is as under :-

- Re-surfacing of roads by Hot Mix Technology-

  - Last date of receipt of application		:	03 April 2006

  - Last date of sale of tender 			:	10 April 2006

  - Pre Bid Meeting				:	20 April 2006

  - Date of opening of Technical Bids		:	01 May 2006

  - Date of opening of Financial Bids		:	08 May 2006

  - Acceptance of contract 			:	31 May 2006

- Commencement of the work 		:	10 June 2006

- Completion of the work			:	09 Feb 2007

- Re-surfacing of roads by Micro Surfacing –

- Last date of receipt of application		:	06 April 2006

- Last date of sale of tender 			:	12 April 2006

- Pre Bid Meeting				:	24 April 2006

- Date of opening of Technical Bids		:	05 May 2006

- Date of opening of Financial Bids		:	15 May 2006

- Acceptance of contract	 		:	07 June 2006

- Commencement of the work 		:	17 June 2006

- Completion of the work			:	16 Dec 2006

7.	Comments of the Finance Department on the Subject.

Finance Depart has concurred the Preliminary Estimates subject to following :-

- Availability of funds and approval of the competent authority.

- Technical sub-committee for the detailed estimates shall be headed by Chief Engineer (Civil) as per the instruction of the Chairperson.

- Certification by the department that the roads shown to be resurfaced in the photocopy of approval of the Chairperson placed in estimates are the same as proposed to be resurfaced and the lists are authenticated by the concerned EE.

- Certification and ensuring the correctness of information, date and computations brought on record.

- Ensuring arrangements of proper drainage system before execution of the resurfacing work in each case.

- Change in the specifications, if any recommended by CRRI based on their detailed study at the stage of preparation of detailed estimates.

- No departmental charges has been taken in the estimate.

- Resurfacing of Mother Teresa Crescent has been included in two different PEs of R-IV and R-V divisions respectively please confirm that there is no duplicity.

- Certification of from the deptt. that no major work has been carried out on the proposed roads in the recent past.

- The road resurfacing proposed by the estimates compounds to the service serviceability index prescribed by CRRI.

- The actual estimated cost is likely to vary significantly after the nature of work to be executed is decided on the basis of recommendations of CRRI. Once the actual estimate are drawn, the file may again be referred to finance.

- The case may be routed through the Chief Engineer (Civil- I).

- Resurfacing of following roads is due as per the schedule given below:-

(a)  Sansad Marg		:	30 Sep 2006.

(b)  Purana Quila Road		:	30 sep 2006.

The work shall be taken up only after 30 Sep 2006 and the deptt will bring clearly on record the reasons for preparation of estimates in advance.

- Comments of the Department on comments of Finance Department.

Parawise reply are given below:-

- Rs. 1600 lacs are available in the budget under the head of account G.1.3 item No.253. The provision of Rs. 2500 lacs is proposed in the budget of 2006-07.

- Detailed estimate will be put up to technical sub committee as per Fast Track Projects notifications dt 26.12.05

- The list of roads to be re- surfaced have been authenticated by the EE.

- All the PEs are prepared on the basis of RHR records and the same is being checked by Planning.

- Provision of 15% for drainage is already included in PE and the work will be taken up accordingly.

- DE shall be prepared based on approved specification.

- Departmental charges @ 12% have been included in the estimate of roads proposed to be resurfaced in Plan Fund only. Departmental

charges has been considered in the estimate of resurfacing of roads of R-IV Division only.

- Resurfacing of Mother Teresa Cresent has been included in two estimates of R-IV & R-V division. It is confirmed that there is no duplicity.

- As per Road History Register (RHR) last resurfacing work has been carried out on or before five years.

- No service serviceability index has been prescribed by CRRI.

- DE are being proposed as per the approved specification. Tender will be prepared accordingly. Based on the rates of lowest tenderers, revised PE will be initiated if required.

- Subject work pertains to RIP project. As per direction of the Chairperson for RIP project, normal procedure is not to be followed. Estimates shall be got checked by the planning representative who is member of RIP project team. Therefore, signature of Chief Engineer and SE (P) on estimate are not required. Estimates have been signed by the project Leader for the RIP project. The files are not required to be routed through the Chief Engineer. The above procedure is in the knowledge of Director (fin).

- The roads are included in RIP 2005-06. Considering the importance of the roads the advance planning is done. However the resurfacing will be undertaken only when the road is due for resurfacing.

- Legal implication of the subject / project :

No legal issues are involved in this project.

- Details of previous council Resolution / Existing law of Parliament and Assembly on the subject.

No previous resolution on the subject.

11.	Comments of Law Department on the Subject.

No Comments

12.	Comments of the Department on the Comments of the Law   Department.

No comments

13.	Recommendations

The case is placed before the council for

      - Approval of PEs for re-surfacing of roads by hot mix   technology, for 27 roads amounting to Rs. 1899.42 lacs (details at para 3.5.1)

      - Approval of PEs for re-surfacing of roads by Microsurfacing Method for 20 roads amounting to Rs. 1108.00 lacs (Details at para 3.5.2)

COUNCIL’S DECISION

Resolved by the Council that preliminary estimate amounting to Rs.1899.42 lacs for resurfacing of roads by hot mix technology, for 27 roads, as mentioned in para 3.5.1 of the preamble is approved.

Further resolved by the Council that preliminary estimate amounting to Rs.1108 lacs for resurfacing of roads by microsurfacing method for 20 roads, as mentioned in para 3.5.2 of the preamble, is approved.

Further resolved by the Council to have specialized machines in NDMC for repairing of these roads and to organize special training to the concerned staff of Road Maintenance Division of NDMC, to enhance their skill in repairing/maintaining above roads

(ANNEX ‘A’)

HOT MIX Technology (Conventional Method)

| SNO | #### NAME OF ROADS | #### P.E. AMOUNT |
| --- | --- | --- |
|  | # Africa Avenue | 9431723 |
|  | Aurbindo Marg | 9740500 |
|  | Archbishop Makarios Marg | 7768000 |
|  | Ashoka Road | 11688800 |
|  | Bangla Sahib Marg | 4204048 |
|  | Dr. S.Radha Krishnan Marg | 3433203 |
|  | Dr. Zakir Hussain Marg | 4419600 |
|  | Ferozeshah Road | 8700000 |
|  | Hanuman Road | 2439163 |
|  | Jantar Mantar Road | 4414793 |
|  | Jor Bagh | 6748500 |
|  | K.G.Marg | 9708000 |
|  | Madhav Rao Scindia Marg | 1001141 |
|  | Maulana Azad road | 10227000 |
|  | Madhu Limaye Marg | 4610276 |
|  | Mother Teresa Marg | 17777925 |
|  | Pandara Road | 5169966 |
|  | Rajpath | 15149824 |
|  | Safdar Hashmi Marg | 1883300 |
|  | Safder jung road | 8771000 |
|  | Sansad Marg | 10114000 |
|  | Satya Marg | 3900126 |
|  | Tansen Marg | 2544400 |
|  | Teen Murti Marg | 6011857 |
|  | Tolstoy Marg. | 7696000 |
|  | Udyan Marg | 5150206 |
|  | Vinay Marg | 7238209 |
|  | ## Total | 189941560 |

(ANNEX ‘B’)

COLD MIX Technology (Micro Surfacing)

| SNO | #### NAME OF ROAD S | ## PE Amount |
| --- | --- | --- |
|  | Atul Grove Road | 2362405 |
|  | Aurangzeb Road | 9354480 |
|  | Bhagwan Dass Road | 5695289 |
|  | # Brig.H.S. MARG | 9069500 |
|  | Copernicus Marg | 4200913 |
|  | Janpath | 10525850 |
|  | Mandir Marg | 9973346 |
|  | Max Muellar Marg | 3706000 |
|  | Prithvi Raj Road | 9580820 |
|  | Pt. Pant Marg | 3470307 |
|  | Purana Quila Road | 2994550 |
|  | Radial Road C- Hexagon | 1237311 |
|  | Rajaji Marg | 4991435 |
|  | Rajmata Vijayaraje Scindia Marg | 4725723 |
|  | Sardar Patel Marg | 13544490 |
|  | Shaheed Bhagat Singh Marg | 2707746 |
|  | South Avenue | 4235074 |
|  | Sunehari Bagh Road | 2540399 |
|  | Talkatora Road | 2301514 |
|  | Tyagaraja Marg | 3583028 |
|  | Total | 110800180 |

ITEM NO. 6 (A-7)

1. 	Name of the Subject/Project:	Strengthening & Resurfacing of roads in

NDMC Area. Up gradation of external area of Race Course Road at New Delhi.

2.	Name of the Department/		Civil Engineering Department (Zone-I)

Departments concerned:

3.	Brief History of the Subject/ Project:

Sh. Ashok Sakia, the then Joint Secretary, to P.M. had written a letter to NDMC intimating that a decision had been taken to provide exclusive entry and exit to & from 1 to 9 Race Course Road to avoid difficulties being faced by common public and vehicles on Kamal Ataturk Marg. It was also intimated that for working out the design, they had taken technical advice of M/s Pradeep Sachdeva, Design Associates and asked NDMC to consider finalization of the arrangements of hiring of M/s Pradeep Sachdeva, Design Associates for this job. Accordingly, he was appointed Architect Consultant for this job.  The Architect Consultant gave primary concept, which included Up gradation of Kamal Ataturk Marg, construction of a subway and widening of the existing bridge along with a private road for Race Course Road.  Architect Consultant had also given a rough estimate having lump sum provisions for various items of the work to be taken up.  An administrative approval for an amount of Rs.5, 53,25000/- was accorded by the Council vide its Reso.No. 3(Xlvi) dated 8.8.2002.  Approval for call of sub-head wise tenders was also accorded by the Council by the aforesaid Resolution.

It was decided to take up the work at Kamal Ataturk Marg from Samrat Hotel to the junction of Safdarjung Road, Aurangzeb Road including development of parking at the site of nursery of the Hort. Deptt. then existing on the bank of nallah.

A meeting was held in the Chamber of Hon’ble LG, Delhi on 291.2003 when Chairperson NDMC, Architect consultant, Sh. Pradeep Sachdeva, CE(C ) and SE(RM-I) were present.  Honble LG fixed up a time frame for starting the work and directed this should not be taken as a routine work and date fixed by him should be adhered to.  Tenders were invited for the work for which the Chairperson accorded sanction to condone the codal formalities such as technical sanction and approval of NIT etc.

The work for up gradation of external area of Race Course Road and Kamal Ataturk Marg was awarded to M/s. K.R. Anand for Rs.2,35,14,379/-  vide Council’s Resolution No 3(10viii) (A viii) dtd.3.3.03 when it was decided as under:-

- Negotiated offer of the lowest tenderer M/S K.R.Anand at an amount of Rs 2,35,14,389/- which works out to 8.19% below the estimated cost of Rs 2,56,11,903/-, is accepted.  It was further decided that the letter of acceptance be issued in anticipation of confirmation of the minutes.

- Expenditure sanction of Rs. 3,16,00,000/- is accorded for Phase-I (which includes 20%) for electrical works) against the administrative approval of Rs 5,53,25,000/-- already accorded for the whole scheme.

- Action taken by Chairperson to condone the codal formalities such as technical sanction and approval of NIT in anticipation of expenditure sanction and issue of tender documents to the firms as proposed by the Architect Consultant without giving publicity in newspapers etc. as detailed in the preamble, is approved.

4.	Detailed proposal of the Subject :-

The work of Upgradation of existing area of Race Course road has since been completed which mainly consisted of exclusive entry and exit to & from 1 to 9 Race Course Road, Parking for VIPs, Pilot Parking on Kamal Ataturk Marg, Parking for officer’s vehicles, General Parking on the bank of nallah, Construction of CRPF Camp, Installation of Fountain, Rreception for PM House, Security Check Post, Toilet block for visitors, Street scaping on Kamal Ataturk Marg from Samrat Hotel roundabout to Safdarjung Crossing etc.

5.	Financial implication of the proposed subject/project:-

An administrative approval for Rs.5, 53, 25,000/- was accorded by the Council vide its Reso.No. 3(XL viii) dated 8.8.2002 against this an expenditure sanction for Rs.3.16 crores vide Reso.No.3(XVIII)(A-8) dated 3.3.03. The work has been completed and revised PE amounting to Rs. 4.50 crores has been prepared on the basis of actual work done. Beside revised AA/ES the following statements which have been duly checked in planning are also to be got approved from the Council.

| Sl.No. | Statements | Amount (Rs.) | Remarks |
| --- | --- | --- | --- |
| 1. | Additional quantity statement-V | 1,14,12,834 |  |
| 2. | Substituted item statement – II | 10,46,119/- |  |
| 3. | Extra item statement-V | 22,98,329/- |  |

There exists a Budget Provision of Rs 15 crores for Strengthening and Resurfacing

of  Roads in NDMC Area under the head G-1-3 vide item No 239 page No/ 110 statement No. V in Current year Budget Book, 2006-07

6. 	Implementation schedule with time limit for each stage including Internal

processing:

The work has since been completed.

7. 	Comments of the Finance Department on the subject:-

This is a case in which department has sought financial concurrence to the revised estimate amounting to Rs. 4.50 crore in respect of the work “Up-gradation of external area of Race Course Road, New Delhi.  Perusal of the case reveals that Council vide ots Resolution No. (3xivi) dated 08.08.2002 had accorded administrative approval of the preliminary estimate of Rs.5,53,25,000/- for construction of separate road for 7 Race Course Road, Development of Kamal Attaturk marg, bridge at Khushak Nallah, subway, street lightening, horticulture, signages etc.  Approval to call tenders sub head wise was also accorded by the Council.  Vide its Resolution No. 3(xxiii) (A-8) of 03.03.2003, Council approved award of work for “Up-gradation of the external area of Race Course Road” at a tendered cost of Rs, 2,35,14,389/- with expenditure sanction of Rs.3,16,00,000/- for Phase I including 20% for electrical works.  Against the said expenditure sanction, revised estimate costs Rs. 4,50,00,000/- an excess of Rs. 1,34,30,000/-.  Approval in principle for carrying out deviations was obtained for Rs.71 lakh (additional quantity) and for Rs.8.52 lakh(Extra Items) subject to further revision, from the then Chairman (Page 24/N).  No approval in principle for remaining amount of Rs. 54.46 lakh was obtained stating that the work was of urgent & important nature being executed at PMO under direct day-to-day supervision of PMO & higher Officers of NDMC.

The case reveals that the work in question has already been executed.  Therefore, there should not be any lump sum provision in the revised cost now.  We have no objection to seeking revised approval to the cost based on actual, which needs to be worked out and got checked before seeking approval of the Chairperson for laying the matter to the Council.

8. 	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT:

There is an excess of Rs 1,34,00,000/- over amount of original A/A&E/S against which approval in principle for execution of additional quantities to the tune of Rs 71 lakhs and extra items the tune of Rs 8.52 lakhs subject to further revision was accorded by the Chairperson. Approval in principle for the remaining amount of Rs 54.48 lakhs could not be obtained due to exigencies and important nature of the work, which was being executed at Prime Minister Office under direct day- to- day supervision of PMO and Higher Officers of NDMC. It is clarified that the revised P.E. is based on actual cost as intimated by the concerned departments. The revised estimate is based on actual cost.

9.	LEGAL IMPLICATION OF THE SUBJECT/PROJECT:-

The work proposal has been concurred by the Finance Department and Law Department.

10. 	DETAILS OF PREVIOUS COUNCIL RESOLUTION, existing law of Parliament and Assembly on the subject:-

An A/A of Rs. 5,53,25000/- was accorded by the Council vide its Resolution No 3(XLvi) dated 8.8.2002. A/A & E/S for Rs. 3.16 Crores (including 20%) for electrical works was accorded by the Council vide Resolution No 3(xviii)(A-8) dated 3.3.2003 when the work was awarded to M/s K.R.Anand for an amount of Rs. 2,35,14,389/- and action taken by the Chairperson to condone the codal formalities was approved.

There is noting related to law of Parliament and Assembly for this project.

11 	COMMENTS OF LAW DEPARTMENT ON THE SUBJECT/PROJECT:-

L.O. has seen the case on NP-62 and concurred in the draft Agenda.

12. 	COMMENTS OF THE DEPLATRTMENT ON THE COMMENTS OF LAW DELPARTMENT.

NIL

13. 	RECOMMENDATION:-

Case is placed before the Council for accord of Revised A/A & E/S for Rs 4.50 Crores for the work of S/R of roads in NDMC area. SH: Upgradation of External Area of Race Course road, New Delhi and approval of the following statements :

| Sl.No. | Statements | Amount (Rs.) | Remarks |
| --- | --- | --- | --- |
| 1. | Additional quantity statement-V | 1,14,12,834 |  |
| 2. | Substituted item statement – II | 10,46,119/- |  |
| 3. | Extra item statement-V | 22,98,329/- |  |

14. 	DRAFT RESOLUTION:-

Resolved by the Council that Revised Expenditure Sanction is accorded to the revised PE amounting to Rs. 4.50 Crores against the A/A of 5,53,25000/- already accorded by the Council vide Resolution No 3(XLvi) dated 8.8.2002. In additional, approval to additional quantity statement –V of Rs. 1,14,12,834/- substituted item statement –II of Rs. 10,46,119/- extra item statement –V of Rs. 22,98,329/-

# COUNCIL’S DECISION

Resolved by the Council that Revised Expenditure Sanction is accorded to the revised preliminary estimate amounting to Rs. 4.50 Crores against the administrative approval of 5,53,25000/- already accorded by the Council vide Resolution No 3(XLvi) dated 8.8.2002.

# Further resolved by the Council that approval to additional quantity statement –V of Rs. 1,14,12,834/- substituted item statement –II of Rs. 10,46,119/- extra item statement –V of Rs. 22,98,329/- is accorded.

ITEM NO. 7 (A-8)

1.	Name of the subject/project		:	S/R of roads in NDMC area.

Sub-Head:Resurfacing of colony roads, service roads, lanes by lanes in R-I division.

2.	Name of Department			:	Civil Engineering Department

Roads-I Division.

3.	Brief History of the subject/project	:	The lanes/by lanes, service roads are due for resurfacing after expiry of 05 years.  Accordingly, after inspection was carried out by field engineers, the Preliminary Estimate was prepared for service roads under   (R-I) division which were due for resurfacing for Rs. 94.79 lacs.  The Preliminary Estimate after being checked/concurred by Planning and Finance, the administrative approval amounting to Rs. 94.79 lacs was granted by the Council vide Resolution No. V(A-VI) dated 27, May-2005.

This case is regarding acceptance of tenders.  This is the third call.  During the first call no tender were received and in the second call only one tenderer M/s Dhingra Construction Co. offered their bid quoting the rates 16.89% above the estimated cost with tendered amount Rs. 74,99,850/- which was accepted by the council vide Reso. No. 15(A-22) dated 15.12.05.  Since the validity of tender expired on 30.11.05 and the firm did not extend the same, work could not be executed and tenders were rejected & re-invited under orders of Chairperson.  The tenders were re-invited after giving wide publicity through leading newspapers and NDMC website and opened on 06.02.06.  Two tenders were sold but only one contractor quoted their rates as under:-

| S.No. | Name of Agency | Estimated Cost | %rate | Tender amount |
| --- | --- | --- | --- | --- |
| 1. | Dhingra Construction Co. | Rs. 64,15,675/- | 42.64% above | Rs. 91,51,520/- |

The justification of rates is 62.71% above the estimated cost as securitized in planning on the basis of circulated/approved market rates.

After the finance department has seen the case, under approval of Chairperson, NDMC dated 29.03.06 negotiations with M/s Dhingra Construction Co. were conducted on 30.03.06 in chamber of E-in-C when SE(P), SE(R)Z-I, SE(R)Z-II, EE(R-I) and Sr. AO (W-I) were also present M/s Dhingra Construction Co. showed their unable ness to reduce the rates stating that the rates of bitumen and aggregate have shot up, due to maintenance period of 5 years, they have to bear extra cost, the work scattered nature with consist of narrow lanes by lanes and service roads due to which progress output is slow and overhead & expenses remain on higher side, the conditions of existing roads is very bad having lots of undulations and it is difficult to achieve regular and even surface in 25 mm thickness quantities.  He also cited the traffic problem in NDMC area, vehicles are often impounded which cause financial and production loss.

The matter was discussed in details by negotiations sub-committee, it is seen that the rates of bitumen have increased from Rs. 18118/- MT as on 01.01.06 to Rs. 20190/-MT as on 16.03.06 and further they have increased about Rs. 900/MT w.e.f 01.04.06 also there is some increase in the rates of aggregates.  Some cost is also attributes due to other factors as informed by the contractor.  Some extra quantities on account of filling depression on undulated surface shall be considered as per actual site requirement during execution of work.

Considering all the facts, negotiations sub-committee felt quoted rates by M/s Dhingra Construction Co., which are 42.64% above the estimated cost of              Rs. 64,15,675/- against the justified rates of 62.71% above the estimated cost with a tender amount of Rs. 91,51,520/- are reasonable and recommended for approval.

Chairperson, NDMC has approved the recommendations of sub-committee with permission to start the work in anticipation of acceptance of the tender by the Council in order to save valuable time for execution of work before onset of monsoon.

Accordingly, letter of award to M/s Dhingra Construction Co. has been issued to vide No. 1492-1503/D/EE(R-I) dated 10.04.06 and case is being placed before the council for its approval.

4.	Detailed proposal on the subject/project: 25 mm thick wearing course with dense graded asphalt concrete using 60/70 grade bitumen to achieve a density of 2.338gm/cc with 5.20% bitumen after applying a tack coat with bitumen emulsion complying with IS:8887-1995 at the rate of @0.25 kg per square meter.

5.	Financial implication of the proposed project/subject: The negotiated tendered amount of M/s Dhingra Construction Co. the only tenderer works out to Rs. 91,51,520/-.  The necessary funds are available to meet the expenditure of this work during the current year budget provision of Rs. 1500 lacs exists vide item 239page No. 110 under the head of G.1.3 of S/R of NDMC roads.

6.	Implementation schedule with timeliness for each stage including internal processing :-	The internal procedures for award of work have already been completed.  After approval of lowest tenders by the Chairperson the letter of award issued to the contractor to commence the work.  The work shall be commenced after approval of job mix formula from IIT/CRRI and the time period required for the completion of the entire work is three months.

7.	Comments of the Finance Department on the subject:-

FA observed as under:-

The fact that in all the 4 roads construction divisions the response to tenders for construction of lanes/back lanes is poor and only one party is emerging as L-I and is flicking his rates very fast tender after tender, there appears to some thing seriously wrong in the manner in which the work are being tendered.  Finance has given certain suggestion in this regard which the Civil Engineering Department find unacceptable.

The matter is brought to the notice of Chairperson, who may like to consult the new E-in-C who has already joined and seem to have good understanding of road construction business in Delhi.

8.	Comments of the Department on comments of Finance Department:

E-in-C has commented as under:-	“I have spoken to a few major road agencies to know the reason for poor response.  The contractors apparently seem relevant for reasons:-”

1.	Instability in the rates of materials e.g. bitumen.

2.	The condition of 5 years maintenance guarantee.

There is no doubt market fluctuations are unusual since the last 3-4 months & there is no clause in the contract to compensate the contractors for the same.

The condition of 5 years guarantee is a harsh condition as the life of such pavement treatment is also approximately 4-5 years.  The contractors have to take care of defects/liability on account of defective work and also defects/normal wear and tear arising out of poor drainage condition & other reason not attributable to their work.  The period of 5 years is too long & till such time 10% of the tendered cost remains blocked.  This condition needs to be reviewed for future tenders.

Accordingly, after the approval of Chairperson dated 29.03.06, the negotiations were conducted with M/s Dhingra Construction Co. to explore the possibility of reduction in his quoted rates.

9.	Legal implication of the subject/project:-	Nil

10.	Details of previous Council Reso. Existing law of Parliament and Assembly on the subject	:

The administrative approval and expenditure sanction of this work was approved amounting to Rs. 94,78,881/- by Council vide item No. 5(A-VI) dated 27th May-2005.  As per councils Reso No. 15(A-22) dated 15.12.05  the work was awarded to M/s Dhingra Construction Co. amounting to Rs. 74,99,580/-  pending extension of validity period.  But the contractor did not agree to extend the validity and the tender lapsed and re-invited.

11.	Comments of Law Department on the subject	:	No Comments

12.	Comments of the Department on the

comments of the Law Department			:	Not applicable

13.	Recommendations:

The case is laid before the Council for approval of action taken to award the work and to accept the offer of M/s Dhingra const. Co. at 42.64% above the estimated cost of Rs. 64,15,675/-.  The tendered amount works out to Rs. 91,51,520/- (Rs. ninety one lacs fifty one thousand five hundred twenty only)for the work of S/R of roads in NDMC area.  SH:- Resurfacing of colony roads, service roads, lanes by lanes in R-I division.

14.	Council Draft Resolution

Subject	 :	S/R of roads in NDMC area.

Sub-Head	:	Resurfacing of colony roads, service roads, lanes by lanes in

R-I division.

The above proposal of Civil Engineering Department was considered by the council in its meeting held on 19.04.06. The council resolved as under :-

“ Resolved by the council to approve the action taken to award the work and accept the offer of M/s Dhingra const. Co. at 42.64% above the estimated cost of Rs. 64,15,675/-.  The tendered amount works out to Rs. 91,51,520/- (Rs. ninety one lacs fifty one thousand five hundred twenty only)for the work of S/R of roads in NDMC area.  SH:- Resurfacing of colony roads, service roads, lanes by lanes in R-I division”

COUNCIL’S DECISION

Resolved by the council that the action taken to award the work and accept the offer of M/s Dhingra const. Co. at 42.64% above the estimated cost of Rs. 64,15,675/-, which works out to Rs. 91,51,520/- for the work of S/R of roads in NDMC area.  SH:- Resurfacing of colony roads, service roads, lanes by lanes in R-I division, is approved.

Further resolved by the Council that responsibility be fixed for rejection of tender, which resulted in revenue loss to NDMC.  The report in this regard be submitted before the Council within a month’s time.

ITEM NO. 8 (A-9)

1.	NAME OF THE PROJECT

Construction of N.D.C.C. Phase-II

- Name of the Department Concerned :

Civil Engineering Department

- BRIEF HISTORY OF THE PROJECT ;

a)	New Delhi City Centre was proposed during 1970-71 in Three Phases

b)	Phase I – 20 story Palika Kendra bldg; completed during 1984

- Phase II – 32 Story Tower of N.D.C.C. for office use

- Phase III – Art Gallery, Committee room & Auditorium

- M/s. Raj Rewal & Kuldip Singh was appointed as Architect Consultant during June 1985 for Phase II & III.

- Ministry of Urban Development changed FAR limits – resulting into height restrictions during 1986 and proposed 32 story Phase – II Bld. was changed to 10 story office block with service floor of 7.32 height above 10 story.

- During 1992 Phase-II & III were renamed as N.D.C.C.  Phase – II Project & Phase – II & III Blocks were renamed as Block ‘C’ & B respectively.

- Delhi Urban Art Commission approved Phase –II & Phase III building during 1992.

- During 1992, existing Palika Kendra bldg. (Phase-I) was proposed for commercial purposes and N.D.C.C. Phase-II for housing N.D.M.C. office.

- The committee approved preliminary Estimate amounting to Rs. 61,59,680,000/- during 1992.

- During 1995, the capacity of auditorium was increased from 250 to 700.

- During 2000, it was decided to retain existing Palika Kendra bldg. (Phase-I) for housing N.D.M.C. offices and N.DCC Phase-II (block ‘C’) for commercial purpose.

- During 2004, block ‘B’ i.e. Art Gallery, Committee room and Auditorium were changed to Convention Centre.

- NOC for Const. of N.D.C.C. Phase – II building was received from A.S.I during 2005.

- DETAILERD PROPOSAL ON THE SUBJECT/ PROJECT

A)	Rescission Of Contract Of Main Building Work

a)	Work of main building was awarded to M/s. NBCC Ltd for an amount of Rs. 23,80,81,978/- with stipulated date of start and completion as 2.9.94 and 1.9.97 respectively. Extension of time up to 30.4.01 was granted without levy of any compensation. Due to shortage of manpower, T&P and funds with M/s NBCC, work got delayed badly and finally during 2001, they abandoned the work. M/s NBCC had executed the work to the tune of Rs. 21 Crore against which an amount of Rs. 20,54,75,600/- has been paid.

b)	During the year 2002, Chief Technical Examiner inspected the work and commented upon adversely for bad quality of work executed by M/s NBCC. After lot of persuasions, M/s. NBCC agreed to complete the balance work and rectify the defects as observed by CTE, Architect Consultant and the department. Contractual recoveries were deferred, consequent upon the decisions taken in the meeting held between the then Chairperson, NDMC and CMD, NBCC during 2002. Special advances of Rs. One Crore and Rs. 40 lacs were paid to M/s. NBCC, on their request to come out of financial crisis. Council vide its resolution no. 3(Xiii) dt. 22.11.02 accorded approval for the said payments with a view to get the work completed and rectification of defects in a time bound manner of 4-1/2 months. Even after lapse of the said period, M/s NBCC failed to complete the work and rectification of defects. Instead of completing the work M/s NBCC had opted for Arbitration thrice. 3rd arbitration proceedings are still in progress. As M/s NBCC stopped the work completely, department had no option but to issue show cause notices under Clause 2 and 3 of the agreement to M/s. NBCC to rescind the contract.

c)	Matter of rescission of contract was discussed in detail during first High Power Committee meeting held on 02.9.04 under the Chairmanship of Chairperson, NDMC. It was agreed in principle to rescind the contract after obtaining the views of Legal Advisor. The matter was examined and in view of abandonment of work and failure on the part of M/s NBCC, it was decided to rescind the contract in anticipation of approval of the Council. Accordingly, the contract was rescinded on 25/2/05, after obtaining the approval of Chairperson. Left over and defective work is being executed at risk & cost of the firm. The work of risk & cost has been awarded recently.

B)	Rescission Of Contract Of Plumbing And Sanitary Work

a)	Contract for Plumbing and sanitary work was awarded to M/s National Installation Co. This work is completed about 60%. As M/s NBCC could not complete the finishing works of Toilet etc., so work of fixing of sanitary fixtures etc. could not be completed and the work was held up for last 3 years. Due to delay, contractor invoked arbitration and arbitration is in progress.

b)	Contractor, M/s N.I.C. changed the constitution of his firm from partnership firm to sole proprietorship without seeking any approval from the Engineer-in-Charge as per contract condition. As the contractor violated the contract condition, the contract was rescinded on 25.10.05 after obtaining the approval of Chairperson. The contract was rescinded under agreement Clause 21 & 23 due to which work is not being executed at risk & cost of firm as site was not handed over to the contractor completely. The contract of balance work has been awarded recently.

C)	Rescission Of Contract Of Fire Suppression Work

Contract of Fire suppression work was awarded to M/s Spack Turnkey Project Pvt. Ltd. This work is completed about 30%. Contractor stopped the work since Sep 2002 due to internal disputes between the partners of the firm. Several letters were written to the firm but received back undelivered as no whereabouts could be ascertained. As no whereabouts of the firm was available, the contract was rescinded after obtaining the approval of Chairperson. Left over work is being executed at risk & cost of the contractor. The contract of risk & cost has been awarded recently.

D)	Composite Tender For Civil Work Of (Main Building)

  - A composite tender amounting to Rs.15.55 crore was issued on 07.9.2005. Tender is divided into following four parts: -

Part 1 (A)  - Balance work of M/s NBCC.

This part consists of left out work of M/s NBCC with NIT amount of Rs.2.62, 751/-.Balance work is to be executed against risk and cost of NBCC.

Part 1 (B)  - Rectification of defects of work done by M/s NBCC

This part consists of rectification of defects of the works done by M/s NBCC. NIT amount is Rs.2, 12,61,328/-.  Work is to be executed against risk and cost of NBCC

Part II       - Finishing works of NDCC Phase II

This part consists of original works for finishing of Block “C”. NIT amount was Rs.13, 30,22,850/-. This part consists of following 8 schedules:

- Aluminum Work

- Various Items of Toilet

- Flooring in Common Area

- Fire & Smoke check Doors

- Railing in Staircase

- Stone Cladding

- Sundry Items

- Miscellaneous Works.

Part III      - Sanitary & Plumbing works

This part consists of balance work of plumbing and sanitary contract, rescinded under contract clause 21&23. NIT amount is Rs. 45,51,058/-

Part IV       - Fire Suppression Works

This part consists of balance work of Fire Suppression contract, which was rescinded and balance work to be executed at the risk and cost of original contractor. NIT amount is Rs, 1,03,52,347/-

b)	Tenders were issued to the following four pre-qualified contractors: -

- M/s Larson & Toubro Ltd.

- M/s Shapoorji Pallonji & Co. Ltd.

- M/s Ahluwalia Contracts (India) Ltd.

- M/s Tarapore & Co.

c)	Tenders were received on 8.12.05. Following two firms submitted their  quoted tender;

i)	M/s Ahluwalia  	 -	 Quoted amount Rs. 28,96,14,561.00

ii)	M/s Tarapore & Co.  - 	 Quoted amount Rs. 40,01,93,203.94

- Arch. Consultant and project team scrutinized the tender. With prior approval of Chairperson, negotiations were held with lowest tenderer i.e M/s Ahluwalia Contracts (India) Ltd. Based on negotiations, M/s Ahluwalia Contracts (India) Ltd reduced his offer first by 2.5% & later on by 7%.  Based on the detailed analysis and justification, following financial position of the tender emerges: -

| S.No. | Item of work | Amount (lacs) |
| --- | --- | --- |
| 1 | Quoted amount | 2896.15 |
| 2 | Amended quoted amount after incorporating tender conditions and 7% rebate | 2690.39 |
| 3 | Total Justified Amount | 2358.46 |
| 4 | %age above Justified Amounts | 14.07 % |

e)	The tender was put up before the Empowered Committee.  After having long and detailed deliberations/ discussions and after analyzing the pros and cons of the tender and taking the holistic view of all the environmental factors, Empowered Committee took the unanimous decision to recommend the acceptance of tender to the Competent Authority. Minutes of the Empowered Committee are placed at Annexure  (See pages 39 - 48)

- According, based on the recommendations of Empowered Committee, tender was put up to Chairperson on 29.03.2006 to accept the tender in anticipation of following:-

i)	Approval of council, as extended validity of the tender was expiring on 31.03.2006.

ii)	Approval of the revised preliminary estimate by the Council.

g)	After approval of chairperson, tender has been awarded to M/s Ahluwalia contracts for an amount of Rs 26,90,39,302

E)	REVISED PRELIMINARY ESTIMATE

  - Committee vides its resolution no.39 dt.1.10.92, accorded A/A and E/S of above  project for an amount of Rs.61.59 crore. During the execution of above works, Council vide its resolution no.3 (ii) dated 26.5.2000 took a considered decision to change the use of proposed building (10 storied) from official to commercial and also approved amendment and certain changes Commensurate with the change in use of above building. Due to change in use of building, approximate cost of the project was worked out as 76.00 crore and Council was intimated vide council resolution no.3(iii) dt.26.5.2000. Use of “B Block” has been changed to convention center and was ratified by Council vide Reso. No.5 (A-9) dt.29.12.04

  - Based on the actual expenditure incurred so far and committed anticipated liabilities on NDCC phase-II, the revised preliminary estimate amounting to Rs.103.21 crore has been prepared and scrutinize by the Planning Cell & the Finance Deptt. Revised Preliminary Estimate is put up to accord revised A/A and E/S by the Council.

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED PROJECT/SUBJECT.

Additional financial implication is Rs.41.62 crore due to revised cost of estimate.

6.	IMPLEMENTATION SCHEDULE WITH TIMELINESS FOR EACH STAGE

INCLUDING INTERNAL PROCESSING.

The probable date of completion of the entire project is Dec.2007.

7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT.

Finance department suggested certain corrections in the Draft Agenda.

8.	COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTEMNT.

Corrections as suggested have been carried out.

9.	LEGAL IMPLICATION OF THE SUBJECT/PROJECT

M/s NBCC and M/s National Installation, whose contracts have been rescinded have invoke arbitration, which is under progress.  Arbitration hearing are being attended regularly by the department, senior arbitration counsel appointed  for this purpose and arbitration counsel of Law Deptt.

10	DETAILS OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THE SUBJECT.

- Resolution no.39 dt.1.10.92, vide which A/A and E/S of above project for an amount of Rs.61.59 crore was accorded.

- Resolution no.3 (ii) dated 26.5.2000, vide which a considered decision to change the use of proposed building (10 storied) from official to commercial was taken.

- Resolution no.3(iii) dt.26.5.2000, vide which enhanced cost of Rs.76.00 crore of the project was notified.

- Reso. No.5 (A-9) dt.29.12.04, vide which the decision to Convention Centre was

Ratified.

11.	COMMENTS OF THE LAW DEPARTMENT ON THE SUBJECT/PROJECT

No observations were raised.

12.	COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW

DEPARTMENT

Nil.

13.	RECOMEMNDATIONS

It is recommended to accord the approval of the council for the following:

- Rescission of main contract of M/s NBCC & execution of balance & defective work at their risk & cost.

- Rescission of contract of Plumbing and sanitary work of M/s National Installation Co.

- Rescission of contract of Fire suppression work of M/s Spack Turnkey Project Pvt. Ltd. and execution of balance work at their risk & cost.

- Award of work to M/s Ahluwalia Contracts (India) Ltd. amounting to Rs. 26,90,39,302.00.

- Approval of revised P.E. amounting to Rs. Rs.103.21 crore

14.	DRAFT RESOLUTION

Resolved that in view of facts and arguments recorded in the Agenda Item No.______ post facto approval is accorded by the Council to the following actions taken by the Chairperson, NDMC :-

- Rescission of main contact for M/s. NBCC Ltd. & execution of balance & defective work at their risk & cost.

- Rescission of contract of Plumbing and sanitary work of M/s National Installation Co.

- Rescission of contract of Fire Suppression work of M/s Spack Turnkey Projects Pvt. Ltd. and execution of balance work at their risk & cost.

- Award of work to M/s Ahluwalia Contracts India Ltd. amounting to Rs. 26,90,39,302.00.

- Approval of revised preliminary estimate amounting to Rs.103.21 Crore

## COUNCIL’S DECISION

Resolved by the Council that ex post facto approval is accorded by the Council to the following actions taken by the Chairperson, NDMC :-

- Rescission of main contact for M/s. NBCC Ltd. & execution of balance & defective work at their risk & cost.

- Rescission of contract of Plumbing and sanitary work of M/s National Installation Co.

- Rescission of contract of Fire Suppression work of M/s Spack Turnkey Projects Pvt. Ltd. and execution of balance work at their risk & cost.

- Award of work to M/s Ahluwalia Contracts India Ltd. amounting to Rs. 26,90,39,302.00.

- Approval of revised preliminary estimate amounting to Rs.103.21 Crore.

Annex. 39-48

ITEM No. 9 (A-10)

1.         Name of the subject/project

Improvement of Kaka Nagar Barat Ghar .

2.	Name of the Department/Department concerned.

Civil Engineering Department Zone-II

3.	Brief History of the subject/project

The New Delhi Municipal Council is responsible for an area of 42.74 square kilometers.  This area includes the seat of the Central Government, Rashtrapati Bhawan, the Prime Minister’s Office and Residence, Central Government offices, Foreign Missions, residences of Ministers, Members of Parliament, Diplomats and Central Government employees.  In addition to providing basic civic amenities to its residents this municipal council also ensures various social, cultural, educational and medical facilities especially, to the government/municipal employees and other weaker sections of the society.

As New Delhi Municipal Council is looking after most prestigious part of the New Delhi and in order to give a more conducive environment to Barat Ghar, one pilot project has been embarked upon and “Improvement to Kaka Nagar Barat Ghar”, New Delhi has been taken up.  Kaka Nagar Barat Ghar is situated at a very prime location at Subramanium Bharti Marg.  The adjoing localities comprises of Minister’s Bungalows,  D/1 and D-II Flats, Kaka Nagar, Bapa Nagar, Lodhi Estate, C-I/C-II flats, Golf Links, Pandara Road and Sunder Nagar etc. besides Nizammudin.  The drawings of this project have been dealt/prepared by C.A Department of NDMC.  C.A. Department has furnished the architectural drawings for the proposed “Improvement to Kaka Nagar Barat Ghar” which shall be fully air-conditioned.

4.	Detailed Proposal of the subject/project :-

Architect Department has proposed.

- Kitchen with Counter with provision of tandoor.

- Gents Toilet(for workers outside the main hall).

- Proposed cooking area.

- Proposed washing bay.

- Service Counters.

- Attached toilets for bridal suite at First Floor.

- Railing of boundary wall after raising by 2 ft.

- Re-arrangement of toilet at F.F.

PROPOSED SPECIFICATIONS:

- Granite stone flooring in hall.

- Granite cladding upto 3ft. height.

- Gypsum plaster above granite cladding upto bottom of ceiling.

- Aluminum window frame fully glazed.

- Sand stone and aluminum panel on exterior walls.

- Granite flooring in toilets with cladding up to bottom of ceiling.

- Wall mounted W.C.

- Urinals with electronics censors.

- Composite aluminum panel on columns at entrance and back side of the Barat Ghar.

- Ceramic tiles in Kitchen and pantry.

- Granite on top of the Service Counter.

- Vitreous glazed tiles for paving area.

- M.S. railing on boundary wall.

- Dholpur stone cladding on boundary wall.

- Landscaping and flower beds.

5.	Financial Implications of the proposed project/subject.

Based on architectural drawings, modification & specification preliminary estimate was prepared on DSR 2002 & market rate which works out to Rs.1,53,65,000.00 including lumpsum provision 15.00 lacs for electrical/air-condition work.

6.         Implementation schedule with timeliness for each stage including internal

processing.

The project is to be completed within six months time after award of the work.

7.	Comments of the Finance Department on the subject.

We agree to the proposal but comprehensive norms on this issue with regard to up gradation/categorization of different Barat Gharss be got approved from the Council as this proposal involves huge amount.

(This issues with the approval of F.A.)

8.	Comments of the Department on comment of the Finance Deptt.

Comprehensive norms shall be decided in consultation with Welfare Deptt. and norms shall be got approved from the competent authority in further Improvement of other Barat Ghars.

9.	Legal Implication of the Subject/Project.

NIL

10.	Details of previous Council Resolution/Existing law of Parliament & Assembly on  the subject.

NIL

11.	Comments of the Law Department on the Subject/Project.

“As there is no law point involved, this has our concurrence, subject to compliance of Section 143( C ) of the NDMC ACT by the Finance Department as amount involved for the improvement of Barat Ghar is more than crores of rupees.

This issues with the prior approval of L.A.

12.	Comments of the Deptt. on the comments f the Law Deptt.

As finance has already concur the preliminary estimate section 143( C ) of NDMC ACT s reproduced here as under for academic purpose.

“No contract which will involve an expenditure exceeding ten lakh rupees or such higher amount as the Central Government may from time to time, fix, shall be made by the Chairperson unless the same is previously approved by the Council.

13.	Recommendation:

The case is noted to Council for according administrative approval and expenditure sanction of the preliminary estimate amounting to Rs.1,53,65,000.00(Rs. One crore fifty three lacs sixty five thousand only) for Improvement of Kaka Naga Barat Ghar

14.	Draft Resolution:

Resolved by the Council that administrative approval and expenditure sanction is accorded to the preliminary estimate amounting to Rs.1,53,65,000.00 (Rupees one crore fifty three lacs sixty five thousand only) for Improvement to Kaka Nagar Barat Ghar.

COUNCIL’S DECISION

Resolved by the Council that administrative approval is accorded to the preliminary estimate amounting to Rs.1,53,65,000.00 for improvement to Kaka Nagar Barat Ghar.

Further resolved by the Council that the work be awarded within 4 months time and work be completed in one year.

Further resolved by the Council that booking of Kaka Nagar Barat Ghar be suspended during the period of renovation to avoid any inconvenience to public at large.

ITEM NO. 10 (B-6)

Name of the subject:	Purchase of 11 KV HT (XLPE) cable of size 400 Sq. mm/3 core, duly ISI Marked.

Name of the Department:	Electricity Department

Brief history of the proposal:

NIT for purchase of 7.25 Kms. of above cable against various sanctioned estimates was published in three leading Newspapers besides placing on NDMC/Delhi Govt. web site and sending to all known manufacturers.  The tenders were opened on due date and time i.e. at 3.30 P.M. on 28.11.05.  Three firms were found to have submitted their offers as per details given below:-

| S.N. | Name of Tenderer | Total Cost:- (Nett) considering NIT quantity | Remarks |
| --- | --- | --- | --- |
| 1. | M/s. Central Cables Ltd. | Rs.1,03,62,312=48 | Ist Lowest 2.90% above the estimated cost put to tender. |
| 2. | M/s. Cable Corporation of India | Rs.1,27,04,900/- | 2nd Lowest 26.17% above the estimated cost put to tender |
| 3. | M/s. Plaza Cables Industries Ltd. | Rs.1,33,78,558=86 | 3rd lowest 32.86% above estimated cost put to tender |

M/s. NICCO Corporation Ltd. and M/s. Krishna Electrical Industries Ltd. who have purchased the tender documents but their offers were not found when the tenders were opened.

From the above it is revealed that M/s. Central Cables Ltd. have emerged as Ist Lowest Bidder with total quoted cost of Rs.1,03,62,312 (Nett) as against the estimated cost put to tender of Rs.1,00,69,844/-.  The break-up of the quoted cost is as follows:-

| S.N. | Description | Qty | Rate | Unit | Amount |
| --- | --- | --- | --- | --- | --- |
| 1. | Ex.work price | 7250 mts. | Rs. 1160/- | Mt | Rs.84,10,000.00 |
| 2. | Add.E.D.+Cess | @16.32% |  |  | #### Rs.13,72,512.00 Rs.97,82,512.00 |
| 3. | Add.CST @4% against Form C |  |  |  | #### Rs.3,91,300.48 Rs.1,01,73,812.48 |
| 4. | Add;F&I Rs.26/- per mtr. |  |  |  | #### Rs.1,88,500.00 Rs.1,03,62,312.48 Say Rs.1,03,62,312/- |

OTHER TERMS & CONDITIONS ARE AS UNDER:-

Excise Duty                               	 Inclusive @ 16.32%

CST                                             	Inclusive @ 4% against form C

Freight & Insurance                  	Inclusive @ 26 per mtr.

Place of Delivery               	At our stores Nehru Park/Vidyut Bhawan or any other site in   NDMC area

Delivery Period                    	3.25 Kms  of cable will be supplied within 2 months from the date of issue of supply order and the balance quantity shall be supplied thereafter @ 2 Kms. per two months and total completion period is six months.

Terms of Payment               	100 % payment within 30 days after receipt of material lotwise in good condition and on   submission of Bills in triplicate, duly stamped  and pre-receipted

Performance                         	A bank guarantee valid upto guarantee period Guarantee amounting to 2% of the ordered value shall be furnished as performance guarantee.

Inspection 		Supply shall be inspected at site manufacturer’s works/ stores through RITES/ by our Engineers. The date of call of  successful inspection shall be treated as date of delivery of material.

Arbitration		In case of any dispute the matter shall be referred to the sole arbitrator appointed by the Chairperson, NDMC.

Jurisdiction		In case of any legal dispute, the venue shall be New Delhi Courts.

Guarantee		12 months from the date of commissioning or 18 months from the date of delivery which ever is earlier.

Financial implications:	Total cost involved in the proposal is Rs.1,03,62,312/-.

Implementation schedule:	3.25 Kms. Of cable will be supplied within two months from the date of issue of supply order and the balance quantity shall be supplied thereafter @ 2 Kms. per two months and total completion period is six months.

Comments of the Finance Department:

Finance have concurred in the proposal vide their diary No.FA-844 date 12.4.06 to place the supply order for purchase of 7.25 Kms. of 11 KV HT (XLPE) cable of size 400 sq. mm/3 core duly ISI Marked with lowest firm i.e. M/s. Central Cables Ltd. at their total cost of Rs.1,03,62,312/- on the terms, conditions and specifications of the NIT subject to:-

- Correctness of the Data

- Certification by the Department that no purchase has been earlier against these estimates.

- Availability of funds.

- Approval of the Competent Authority.

- The additional quantity under variation clause of NIT would be purchased only after examining the prevailing market rate.

Comments of the Deptt. on comments of Finance Deptt:

All datas and facts brought on the file is correct.  Funds are available. L-1 firm agrees to all terms, conditions and specifications of NIT. Regarding additional quantity, this is to confirm that as on date there is an additional requirement of the above size of cable against sanctioned estimates, but as advised by the Finance, the supply order for additional quantity under variation clause shall be placed on M/s. Central Cables Ltd. if required after examining the prevailing market rates at the appropriate time after obtaining prior approval of Chairperson, NDMC.

Legal implications:			Nil

Comments of the Law Deptt.:	No legal issue involved.

Comments of the Deptt. on the comments of the Law Deptt.:    Nil

Recommendations:	The case is noted to the Council for favour of kind information and to regularize the action taken with the prior approval and expenditure sanction of the Chairperson, NDMC to place supply order on M/s. Central Cables Ltd. at their all inclusive lowest cost of Rs.1,03,62,312/- on the terms, conditions and specification of NIT.

COUNCIL’S DECISION

Information noted and resolved by the Council that the action taken to regularize the prior approval and expenditure sanction of the Chairperson, NDMC to place supply order on M/s. Central Cables Ltd. at their all inclusive lowest cost of Rs.1,03,62,312/- on the terms, conditions and specification of NIT, is approved.

ITEM NO. 11 (M-1)

1. NAME OF THE SUBJECT/PROJECT: 	Writing off the auctioned furniture destroyed in  fire on 02.01.2002

2. NAME OF THE DEPARTMENT: 	Education Department (NP Boys Senior Secondary  School, Mandir Marg) New Delhi.

3. BRIEF HISTORY OF THE SUBJECT : 	A Fire broke out in the school premises on 2nd January 2002 in storerooms on first floor. The then principal of the school immediately informed Police, Fire Department and office of the Director (Education).

With the Approval of Chairperson, a committee consisting of

- Mrs P Bhandari Principal of the school,

- Mr V K Monga Principal of Evening shifted school

- Mr. K L Dawar, AE (Civil-BM 1),

- AAO (Civil)

- Mr Jasbir Singh Fire Officer

- Mr. K K Bhardwaj Vice Principal

Inspected the burnt furniture and auctioned the scrap to the highest bidder in                    Rs 13000/- on 18.11.2003 and deposited the same amount in Municipal Treasury vide CR No 1/54 on 21.11.2003.

4. DETAILED PROPOSAL ON THE SUBJECT:

LIST OF FURNITURE BURNT IN THE SCHOOL FIRE ON 2.1.2002

| S NO | Page of T&P | Year of purchase | Item | Quantity | Rate in Rs. | Amount in Rs. |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 5 | 23.3.34 | Almirah | 2 | 90 | 180 |
|  |  | 22.3.34 | do | 1 | 50 | 50 |
|  |  | 30.1.35 | do | 4 | 55 | 220 |
|  |  | 30.3.37 | do | 2 | 70 | 140 |
|  |  | 17.5.39 | do | 4 | 49.75 | 199 |
|  |  | 27.8.41 | do | 6 | 45 | 270 |
| 2 | 11 | 6.7.56 | Benches | 2 | 49.15 | 98.3 |
| 3 | 19 | 9.7.79 | Student chair | 200 | 25 | 5000 |
| 4 | 37 | 26.3.86 | Dual Desk | 50 | 400 | 20000 |
| 5 | 87 | 17.2.53 | Type writer | 1 | 981.36 | 981.36 |
| 6 | 113 | 15.9.54 | Telephone Table | 1 | 5 | 5 |
| 7 | 37 | 25.3.96 | Dual Desk | 300 | 1053+12%ST | 353808 |
| 8 | 131 | 11.8.83 | Brief case | 1 | 257 | 257 |
| 9 | 133 | 30.9.93 | Chair with wood arms | 8 | 230 | 1840 |
|  |  | 13.8.96 | Chair with wooden arms | 50 | 280+12%ST | 15680 |
| 10 | 150 | 28.9.96 | Table | 10 | 2800+12%ST | 31360 |
| 11 | 155 | 2.12.94 | Durries | 3 | 682 | 2046 |
|  |  |  | TOTAL |  |  | 432134.66 |

5. FINANCIAL IMPLICATIONS OF THE PROPOSED SUBJECT:

Total Book Value : Rs 432134.66

Auctioned Amount Rs 13000.00

Write off Amount : Rs 419134.66

6. IMPLENENTATION SCHEDULE:

Already implemented

7.COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

Concurrence of the Finance Department on constitution Committee already exists on the main file of Education Department.

8.COMMENTS OF THE DEPARTMENT:

Action taken by the condemnation committee consisted as per concurrence of  Finance Department and approval of Chairperson.

9. LEGAL IMPLICATIONS OF THE SUBJECT:

Does not appear to have any legal implications.

10. DETAILS OF PREVIOUS RESOLUTIONS:

This case is being laid before the council for the first time.

11. COMMENTS OF LAW DEPARTMENT:

Not required

12. COMMENTS OF THE DEPARTMENT:

As above

13. RECOMMENDATION:

To approve the write-off of destroyed school furniture in the fire amounting to Rs 432134.66 – Rs 13000.00 = Rs 419134.66

14. DRAFT RESOLUTION:

Sub: Writing off furniture/Articles of NP Boys Senior Secondary School Mandir Marg destroyed in fire on 02.01.2002

Furniture / Articles (as detailed in table given in the annexure) lying in the atorerooms at first floor was destroyed in fire on 02.01.2002. Almost all the listed items had served much more than the prescribed life. The total cost of all these articles was Rs 432134.66 A sub committee approved by Chairperson inspected the destroyed furniture and auctioned the scrap for Rs13000/- which was deposited in Municipal Treasury vide C R No1/54 dated 21.11.2003

The case is now laid before the Council to write off the destroyed school furniture amounting to Rs 419134.66 (Rupees Four Lac Nineteen Thousand One Hundred Thirty Four & Paise Sixty Six only)

COUNCIL’S DECISION

Resolved by the Council that destroyed school furniture amounting to Rs 419134.66 be written off

ITEM No. 12 (M-2)

- Name of the subject/Project

Providing stitched Uniform to  students of classes Nursery to  XII of NDMC and Aided school through supplier.

2.	Name of the department

Education

3.         Brief history of the subject project :

The Education Department is providing free uniform to students of Nursery to VIII every year.  Prior to session 2005-06 Education Department provided uniform cloth to all the students of said classes & cashmilon wool for Jersey to students of classes I, III & V.  In the Academic Year 2005-06, in place of cloth & cashmilon wool, the re-imbursement of cost of stitched uniform and readymade wollen jersey has been made to all the students of classes Nursery to VIII.

In the current session 2006-07 the department proposes to provide uniform directly to individual students through suppliers selected for the same under the supervision of class teacher and the payment / reimbursement to suppliers by head quarter after due verification by head of the schools.

4.	Detailed proposal on the subject/project:

Delhi Govt. has formulated plan schemes in Education Sector so as to facilitate implementation of schools improvement programmes and to cater to welfare of the students.  The number of schemes viz. “Free supply of text books”, Uniform subsidy”, “Stipend to girls students, scholarship etc. are intended for the welfare of students.

The Education Department was providing uniform cloth to all the students of classes from Nursery to VIII every year and cashmilon wool for jersey to students of classes I, III & V till 2004 – 05.   In the session 2005-06, the department has reimbursed the cost of stitched uniform and readymade woolen jersey to all the student of  classes Nursery to VIII.   The uniform to be given to the students includes two sets of uniform for summer i.e Two sets of stitched uniforms for Summer including ( 1 Half sleeve shirt and 1 half pant for Nry and Pry. Boys while 1 half sleeve shirt and 1 full pant for Middle, Sec. and Sr. Sec. Boys, 1 Half sleeve shirt and I Tunic for Nry. Girls, 1 Half sleeve shirt and 1 skirt for Pry Girls, 1 half sleeve Kurta, Salwar & Duppatta for Middle, Sec. & Sr. Sec. Girls.) and one set for winter including ( 1 full sleeve shirt & Full Pant for Nry to Sr. Sec. Boys,  1 full sleeve shirt & Full Pant for Nry. and  Pry. Girls, 1 full sleeve Kurta, Salwar and Dupatta for Middle, Sec. and Sr. Sec. Girls.,  ) alongwith 1 woolen  Jersey  for Winter to all the students of classes from Nursery to XII for each student of classes Nursery to XII.  In the current year suppliers would be selected and permitted to give uniform as per specification to individual student under the supervision of class teacher. The class teacher in turn would certify the receipt of uniform of his or her section for the reimbursement of payment by Hear Quarter after due verification by Head of school at the fixed rate.

At present there are 3085, 16571, 6046,1478 and 1000 students as per enrolment in Nursery, Primary, Middle, Secondary and Senior Secondary classes respectively.  The estimated amount in giving uniform to all the students of classes Nursery to XII approximately works out to Rs.2,35,52,550/- (Rs. Two crores thirty five lac fifty thousand five hundred and fifty only).  (See pages 63 – 65)

Chairperson has seen the case on 14.2.2006.

5.	Financial implication of the 			:  Rs. 2,35,52,550/-.

proposed project/subject.

(Rs Two Crores thirty five lacs fifty

two thousand five hundred  and

fifty only)

6.	Implementation schedule with 		:  Three Months

timeliness for each stage in cluding

internal processing

7.	Comments of the Finance Deptt.

## Finance department has seen and given its concurrence on 10.4.2006 for distribution/providing of school uniform  to all the students from classes Nursery to XII of NDMC and its Aided Schools during the academic session/financial year 2006-07 subject to the following remarks:

- Sufficient funds are available.

- Data, information and computation are correct, and

- Approval of the competent authority is obtained.

The Finance Department has further asked to bring in the Draft Agendum-

    - The yardsticks approved by the Council vide Resolution No.3(xxxiii) dated 8.9.2002.

    - The yardsticks adopted during 2005-06 alongwith the actual expenditure incurred, and

    - The changes now being proposed.

8. 	Comments of the Department on the comments of Finance Deptt.

- The expenditure in providing uniform to students of Primary classes is to be met out of Plan Fund against the Welfare Scheme formulated by Delhi Government in which budget provision of Rs.25/- lacs exists for BE-2006-07.  However, the expenditure for uniform to students of Nursery, Middle, Secondary and Senior Secondary classes shall be charged to D.1.5.4(I), D.1.3.5(V), D.1.2A.8 and D.12.8 (IV) in which budget provision in BE-2006-07 exists Rs.8/- lacs, Rs.33 lacs, Rs.2/- lacs and Rs.4/- lacs respectively. The additional funds shall be sought in RE 2006-07.

- Data information and computation are correct.

- Chairperson has seen the case on 14.2.2006 and case is laid for approval of Council.

It is further clarified that

  - The yardstick approved by the Council vide Resolution No.3 (xxxiii) dated 8.9.02 for sweater and uniform cloth  was as under-

    - Cashmilon (for sweater) for students of class I, III and V 225 gm, 250 gm. And 300 gm. Loose cashmilon respectively.

    - Uniform cloth for one set of Pant/half pant and Shirt/Frowk to all the students upto class VIII.

  - In the academic year 2005-06,  re-imbursement of cost of one set of uniform and one sweater to all the students of classes Nursery to VIII has been made at the rate of  Rs.250/-, Rs.380/- and Rs.420/- for Nursery, Primary and  Middle class students respectively. Rs.92,95,210/- was  given as an advance to Head of schools for re-imbursement as above, the adjustment of which is under process.

  - In current year 2006-07, the department  proposes to provide:

    - Two sets of stitched uniforms for Summer including ( 1 Half sleeve shirt and 1 half pant for Nry and Pry. Boys while 1 half sleeve shirt and 1 full pant for Middle, Sec. and Sr. Sec. Boys, 1 Half sleeve shirt and I Tunic for Nry. Girls, 1 Half sleeve shirt and 1 skirt for Pry Girls, 1 half sleeve Kurta, Salwar & Duppatta for Middle, Sec. & Sr. Sec. Girls.), and   one set of winter  uniform  including ( 1 full sleeve shirt & Full Pant for Nry to Sr. Sec. Boys,  1 full sleeve shirt & Full Pant for Nry. and  Pry. Girls, 1 full sleeve Kurta, Salwar and Dupatta for Middle, Sec. and Sr. Sec. Girls.,  ) alongwith 1 woolen  Jersey  for Winter to all the students of classes from Nursery to XII,  while last year only one set of uniform for summer including ( full sleeve shirt , half pant for Nry Boys, full sleeve shirt & half Pant form I to V, fiull sleeve shirt and full pant from VI to VIII Boys, full sleeve shirt & Tunic for Nry., Full Sleeve Shirt and Skirt from I to V, Kurta, salwar & Duppatta from VI to VIII Girls ) along with one Maroon Jersey from Nry . to VIII was given.

    - During academic year 2005 – 06 parents of students purchased uniform and then money was reimbursed to them. This year i.e in academic year 2006 – 07,  it is proposed that the uniform supplier will go to each class & provide stitched uniform sets as per policy and class teacher alongwith Head of school will certify that all students have been provided proper full uniform. Then the total amount to the uniform supplier will be paud by the Head office for all his supplies.

9. 	Legal implication of the subject/project:	:   Nil

10.	Details of previous Council 			:   Nil

Resolutions, existing law of

Parliament and Assembly on the subject

11.	Comments of Law Department		:  Not required as AA &

on the subject/Project                                      ES needed.

12.	Comments of the Department		 :  Not applicable

on the comments of Law Department

13.	Recommendation :

The matter is placed before the Council for kind consideration and decision on the following:

      - To adopt policy for giving two set of Uniform for Summer and one set of Uniform alongwith woolen jersey to all the students of classes Nursery to XII.

      - Administrative Approval and Expenditure Sanction to estimated cost amounting to Rs.2, 35,,52,550/- (Rs. Two crores thirty five lac fifty two thousand five hundred and fifty only) for providing two set of uniform for Summer and one set of Uniform alongwith woolen jersey for Winter to all the students of classes Nursery to XII in the current year 2006-07.

COUNCIL’S DECISION

Resolved by the Council that the policy for giving two sets of Uniform for Summer and one set of Uniform alongwith woolen jersey for Winter to all the students of classes Nursery to XII, is adopted.

Further resolved by the Council that administrative approval and expenditure sanction to estimated cost amounting to Rs.2,35,,52,550/- for providing two sets of uniform for Summer and one set of Uniform alongwith woolen jersey for Winter to all the students of classes Nursery to XII in the current year 2006-07 is accorded.

Annex. 63-65

ITEM NO. 13 (M-3)

- Name of the subject/project  :  Mid day meal scheme

- Name of the department/departments concerned:  Education Department

3.  Brief history of the subject/project:

National Programme of Nutritional support to Primary Education commonly known as the mid day meal scheme was launched as a Centrally sponsored Scheme on 15th Aug.1995. The objective of the scheme was to boost universalization of Primary Education by increasing enrolment, attendance, retention and learning level of the children especially those belonging to the lower section of the society and to improve Nutritional status of the children.

NDMC implemented the scheme in August 2003 and 60 schools out of 82 schools were covered in the year 2003-04.  The scheme was fully implemented in the month of September 2004 in all the NDMC, NDMC Aided & Navyug Schools run by the Navyug School Education Society, a fully funded Society of the NDMC. Since then NDMC is providing cooked mid day meal in all the Schools up to Class V through NGOs/Caterers by providing the requisite 300 calories and 8-12 gms. of protein per child per day and lifting the grains from the FCI godown as per the requirements.

4.  Detailed proposal on the subject/project:

  - The scheme be implemented on a payment of Rs.2/- for primary students per child per day along with free supply of 100gms of food grain per day per child and @ of flat rate Rs.2.50  per day per child without free food grain for Nursery students.

  - Utmost importance shall be given to Health & Hygeine, quality & quantity of the food. The items of food to be supplied are as under: -

- Dal Chawal/Sambar Chawal

- Poori Subzi/Poori Chole

- Stuff Parantha with Pickle/Chatni

- Chana Dal Pulao

- Black Gram Pulao

- Sweet Dalia/Kheer

- Mixed Vegetable Pulao

- Vegetable Dalia/Vegetable Moong Dal Khichri

  - Application will be invited by giving wide publicity through public notice from the following categories.

- Parents Teachers Association

- Vidyalaya Kalyan Samiti

- Resident Welfare Association.

- Non-Governmental Organization.

- Reputed Caterers having infrastructures for canteens.

- Kitchen of the Social Welfare homes if available in the vicinity.

- Anganwadis.

- Institutions with considerable experience in providing cooked meals in clusters.

- Proprietor or Partners of firms/individuals of repute in supplying the cooked meals.

- Thihar Jail

- Self help Groups.

  - A committee comprising of Director Finance, MOH/Director Health, Director Welfare, Director Education, AEO(MMS) and DEO be constituted for recommending/selection of the supplier. The weightage for making preferential category will be done by the proposed committee on the  basis of Financial capability, Experience in Mid day meal, Provision of kitchen, Health License and any other decision/proposal of the committee.

  - The NGO/Firm/Individual who will assigned the job of mid day meal will lift the wheat/rice quota directly from the FCI Godown on the basis of the allocations of wheat/rice by the Govt. of India/ NDMC.

  - The contract/agreement between the NDMC and the selected supplier will be made by the Director Education on behalf of  NDMC.

Health and Hygine

  - The selected NGOs/Caterer/others who will be assigned the job of supplying mid day meal in NDMC schools shall supply the meal in the sealed container and unseal the container in the presence of the Head of the school/Members of the school committee before the distribution of the cooked meal in tiffin box/disposal plates of good quality.

  - MOH will monitor the quality and hygiene of food supplied to the school children by deputing Doctors/Dietician.

  - A committee comprising of Head of the Institution/HM, a domestic science teacher/science background teacher and a PTA member/residential welfare member of the area will supervise the scheme and head of the school will ensure that the food supplied by the supplier is in accordance with the Hon’ble Supreme Court orders i.e. having 300 calories and 8-12gms of protein per unit. The cooked food will be tasted by the members of the committee and the concerned class teachers before the distribution among the children.

Monitoring & Checking

  - Mothers can be made a formal member of the existing school level monitoring committee. Modified committee shall meet at least four times a year to review/assess implementation of the programme.

  - The committee members shall visit the kitchens of the suppliers at least once a month. The programme of visit shall be decided by the Head of school. Observations made during visits shall be informed to the supplier as early as possible. In case of any adverse observations HQs shall be informed immediately. Every school shall have a complaint/suggestion register.

  - In order to minimize any irregularity and for proper monitoring and accountability all the schools under the jurisdiction of NDMC were divided into 8 zones and Nodal officers were appointed to monitor the scheme in each zone.

  - A regular checking will also be conducted by the inspection team consisting of various deptt. of NDMC.

  - PTA shall be requested to make sure at least one parent by rotation should be present to check and taste the meal. A register shall be maintained by the Head of the school on which the entries of  (i) Name of the parents (ii) Name of the students (iii) Class of the students (iv). Address & (v) Remarks for each date with signature of the parents shall be maintained.

  - To have an idea of impact of mid day meal on the Health of the children a regular Health checkup through the Doctors have already been started.

5. Financial implications of the proposed project/subject :

Estimated expenditure For implementation of mid day meal scheme in NDMC, NDMC Aided School for the period 1st April 2006 to 30th April 2007

Estimated expenditure for Pry. students i.e. 16435 as on 30.09.05 (NDMC:15638 NDMCAided:797) including Aided School@Rs.2 /- per child per day for 220 days for 1st April 2006 to 30th April 2007

=16435 x 2 x 220   = Rs.7231400/-

Estimated expenditure for Nur. Students i.e. 3085 as on 30.09.05 @Rs.2.50/- per child per day for 220 days  for 1st April 2006 to 30th April 2007

=3085 x 2.50 x 220  = Rs. 1696750/-

Total =  Rs.8928150/-

The total estimated expenditure on the basis of the average attendance i.e. 85% which is likely to be incurred for the period 1st April 2006 to 30th April 2007 :

=Rs. 7588927/50

=Rs. 76 Lacs (say)

6.	Implementation schedule with timeliness for each stage including internal processing :      2 to 3 months approx.

7.	Comments of the Finance Department on the subject :

The total estimated expenditure  	=   85% of Rs. 8928150/

Finance department concurred in the proposal of the department for A/A & E/S amounting to Rs. 76,00,000/- (Rupees seventy six lakh only) for the ongoing scheme of providing mid day meal to the students of Nursery and Primary classes of NDMC & its aided schools during the academic session/financial year 2006-07. The department may ensure that –

- Sufficient plan funds are available.

- Data, information and computations are correct.

- The meal served is fresh, warm, hygienic and contains prescribed nutrient value of 300 calories and 8-12 gm. Proteins.

- The mothers are involved in overseeing the distribution of mid day meal and feeding of children as per initiative of Govt. of India, Ministry of Human Resource Development and the circular dated 15-02-06  issued by the Directorate of Education, GNCTD.

- While submitting the case to the competent authority for approval, the Department brings in the Draft Agendum

  - Actual expenditure incurred on this scheme during the previous financial year 2005-06.

  - General performance of the suppliers.

  - Deficiency noted, if any.

  - PTAs’ views on implementation of the scheme, if any.

- Comments of the department on comments of Finance department

The para wise comments of the department are as under :

PARA – I

Budget provision of Rs. 100 Lakh exists under head of account D.1.10.9(i) (Plan fund) for the B.E. 2006-07.

PARA – II

Data information and computations are correct on the basis of the enrollment dated 30-09-05.

PARA – III

A committee comprising of Head of the Institution/HM, a domestic science teacher/science background teacher and a PTA member/residential welfare member  of the area will supervise the scheme and head of the school will ensure that the food supplied by the supplier is in accordance with the Hon’ble  Supreme Court  orders i.e. having 300 calories and 8-12gms of protein per unit. The cooked food will be tasted by the members of the committee and the concerned class teachers before the distribution among the children. MOH will monitor the quality and hygiene of food supplied to the school children by deputing Doctors/Dietician.

In order to minimize any irregularity and for proper monitoring and accountability all the schools under the jurisdiction of NDMC were divided into 8 zones and Nodal officers were appointed to monitor the scheme in each zone. A regular checking will also be conducted by the inspection team consisting of various deptt. of NDMC.

PTA shall be requested to make sure at least one parent by rotation should be present to check and taste the meal. A register shall be maintained by the Head of the school on which the entries of  (i) Name of the parents (ii) Name of the students (iii) Class of the students (iv). Address & (v) Remarks for each date with signature of the parents shall be maintained.

To have an idea of impact of mid day meal on the Health of the children a regular Health checkup through the Doctors have already been started. A school wise quarterly report will be submitted.

PARA –IV

PTA meeting involving parents of primary class children may be clalled and information about the new initiative be given by the Head of the school to seek voluntary participation by mothers of the children.

Based on the response each school shall draw a list of names of mothers of students of each primary class and shall also draw a schedule of their visit on every working day to supervise feeding.

At least three mothers by rotation may oversee the programme so that there is involvement of mothers of all primary school children. Mid day meal Incharge shall coordinate the arrangement in consultation with each class teacher.

Mothers can be made a formal member of the existing school level monitoring committee. Modified committee shall meet at least four times a year to review/assess implementation of the programme.

The committee members shall visit the kitchens of the suppliers at least once a month. The programme of visit shall be decided by the Head of school. Observations made during visits shall be informed to the supplier as early as possible. In case of any adverse observations HQs shall be informed immediately. Every school shall have a complaint/suggestion register.

a) Approx. Rs.47. 91 Lacs is the expenditure incurred on this scheme during

the previous year 2005-06

b) General performance of the suppliers was satisfactory.

c) No major deficiency has been noted except one or two instances of the short

supply during the previous year 2005-06.

d) No specific complaint made by the PTA against the supplier. However there are observations i.e. the meals with rice product is supplied more in comparison to meal with wheat products. This shall be taking into consideration that this year the rice & wheat product shall be equally distributed.

9.   Legal implication of the subject/project

Hon’ble Supreme Court of India in the case titled WP(C) 196/2001 [PUCL V/s Union of India & Others] directed the state / Union Territory Governments to implement the mid-day-meal scheme by providing each child in every Government and Government assisted primary schools with a prepared mid day meal with a minimum content of 300 calories and 8-12 gms. of protein each day of scheme for a minimum of 200 days.

10.  Details of previous Council Resolutions, existing law of Parliament and

Assembly on the subject :

a) Council resolutions No. 16(M-1) dated 02-07-04

Resolved by the council that Revamped mid day meal scheme 2004-05 as proposed in the preamble is approved by according administrative approval and expenditure section amounting to Rs. 92,84,100/- for this scheme.

It was further resolved by the Council that the existing contract of the mid day meal scheme be continued till 31-08-04 or the date of implementation of new proposed revamped mid day meal scheme whichever is earlier on the same term & conditions as specified in the existing contract.

b) Council resolutions 12(M-2)  dated 27-04-05

Resolved by the council that administrative approval and estimated expenditure for an amount of Rs. 85 lacs for supply of mid day meal @ Rs.2/- per child per day with 100gm. Free food grain for Primary school children and Rs.2.50 per day per child without free food grain for Nursery school children of NDMC and NDMC aided schools for above 200 days during the year 2005-06 is under mid day meal scheme is accorded.

11.  Comment of the Law department on the subject/project :

Mid day meal committee has not been set up u/s 9 of the Act. A member of the Council cannot be a member of the officers committee, in the same way as a municipal employee cannot be a member of section 9 of committee.”

12. Comments of the department on the comments of Law department

A committee comprising of Director Finance, MOH/Director Health, Director Welfare, Director Education, AEO(MMS) and DEO be constituted for recommending/selection of the supplier. The weightage for making preferential by the proposed committee.

13.  Recommendation :

(a) Mid day meal scheme for the academic session 2006-07 as proposed in the preamble may be approved and an administrative approval and estimated expenditure sanction for an amount of Rs.76 Lacs @ Rs.2/- per child per day with 100gms free food grian for Primary school children and a flat rate i.e. @ Rs.2.50 per day per child without free food grain for Nursery school children of NDMC and NDMC Aided schools for about 220 days up to 30th April 2007.

COUNCIL’S DECISION

Resolved by the Council that Mid day meal scheme for the academic session 2006-07 as proposed in the preamble and administrative approval and estimated expenditure sanction for an amount of Rs.76 Lacs @ Rs.2/- per child per day with 100gms free food grian for Primary school children and a flat rate i.e. @ Rs.2.50 per day per child without free food grain for Nursery school children of NDMC and NDMC Aided schools for about 220 days up to 30th April 2007, is approved.

Further resolved by the Council that all the members of the Council shall be Special Invitees of the Committee, comprising of Head of the Institution, Domestic Science Teacher, and PTA member, to check the quality of food.

ITEM NO. 14 (E-1)

1.	Name of the Subject / Project:

New Delhi Municipal Council (Swimming Pool) Byelaws

2.	Name of the Department:

Health Department.

3.	Brief History of the subject / project:

- The Council in its meeting held on 30-08-2000, vide its Resolution No. 3 (xvi) had approved the Technical instructions for trade licenses, which inter alia included the NDMC (Swimming Pool) byelaws.  These byelaws deal with sanitary facilities such as quality of water, capacity of pool in relation to bather, Health requirements, safety measures, structural features in relation to pool dimensions walk pathways, etc..  A copy of the byelaws approved by the Council on 30-08-2000 vide Resolution No. 3(xvi) is placed at Appendix-1. (See pages 75 – 91)

- Under section 391(1) of the New Delhi Municipal Council Act, 1994 it is obligatory to publish the draft of the proposed bye-laws for the information of persons likely to be affected thereby; after considering any objection/suggestion which may have been received in this behalf to get the bye-laws finally approved by the Council and thereafter obtain the approval of the Government of NCT, Delhi and publish them in the Delhi Gazette.  The draft of the proposed byelaws approved by the Council on 30-08-2000 could not be published, inviting suggestion/objection so far, for the reasons given in the next para.

4.	Detailed proposal on the subject / project:

- It has now come to notice that Government of NCT, Delhi has already made the Union Territory of Delhi Swimming Pools (Licensing and Controlling) Regulations 1980.  A copy of the said Regulations together with the amendments made therein on 23-10-1991 is at Appendix-II (See pages 92 – 103). Regulation 1(3) provides that they apply to all swimming pools to which the public are admitted either on payment of money or with the intention that money may be collected on admission.

- In accordance with the amended clause 2(ii) of Regulation 4 of the said Regulation, the Government of NCT of Delhi had appointed a panel consisting of six members to assist the Commissioner of Police of Delhi in deciding the question of suitability of a swimming pool in the NCT, Delhi.  One of the members of this panel is Health Officer (Medical Officer of Health) NDMC.

- In the light of the fact that the Government of NCT, Delhi have already framed Regulations under section 28 of the Delhi Police Act, 1978 for licensing and controlling the swimming pools in the Union Territory of Delhi, it is proposed that it is not essential for the NDMC to frame any separate byelaws on the subject.

- It will not be out of place to mention that “swimming pool” is not an obligatory function of the Council.  However, “the organization, construction, maintenance and management of swimming pools” designed for the improvement of the public health is one of the discretionary functions of the Council under section 12 of the Act.

- In the light of the above, it is proposed that the draft proposal in regard to the NDMC (Swimming Pool) Byelaws as approved by the Council on 30-08-2000 vide Resolution No.3(xvi) need not be pursued further.

5.	Financial implications of the proposed project / subject:

No financial implications are involved.

6.	Implementation schedule with timeliness for such stage including internal proceeding:

The question does not arise.

7.	Comments of the Finance Department on the subject:

“ Seen in Finance.  We have no objection to place the case before the Council.  This issues with approval of FA”.

8.        Comments of the Department on comments of Finance Department:

Not comments.

9.	Details of previous Council Resolution, existing law of Parliament and Assembly on the subject:

These have been indicated against paras 3 and 4 above.

10.	Comments of the Law Department on the subject:

“Swimming Pool Bye-laws are not necessary in NDMC Act.  These are being controlled by DCP (Licensing).”

11.      Comments of the Department on the comments of the Law Department:

No comments.

12.       Recommendations:

It is recommended that the draft of the proposed NDMC (Swimming Pool) byelaws as approved by the Council on 30-08-2000 may not be processed further and that the Union Territory of Delhi Swimming Pools (Licensing and Controlling) Regulations 1980, as amended from time to time, be followed by NDMC.

13.       Draft Resolution:

Resolved by the Council that the New Delhi Municipal Council (Swimming Pool) Byelaws be not processed further, and that the Union Territory of Delhi Swimming Pools (Licensing and Controlling) Regulations 1980, as amended from time to time, be followed in NDMC.

# COUNCIL ’S DECISION

Resolved by the Council that all the byelaws of the NDMC be referred to the Committee constituted U/s 9 of the NDMC Act for advising the Council on Regulations and Bye-laws to be framed by NDMC

ANNEXURE 75 TO 103

ANNEXURE END

ITEM NO. 15 (G-1)

- Name of the Subject/Project:

D.E.R.C. orders on the petition for approval of Annual Revenue Requirement for the F.Y. 2005-06 and determination of Retail Supply Tariffs to be charged by the NDMC & petition filed for the year 2006-07 thereof.

- Name of the department/ departments concerned

Commercial Department

- Brief history of the subject/project

As per the provision of the Section 62 of The Electricity Act., 2003, in case of NDMC, the Delhi Electricity Regulatory Commission, is the statutory authority to approve Annual Revenue Requirement and proposal for revised tariffs to be charged from the electricity Consumers of the NDMC area.  This was the first time, after coming into effect the provisions of The Electricity Act., 2003 that NDMC, filed such application before the Commission for approval of Annual Revenue Requirement for the F.Y. 2005-06 and determination of Retail Supply Tariffs to be charged by the NDMC from the electricity Consumers of its area.

Accordingly, Administrative Staff College of India, Hyderabad, were engaged as our Consultant, to enable us to file the application with necessary details and as per the requirements of DERC. After series of meetings with all concerned Departments of NDMC, which were presided over even at the level of Chairperson/Secretary, NDMC, the final petition for approval of Annual Revenue Requirement for the year 2005-06 and proposed revised tariff for electricity Consumers of NDMC area, with necessary details was prepared by our Consultant and filed before Delhi Electricity Regulatory Commission on 3.12.04.

The total Annual Revenue Requirement for the year 2005-06 was projected by the NDMC for Rs. 54227.02 Lakhs (later on projection was revised to Rs. 53852 Lakhs during technical discussion with DERC Officials), whereas revenue from existing tariff would be Rs. 48651.28 Lakhs thereby leading to a deficit of Rs. 5201.24 Lakhs.   Average cost per unit was projected to be Rs. 5.71 per Kwh and average realization per unit to be Rs. 5.16 per Kwh.  As such in the said application the tariff charges for the year 2005-06 were proposed to be increased between 5% to 12% for the different categories of the Consumers.   Hon’ble Commission has, however, estimated Annual Revenue Requirement as Rs. 45817.00 Lakhs and Revenue at existing tariff as Rs. 48048.00 Lakhs for the F.Y. 2005-06 thereby anticipating a surplus of Rs. 2230 Lakhs.    Hon’ble Commission in its orders has inter-alia provided that “the surplus that would be earned by the Petitioner, NDMC, at existing tariffs, the Commission considers it appropriate to create a Regulatory Reserve for the Petitioner.  Surplus revenue of the petitioner, i.e., the revenue over and above the revenue requirement of the Petitioner as approved by the Commission, shall be treated as part of this reserve.  The Regulatory Reserve shall be adjusted at the end of year based on truing up of expenses and revenue for FY 2005-06.  The Regulatory Reserve created shall be used in future years to offset increases in the revenue requirement of the NDMC thereby, eliminating the need to increase tariffs to that extent.”   The orders of the Delhi Electricity Regulatory Commission dated 02.11.2005 on the Petition No. 77/2004 of the NDMC in the matter of Petition for approval of Annual Revenue Requirement (ARR) for the financial year 2005-06 and determination of Retail Supply Tariffs to be charged by the New Delhi Municipal Council (NDMC) from the electricity Consumers of its area is added as Annexure “A”(See pages 108 – 154) for ready reference.

Further on the basis of the draft submitted by our Consultant, M/s I.C.R.A. Ltd., we have filed a petition before D.E.R.C. on 3.4.06, for approval of Annual Revenue Requirement for the year 2006-07 and for determination of retail tariffs to be charged by NDMC from the electricity consumers of its area.  The copy of the same is added as Annexure “B” (See pages 155 – 188).

The abstracted provisions as contained in the petition filed before D.E.R.C. are as under:

EXPECTED REVENUE AT EXISTING TARIFF IN FY 2005-06

The revenue from the sale of power at the existing tariff and estimated demand for NDMC for FY 2005-06 is Rs. 45537 Lakhs. The same can be seen in table 2.1.   It has been highlighted that with the introduction of two-part tariff for consumers with load 10 kW and above it has led to a considerable reduction in the revenues realized by NDMC from these categories. The Honourable Commission would appreciate that consumers like hotels and large commercial installations within NDMC’s area of supply are able to manage the power factor to their advantage, with the result that the introduction of two-part tariff has led to a loss of revenue from such consumers.

REVENUE FROM SALE OF POWER AT EXISTING TARIFF IN FY 2006-07

The revenue from the sale of power at the existing tariff and projected demand for the NDMC for FY 2006-07 is projected at Rs. 47299 Lakhs. The details can be seen in table 2.2.

REVENUE DEFICIT AT EXISTING TARIFF

The revenue deficit of NDMC for FY 2005-06 and FY 2006-07 is detailed in table 2.3. The computation of revenue, expenditure and reasonable return have also been shown in the petition.

Revenue Deficit at Existing Tariff			Rs. Lakhs

| S. No | Particulars | FY 2005-06 | FY 2006-07 |
| --- | --- | --- | --- |
|  |  | Revised Estimates | Projected |
| 1. | Annual Revenue Requirement | 48740.05 | 50867.09 |
| 2. | Revenue from Tariffs | 45536.69 | 47298.82 |
| 3. | Revenue Surplus/ ( Deficit ): (1)-(2) | (3203.36) | (3568.26) |

As shown in the above table, the shortfall in revenue for the ensuing year viz. FY 2006-07 is estimated at Rs 3568.26 Lakhs. Similarly, the current year’s gap in terms of the shortfall in the recovery of expenditure (including reasonable return) for FY 2005-06 has been computed at Rs 3203.36 Lakhs, resulting in the cumulative revenue gap of Rs. 6772 Lakhs.

Accordingly, NDMC has submitted the following proposal to cover the shortfall in revenue, for the consideration of the Honourable Commission.

COVERAGE OF REVENUE GAP

NDMC proposes to cover the cumulative revenue gap of Rs. 6772 Lakhs through additional revenue from proposed tariff revision. ((Revenue at proposed tariff is summarized in Section 2.6 of the petition).

TARIFF REVISION PROPOSAL FOR FY 2006-07

Table 2.4 summarizes the existing and proposed tariff structure for various consumer categories. NDMC has proposed a tariff increase of 15% for all categories of consumers to be able to recover the revenue deficit for FY 2005-06 and FY 2006-07. NDMC requests the Honourable Commission to accept the tariff proposal as suggested by the NDMC.

- Details proposal on the subject/project

The orders passed by the Delhi Electricity Regulatory Commission dated 02.11.2005 on the Petition No. 77/2004 of the NDMC in the matter of Petition for approval of Annual Revenue Requirement (ARR) for the financial year 2005-06 and determination of Retail Supply Tariffs to be charged by the New Delhi Municipal Council (NDMC) from the electricity Consumers of its area and  petition before D.E.R.C. on 3.4.06, for approval of Annual Revenue Requirement for the year 2006-07 and for determination of retail tariffs to be charged by NDMC from the electricity consumers of its area, are laid before the Council for information please.

- Financial implications of the proposed project/subject

Details already brought out in the DERC orders dated 02.11.2005 and petition filed before D.E.R.C. on 3.4.06, for approval of Annual Revenue Requirement for the year 2006-07 and for determination of retail tariffs to be charged by NDMC from the electricity consumers of its area..

- Implementation schedule with timeliness for each stage including internal processing.

The Hon’ble Commission has retained tariffs to be charged from the electricity Consumers by the Petitioner, NDMC in the F.Y. 2005-06 at the existing tariff levels.

- Comments of the Finance Department on the subject

The proposal is to note the DERC orders dated 02.11.2005 and the contents of petition filed before D.E.R.C., for approval of Annual Revenue Requirement for the year 2006-07 and for determination of retail tariffs to be charged by NDMC from the electricity consumers of its area to the Council for information.

- Comments of the Department on comments of Finance Department

No comments.

- Legal implication of the subject/project

As per the provision of the Section 62 of The Electricity Act., 2003, in case of NDMC, the Delhi Electricity Regulatory Commission, is the statutory authority to approve Annual Revenue Requirement and proposal for revised tariffs to be charged from the electricity Consumers of the NDMC area.

- Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject.

Council Reso. No. 15 (G-7) dated 27.12.2004-Application filed before D.E.R.C. for approval of annual revenue requirement for the year 2005-06 and for determination of retail tariffs to be charged by the NDMC from the electricity Consumers of its area, was noted to the Council for information.

- Comments of the Law Department on the subject/project

The proposal is to note the DERC orders dated 02.11.2005 and the contents of petition filed before D.E.R.C., for approval of Annual Revenue Requirement for the year 2006-07 and for determination of retail tariffs to be charged by NDMC from the electricity consumers of its area to the Council for information.

- Comments of the Department on the comments of Law Department

No comments.

- Recommendations

DERC orders dated 02.11.2005 and the contents of petition filed before D.E.R.C., for approval of Annual Revenue Requirement for the year 2006-07 and for determination of retail tariffs to be charged by NDMC from the electricity consumers of its area are noted to the Council for information.

## COUNCIL’S DECISION

Information noted

ANNEXURE 108 – 188

ANNEXURE END

ITEM NO. 16 (G-2)

1.	Name of the Subject/Project

Review of facility of concessional electricity tariff to the NDMC employees.

# 2.	Name of the department/departments concerned

Commercial Department

3.	3.	Brief history of the subject/project

- The NDMC vide its Reso. No. 18 dated 25.3.94 extended the benefit of concessional rate of electricity tariff as prevalent in DESU for their employees residing in NDMC accommodations/NDMC area at the rate of 13P per unit (12P+1P Electricity Tax element) on the analogy of DESU as per admissibility of units to various categories of employees as under: -

| S. No. | Category of Employees | Concessional units admissible |
| --- | --- | --- |
| 1 | - Employees in the scale of 2000-3500 & above(IVCPC). (Rs. 6500-10500 & above Vth CPC) - Employees in the pay scale of Rs. 2200-4100 and above (S.S. Scales). (Rs. 8000-13775 & above revised Scales) | 200 |
| 2 | - Employees in the pay scales of Rs. 950-1500 and above but less than Rs. 2000-3500 (IVCPC) (Rs. 3050-4590 & above but less than Rs. 6500-10500 under Vth CPC) - Employees in the pay scales of Rs. 1200-2190 and above but less than Rs. 2200-4100 (SSScale). (Rs. 4000-7100 & above but less than Rs. 8000-13775 in revised scales) | 150 |
| 3 | - Employees in the pay scale of less than Rs.950-1500(IVCPC). (Less than Rs. 3050-4590 Vth CPC) - Employees in the pay scale of less than Rs. 1200-2190 (SS Scale) (Less than Rs. 4000-7100 revised Scales) | 100 |

2. 	In compliance thereof 3066 NDMC employees residing in municipal accommodations both within and outside the NDMC jurisdiction are presently beneficiaries of concessional electricity in term of Committee’s Reso. No. 18 dated 28.03.94.  The employees as per their entitlement are charged for electricity consumption @ 13 paise per unit (i.e. 12 paise plus 1P electricity tax element), for 100 units, 150 units and 200 units based on three sets of pay scale of the employees, as detailed above.  After the concessional slab, as stated above, the normal domestic tariff rates are applied, starting from the first (initial) slab of normal domestic tariff. The total numbers of beneficiary employees of 3066 of concessional electricity also includes, 241 employees residing in NDMC accommodations outside the NDMC area, who are being reimbursed the difference of normal tariff paid by them to BSES/NDPL (on the rates prevalent as per the tariff schedule of 2001) and the concessional charges payable by them in terms of the aforesaid resolution on receipt of claims from them.

3. 	There has been persistent demand from various quarters/employee Unions for extending the benefit of concessional tariff to all Council’s employees on the analogy of DESU/DVB (now BSES/NDPL) because in NDMC the number of employees benefited by the scheme/policy laid down by the Council vide its Reso. No.18 dated 25.3.94 are only 17.44% of the actual sanctioned strength of 17584 employees.

4. 	Earlier the case was laid before the Council in its meeting held on 28.1.2002 for consideration and approval of the proposal that the existing policy of extending the benefit concessional tariff to municipal employees residing in NDMC accommodation/NDMC area only approved by the NDMC vide Reso. No. 18 dated 25.3.94 be done away with and electricity allowance @ Rs. 100/- per month may be paid to all the employees of NDMC irrespective of their status along with salary.    However, the Council decision was postponed for re-examination.   The case was re-examined but was rejected by the Chairman vide orders dated 28.6.2002 in view of information rendered by the Commercial Officer, DVB that benefits of concessional tariff are not being extended to the employees residing outside territorial jurisdiction of DVB.  It was also decided that the matter may be treated as closed.

5. 	In view of the persistent demand from the NDMC Worker’s Federation, a meeting was convened by the Chairperson, NDMC, on 3.2.2003 and after re-examination the following suggestions were laid before the Council for consideration and its approval on any one of the following suggestions:

- To extend the existing benefit to all extra NDMC employees which would approximately have Rs. 4.52 Crores expenditure per annum.

- Rs. 100/- per month to all the NDMC employees irrespective of their status which is about Rs. 1.98 Crore per annum in monetary terms.

- To distribute the existing benefit which is about Rs. 91 Lakhs (approx.) in monetary terms among all NDMC employees and each employee will get benefit of Rs. 550/- per annum.

- Benefit of an amount equivalent to 50 units to all NDMC employees irrespective of their status and this incurs an expenditure of Rs. 1.30 Crores (approx.) per annum.

- Existing benefit may be withdrawn altogether.

- Any other solution of the issue by the Council.

However, as per decision of the Council Reso. No. 3(xix) (G-8) dated 21.3.2003, the item was deferred.

6. 	In order to eliminate this discrimination amongst the employees, Chairperson, NDMC vide her orders dated 18.6.04, approved to set up a Committee under the Chairmanship of Director (Welfare) with representatives from Comml./Elect. Deptt. to go into the matter and come up with recommendations regarding review of facility of concessional electricity tariff to the NDMC employees.   The concession has been desired to be extended to those persons who do not have municipal housing and should ideally be highest for the lowest paid.

7. 	Accordingly, the Committee set up under the orders of the Chairperson, NDMC, has submitted its report on 2.8.04.   The same is added as Annexure “A” (See pages   193-197) to the preamble.

8.	The said Committee recommended for grant of electricity allowance to all the NDMC employees, irrespective of the pay scales  @ Rs. 200/- per month.    This will result in the total expenditure of Rs. 4.22 Crores and additional expenditure of Rs. 3.40 Crores, over and above the present expenditure of Rs. 81.95 Lacs by way of concessional tariff presently being granted to the NDMC employees, residing in the accommodations owned by the NDMC.  The said decision, would tantamount to stoppage of concessional electricity tariff facility presently being extended to its employees, residing in the municipal accommodations both within and outside the NDMC jurisdiction, as per the decision of the Committee’s Reso. No. 18 dated 25.3.94.    This will also require the Council to review of its earlier decision.

4.	Details proposal on the subject/project

The Committee under Director (Welfare) recommended a fixed electricity allowance of Rs. 200/- per month for all employees but Secretary, NDMC is of the view that it would cause tremendous burden on NDMC funds.  Views of F.A. and the then E-in-C are similar.  They expressed the opinion that it should be eliminated altogether.  At this juncture the proposal is to withdraw this facility extended to group ‘A’ & ‘B’ employees.

## 5.	Financial implications of the proposed project/subject

If the concessional electricity tariff is withdrawn from Group ‘A’  & ‘B’ employees, it will result a saving of Rs. 11.62 Lacs per annum and it the facility is withdrawn altogether it would result a saving of Rs. 81.95 Lacs per annum.

6.	Implementation schedule with timeliness for each stage including internal processing.

It is proposed that the decision be implemented from 1.6.2006.

## 7.	Comments of the Finance Department on the subject

The case has been seen by the F.A. himself and vide his note dated 23rd May, 2005, expressed views that in the ultimate analysis the two possible rationalizes for electricity tariff concession are flawed.  One tends to be discriminate and other is ‘proliferative’.   It would, therefore, be better to withdraw it altogether or to restrict it severely.  The views expressed by F.A. is added as Annexure “B” (See pages 198-199  )

## 8.	Comments of the Department on comments of Finance Department

No Comments.

- Legal implication of the subject/project

Advice of Advisor (R & L) dated 14.12.05, is added as Annexure “C” (See pages 200)

10.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

- Reso. No. 18 dated 25.3.94 extending the benefit of concessional rate of electricity tariff prevailing in DESU for their employees residing in NDMC accommodations/ NDMC area.

- Reso. No. 3(xxi) dated 28.1.2002-the item was postponed for re-examination.

- Reso. No. 3(xix) dated 21.3.2003-the item was deferred.

11.	Comments of the Law Department on the subject/project :

Advice of Advisor (R & L) dated 14.12.05, is added as Annexure “C”

#### 12.	Comments of the Department on the comments of Law Department

No comments.

#### 13.	Recommendations

The case is accordingly laid before the Council for consideration and decision that at this juncture the facility of concessional electricity tariff as extended vide its Reso. No. 18 dated 25.3.94, be withdrawn for Group ‘A’ & ‘B’ employees.  The decision will be effective from 1.6.2006.

14.	Draft Resolution

Approved by the Council that at this juncture the facility of concessional electricity tariff as extended to NDMC employees vide its Reso. No. 18 dated 25.3.94 is withdrawn from Group ‘A’  & ‘B” employees. The decision will be effective from 1.6.2006.

## COUNCIL’S DECISION

This item will be taken up for discussion in the next meeting of the Council.

- ANNEXURE 193 TO200

- ANNEXURE END

ITEM NO. 17 (K-1)

- Name of the subject/project

Revision of Charges of Talkatora Indoor Stadium, New Delhi

- Name of the department/departments concerned.

Welfare Department

- Brief history of the subject/project

Talkatora Indoor Stadium is booked for Sports Tournament and other than Sports functions by various agencies. The Charges for the booking of the Stadium were last revised w.e.f. 7-4-2000 vide Res.No. 3 (xviii). The revision was done keeping in view, the fact that such Institutions are created for Community Welfare, and therefore rates are calculated in such a way that there is no profit and no loss to the Council.  At present there are three categories for user charges for Talkatora Indoor Stadium is Sports/Tournament, Function other than Sports/Non-Commercial and Commercial Programme such as Cultural Programme, Fashion Show, Seminars, Exhibition. For better appreciation of the proposal for enhancement of user charges of Talkatora Indoor Stadium , details of expenditure were received from concerned Departments.  In view of the increase in expenditure, it is proposed to increase the user charges for Sports by 100% because at present the charges for this category are very low, whereas we provide them Stadium fitted with structured light and complete P.A. System with 4-6 mikes.  Since the expenditure on its Maintenance and Establishment have considerably increased, it is proposed to revise the Charges of Talkatora Indoor Stadium.

- Detailed proposal on the subject/project.

| Particulars | Charges revised w.e.f. 01/06/97 vide Res.No.3(VI) dated 09/06/97 | Charges revised w.e.f. 07/04/2000 vide Res.No.3(XViii) dated 07/04/2000 | Proposed Enhanced Rates |
| --- | --- | --- | --- |
| A- Hall |  |  |  |
| a) Tournament/ SportsFunction | Rs. 3000/- per day for 8 hrs additional hrs. Rs. 400/- per hour extra. | Rs. 5,000/- per day for 8 hours continuously in between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.800/- per hour extra. | Rs.10,000/- per day for 8 hours continuously in between 8.00 AM to 10.00 PM and for additional hrs upto 10.00 PM Rs.1,500/- per hour extra and beyond 10.PM Rs. 2,000/- per hour. |
| b) Function other than Sports (Non- Commercial) School Annual Day, Political Meeting, AGM,Religious Programme etc. | Rs. 15,000/- per day for 8 hrs additional hrs. upto 10.00 PM Rs. 2,000/- per hrs. and beyond 10:00 PM Rs. 2,500/- per hrs. extra. | Rs. 16,000/- per day for 8 hrs continuously in between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.3,000/- per hour extra and beyond 10.00 PM 4,000/-per hour extra. | Rs.30,000/- per day for 8 hours continuously in between 8.00 AM to 10.00 PM and for additional hrs upto 10.00 PM Rs.4,000/- per hour extra and beyond 10.00 PM Rs.5,000/-per hour extra. |
| c) Commercial Programme Such as Exhibition, Fashion Show, Cultural Programme, Kavi Sammelan, Business Seminar etc. | Rs. 20,000/- per day for 8 hrs. additional hours upto 10:00 PM Rs. 2,500/- per hour and beyond 10:00 PM Rs 3,000/- per hour extra. | Rs. 30,000/- per day for 8 hrs continuously in between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.4,000/-per hour extra and beyond 10.00 PM 5,000/-per hour extra. | Rs.60,000/- per day for 8 hrs continuously in between 8.00 AM to 10.00 PM and for additional hrs upto 10.00 PM Rs. 8,000/- per hour extra and beyond 10.00 PM Rs.9,000/-per hour extra. |
| d) Air-Conditioning | Rs. 15,000/- for 1st four hrs. and thereafter Rs. 3,000/- per hrs. extra. | Rs. 20,000/- for Ist 4 hours and thereafter Rs. 4,000/- per hour extra, if required. | Rs.30,000/- for Ist 5 hours and thereafter Rs. 6,000/- per hour extra, if required. |
| e) Air Circulation without Cooling |  |  | Rs. 1,000/- per hour |
| f)Temporary Lighting |  |  | Rs. 400/- per hour inside the arena and Rs. 1,000/- per hour in the tents outside the Stadium |
| e) Displaying Advertisement |  |  |  |
| For Sports (Banners Inside and on Gates | Rs. 6,000/- per day, if required | Rs.7, 500/- per day, if required | Rs,10,000/- per day, if required |
| Functions other than sports (Banners Inside and on Gates | Rs. 12,000/- per day, if required | Rs. 15,000/- per day, if required | Rs. 20,000/- per day, if required |
| Near round about (Advertisement Hoardings) |  |  | Rs. 25,000/- per day, if required |
| B- Rooms |  |  |  |
| # For Stay | Rs. 300/- per day (the cots, beds, if required to be arranged by the party) | Rs.450/- per day (the cots, beds of required to be arranged by the party) | No Change |
| # C- Conference Room | Rs. 450/- for 1st 2 hrs. or part thereof & for additional hrs. Rs. 225/- per hrs. extra | Rs.1,500/- for Ist 4 hours or part there of and for additional hrs. Rs. 400/- per hour extra. (if required.) | Rs.3,000/- for Ist 4 hours or part there of and for additional hrs. Rs.1,000/- per hour extra. (if required.) (a) + (b) For (c) Rs.5,000/- and later 1000 as above. |
| D- Sanitizing Charges For Security Check of VVIP’s | Rs. 3,000/- per day | Rs. 5,000/- per day | No Change |
| # E- Other Charges |  |  |  |
| i) Side Lane (Parking Area outside boundary wall) for catering purpose | Rs. 1,000/- per day | Rs. 2,000/- per day | Rs. 10,000/- per day |
| ii) Lawn front/Back Side (within boundary wall) | Rs. 1,000/- per day | Rs.2,000/- per day per side | Rs.5,000/- per day per side |
| # F- Security Deposit | Refundable after the programme if nothing is due for hire / damage charges. |  |  |
| a) For Tournament/ Sports Function/ Rooms for stay. | Rs. 10,000/- | Rs. 20,000/- | # No Change |
| b) For Meetings/ conference/ School Function/Cultural/ Western Music programme etc. | Rs. 25,000/- | # Rs. 50,000/- | # No Change |
| c) Side Lane (parking area for catering) |  | Rs. 5,000/- | Rs. 10,000/- |
| d) Advance Charges |  | Booking parties has to deposit 25 % of the hire charges as advance along with the application for booking of Indoor Stadium | ###### No Change |
| e) Additional charges for booking on Sunday, Gazzetted/ National Holiday |  | 10 % of actual charges for booking on Sunday, Gazzetted / National Holidays is being charged from the booking parties. | ###### No Change |

Further, Talkatora Indoor Stadium is booked on certain Terms and Conditions. With the passage of time, it has become necessary to carryout certain changes in the existing Terms and Conditions. A statement of existing and proposed Terms and Conditions are as under:-

TERMS AND CONDITIONS FOR RESERVATION OF TALKATORA INDOOR STADIUM, NEW DELHI.

| EXISTING | PROPOSED |
| --- | --- |
| 2) Posters / Banners / Publicity material (except pertaining to liquor/cigarette) will be allowed to be displayeds only after making necessary charges and in consultation with the Manger ( Stadia). This will not cause any damage to the Stadium property. | 2) Posters / Banners / Publicity material (except pertaining to liquor/cigarette) will be allowed to be displayed only after making necessary charges and in Consultation with Director (Welfare) / Secretary. This will not cause any damage to the Stadium property. |
| 7) One hundred seats for NDMC Members/ Senior Officers in the Special VIP Enclosures and one hundred seats for other Officials in consultation with Manager (Stadia) will be kept reserved and for which the admission cards shall be given by the organizers for these seats at least three days before the function. | 7) One hundred seats for NDMC Members / Senior Officers in the Special VIP Enclosures and one hundred seats for other Officials in consultation with Stadium Authority will be kept reserved and for which admission cards shall be given by the organizers for these seats at least three days before the function. |
| 8) If due to any reason or circumstances the Stadium is not used on the day or days for which it is booked, no claim for refund/adjustment of hire charges will be entertained. | 8) IF due to any reason or circumstances the stadium is not used on the day or days for which it is booked, 60of hire charges will be forfeited and balance amount deposited will be adjusted against future booking during the same financial year subject to availability of the date / dates and agreed to by Director (Welfare) / Secretary. |
| 13) Pitching of tents will be allowed with the permission of Enforcement Deptt. after making the necessary charges fixed for that. | 13) Pitching of tents will be allowed with the prior permission of Director (Welfare) / Secretary after making the necessary charges fixed for that. |
| 23) No eatables/drinks will be allowed inside the hall of the Stadium. | 23) No eatables/drinks will be allowed inside the hall of the Stadium. In case of violation, the booking parties shall depute their own Safai Karamcharies for cleaning of the hall of the Stadium failing which Rs.2,000/- shall be recovered as cleaning charges. |

5.  	Financial implication of the proposed project/subject.

Increase in revenue to the Departments.

6.  	Implementation schedule with timeliness for each stage including internal processing.

It is proposed to revise the charges w.e.f.  01/06/2006

7. 	Comments of the Finance Department on the subject

The Finance Department  has concurred the proposal and Chairperson, NDMC has approved the proposal of revision of charges.

8. 	Comments of the Department on comments of finance Department.

Not applicable.

9. 	Legal implication of the subject/project.

Not applicable.

10. 	Details of the previous Council Resolutions, existing law of Parliament and Assembly on the subject.

The charges for the booking of the Stadium were last revised w.e.f 07/04/2000 vide Res.No.3(xviii) dated 07/04/2000.

11. 	Comments of the Law Department on the subject/project.

Not applicable.

12.  	Comments of the Department on the comments of Law Department

Not applicable.

13. 	Recommendation.

A revision of charges of Talkatora Indoor Stadium w.e.f 01/06/2006 as mentioned on above Point No.3 is recommended for consideration and adoption. The modified terms and conditions are also recommended for adoption.

14.	Draft Resolution.

Resolved by the Council that revision of charges of Talkatora Indoor Stadium w.e.f 01/06/2006 are adopted.  Further resolved that the modified terms and conditions are also adopted.

## COUNCIL’S DECISION

Resolved by the Council that the revision of charges of Talkatora Indoor Stadium is approved with slight changes in para no. 4 (in a,b & c) of the preamble, which are as under :-

| Particulars | Proposed Rates | Rates approved by the Council |
| --- | --- | --- |
| a) Tournament / Sports Function | Rs.10,000/- per day for 8 hours continuously in between 8-00 AM to 10-00 PM and for additional hours upto 10-00 PM Rs.1500/- per hour extra and beyond 10-00 PM Rs.2000/- per hour. | No change i.e. Rs.5000/- per day for 8 hours continuously between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.800/- per hour extra. |
| b) Function other than Sports (Non-Commercial), School Annual Day, Political Meeting | Rs.30,000/- per day for 8 hours continuously in between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.4000/- per hour extra and beyond 10.00 PM Rs.5000/- per hour extra. | Annual General Meeting and Religious programme etc. are not included in this category. Amount of charges increased from Rs.16,000/- to Rs.20,000/- per day for 8 hours continuously in between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.3,000/- per hour extra and beyond 10.00 PM Rs.4000/- per hour extra. |
| c) Commercial Programme such as Exhibition, Fashion Show, Cultural Programme, Kavi Samelan, Business Seminar etc. | Rs.60,000/- per day for 8 hours continuously in between 8.00 AM to 10.00 PM and for additional hours upto 10.00 PM Rs.8000/- per hour extra and beyond 10.00 PM Rs.9000/- per hour extra. | Annual General Meeting, Religious Programmes included in this category. |
| Further resolved by the Council that charges on account of security enhancement will be charged as actuals in all the categories. Other items / proposals and terms and conditions, as mentioned in the preamble, are approved. |  |  |

ITEM NO. 18 (C- 8)

1.	Name of the subject/Project

Bye-laws on Classification of Cinemas and Theaters, Registration of Cow and She-Buffaloes & Tax on Animals Bye-laws 2006.

2. 	Name of the Department

Coordination Department

3.	Brief history of the subject/project:

As per the NDMC Act, 1994, bye-laws are required to be framed for Classification of Cinemas and Theaters for the purpose of collection of tax.  Bye-laws for registration of Cow and She-Buffaloes and Tax on Animals Bye-laws are required for granting licenses and realization of taxes on animals.  At present under NDMC Act 1994, bye-laws on the topics mentioned above have not been framed.  However, bye-laws framed under the Punjab Municipal Act, 1911 are being followed for the purpose.

4.	Detailed proposal on the subject/project:

The matter was discussed in detail in the meeting taken by the Chairperson, NDMC on bye-laws.  The matter of stray animals in NDMC area is under consideration before the Hon’ble High Court of Delhi and it was decided that bye-laws on Registration of Cow and She-Buffaloes and Tax on Animals are not required to be framed for the time being.  It was also decided that since the number of Cinema Halls & theatres are very few in NDMC area, separate bye-laws on this is not required to be framed at present.

5. 	Financial implications of the proposed project/subject:

Nil

6.	Implementation schedule with timeliness for each stage including internal proceeding:

N.A.

7. 	Comments of the Finance Department on the subject:

8.	Comments of the department on comments of Finance Department:

9.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject:

Bye-laws framed under Punjab Municipal Act, 1911 is in force as per Section 416 of the NDMC Act, 1994.

10.	Comments of the Law Department on the subject/project:

11.	Comments of the Department on the comments of Law Department:

12.	Recommendation:

Bye-laws on the above topics are not required at present.

13.	Draft Resolution:

Resolved by the Council that bye-laws on Cinemas and Theaters, Registration of Cow and She-Buffaloes & Tax on Animals are not required to be framed at present and shall be framed whenever the need to frame bye-laws on any of the point is felt.

## COUNCIL’S DECISION

Resolved by the Council that all the byelaws of the NDMC be referred to the Committee constituted U/s 9 of the NDMC Act for advising the Council on Regulations and Bye-laws to be framed by NDMC.

ITEM NO. 19 (C-9)

1.	Name of the subject/Project

Annual Report for the year 2004-2005 & 2005-2006

2. 	Name of the Department

Coordination Department

3.	Brief history of the subject/project:

As per the provisions of Section 410 of the NDMC Act, 1994 , the Council has to submit to the Government a detailed report on municipal government of New Delhi of the preceding year in such a form as the Government may direct.  The Annual Report on the format prevalent in practice for the year 2004-2005 & 2005-2006 are thus to be placed before the Council for approval before sending it to the Government.

4.	Detailed proposal on the subject/project:

As per Annexure ‘A’ & ‘B’  (See pages 211 - 259) enclosed with the draft Agendum.

5. 	Financial implications of the proposed project/subject:

Nil

6.	Implementation schedule with timeliness for each stage including internal proceeding:

N.A.

7. 	Comments of the Finance Department on the subject:

Finance Department has concurred the proposal of placing the Annual Report before the Council.

8.	Comments of the department on comments of Finance Department:

Not Applicable.

9.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject:

Annual Report in respect of NDMC for preceding year is placed before the Council every year.

10.	Comments of the Law Department on the subject/project:

Law Department has concurred the proposal and has made some suggestions which have been incorporated in the report.

11.	Comments of the Department on the comments of Law Department:

No Comments.

12.	Recommendation:

In view of above, it is proposed to bring the case before the Council for the acceptance of the Annual Report for the year 2004-2005 & 2005-2006.

## COUNCIL’S DECISION

Resolved by the Council that the Annual Report for the year 2004-05 & 2005-06 is accepted.

Further resolved by the Council that the Annual Report be placed to the Council in the first quarter of every financial year.

It was further decided that the reasons for delay in placing Annual Report for the year 2004-05 be investigated.

ANNEXTURE 211 TO 259

ANNEX.END

ITEM NO. 20 (A- 11)

1.	Name of the subject/ project:

Strengthening and Resurfacing of roads in NDMC area .

SH: Resurfacing of service roads and lanes/by lanes in under R-IV division.

2.	Name of the Department

Civil Engineering Department, Roads - IV Division

- Brief history of live Subject/Project

The lanes/ by lanes, service roads are due for resurfacing after expiry of 05 years.   So the roads which are due for resurfacing are inspected by the field staff to check whether the roads need to be resurfaced and adequate drainage exists.  Accordingly the lanes, by lanes, roads were inspected by the Executive Engineer concerned along with his field staff and they have certified that the roads included in the tender needs resurfacing and adequate drainage exist.  However, any augmentation/improvement required will be carried out before resurfacing against 15% taken in the estimate.  Resurfacing of lanes, by lanes and service roads has been the concern of Chief Minister and other VVIPs.  The matter was reviewed by the Chairperson and the Secretary with the direction to ensure that the roads which are due for resurfacing are resurfaced on priority.  Accordingly, after inspection was carried, the preliminary estimates were prepared for roads under EE(R-IV) which were due for resurfacing for Rs. 71,81,000/-.  The preliminary estimate after being checked/concurred by Planning and Finance, the administrative approval amounting to Rs. 71,81,000/- was granted by the Council vide Resolution No. 5(A-6) dated 27th may 2005.

The tenders were invited and opened on 15th July 2005.  04 contractors quoted their rates as under:-

| S.No | Name of Agency | Estimated Cost | % rate | Tender Amount |
| --- | --- | --- | --- | --- |
| (i) | M/S Dhingra Constn. Co. | Rs.42,73,717/- | 22.93% | Above Rs.52,53,692/- |
| (ii) | M/S Sanjeev Kumar & Bros | Rs.42,73,717/- | 16.02% | Above Rs.49,58,540/- |
| (iii) | M/S C. Prakashan & Co. | Rs.42,73,717/- | 36.86% | Above Rs.58.49,262/- |
| (iv) | M/S Gupta Constn. Co. | Rs.42,73,717/- | 20.94% | Above Rs.51,68,799/- |

##### Since, the tenders were conditional and there was variation with approved NIT, so the lowest tender was rejected and recalled after accord of approval by the Competent Authority on 26th August 2005.

In second call the tenders were received & opened on 09 Sep. 05 & only one contractor quoted his rates as shown below:-

| S.No | Name of Agency | Estimated Cost | % rate | Tender Amount |
| --- | --- | --- | --- | --- |
| (i) | M/S Dhingra Constn. Co | Rs.42,73,717/- | 20.46% | Above Rs.51,48,048/- |

The lowest tender was rejected due to not extension of validity period by the L-1 contractor.

In third call tenders were received and opened on 08.03.06.The following contractors quoted their rates as under :

| S.No | Name of Agency | Estimated Cost | % rate | Tender Amount |
| --- | --- | --- | --- | --- |
| (i) | M/s Dhingra Const. Co. | Rs.42,73,717/- | 60.90% | Rs. 68,76,343/- Above |
| (ii) | M/s Sanjeev Kumar and Brothers | Rs. 42,73,717/ | 81.83% | Above Rs. 77,53,716/- |

From the above statement it is seen that the lowest rate has been quoted by M/s Dhingra Const. Co. which is 60.90% above the estimated cost of Rs.42,73,717/-. The justification is 64.70% above the estimated cost. After scrutiny and recommendation by the planning division, the negotiation were conducted with the lowest tenderer i.e. M/s Dhingra Const. Co.

The negotiations were conducted in the chamber of E-in-C on 31.03.06 with L-1 contractor. During negotiation the contractor has reduced the rates which worked out to  54.79% above the estimated cost i.e.  6.02% below the earlier quoted rates.

4.	Detailed proposal on the subject/project:-

  - Leveling course with DBM wherever required as per IRC specifications.  Quantity of leveling course has been taken 5-25% depending upon the condition of the road with visual inspection.

  - 25 mm thick wearing course with dense graded bituminous concrete using 60/70 grade bitumen to achieve a density of 2.338 grm./CC with 5.2% of bitumen.

  - Provision of 15 % has been made for drainage, which will include repair of bell mouths, additional Gully gratings, repair of manholes, raising of water supply chamber, if any and provision of additional cross drainage, if required, including desilting of cross pipes etc

- Financial Implication of the proposed/subject

The financial implication of the tendered value comes to Rs.66,15,401/-. The necessary funds are available to meet the expenditure of this work during the current year 2006-07 budget provision of Rs. 1500 lacs vide item 239, P-110 under the head of G.1.3 of strengthening and resurfacing of NDMC roads.

- Implementation scheduled with timeliness for such stage including internal proceeding:

The internal procedures of award of work have already been completed and after approval of tender by the Competent Authority, the award letter will be issued to the contractor to commence the work.  The work will commence within 10 days of date of award of letter and the time period required for the completion of the entire work is three months.

- Comments of the Finance Department on the subject:

The finance department has cleared the case file of tender as recommended by E-in-C subject to the following.

(i) Pollution control certificate for the 2005-06 have not attached by the L-1   Contractor which was required as per NIT conditions.

(ii) The same firm in a similar case of R-I division has offered rates at 42.64% above (February 2006). But in the case R-IV division the case in hand, the negotiated offer at 54.79% above is still higher by 12.15% above (tender opened in March 2006). This increase in just about a month’s time needs justification with reference to increase of rates in the market and also the trend of rates in respect of similar works in other organizations.

- Comments of the Department on comments of Finance Department:

(i) The pollution control certificate upto 31.01.06 by the lowest tenders was already annexed with the tender and pollution control certificate for the period of 2006-07 has already been applied by the L-1 contractor.

(ii) The reason for difference in the rates quoted in February 2006 & March 2006 is mainly due to increase in rates of bitumen from Rs.18,118/- per MT to Rs.20,190/- per MT and further increase in rate to Rs.21,611/- per MT on 1st April 2006.

9.	Details of previous Council Reso. Existing Law of Parliament and Assembly on the subject:

The Administrative approval and expenditure sanction with preliminary estimate amounting to Rs. 71.81 lacs was granted vide item No. 5(A-6) dated 27th may 2005.

10.	Comments of the Law Department on the subject:

No comments.

11.	Comments of the Department on the comments of the Law Department:-

Not applicable.

12.	Recommendations:

The case is laid before the council for approval to accept the lowest offer of M/S Dhingra Construction Co. @ 54.79% above the estimated cost of Rs. 42,73,717/-The tendered amount works out to Rs. Rs.66,15,401/- for the work of S/R of roads in NDMC area  Resurfacing of service roads and lanes/by lanes in R-IV division

## COUNCIL’S DECISION

Resolved by the Council that the lowest offer of M/S Dhingra Construction Co. @ 54.79% above the estimated cost of Rs. 42,73,717/-, which works out to Rs. Rs.66,15,401/-, for the work of S/R of roads in NDMC area. SH :  Resurfacing of service roads and lanes/by lanes in R-IV division, is accepted

ITEM NO. 21 (W-1)

- Name of the subject/Project

Repair/renovation, Maintenance and management of public conveniences on BOT basis with advertisement rights.

- Name of the Department

Health Department, Coordinated by Dir. (Project)

- Brief History of the subject/project:

NDMC area, being the hub of the city, is visited by a large number of people. NDMC has in all about 200 Public toilets in its jurisdiction. The maintenance of toilets has however left much to be desired. NDMC was the first civic agency in the country to involve private participation in the construction and maintenance of public conveniences. The source of funding being advertisement revenues.  The experiment has been a great success and is being replicated in other cities of the country. Learning from this experiment, it was decided to invite private participation in rehabilitation and maintenance of the existing public conveniences. Out of the existing about 200 toilets, 155 toilets were identified to be renovated and operated with the help of private participation on a “Built, operate and transfer basis” (BOT). The toilets were divided into two packages, First comprising toilets situated North of Rajpath (61 toilets) and the second package comprising toilets situated South of Rajpath (94 toilets). The toilets situated in CP area, some toilets situated near VIP locations such as PM house and the community toilets such those situated at Dhobi Ghats were kept out of the two packages.

4.	Detailed proposal on the subject/project

EOI for the above project were invited by NDMC in leading newspapers on 26.7.04.  Total 35 concerns had responded to the advertisement and out of these 35 concerns, 10 concerns qualified for participating in further tendering process.

The primary objective of NDMC was to ensure that a suitably high standard of maintenance is ensured in the public toilets. The Request for Proposal document had to be framed suitably so as to bind the bidders to the promises made in the bids.  The revenue realization was secondary. Accordingly a comprehensive RFP document was prepared in consultation with the Law & Finance Deptt.  Letter of invitation were issued & all the 10 pre qualified concerns purchased the RFP document.

Out of 10 pre qualified concerns only 2 concerns viz. Shriram Institute of Rural Development and M/s Hythro Power Corpn. Ltd. submitted their technical and financial proposals on the due date. A technical bid evaluation Committee was constituted by the Chairperson and the technical bids were opened on 22/11/05 in the presence of the representatives of the two bidders. The financial bids were kept sealed to be opened after the technical evaluation. Bids for only one package (Package –II – South of Rajpath) were given by both the parties.

Three meeting of the Evaluation Committee took place on 7.12.05, 20.12.05 & 26/12/05. In between clarifications were sought from bidders on various issues and in the last meeting, marks were allotted by the committee on the predefined evaluation parameters. The Committee gave 52.5 marks out of 100 to M/s. Shriram Institute of Rural Development and 79.5 marks out of 100 to M/s. Hythro Power Corpn. Ltd. The minimum qualifying marks were 70 out of 100. The technical evaluation committee found that M/s. Shri Ram Institute of Rural Development did not meet the technical evaluation benchmark. The recommendation of the Technical evaluation committee were approved by the Chairperson and the Financial proposal of M/s. Hythro Power Corporation Ltd. was opened on 9-1-2006 in presence of the committee members. The company has quoted a revenue share of 9.71% of the receipts from advertisements. As per the formula laid down in the RFP document, the minimum guaranteed amount of revenue share works out to Rs. 11.86 lakh for the first year, to be increased by 5% every year.

The Empowered committee set up by the Chairperson to monitor the progress of projects, accepted the bid submitted by M/s. Hythro Power Corporation Limited, on the recommendation of the bid evaluation committee.

After approval of the Chairperson, a Notice of Award dated 13/3/2006 was issued to M/s. Hythro Power Corporation Limited which was accepted by them vide letter of acceptance dated 16/3/2006.

The Concession Agreement has been signed between NDMC and M/s. Hythro Power Corporation Limited on 18-04-2006.  MOH has signed on behalf of the NDMC.

As per provision of the concession agreement a steering group has been constituted by the Chairperson consisting of (1) SE (R-I) presently Sh. Rakesh Sharma (2) CMO(MSW)-presently Dr. Ramesh Kumar and one member, shall be a representative of the concessionaire i.e. M/s Hythro Power Corporation Ltd. The steering group will monitor the project during the implementation period and during the operations period.

An independent engineer has been appointed as per the concession agreement to supervise the work during the implementation period of about 7 months.

- Financial implications of the proposed project/subject :

NDMC is likely to earn minimum revenue of Rs. 11.86 lakh per annum with an annual increase of 5% for the next seven years. Also, the 94 toilets will be renovated and handed back to NDMC at the end of the concession period.

6.	Implementation schedule with timeliness for each stage including internal proceeding:

The concessionaire has to complete the renovation of the toilets within six months from the commencement date.

7.       Comments of the Finance Deptt. on the subject

The finance department has observed as under:

“We have gone through the Draft Agendum and advise as follows:-

- The information about the fate of bid meant for 1st package, comprising of 61 toilets situated North of Rajpath, may also be brought briefly in the Draft Agendum.

- The concession period after which the toilets are to be handed over to NDMC may also be mentioned in the Agendum.

- Full forms of the words ‘EOI’ and ‘RFP’ may be given, at least once, in the Agendum.

- Para No. 7 to 12 have been left blank, the same may be filled in suitably.

- After doing the needful, as above, the Draft Agendum may also be got vetted from the Law Department.”

8.	Comments of the deptt. on comments of Finance Deptt.

- No bids were received for package-I i.e toilets situated north of Rajpath. The empowered committee set up by the chairperson to monitor the progress of the PPP projects decided that fresh bids should be invited and the toilets situated in the Con. Place area. Should be included in the package.

- The concession period is seven years.

- “EOI” stands for “Expression of Interest” and “RFP” stands for “Request for Proposals”.

- The blank paras have been filled.

- The draft agendum has also been seen by the Law Department.

9.	Legal implications of the subject/project

N.A.

10.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

N.A.

11.	Comments of the Law Deptt. on the subject/project

Law Department has observed as under:-

“Agreement, as vetted by Law has already been signed. Law department has no further comments to offer.”

12.	Comments of the deptt. on the comments of Law Deptt.

N.A.

13.	Recommendation

The agenda is placed before the council for information only.

14.	Draft Resolution

Information noted.

COUNCIL’S DECISION

Item withdrawn.

ITEM NO. 22 (W-2)

1.	Name of the subject/Project

Status report of the PPP project for Collection & Transportation of Municipal Solid Waste in NDMC Areas

2.	Name of the Department

Projects department.

3.  	Brief History of the subject/project:

New Delhi Municipal Council (NDMC) has been providing services for collection and transportation of municipal solid waste (MSW) in its area.

In this sphere of activity the key concerns of NDMC have been to:

- Provide timely quality, aesthetic & hygienic services to achieve users’ Satisfaction

- Increase efficiency & effectiveness of the waste management

Activities

However the following problems were identified in the present system of waste management:

- Waste handling infrastructure –

    - The existing design of masonry dustbins does not support mechanization in waste handling.

    - No loading and unloading facilities provided.

    - Size of the opening/ exit dies not support mechanical clearing

    - No space and facility is available for Segregation at the dustbins

    - Manual handling while clearing of the dustbins and trolleys

    - In BOT Garbage stations, Separate bins are provided for Bio-degradable and Non Biodegradable waste but no separate system of collection / transportation exists

    - Although enclosure prevents stray animals, but lack of covering makes them messy during rains

    - No facilities for washing, cleaning, guarding.

      - Transport fleet -

    - low operational efficiency of transport fleet

    - 44% of vehicles are operating past economic life (more than10 yr old); 72% of vehicles are more than 7 yr old, hence by year 2006, over 70% vehicles will exhaust their operational life

    - Partially open transportation fleet which is not in accordance with MSW rules 2000

    - Efficient route planning not carried which can maximize collection

- Public Health and Hygiene –

    - Community exposure - Unattended waste which attracts flies, rats, and other creatures that in turn spread disease

    - Sanitation Worker Health - Direct handling of solid waste which can result in various types of infectious and chronic diseases with the waste workers and the rag pickers being the most vulnerable

    - Environmental hazards- Land pollution due to dumping on ground leachate generation at uncovered receptacles causing ground water pollution Air pollution caused by open bins, trolleys & transportation

4.	Detailed proposal on the subject/project

With the objective of increasing the efficiency and effectiveness of its waste management activities and also in adherence with the provisions of the Municipal Solid Waste (Management and Handling) Rules, 2000 (“MSW Rules”) NDMC intends to select a private sector participant for collection, segregation & transportation of municipal solid waste (MSW) and collection and transportation of landscape waste (leaves, tree trimmings, branches, stumps, grass, shrubbery, garden waste, yard trimmings or any other plant droppings deposited on the roadsides) in twelve (12) circles. NDMC expects the Project to result in efficient waste management system in the NDMC areas.

The circles where NDMC intends to procure the services of private sector participant are Connaught Place, Mandir Marg, Gole Market, Parliament House, Bengali Market, Pandara Road, Lodhi Colony, Jor Bagh, Chanakya Puri, Sarojini Nagar, Moti Bagh and Kidwai Nagar. For the purpose of bidding, the 12 circles have been clubbed into a single package. Circles 7 and 14 (Sunehri Bagh Lane and Central Vista India Gate respectively) have been kept out of the purview of the project.

An advisory services agreement was signed on 21/02/2005 with M/s Infrastructure Development Finance Corporation Ltd (IDFC) as an external resource group to suggest strategies and to manage private sector participation in waste management services in order to improve health and hygiene for the population in NDMC area.

A diagnostic study was carried out by M/s IDFC which was presented to NDMC in April 2005. Based on the diagnostic study the Techno-commercial parameters for private participation were firmed up. The scope of the project was defined as:

- Primary collection – by provision of segregated street corner bin sets

- Transportation of waste from Street corner bins and Dustbins by provision of segregated color coded vehicles

- Reconstruction of dustbins into Mini garbage transfer stations

- Maintenance of transfer stations, bins, vehicles and equipments

- Disposal of MSW at the dumping site / treatment plant as indicated from NDMC from time to time appropriately.

- Resource recovery by sorting and sale / reuse of recyclables

A comprehensive “Request for proposal” was prepared in consultation with the law & finance departments. The contract has been is structured as a  Concession Contract where NDMC (Concessioning authority) authorizes the bidder to Design, Procure, Build, Renovate, Operate, Maintain and Transfer (DPBROMT) the project facilities.  The transaction is limited to a concession and does not include transfer of ownership of the assets.

Thereafter, with the help of M/s IDFC, Global Expressions of Interest were invited for this project in three parts viz, the Request for qualification (RFQ), the Technical bid & the financial bid. A total of seven bids were received by the due date viz 23/9/2005.

1.	Mala Kumar Engineering P. Ltd.

2.	Shakti Kumar M. Sancheti Ltd.

3.	Ramky Infrastructure Ltd.

4.	Antony Waste Handling Cell P. Ltd.

5.	City Lifeline Travel Pvt. Ltd.

6.	Subhash Projects & Marketing Ltd. (SPML).

7.	Manjit Overseas and Jeet Roadlines.

All seven were found to be meet the RFQ parameters. The technical bids were thereafter examined by a technical evaluation committee which had two external experts – Sh Rakesh Johri, Fellow, TERI and Sh U Sridharan, from the hazardous waste management cell of the Ministry of Environment & Forests.

The Technical evaluation committee analysed the applications and recommended the qualifification of four bidders out the seven on the basis of the technical evaluation criteria already laid down in the bid documents. These four concerns are :

1. 	Ramky Infrastructure Ltd.

2. 	Antony Waste Handling Cell P. Ltd.

3. 	City Lifeline Travel Pvt. Ltd.

4. 	Manjit Overseas and Jeet Roadlines

After acceptance of the recommendations by the Chairperson, the financial bids of the technically qualified bidders were opened on  5/5/2006. The financial bids are being evaluated by the bid evaluation committee comprising:

- Sh Anurag Goyal, Director (Projects)

- Sh Hira Ballabh, Director (Finance)

- Lt Col S K Garg, MOH

The contract is likely to be awarded this month.

- Financial implications of the proposed project/subject :

NDMC collects about 247 MT of MSW per day. At present the collection and transportation cost is about Rs 1022 per MT per day out of which the collection & transportation cost is Rs 467 per MT, the remaining being the staff costs.

- Implementation schedule with timeliness for each stage including internal proceeding:

The concessionaire will be given 6 months to complete the project from the date of the agreement. The Concession will be granted for 8 years

- Comments of the Finance Deptt. on the subject

Finance department has observed as under :-

“we return the case with the observation that no comments for the finance department on these status reports. Further necessary action be taken by Director (Projects) at his own end. Also ensure that advised/observations of the Finance Department given in the past are incorporated in these status reports.”

- Comments of the deptt. on comments of Finance Deptt.

Nil

10.	Legal implications of the subject/project

NA

11.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

NA

12.	Comments of the Law Deptt. on the subject/project

Law department has observed as under :

“law deptt has no comments to offer”

13.	Comments of the deptt. on the comments of Law Deptt.

Nil

14.	Recommendation

The status report is placed before the council for information only

## COUNCIL’S DECISION

Information noted

ITEM NO. 23 (W-3)

1. 	Name of the subject/Project

Status report of the PPP Project to Develop Multilevel Parking-Cum-Commercial Complex at 3 sites in NDMC area at K.G.Marg-behind H.T. Bldg., at Baba Kharak Singh Marg and at Sarojini Nagar.

- Name of the Department

Projects department.

- Brief History of the subject/project:

Due to changing socio-economic status of the citizens, the demand for parking space is increasing in the residential and commercial areas. The total number of registered private vehicles grew from 28, 47,695 by the end of eighth plan in 1996-97 to 35, 51,690 as on 31st March 2002. In addition to the resident population of the NDMC area, about 15 lakh people commute to commercial complexes and government offices in NDMC area. The present parking facilities provided by NDMC are not sufficient. Thus parking problem in Delhi is the outcome of the growing imbalance between the demand for and supply of space for the storage of stationary vehicles. Inadequate parking space further aggravates the problem of traffic congestion.

The Hon’ble High Court, in CWP No 5239 of 2002, also directed MCD, DDA & NDMC to identify a minimum of 100 sites to build multi – level parkings in Delhi.

In view of the above, the necessity of more parking lots has been felt and with this objective, development of integrated parking-cum-commercial infrastructure has been taken up on a Public Private Partnership basis at three identified locations. The commercial component of such facilities is expected to finance the capital as well as running costs of the project.

4.	Detailed proposal on the subject/project

M/s Infrastructure Development Finance Company (IDFC) is advising NDMC in developing these modern parking facilities. A traffic study was  conducted to cover the extent of requirement of parking spaces.

Based on the techno commercial study conducted by IDFC, Global the applications for qualifications (AFQ) were invited from reputed national and international firms for selection as developer to develop modern parking infrastructures or BOT basis. Nineteen concerns submitted their bids namely:

- Som Datt Builders Pvt. Ltd.

- Oriental Structural Engineers P. Ltd.

- Navyuga Engg. Co. Ltd.

- BSC-C&C “JV”

(Consortium of B Seenaiah & Co (Projects) Ltd. & C&C Constructions Pvt. Ltd.

- Punj Lloyd (PLL)-CTNL JV

(consortium of Punj Llyod (I) Ltd. & CTNL)

- SPML-OML Consrotium.

(consortium of SPML & Om Metals Ltd.)

- Patel Advance-Era Consortium

(consortium of Patel Engineering Limited, Advance construction Co. Ltd. and Era Constructions (I) Ltd.

- Unity-ECCIL

(Consortium of UNITY Infraprojects Ltd, & East Coast Constructions & Industries Ltd. (ECCIL)

- DLF Universal Ltd.

- D.S. Construction Ltd.

- SMSL-SSIL-BJCL (JV)

(Consortium of Shakti kumar M. Sancheti Ltd., SMS Shivnath Infrastructure Ltd., and Bholasingh Jaiprakash construction Ltd.)

- Gayatri Projects Ltd. – BIC Logistics

(consortium of Gayatri Projects Ltd. & BIC Logistics Ltd.)

- GIL-GIPL

(Consortium of Gammon India Ltd. and Gammon Infrastructure Projects Ltd.)

- Essel-Nikhil-Suncity-Pan India

(consortium of Essel Housing Project P. Ltd., Nikhil Footwears (P) Ltd., Nikhil Footwears (P) Ltd., Suncity Projects (P) Ltd. and Pan India Paryatan Ltd.

- Larsen & Toubro Limited

- Ashoka Buildcom Limited

- Akruti Nirman Ltd.

- Harish Chandra (India) Ltd.

- Parsvnath Developers Ltd.

The evaluation of the request for qualification applications has been completed and out of the nineteen listed above sixteen bidders (from S.no. 1 to 16) were found to qualify as per the parameters laid down in the Request for Qualification document

The next step will be to issue the RFP document for inviting the technical & financial bids.

5.	Financial implications of the proposed project/subject :

Cost of Project is approximately Rs.90 crores if conventional parking are developed OR Rs.180 crores if automatic parkings are developed. The Cost of the Multi Level Parking will be primarily financed by the commercial component in these parkings..

6.	Implementation schedule with timeliness for each stage including internal proceeding :

Construction of each Multi Level Parking is expected to take about two years after award of work.

7.       Comments of the Finance Deptt. on the subject

Finance department has observed as under :-

“we return the case with the observation that no comments for the finance department on these status reports. Further necessary action be taken by Director (Projects) at his own end. Also ensure that advised/observations of the Finance Department given in the past are incorporated in these status reports.”

8.	Comments of the deptt. on comments of Finance Deptt.

N.A

9.	Legal implications of the subject/project

NA

10.	Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

N.A.

11.	Comments of the Law Deptt. on the subject/project

Law department has observed as under :

“law deptt has no comments to offer”

12.	Comments of the deptt. on the comments of Law Deptt.

Nil

13.	Recommendation

The status report is placed before the council for its information

## COUNCIL’S DECISION

Information noted

ITEM NO. 24 (W-4)

1. Name of the subject/Project

Status reports of the project for Re-development of Yashwant Place Cinema Complex

2.   Name of the Department

Projects department.

3.  Brief History of the subject/project:

The Cinema Building was constructed in the 1960s and it was licensed out to M/s Agarwal & Modi Enterprises Pvt. Ltd. from 1.10.1970.  The licensee continued to be in possession beyond the stipulated license period. The licencee filed a number of court cases and after prolonged litigation the High Court of Delhi ordered (LPA No 596 of 2003) that the premises should be vacated within three months from the date of order i.e. August 30, 2005.  M/s Agarwal & Modi Enterprises Pvt Ltd filed an LPA with the Supreme Court and the matter is likely to be decided soon.

During the pendency of various court cases the Council resolved that an expression of interest should be invited from interested parties for their offers and suggestions regarding redevelopment of chanakya cinema complex as a

- Commercial Complex or

- Cinema –cum-Commercial Complex or

- Cinema –cum Multiplex and

- whether it should be developed by NDMC or

- it should be given to other institutions for redevelopment (Resolution No. 15(Q-5) dated 26.8.2004.

It was further resolved that based on a feasibility report so received, the matter would be put-up to the council for a final decision in the matter.

The expression of interest was, however, kept pending as the legal opinion was against inviting expression of Interest before possession of the property is recovered because it was felt that only then would any serious offer/proposal come.

However subsequently during the course of hearings in the LPA the Hon’ble Supreme Court desired to see the feasibility report and it was decided that expression of interest for consultancy services should be invited immediately.  Accordingly an expression of interest document for consultancy services was prepared by the projects department keeping in view the earlier council decisions and that NDMC aims to develop the complex as a leisure cum commercial centre with a view to maximize revenues for the council and to provide world class Multiplex Complex which should be one of the land marks of Delhi for the 2010 Commonwealth Games.

4.	Detailed proposal on the subject/project

In response to the advertisement, three concerns submitted their proposals  on the due date i.e. 27-04-06. These are:-

- M/s. Ernst & Young Pvt. Ltd.,

- M/s  Ramky Infra Consulting Pvt. Ltd. and

- M/s. IL&FS Infrastructure Development Corporations Ltd.

The proposals have been received in two covers:

1. 	Technical proposal and

2. 	Financial proposals.

The technical covers have been opened and are being evaluated by the bid evaluation committee comprising

1.	Sh. G.P. Sharma, Chief Engineer (Civil),

2.	Sh. Hira Ballabh Director (Finance) and

3.	Sh. Anurag Goyal Director (Project)

5.	Financial implications of the proposed project/subject :

NA

6.	Implementation schedule with timeliness for each stage including internal proceeding:

The contract for consultancy services is likely to be awarded this month.  There are two specific parts of the consultancy assignment – the first part is to advise NDMC on the suitable product mix and the development options. Twelve weeks have been allowed to the consultant to submit their report on the above. The second part involves the preparation of bid documents and bid process management for the actual redevelopment of the complex. Twenty five weeks have been assigned for this part.

- Comments of the Finance Deptt. on the subject

Finance department has observed as under :-

“we return the case with the observation that no comments for the finance department on these status reports. Further necessary action be taken by Director (Projects) at his own end. Also ensure that advised/observations of the Finance Department given in the past are incorporated in these status reports.”

- Comments of the deptt. on comments of Finance Deptt.

Nil

9.	Legal implications of the subject/project

NA

- Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

Resolution No 15(Q-5) dated 26/8/2004 as discussed above

11.	Comments of the Law Deptt. on the subject/project

Law department has observed as under :

“law deptt has no comments to offer”

12.    	Comments of the deptt. on the comments of Law Deptt.

Nil

13.	Recommendation

The status report is placed before the council for information only

COUNCIL’S DECISION

Information noted

ITEM NO. 25 (F-2)

1.  Name of the subject/Project

Exemption U/s 124 in r/o Indian Pentecostal Church of God, Northern Region, 14 Bhai Veer Singh Marg.

- Name of the Department

Property Tax Department.

- Brief History of the subject/project:

The property known as Indian Pentecostal Church of God, Northern Region, 14, Bhai Veer Singh Marg stands assessed to tax at a rateable value of Rs. 22,40,900/-. Part of the property has been rented out and part of the property is under self-occupation. The Church has been claiming exemption U/s 62 of the NDMC Act and side-by-side it has requested that exemption be allowed U/s 124 of the NDMC Act.

The claim for exemption U/s 62 was considered by the department and vide order dt. 30/10/2003 it was clarified that no exemption for the rented portion is available U/s 62(2) read with section 62(3) of the NDMC Act, as two floors out of five floors have been let out by the assessee. As far as the self occupied portion was concerned, the question of exemption for the self occupied portion shall be examined on receipt of the annual accounts for the last five years,

The assessee filed the writ petition before the High Court of Delhi. The Hon’ble Court directed as under:

“The petitioner states that issue of exemption U/s 124 has not been examined by the NDMC. Representative of the petitioner is directed to appear before the Director (Tax) would hear the petitioner on issue of exemption U/s 124, thereafter matter would be placed before the council for its decision”

The representative of the assessee appeared before the Director(Tax) on 21/04/2006 and submitted the documents and claimed that the property is carrying on social & charitable works and is involved in various projects in the length & breadth of the country and is heavily dependent upon the donation and most of its income was being utilized for the upliftment of down traders and economically weak section of the society and no profit by way of dividends, bonus etc., was paid to any of the members of the society and have claimed that the Pentecostal Church is eligible for exemption U/s 124 of NDMC Act.

4.	Detailed proposal on the subject/project

U/s 124 of the NDMC Act the council has a general power of exemption. However this power can be exercised by the council for “any class of persons” or “any class of property or goods”. The power of exemption cannot be exercised in isolated cases. However in view of the direction of the Hon’ble High Court, it is necessary to place the matter for consideration of the council. Two alternatives are available.

(i)  To list the matter for hearing before the council. Council gives a hearing and takes a decision.

(ii)   The council sets up a committee U/s 9 of the Act to advice the council on the issue and thereafter the council takes a decision.

The committee set up U/s 9 shall consist of the members of the council and shall be presided over by the Chairperson. It can Co-opt not more than two persons who are not members of the council but in the opinion of the council possess a special qualification for serving on such committee.

The Council has to take a decision on one or the other. Further details can be provided at the time of hearing before the Council of the committee.

5. 	Financial implications of the proposed project/subject :

Not applicable

6.	Implementation schedule with timelines for each stage including internal proceeding :

Not applicable

7.      Comments of the Finance Deptt. on the subject

Not applicable

8.	Comments of the deptt. on comments of Finance Deptt.

Not applicable

- Legal implications of the subject/project

The Hon’ble Supreme Court of India has observed in it’s judgment dt. 28-04-2003 in the case of Indian Red Cross Society v/s NDMC (CA No. 5043 of 2001), that u/s 124,  the Council’s power must be exercised, if at all, in favour of a class of persons or a class of property. In that case, while dismissing the appellant’s appeal in so far as it had claimed statutory exemption under section 62 in respect of the rented portion of the building, the Hon’ble court granted liberty to the appellant-society to apply to the Council for exemption from payment of taxes leviable in respect of the rented portion. The court observed that it would be open to the Council to resolve under the provisions of Section 124 to exempt all persons who are   similarly situated as the appellant-society on the application of the appellant.

- Details of previous Council Resolutions, existing law of Parliament and Assembly on the subject

In the case of the Indian Red Cross Society, the council vide Reso. No. 5(Q-2) Dt. 2/7/2004 rejected the claim of exemption u/s 124 for the rented out portion of the property of the Red Cross Society and all other such societies.

While finalizing the rate schedule for the financial year 2004-05, 2005-06 & 2006-07 (Resolution Nos – 12(Q-5) dated 21/1/04; 20(Q-6) dated 8/2/05 and 2(F-4) dated 13/2/06 respectively) the council has resolved that no rebate from the tax payable by the society or body shall be allowed on the residential portion used by the society or it’s employees or for the portion from which any rent is derived or wherein any trade or business is carried on and that such portion of the land and building shall be treated as separate property for the payment of property taxes.

11.	Comments of the Law Deptt. on the subject/project

The matter is to be put up to the Council as per direction of the High Court and Law has no comments to offer.

12.	Comments of the deptt. on the comments of Law Deptt.

No comments.

13.       Recommendation

In view of the direction of the Hon’ble High Court it is recommended that a council decides on the alternatives suggested in Para 4.

COUNCIL’S DECISION

Resolved by the Council that the matter be referred to the Committee constituted under section 9 of the NDMC Act, under the chairmanship of Chairperson, which was looking after tax exemption matters of NDMC.  The Committee will be reconstituted. The composition of the Committee will be decided by the Chairperson.

Further it was decided that a public hearing be also given to the representative of the Church, at the time of hearing the matter by the Committee.

ITEM NO. 26 (E-2)

- Name of the subject/project

Annual Rate Contract for Purchase of Allopathic Medicines for the year 2006-07.

- Name of the Department/Departments concerned

Health,  (Medical Sector)

- Brief history of the subject/project

NDMC provides free medicines to all its patients admitted for indoor treatment in its hospitals and all those who attend to casuality department for emergency treatment. Out Patient Department patients are also entitled to free medicines but within the prescribed limits.

NDMC has 56 Pharmaceutical firms registered with it for the purchase of allopathic medicines (Annexure I ). (See pages 284)  The firms are registered every five years based on the fulfillment of following qualifying criteria :

  - The product should be  original research produce / patent  product.  The firm should have its own manufacturing facility (tolling forbidden).

  - The annual turn over rate of the firm should be more than 20 crores.  The firm should produce the Income Tax / VAT clearance certificate from the appropriate authority.

  - The firm should possess GMP certificate as per schedule ‘M’ of the Drugs & Cosmetics Rules and/or should have a WHO:ISO:9002/1 registration certificate.

  - A minimum experience of 3 years of supply of allopathic medicines to Govt. hospitals/institutions.

  - The firm should not have been convicted / pending  trial of complaint of manufacturing sub standard drugs under the Drugs & Cosmetics Act.

  - The firm should not have been black listed  by any Govt agency.

The selected firms have been categories into 3 groups based on their annual turn over :

Category ‘A’

With annual turn over of more than 100 crores.

Category ‘B’

With annual turn over of 50 to 100 crores.

Category ‘C’

With annual turn over between 20 to 50 crores.

The medicines have also been grouped into 3 catagories based on their vitality and essentiality i.e. group A, B and C.  Category A firms are eligible to quote for A, B and C groups of  drugs.  Category B firms are eligible to quote for B and C groups   of drugs, but not for ‘A’ group and category C firms are eligible to quote only  for group C drugs.  The department enters into rate contract with the selected firms for a period of 12 months and the supply orders are placed based on minimum essential requirement every 4 months.  However, their exists a provision  of placement of supplementary order in between if the need so arise.

- Detailed proposal on the subject/project

Sealed tenders were invited from all the 56 firms registered with NDMC for the purchase of allopathic medicines for the  year 2006-07.  Only 40 firms submitted their offers and the  offers were opened in the presence of the representatives of the participating  firms on 24.01.2006.  A  comparative statement of the rates quoted by the various firms in respect of each and every medicine was prepared which was scrutinized by the AAO.  The Purchase Sub Committee recommended the purchase of various drugs and drug combinations of the firms those have quoted the lowest rates.  The list of the approved drugs alongwith  firms and their rates as approved by the department is placed at Annexure  II  (See pages 285-305) The Finance has concurred in the expenditure of Rs. 177 lacs inclusive of all taxes for the purchase of allopathic medicines during the year 2006-07.  A total of Rs 205 lacs has been allocated under the head of account H-2-2-4 in the budgetary allocation for the year 2006-07 for the purchase of medicines.

- Financial implications of the proposed project/subject

Rs.177 Lakhs

- Implementation schedule with timeliness for each stage including internal processing.

The rate contract will come into effect from the date of signing of agreement.  The supply orders will be placed in 3 installment every 4 months depending upon the consumption of the drugs during this period.

- Comments of the Finance Department on the subject

- Actual prices being charged by rate contracting firms if drug prices of any formulation or brand borne on the rate contract falls during the currency of rate contract.

- Approval of the Competent Authority

- The expenditure may not be incurred beyond the sanctioned budget estimate.

- The Department shall enter into annual rate contract with the selected 40 firms for the period of 12 months from the date of signing of the rate contract.

- Certificate by the Department that the quantity of medicines to be purchased are based on the minimum essential requirement for a period of one year strictly as per the policy approved by the council

- Correctness of information, data and computations

- The Department may ensure that the test reports as per the drug policy approved by the Government of NCT of Delhi are provided along with supply of medicines.

- The medicines selected at random from actual supplies received should be got tested from authorized laboratories.

- CMO (CMS) must ensure that the medicines supplied are currently manufactured and they have sufficient shelf life.

- The Department may also obtain a certificate from the firms to the effect that no batch sold by them has been found discrepant as regards Active Pharmaceuticals ingredients are concerned during the last three years.

8. Comments of the Department on comments of Finance Department

  - Actual prices shall be charged by Rate Contracting Firms if Drug prices of any formulation or brand born on the Rate Contract falls during the currency of rate contract.

  - Approval of the Competent Authority shall be sought

  - The expenditure shall not be incurred beyond the sanctioned Budget Estimate for the Financial Year 2006-07. Total Budget provision for the year 2006-07 for procurement of Allopathic Medicines is Rs.206 Lakhs ( Rs.205 Lakhs for Allopathic Medicines under the Head of A/c D-2-2-4 and Rs.1 Lakh for Veterinary Medicines under Head of A/c D-3-1-5.

  - The Department will enter into Annual Rate Contract with the selected 40 firms for the period of 12 months from the date of signing of the Rate Contract.

  - Certified that the quantity of the medicines proposed to be purchased are based on Bare Minimum essential requirement for a period of one year strictly.

  - The information data and computations are correct.

  - The Department will ensure that the test reports as per the drug policy approved by the Govt. of NCT of Delhi shall be provided by the supplier alongwith the supply of the medicines.

  - The supply of medicines selected at random, will be got tested at the authorized test laboratories.

  - Certified that the medicines received shall be currently manufactured and their shelf life shall be enough/sufficient for the desired period as per NIT Clause.

  - The Department will obtain a certificate from the firms to the effect that no batch sold by them has been found discrepant as regards active pharmaceuticals ingredients are concerned during the last three years.

9. 	Legal implication of the subject/project

Nil

10.	Details of previous Council Resolutions, existing law of Parliament and  Assembly on the subject.

N.A.

11.	Comments of the Law Department on the subject/project.

Not Required

12.	Comments of the Department on the comments of Law Department.

N.A.

13.	Recommendation.

  - Administrative approval and expenditure sanction of Rs. 177 lacs (inclusive of taxes) for the purchase of allopathic medicines during the year 2006-07.

  - Approval of annual rate contract with the firms shown in Annexure ‘II’ at the rates mentioned against each for a period of 12 months from the date of signing of agreement.

  - Approval to place  supply orders every 4 months based on requirement during the last three months with a provision to place  a supplementary order in between if the need so arise.

  - Approval to place the supply orders of the first installment in anticipation of the confirmation of the minutes.

14.	Draft Resolution

Resolved by the Council that administrative approval and expenditure sanction amounting to Rs. 177 lacs (inclusive of taxes) for the purchase of allopathic medicines during the year 2006-07 from the firms empanelled by the NDMC at the rates approved in the annual rate contract by placing supply orders every 4 months with a provision of placing a supplementary orders in between if so required, is accorded.  The permission to place supply orders  of the first installment in anticipation of confirmation of the minutes is also accorded.

COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction amounting to Rs. 177 lacs (inclusive of taxes) for the purchase of allopathic medicines during the year 2006-07 from the firms empanelled by the NDMC at the rates approved in the annual rate contract, with a provision of placing a supplementary order in between, if required, is accorded.

Further resolved by the Council to place the supply order of the first installment in anticipation of confirmation of the minutes.

Further resolved by the Council that the availability of all the medicines be reviewed on monthly basis to avoid shortage of medicines.

Further resolved by the Council that classification of firms, as categorized on their annual turn over be reviewed before the next tender.

Further resolved by the Council that a detail of purchases made from ‘C’ category firms during the last financial year be brought before the Council.

ANNEX.284 TO 305

ANNEX.END

ITEM NO. 27 (E-3)

- Name of the subject / project :

The New Delhi Municipal Council (Sanitation and Public Health) Bye-laws, 2006.

2.	Name of the Department :

Health Department.

3.	Brief History of the subject / project :

Chapter XV (sections 261 to 304) of the NDMC Act, 1994 deals with “Sanitation and Public Health”.  Section 388(1) ‘E’ inter alia provides that subject to the provisions of the Act, the Council may make bye-laws on matters relating to sanitation and public health such as,---

- Duty of owner to whitewash etc. of the premises.

- Provision of residential accommodation for sweepers of premises where ten or more latrines are available; this includes hostels, education institutions, hospitals etc.

- Power of Chairperson or any authorized officer to inspect any place at any time for the purposes of preventing spread of dangerous diseases.

- Disposal of dead body and registration of burial places including provision of new places for disposal of dead bodies. Certain acts are to be prohibited in connection to disposal of dead bodies.

Necessary bye-laws in this regard have been drafted as per Annexure-I. (See pages 310 – 324)

4.	Detailed proposal on the subject/project:

The following are the main proposals included in the draft bye-laws:-

- A duty has been cast on the owner of a building to have his building lime-washed or colour-washed at least once in two years and the wood work and non-lime-washable portion to be oil painted at least once in four years.  The Chairperson has been authorized to give notice, wherever necessary, to the owner/occupier of the building and get it lime-washed, etc. [Clause 3].

- Suitable provision has been made for living accommodation for sweepers where any new or existing building has ten or more latrines.  This, however, does not apply to tenements designed for and intended to be let out in flat system and containing latrines with flush system. [Clauses 4 and 5].

- As regards special measures to prevent spread of dangerous diseases the following provisions have been included in the draft.

(i)	If any place is suspected to have any person suffering from dangerous disease, the Chairperson may inspect that place and order measures for prevention of the spread of the said disease. [Clause 6].

(ii)	A Child who has been exposed to infection of a dangerous disease may be ordered not to attend school till a certificate, for which there shall be no charges, is issued by the Medical Officer of Health of the Council. [Clause 7].

(iii)	Person suffering from dangerous disease shall not use any book from any library.  Wherever necessary books used by such a person shall cause to be disinfected or destroyed. [Clause 8].

(iv)	Certain special measures have been listed to be taken in clause 10.

(v)	As far as possible, dead body of a person suffering from dangerous disease shall not be kept for more than 12 hours (other than in a public mortuary) without prior sanction.  The Chairperson can, in appropriated cases, take help of a Magistrate to have such bodies removed and recover the expenses from persons legally liable to pay. [Clause 11].

(vi)	All burning or burial places are required to be registered.  The Chairperson has been given power, with the approval of the Council, to close or make provision for new places or reopen a place, which had been closed for disposal of the dead. [Clause 12,13 and 14].

(vii)	Certain acts like carrying corpse along any street where carrying of corpse is prohibited by public notice or without keeping the same decently covered or without taking such precautions to prevent the risk of infection or injury to public health have been prohibited. [Clause 15].

(viii)	Provision has been made for disposal of dead bodies both in the case of graveyard and crematorium as per clause 16.

(ix)	Wood sellers at burning grounds or persons working as doms/sweepers for hire/fee are required to be licensed.  Every licensed wood seller has to be present at all times; he is to keep minimum quantity of wood specified in his license and should not sell the same at rates higher than those fixed by the Secretary of the Council, from time to time. Breach of bye-laws or condition of license shall result in cancellation and suspension of the license. [Clause 17, 18,19 and 21].

(x)	At every burning or burial ground a register is required to be kept by municipal employee giving full particulars about the dead person provided in clauses 12 and 22(2).

(xi)	Without the written permission of the Chairperson, no person shall erect any masonry tomb exceeding 1.83 mtr. in length, 1.3.mtr. in breadth and 0.9 mtr. in height, or any samadhi within the limits of any burial or burning ground. [Clause 22(3)].

(xii)	Every burial or burning ground shall, if necessary, be enclosed with walls, fences or hedges, etc. [Clause 22(4)].

(xiii)	The above provisions do not apply to any Christian Cemetery regulated under the orders of the Central Government. 

(xiv)	Penalties on contravention of various provisions have been specified in the table attached to draft Bye-law 24.  These do not exceed the limits prescribed in section 390 of the NDMC Act.

- Financial implications of the proposed project / subject:

No financial implications are involved.

- Implementation schedule with timeliness for such stage including internal proceeding:

After the Council has approved the draft bye-laws, it is necessary to invite suggestions/objections from the persons likely to be affected thereby.  It is proposed to give one month’s time for inviting these suggestions/objections.  After the receipt of suggestions/objections, the same shall be examined and put before the Council for final approval with or without amendments.  Thereafter the draft bye-laws as approved by the Council together with copies of suggestions/objections received from persons likely to be affected thereby, and the recommendations of the Council thereon, would be forwarded to the Government of NCT of Delhi for approval and publication in the Official Gazette.  This exercise of sending the bye-laws to the Government  of NCT of Delhi is likely to be completed in about three months time.

- Comments of the Finance Department on the subject:

“We have gone through the draft ‘The New Delhi Municipal Council (Sanitation and Public Health) Bye-laws, 2006’.  Since no financial point is involved, as such we have no comments to offer. This issues with the approval of F.A.”

- Comments of the Department on comments of Finance Department:

No comments.

- Details of previous Council Resolution, existing law of Parliament and Assembly on the subject:

There are no previous Council Resolution, existing law or Parliament/Assembly on the subject except those referred to in items 3 and 4 above.

- Comments of the Law Department on the subject:

Law Department has commented as under:

“We have gone through the draft Bye-laws (Sanitation and Public Health) Bye-laws, 2006.  Same appears to be in order.  This issues with the prior approval of Legal Advisor.”

- Comments of the Department on the comments of the Law Department:

No comments.

- Recommendations:

It is recommended that the Council may pass the NDMC(Sanitation and Public Health) Bye-laws, 2006 as per Annexure-I and also be resolved that suggestions/objections may be invited, giving a period of 30 days, from persons likely to be affected thereby.  Thereafter, the matter will be placed before the Council with the copies of suggestions/objections referred to above for final approval of the Council.

- Draft Resolution:

Resolved by the Council that the draft of the New Delhi Municipal Council (Sanitation and Public Health) Bye-laws, 2006 be approved and suggestions/objections invited from the persons likely to be affected thereby, giving them a period of 30 days for filing their suggestions/objections from the date of publication of the advertisement and the matter brought before the Council after examination of the said suggestions/objections again for final approval.

# COUNCIL’S DECISION

Resolved by the Council that all the byelaws of the NDMC be referred to the Committee constituted U/s 9 of the NDMC Act for advising the Council on Regulations and Bye-laws to be framed by NDMC

ANNEX.310 TO 324

- ITEM NO. 28 (G-3)

- 1.	Name of the Subject/Project :	Shifting of offices of Commercial Department from Palika Kendra to Shaheed Bhagat Singh Place, DIZ area, Gole Market, New Delhi.

- SH:	Remodelling of office space

- 2.	Name of the Department	:	Commercial

- 3.	BRIEF HISTORY OF THE SUBJECT :

- At present the offices of the Commercial Department are located at Mezzanine Floor, 1st Floor, 2nd Floor and 19th Floor in Palika Kendra, New Delhi.  In a meeting held on 19.02.2005, it was decided to shift offices of Commercial Department to Shaheed Bhagat Singh Place, DIZ area, Gole Market, New Delhi.  The total approximate requirement of area for the purpose was 11000-12000 sq. ft. for which prior approval was accorded by Chairperson on 25.02.2005.  Accordingly, the space was allotted by Director (Estate) on 15.06.2005 vide office order no. HAA/Estate/964/P dated 15.06.2006.

- 4.	DETAILED PROPOSAL OF THE SUBJECT/PROJECT :

- The proposal for remodelling of office space on turnkey basis constitution of a committee to decide on the contract and execution was approved by Secretary, NDMC on 29.03.2005 with representatives of various Departments as under :-

- Director (Comml.)

- A.S. (G)

- E.E. (Civil) BM-I

- E.E. (Elect.) BM-I

- Sh Vijay Kaushal, Architect

- A.E. (IT)

- A.E.E. (Comml.), Nodal Officer

Two alternative plans were submitted by the office of Chief Architect for approval of Director (Comml.), which were found in order with minor adjustments. Concerned departments were requested to prepare the preliminary estimates and submit to Director (Comml.).  The details were received from the concerned departments with scope of work as under : -

# Civil Work

Civil work includes vitrified tile flooring, Gypsum board false ceiling, aluminium doors and windows, painting POP over plastered, surface distempering with oil bond washable distemper.

# Electrical Work

- Electrical work includes Internal Electrical Installations in MS/PVC conduit with PVC insulated copper conductor cables including fan and fixtures. Air conditioning of the entire space. Providing of EPBAX board with extensions.

# Fire Fighting

Fire fighting includes automatic fire alarms and detection system, PA system, fire extinguishers, exit signboards and smoke exhaust fans etc.

## Computers

- Includes computers and printers, UPS, Networking cabling etc.

- Furniture

Includes providing and fixing of modular furniture, partitions and storage units

The preliminary estimate provisions to be kept under various heads are :

i)	Civil Work 					Rs.    45,92,700.00

ii)	Electrical Work					Rs.    80,30,092.00

iii)	Fire Safety System				Rs.      6,30,000.00 iv)	Computers for the Comml. Deptt.				Rs.    55,34,000.00 v)	Furniture and storage (Estimate				Rs. 1,20,55,685.00

from M/s Comfort Net Traders

(Godrej Furniture) 					________________

Rs. 3,08,42,477.00

5.	FINANCIAL IMPLICATIONS OF THE PROPOSED PROJECT :

The preliminary estimate amounting to Rs. 3,08,42,477.00 has been framed.  The expenditure is chargeable to the budget head A/c H-1-8 (original works) for improvement of various Commercial Complexes (Shaheed Bhagat Singh Place) having a token provision of Rs. 35,00,000/- in BE(2006-07).

- 6.	IMPLEMENTATION SCHEDULE WITH TIMELINESS FOR EACH STAGE INCLUDING INTERNAL PROCESSING :

- A.	For Civil Electrical and Fire Fighting works

- a)	Approval of detailed estimates			15 Days

- b)	Approval of NIT					15 Days

- c)	Call of Tenders					1 Month

- d)	Award of works					1 Month

- e)	Execution of work					3 Month

- 7.	COMMENTS OF THE FINANCE DEPARTMENT ON THE SUBJECT:

- Seen in Finance Department, the Draft Agendum prepared by the Commercial Department.  While, in view of the approval dated 03.03.2006 of Chairperson, NDMC, we have no objection to placing of the case before the Council for consideration of A/A & E/S amounting Rs. 3,08,42,477/- only for shifting of offices of Commercial Department to Shaheed Bhagat Singh Complex. We would request the Department to ensure that prescribed procedure as per codal formalities is adopted in execution of the respective works/procurements.  We would also request the Department to bring out in the Draft Agendum that the respective PEs were not shown to the Finance Department for examination and concurrence.

- COMMENTS OF THE DEPARTMENT ON COMMENTS OF FINANCE DEPARTMENT :

- Prescribed procedure as per codal formalities will be adopted in execution of the respective works.  The PEs were prepared and scrutinise by the respective departments, compiled by Director (Cimmercial) and approved by Chairperson.

- 9.	LEGAL IMPLICATION OF THE SUBJECT :

- Not Applicable.

- 10.	DETAILS OF PREVIOUS COUNCIL RESOLUTIONS, EXISTING LAW OF PARLIAMENT AND ASSEMBLY ON THE SUBJECT :

- Not Applicable.

- 11.	COMMENTS OF THE LAW DEPARTMENT ON THE SUBJECT :

- No law point is involved, hence, law has no comments on the subject.

- 12.	COMMENTS OF THE DEPARTMENT ON THE COMMENTS OF LAW DEPARTMENT :

- Nil

- 13.	RECOMMENDATION :

- The case is placed before the council for consideration and accord of administrative approval and expenditure sanction to the preliminary estimate amounting to Rs. 3,08,42,477.00 (Rs. Three crore eight lakhs forty two thousand four hundred seventy seven only).

- COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.3,08,42,477.00 for Shifting of offices of Commercial Department from Palika Kendra to Shaheed Bhagat Singh Place, DIZ area, Gole Market, New Delhi, is accorded.

ITEM NO. 29 (D-1)

Investment Policy of NDMC: Minutes of the Meeting held on 2nd February, 2006 for investment of surplus funds as per policy of the council laid down vide resolution No. 2(D-10) dated 26/8/05.

In accordance with the policy laid down by the Council vide above mentioned resolution the minutes of the meeting of Investment Sub-committee held on 2nd February, 2006 are placed below for noting the same to the Council. (See pages 329 – 331)

## COUNCIL’S DECISION

Item withdrawn

Proceedings of Investment Sub Committee meeting held on  2nd    February, 2006.

The following were present:-

1.	Sh. B.B. Pandit     	    Financial(Advisor) (In Chair)

2.	Sh.R.K. Jain	    Director  (Accounts)

3.   Sh. V.S.Rustagi	    Supdt.  Engg. (E-I) (Co-opted)

4.   Lt.Col. S.K.Garg                   		Medical Officer of Health

Investment Sub-Committee was informed by Director(Accounts) that an amount of Rs23crores (Rupees 23 Crores only) is estimated to be available as surplus for investment at present.

The salient parameters for investment of funds as approved by the Council vide its Resolution No. 2(D-10) dated 26.8.2005 were recalled by the Sub-committee which are as under:-

i)	The exposure limit for investment shall be Rs.250 crores in respect of banks which have Net worth between Rs.1000Crores to Rs.2500 Crores while in case of banks having Networth of more than Rs.2500 Crores the exposure limit shall be Rs.400 Crores.

ii) 	25% additional funds over and above the said capping limit can be invested in banks whose capping limit has already been reached if the rates offered by such banks are higher.

Quotations were accordingly invited on 01-02-2006 through fax for parking of surplus funds for a period of three years and above from 23 empanelled banks for quoting rates on 02.02.2006 upto 2.00 P.M in sealed cover to remain valid for three days against various instruments. 20 out of 23 banks to whom the quotations were sent, have responded.  The rates quoted by all these banks are given below.

Quotations received on 02-02-2006  for Fixed Deposit.

# Period

3 Years & above

S.No. Name of Bank                        Quoted rate in

Percentage p.a.

| 1. Allahabad Bank | 6.50 |
| --- | --- |

| 2. Andhra Bank | 6.75 |
| --- | --- |

| 3. Bank of India | 7.10 |
| --- | --- |

| 4. . Bank of Baroda | 7.25 |
| --- | --- |

| 5 Bank of Maharastra | 6.25 |
| --- | --- |

| 6. Corporation Bank | 6.50 |
| --- | --- |

| 7. Canara Bank | 7.00 |
| --- | --- |

| 8. Central Bank of India | 7.25 |
| --- | --- |

| 9. HDFC Bank | Not quoted |
| --- | --- |

| 10. Indian Bank | 7.10 |
| --- | --- |

| 11. Indian Overseas Bank | 7.02 |
| --- | --- |

| 12. ICICI Bank | 7.61 |
| --- | --- |

| 13.IDBI Bank | 7.50 |
| --- | --- |

| 14.Punjab National Bank | 6.80 |
| --- | --- |

| 15. State Bank of Travancore | Not quoted |
| --- | --- |

| 16. State Bank of India | 6.25 |
| --- | --- |

| 17. Syndicate Bank | 7.25 |
| --- | --- |

| 18. The Jammu & Kashmir Bank | Not quoted |
| --- | --- |

| 19. UCO Bank | 7.35 |
| --- | --- |

| 20. Union Bank of India | 7.31 |
| --- | --- |

| 21. United Bank of India | 7.46 |
| --- | --- |

| 22. UTI Bank | 6.90 |
| --- | --- |

| 23. Vijaya Bank | 7.35 |
| --- | --- |

From the above, it is seen that ICICI Bank have quoted the highest rate of interest at 7.61% p.a  for a period of 3 years  and above to be compounded  quarterly for the fixed deposit of Rs. 23crores. Since funds of Rs.252 crores only stand invested with them so far and their exposure limit being Rs.400 Crores, the Investment Sub-committee decided  to make investment of funds as under:-

| S. No | ## Name of Bank | Rate of Interest p.a | Amount (Rs.) | Period |
| --- | --- | --- | --- | --- |
| 1 | ICICI BANK 9A, Phelps Building, Connaught Place, New Delhi | 7.61%(Seven point sixty one percent) | 23crores (Rupees Twenty three crores only) | 3years 1day. |

ITEM NO. 30 (D-2)

Investment Policy of NDMC: Minutes of the Meeting held on 13th March, 2006 for investment of surplus funds as per policy of the council laid down vide resolution No. 2(D-10) dated 26/8/05.

In accordance with the policy laid down by the Council vide above mentioned resolution the minutes of the meeting of Investment Sub-committee held on 13th March, 2006 are placed below for noting the same to the Council. (See pages 333 – 334)

## COUNCIL’S DECISION

Item withdrawn

Proceedings of Officer’s  Sub Committee meeting held on  13th  March, 2006 for investment of funds.

The following were present:-

1.	Sh. B.B. Pandit     	 Financial(Advisor) (In Chair)

2.	Sh.R.K. Jain                               Director  (Accounts)

3.   Sh. M.N. Jha	      CE (E-I)

4.   Lt.Col. S.K. Garg                        Medical Officer of Health

Officer’s Sub-Committee was informed by Director(Accounts) that an amount of Rs45crores (Rupees Forty Five Crores only) is estimated to be available as surplus for investment at present.

Council, vide its Resolution No. 2(D-10)dated 26.8.2005, had approved a detailed policy for investment of surplus funds of NDMC in Banks and further authorized the Chairperson, NDMC to approve a panel of banks on the basis of parameters so approved.  Accordingly, Chairperson, NDMC had approved a panel of 23 banks on 16.11.2005 on the recommendations of an Officer’s Sub-committee constituted of FA , Advisor (Revenue), Legal Advisor, Director (Finance) and Director (Accounts).

The salient parameters for investment of funds as approved by the Council vide its Resolution No. 2(D-10) dated 26.8.2005 were recalled by the Sub-committee which are as under:-

i)	The exposure limit for investment shall be Rs.250 crores in respect of banks which have Net worth between Rs.1000Crores to Rs.2500 Crores while in case of banks having Networth of more than Rs.2500 Crores the exposure limit shall be Rs.400 Crores.

ii) 	25% additional funds over and above the said capping limit can be invested in banks whose capping limit has already been reached if the rates offered by such banks are higher.

iii)	The quotations should be called from all the empanelled banks and investible funds should be parked on the basis of the highest quoted rate only.

Quotations were accordingly invited on 10-03-2006 through fax for parking of surplus funds for a period of one year & above, two years & above and three years & above separately from 23 empanelled banks for quoting rates on 13.03.2006 upto 2.00 P.M in sealed cover to remain valid for three days against various instruments. 21 out of 23 banks to whom the quotations were sent, have responded.  The rates quoted by all these banks are given below.

Quotations received on 13-03-2006  for Fixed Deposit.

# Period and Quoted

# rate in     Percentage p.a.

| S.No. Name of Bank | 1year &above | 2 years &above | 3 years &above |
| --- | --- | --- | --- |

| 1. Allahabad Bank | 8.25 | 8.25 | 8.25 |
| --- | --- | --- | --- |

| 2. Andhra Bank | 8.51 | 8.52 | 6.75 |
| --- | --- | --- | --- |

| 3. Bank of India | 8.25 | 7.50 | 7.50 |
| --- | --- | --- | --- |

| 4. . Bank of Baroda | Not | Quoted |  |
| --- | --- | --- | --- |

| 5 Bank of Maharashtra | 6.50 | 6.50 | 6.25 |
| --- | --- | --- | --- |

| 6. Corporation Bank | 8.06 | 7.00 | 7.00 |
| --- | --- | --- | --- |

| 7. Canara Bank | 8.76 | 7.25 | 7.30 |
| --- | --- | --- | --- |

| 8. Central Bank of India | 8.25 | NQ | NQ |
| --- | --- | --- | --- |

| 9. HDFC Bank | Not | Quoted |  |
| --- | --- | --- | --- |

| 10. Indian Bank | 8.00 | 6.00 | 6.35 |
| --- | --- | --- | --- |

| 11. Indian Overseas Bank | 6.75 | 6.75 | 6.75 |
| --- | --- | --- | --- |

| 12. ICICI Bank | 8.92 | 8.97 | 9.02 |
| --- | --- | --- | --- |

| 13.IDBI Bank | 8.00 | 7.80 | 7.75 |
| --- | --- | --- | --- |

| 14.Punjab National Bank | 6.85 | 6.85 | 6.85 |
| --- | --- | --- | --- |

| 15. State Bank of Travancore | 7.00 | 7.00 | 7.50 |
| --- | --- | --- | --- |

| 16. State Bank of India | 6.00 | 6.00 | 6.25 |
| --- | --- | --- | --- |

| 17. Syndicate Bank | 8.00 | 8.00 | 8.00 |
| --- | --- | --- | --- |

| 18. The Jammu & Kashmir Bank | 8.50 | 8.50 | 8.50 |
| --- | --- | --- | --- |

| 19. UCO Bank | 8.40 | 8.40 | 8.40 |
| --- | --- | --- | --- |

| 20. Union Bank of India | 8.06 | 7.25 | 7.50 |
| --- | --- | --- | --- |

| 21. United Bank of India | 8.26 | 8.26 | 8.26 |
| --- | --- | --- | --- |

| 22. UTI Bank | 8.82 | 7.50 | 7.50 |
| --- | --- | --- | --- |

| 23. Vijaya Bank | 8.20 | 8.25 | 8.25 |
| --- | --- | --- | --- |

From the above, it is seen that ICICI Bank have quoted the highest rate of interest at 9.02% p.a  for a period of 3 year  and above to be compounded  quarterly for the fixed deposit of Rs. 45crores.  Funds of Rs.275crores only stand invested with them so far and their exposure limit being Rs.400 Crores, the Officer’s Sub-committee decided  to make investment of funds as under:-

| S. No | ## Name of Bank | Rate of Interest p.a | Amount (Rs.) | Period |
| --- | --- | --- | --- | --- |
| 1 | ICICI Bank, 9A, con. Place, New Delhi. | 9.02(Nine point Zero Two percent only) | Rs45crores (Rupees forty five crores only) | 3years 3days |

ITEM NO. 31 (C-10)

ACTION TAKEN REPORT ON THE STATUS OF ONGOING SCHEMES/WORKS APPROVED BY THE COUNCIL.

In the Council Meeting held on 28.8.1998, it was decided that the status of execution of all ongoing schemes/works approved by the Council indicating the value of work, date of award/start of work, stipulated date of completion & the present position thereof be placed before the Council for information.

The said report on the status of the ongoing schemes/works upto March, 2006 had already been included in the Agenda for the Council Meeting for the Month of  April 2006.

A report on the status of execution of all the ongoing schemes/works awarded upto April 2006 is placed before the Council for information.  (See pages 336 - 359).

COUNCIL’S DECISION

Information noted.

ANNEXURE 336 – 359

ANENXURE END

# ITEM NO. 32 (C-11)

CONTRACTS/SCHEMES INVOLVING AN EXPENDITURE OF RS. 1 LAC BUT NOT EXCEEDING RS. 50 LACS.

Section 143 (D) of NDMC Act, 1994 provides that every contract involving an expenditure of Rs. 1 lac but not exceeding Rs.50 lacs under clause 143  (c) shall be reported to the Council.  In pursuance of these provisions a list of contracts entered/executed in April, 2006, have been prepared.  A Comprehensive list of the contracts entered into for the various schemes is accordingly laid before the Council for information. (See pages 361 - 366).

COUNCIL’S DECISION

Information noted.

ANNEXURE 361 – 366

ANENXURE END

ITEM NO. 33 (C-12)

Resolution moved by Smt. Tajdar Babar, Vice Chairperson, NDMC regarding renaming of South End Road in the Name of Late Sh. Rajesh Pilot.

Smt. Tajdar Babar, Vice Chairperson, NDMC has moved following resolution u/s 23 of NDMC Act 1994.

“Late Sh. Rajesh Pilot was born on February 10,1945 in Baidapur Village of Uttar Pradesh. He jointed the Air Force Academy at Coimbatore in June, 1964 and was commissioned in the Flying Branch in 1966. He resigned from Air Force in November, 1979. He took special interest in the affairs of farmers, backward classes and weaker sections of the society especially those coming from rural areas. He was first elected as Member of Parliament in the year 1980 from Bharatpur Constituency (Rajesthan). Since then, he had been active in politics and held many prominent posts in the Government and served the country with his great zeal and forsightful contribution. While serving the Ministry of Transport, Communication, Home Affairs he conceptualized, streamlined and revolutionized many policy matters having far reaching impact in the development of this country.  Sh. Pilot’s contribution in India’s politics has been very enriching. He was endowed with kind gesture and forsightedness. His kind gestures were a great impetus to communal harmony and secularism. In his whole life he had kept himself associated with various social activities welfare schemes run for the welfare of poorest classes.  His contributions are indomitable and the same cannot be ignored or overlooked.

It would be befitting tribute to the departed soul if some memories or ever reminding sence of symbol is created in his memory. In this wake of reminding sense of symbol, roads are named in the name of great departed soul.

In view of the above, it is resolved that South End Road in NDMC jurisdiction be renamed after the name of Late Shri Rajesh Pilot.”

COUNCIL’S DECISION

Resolved by the Council that the matter be referred to the G.A. department and recommendations of that department be brought before the Council.

ITEM NO. 34 (C-13)

Resolution moved by SH. Ashok Ahuja, Member, NDMC regarding renaming of Road from NDMC Barat Ghar to Sh. Badrinarayan Mandir, Kidwai Nagar as Sh. Badrinarayan Mandir, Marg.

Sh. Ashok Ahuja, Member, NDMC has moved following resolution u/s 23 of NDMC Act 1994.

“Shri Badrinarayan Mandir is situated in E-Block, Kidwai Nagar. This temple was established in 1964 and is reported to be the largest temple of area. Various religious functions are held in this temple from time to time, which are participated, by a large number of general public and VIPs.

Shri Badrinarayan Mandir Nirman Samiti has been raising the issue of naming the road from NDMC Barat Ghar to Shri Badrinarayan Mandir, Kidwai Nagar, New Delhi as “Shri Badrinarayan Mandir Marg” since long.

Section 231 of the NDMC Act, 1994 provides for the naming and numbering of streets under which, Chairperson may , with the sanction of Council, determine the name and number by which any street or public place vested in the Council shall be known.

In the past also, the Council has taken decision on naming/renaming the public place/streets.

In view of the above, it is resolved that NDMC may place the matter of naming the road from NDMC Barat Ghar to Shri Badrinarayan Mandir, Kidwai Nagar, New Delhi as “Shri Badrinarayan Mandir Marg” before the State naming Authority for concurrence.

COUNCIL’S DECISION

Resolved by the Council that the matter be referred to the G.A. department and recommendations of that department be brought before the Council

ITEM NO. 35 (L-1)

Resolution moved by Sh. Ashok Ahuja, Member, NDMC regarding renewal policy of licence for shops.

Sh. Ashok Ahuja, Member, NDMC has moved following resolution u/s 23 of NDMC Act 1994.

“New Delhi Municipal Council has allotted shops to various persons on monthly licence fee basis. Some of the shops were allotted 20 to 30 years ago and some of them have changed hands since allotment. During this ling span, some of the shops are alleged to have unauthorized construction.

The issue of alleged unauthorized construction is generally taken up when an allottee applies for transfer of a particular shop in his/her name whereas the fact remains that transfer and unauthorized construction are two different issues to be dealt with by Estate Department and Unauthorized Construction Cell of Architect Department respectively. Therefore, both need to dealt separately and may not be mingled up  to avoid unnecessary harassment to allottees and to earn revenue as well.

Therefore, keeping pace with the modern age of transparency, it is felt to be appropriate if Estate Department may process the request for transfer immediately on receipt to enable the Council to earn 30% enhancement and take the issue of removal of unauthorized construction, if any afterwards.

In view of the above, it is resolved that NDMC may adopt the above as guideline while processing the request for transfer of shops.

COUNCIL’S DECISION

Resolved by the Council that the matter be referred to the Estate department and recommendations of that department be brought before the Council.

(KESHAV CHANDRA)			(SINDHUSHREE KHULLAR)

SECRETARY				  	  CHAIRPERSON