# ITEM NO. 02 (C-39)

Confirmation and signing of the minutes of the Council’s Special Meeting No. 11/2007-08 dated 05.11.2007 (See pages 13 – 15).

COUNCIL’S DECISION

Minutes confirmed.

## NEW DELHI MUNICIPAL COUNCIL

PALIKA KENDRA  :  NEW DELHI

MINUTES OF THE COUNCIL’S SPECIAL MEETING NO. 11/2007-08 HELD ON 05.11.2007 AT 2-30 P.M. IN THE COUNCIL ROOM, PALIKA KENDRA, NEW DELHI.

| MEETING NO. | : | 11/2007-08 |
| --- | --- | --- |
| DATED | : | 05.11.2007 |
| TIME | : | 2-30 P.M. |
| PLACE | : | PALIKA KENDRA, NEW DELHI. |

PRESENT :

1.	Sh. Parimal Rai	-	Chairperson

2.	Smt. Tajdar Babar	-	Vice Chairperson

3.	Sh. Ashok Ahuja	-	Member

4.	Sh. K.S. Mehra		-	Member

5.	Sh. R.K. Sinha		-	Member

6.	Sh. B.A. Coutinho	-	Member

7.	Sh. Mukesh Bhatt	-	Member

8.	Ms. Sima Gulati		-	Member

9.	Sh. Vikram Dev Dutt	-	Secretary, N.D.M.C.

| ITEM NO. | SUBJECT | DECISION |
| --- | --- | --- |
| 1 (A-47) | Imp./Upgradation of Talkatora Indoor Stadium. SH : Construction of New Block and basement. | Resolved by the Council that approval is accorded to the recommendation of the department, as mentioned in serial no. 1 to 3 of para 16 of the preamble on the confirmation by the department that all CVC guidelines have been adhered to in this case. Department may initiate action in anticipation of confirmation of minutes. It was further decided that in future, where the estimated cost of the work is more than 1 crore, tender should be published at least in 2 national English dailies and 1 each in national Hindi & Urdu dailies. |
| 2 (G-7) | Late Payment Surcharge Scheme for Government Departments. | This item is postponed. The department has been asked to place the item again with more details about other govt. offices also. |
| 3 (G-8) | Providing of Electronic Energy Meters (Microprocessor Based) in NDMC Area. | Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.3,84,57,100/-, for procurement of 15,000 static type energy meters (10,000 single phase & 5,000 three phase) is accorded. |
| 4 (H-10) | Implementation of office order of Delhi Transco Ltd regarding waiving off the condition for promotion up to 2nd level for grant of 3rd T.B.P scale w.e.f. 1.7.06. | Resolved by the Council to implement the Delhi Transco. Ltd. Office Order No. DTL/1010/HR(A&G) /2007/173 dt. 10.07.2007 inter-alia waiving off the condition of promotion upto 2nd level, for grant of 3rd Time bound promotion scale w.e.f 01.07.2006. |
| 5 (H-11) | Compassionate appointment as per DOPT, Govt. of India’s guidelines. | Resolved by the Council that amendment/modification in Resolution No.9(H-4) dated 13.10.2006 is approved to the extent that preference be given in appointments on compassionate grounds to the cases where death of an employee has occurred due to accident/professional hazards encountered during the performance of official duty and such cases are to be separately examined and office letter is to be issued immediately after examining the case. |
| 6 (A-48) | Improvement to Community Centre, Golf Link. SH: Construction of an additional floor on the existing building of Community Centre, Golf Link. | Resolved by the Council that administrative approval and expenditure sanction is accorded for Preliminary Estimate, amounting to Rs.113 lacs, for Improvement to Community Centre, Golf Link SH: Construction of an additional floor on the existing building of Community Centre, Golf Link. Further resolved by the Council that NDMC may fund the project and be re-appropriated on the availability of Plan Funds, it being a Plan Scheme. |
| 7 (C-36) | Procurement of Computers, Printers & Servers etc. | Resolved by the Council that administrative approval and expenditure sanction, at an estimated cost of Rs.1,56,78,904/-, is accorded for procurement of Computers and related items from NICSI, as mentioned in Para 4 of the preamble, with the permission to deposit 90% advance payment to NICSI. Further resolved by the Council to place the Supply order, in anticipation of confirmation of the minutes. |
| 8 (B-30) | Providing Consultancy services for SCADA System in NDMC area for 66/33KV Electric Supply Distribution System. | Resolved by the Council that the NDMC may enter into a formal MOU with M/s. PGCIL, for providing consultancy services for SCADA System in NDMC area for 66/33KV Electric Supply Distribution System and Chairperson is authorized to nominate an officer to sign the MOU on behalf of NDMC. Department may initiate action in anticipation of confirmation of minutes. |
| 9 (B-31) | Turnkey execution of system strengthening in NDMC area | Resolved by the Council that the NDMC may enter into a formal MOU with M/s PGCIL, for turnkey execution of works, relating to strengthening of the electricity supply system in NDMC area and Chairperson is authorized to nominate an officer to sign the MOU, on behalf of NDMC. Department may initiate action in anticipation of confirmation of minutes. |
| 10 (C-37) | CORRIGENDUM - Amendment in Minutes of the Council Meeting No.09/2007-08 held through circulation on 11.10.2007. | Resolved by the Council that the minutes of the Council’s Meeting No. 09/2007-08 held through circulation dated 11/10/2007, be amended and the decision of the Council be read as under : “Resolved by the Council to withdraw the SLP and acquire 0.83 acres of land covered by decree of the Court and move for acquisition u/s 4 & 17 of Land Acquisition Act. It is further resolved that the Chairperson be authorized to apprise the Hon’ble Court of the above decision in anticipation of the confirmation of the minutes.” Further resolved by the Council that the Department may apprise the Hon’ble Court of the above amendment in anticipation of the confirmation of the minutes. |
| 11 (E-5) | Scheme for Door-to-Door collection of Garbage | Resolved by the Council that in principle approval is accorded to the scheme and administrative approval and expenditure sanction to the estimated cost of Rs.17.60 lacs is accorded for starting door to door garbage collection by NDMC, with the help of Chintan, an NGO, in the residential colonies of Ravinder Nagar (D-I Flats & RBI Flats), Bapa Nagar (C-I & C-II), Kaka Nagar (D-II Flats, NDMC Flats & Red Cross Society Flats), Bharti Nagar (D-I Flats), Tilak Lane (C-I, C-II & AB Flats), Moti Bagh (D-II, C-II Flats), South Avenue & North Avenue MP Flats and Meena Bagh Flats. The Council further decided to grant ex-post-facto approval of the total expenditure of Rs. 67,777/- for arrangement of tea, biscuits, mineral water, lunch for 200 persons, dais, chair, table tent etc. and two back drop banner for interactive session on door to door garbage collection which was organized at Jor Bagh Community Centre. The Council also accorded approval for formation of a Sub-committee, comprising of MOH, CMOs (N & S), Director (PR), AE (Projects), one representative from Finance Department and SO(HG), for initiating the process for the procurement of necessary equipments for the door to door garbage collection scheme through call of short notice open tenders process. It was further decided that the MOU between the NGO and the concerned RWA will be executed between the parties and kept by them for watching due performance. Department may initiate action in anticipation of confirmation of minutes. |

Sd/-								Sd/-

(VIKRAM DEV DUTT)					 	( PARIMAL RAI )

# SECRETARY						  CHAIRPERSON

ITEM NO. 03 (A-49)

- Name of the Subject / Project :

S/R of Roads in NDMC Area during 2007-08.

SH : Improvement of area along service roads of MP’s flats North Avenue.

- Name of the Department :

Civil Engineering Department, Road-V Division.

3.	Brief History of the subject / project :

The North Avenue Area is one of the important area of NDMC having the residences of Hon’ble members of Parliament and Ministers. The issue of laying interlocking pavers along with roads in North Avenue has been raised several times during the joint inspection of the House committee members. Also during inspection of the area by the senior officers of NDMC & CPWD, it was felt that there is a need to lay interlocking pavers on the same pattern as has been done by the NDMC in South Avenue which was appreciated by the Hon’ble MP’s. Accordingly, Preliminary Estimate Amounting to Rs.80,14,000 has been prepared which has been scrutinized by Planning & concurred by Finance Department.

4.	Detailed proposals of the subject / Project :

The proposal is for improvement to area along service roads of North Avenue by providing and laying 60mm thick precast factory made cement concrete interlocking pavers on a layer of 75mm thick lean concrete base course.

5.	Financial Implication of the proposal :

The financial implications of the proposal works out to Rs.80,14,000.

- Implementation schedule with timelines for such stage including internal processing,

The schedule time of completion of the work has been taken as nine months after the award of the work.

- Comments of Finance Department on the Subject:

The Finance has concurred the Preliminary Estimates with following observations:-

- Availability of adequate funds.

- Provision of adequate drainage system along the road.

- Certification that the existing surface where pavers are to be laid has served the laid down life.

- Walkways are meant for use of pedestrians and not for parking purposes. Usage of walkways should in no way be hampered / restricted after execution of the proposed work.

- Comments of the Department on the comments of the Finance Department:

The clarifications on observations raised by the Finance Department are as follows :

- Adequate Budget provision has been sought in the R.E 2007-08 and B.E. 2008-09 for this work.

- Adequate Drainage System exists in the area.  However, a proposal for  some improvement where water stagnation was noticed is under scrutiny of Finance after clearance of Planning and work will be taken up before execution of this work.

- This is a new proposal for improvement except some minor portion which has served its normal life and needs replacement.

- The pavers proposed are for use by the pedestrians. For parking separate area is available. The execution of this work shall not hamper / restrict use of walkways by pedestrians.

- Details of previous Council Resolution existing Law of Parliament & Assembly on the Subject:

NO

10.	The comments of Law Department on the subject:

N.A.

11.	Comments of the Department on the comments of Law Department :

N.A.

- Recommendations :

The case is laid before the Council for consideration & accord of Administrative approval & Expenditure sanction for Rs. 80,14,000/- (Eighty lacs & fourteen thousand only) to the Preliminary Estimate for the work of Improvement to area along service roads of MP’s flats, North Avenue.

- COUNCIL’S DECISION

- Resolved by the Council that administrative approval and expenditure sanction for Rs.80,14,000/- is accorded to the preliminary estimate for the work of Improvement to area along service roads of MP’s flats, North Avenue.