ITEM NO. 10 (C-56)

CONTRACTS/SCHEMES INVOLVING AN EXPENDITURE OF RS. 1 LAC BUT NOT EXCEEDING RS. 50 LACS.

Section 143 (D) of NDMC Act, 1994 provides that every contract involving an expenditure of Rs. 1 lac but not exceeding Rs.50 lacs under clause 143  (c) shall be reported to the Council.  In pursuance of these provisions a list of contracts entered/executed in January 2007, have been prepared.  An abstract of contracts, entered/executed during December 2006 and January 2007, along with a comprehensive list of the contracts entered into, for the various schemes, are placed before the Council for information. (See pages 112 - 138 ).

COUNCIL’S DECISION

Information noted

ABSTRACTS OF WORKS BELOW 50 LACS DURING TH E MONTH DECEMBER 2006

| Sl.No. | Status | Engineering | Non-Engineering | No. of Schemes |
| --- | --- | --- | --- | --- |
| 1. | Delayed | 60 | NIL | 60 |
| 2. | No Delay | 37 | 5 | 42 |
| 3. | Completed | 16 | - | 16 |
| 4. | Re-tendered | 01 |  | 01 |

DELAYED

| Sl.No. | DEPARTMENT | No. of Schemes |
| --- | --- | --- |
| 1. | CIVIL | 58 |
| 2. | Elect. | 02 |

This abstract is placed before the Council for information.

COUNCIL’S DECISION

Information Noted

BAR CHART

List of 60 delayed cases to be annexed

8 PAGES

ANNEXURE END

ABSTRACTS OF WORKS BELOW 50 LACS DURING THE MONTH

JANUARY 2007

| Sl.No. | Status | No. of Schemes |
| --- | --- | --- |
| 1. | Delayed | 12 |
| 2. | No Delay | 64 |
| 3. | Completed | 13 |
|  | Total | 89 |

DELAYED

| Sl.No. | DEPARTMENT | No. of Schemes |
| --- | --- | --- |
| 1. | CIVIL | 12 |

This abstract is placed before the Council for information.

COUNCIL’S DECISION

Information noted

BAR CHART

LIST OF 12 DELAYED CASES

2 PAGES

Annexure of list below 50 lacs

13 ? pages.