ITEM NO. 04 (A-45)

- Name of the Project

Sub.: S/R of Roads in NDMC Area

SH:   Improvement to existing footpath in Moti Bagh Area

- Name of Department

Civil Engineering Department, Road Division-III

- Brief History of the project

  - The comprehensive plan for improvement to existing footpaths under Pavement Improvement Plan in Moti Bagh Area was approved by Competent Authority in Mar.’09.

  - The RCC footpaths of these roads were constructed in 1991.  The condition of these footpaths have deteriorated due to wear & tear, cuttings by various utility providers and have outlived their life.  So there is need to improve footpaths on priority in view of Commonwealth Games-2010.

  - The Sub-committee on Pavement Improvement Plan comprising of zonal officer of the area, Asstt. Financial Advisor and EE(R-III) has checked the condition of these footpaths and recommended for improvement.

  - Accordingly Preliminary Estimate for improvement of footpaths in Moti Bagh area has been prepared by the field staff for Rs.95,16,300/- under the Pavement Improvement Plan.  The Preliminary Estimate has been checked by Planning Department.

- The Preliminary Estimate has also been concurred by Finance Department.

4. 	Detailed proposal on the subject / project

      - Precast cement slabs & cc kerbstones.

      - Precast cement channel slabs.

      - RCC bollards & bell mouths etc.

5.  	Financial implication of the proposed project

The financial implications of the proposal works out to Rs.95,16,300/-.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule of completion of work is six months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

Finance Department vide diary No.FA-881/R-CE(C) dated 15 May’09 has concurred the Preliminary Estimate for Rs.95,16,300/- for improvement to existing footpaths at Moti Bagh subject to following.

- There are sufficient funds available with the department for execution of the proposed work.

- The specifications proposed in the Estimate are as per the recommendations of the inspection team and have the approval of the Competent Authority.

- The existing footpath has outlived its useful life.

8.	Comments of department on the comments of finance Department

- Sufficient funds available with the department

- It is certified that the specifications proposed in the estimate are the same as approved by the Competent Authority.

- It is certified that the existing footpaths have outlived their useful life.

9.	Legal Implication of the subject/Project

There are no legal implications.

10.	Details of previous council resolution existing law of Parliament and Assembly on subject

NIL

  - Comments of Law Department on subject

No comments.

12. 	Comments of the department on the comments of Law department

No comments.

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

It is certified that CVC guidelines would be followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration and

    - Accord of Administrative Approval & Expenditure Sanction for Rs.95,16,300/- for the work of Improvement to existing footpaths at Moti Bagh Area

    - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction amounting to Rs.95,16,300/- for the work of “Improvement to existing footpaths at Moti Bagh Area”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.