ITEM NO. 21 (A-53)

1.	Name of the Project

Sub.:	Providing Park & ride & holding facility at Safdarjung Airport for Commonwealth Games 2010

2.	Name of Department

Civil Engineering Department, Road Division-II

3.	Brief History of the project

- The group on Park & Ride facility at Safdarjung Airport headed by Chairman, NDMC was constituted by Chief Secretary, Govt. of Delhi during meeting held on 26 Aug.’08 for implementation of Transport Plans (Annexure ‘A’) (See Pages 152-154).

- Joint inspection of Safdarjung Airport for creation of Park & Ride facility was carried out by Special Advisor, CWG-2010 on 16 Jan.’09 alongwith all concerned officers of various departments.  It was decided after detailed deliberations that parking plan would be prepared by NDMC in close consultation with Airport authority of India & decide on:-

  - Structures to be removed by NDMC after the games & nature of the restoration required.

  - Structures which Airport Authority of India would like to continue after games in the legacy mode.  The copy of minutes of meeting dated 16 Jan.’09 is at (Annexure ‘B’) (See Pages 155-159).

(c)	The components of the Transport Plan which pertains to NDMC are development of parking at Safdarjung Airport & route from Safdarjung Airport to Jawaharlal Nehru Stadium.  These works are to be taken by NDMC as per approved Transport Plan.

(d) 	The Transport Plan for Jawahar Lal Nehru Stadium complex of which development of parking at Safdarjung Airport Area is a part was prepared by Special Advisor, CWG-2010 & has been approved by Governing body of UTTIPEC chaired by Hon’ble Lt. Governor on   20 Mar.’09.

(e)	As per Transport Plan approved by UTTIPEC chaired by Hon’ble Lt. Governor following works are to be carried out.

(i)	Development of Parking Area of 1,70,000 SM within Safdarjung Airport for 3000 cars, 6000 Two wheelers & 450 buses including Boarding & Alighting Area.

(ii)	Construction of new roads with Safdarjung Airport Area i.e. parallel to Airport Road/ Southern perimeteter wall & parallel to main tarmac inside Safdarjung Airport Area & within parking area of Safdarjung Airport Area.

(iii)	Widening of following roads & overlay/ resurfacing including improvement of their walkways.

- Datta Ram Bhutani Marg

- Nazaf Khan Road

- Airport Service Roads on both sides of Safdarjung Flyover.

- Approach road between Outer gates (1 & 2) & Inner Gates (1 & 2) of Safdarjung Airport.

(iv)	Installation of jersey barriers between main tarmac & parking area on approved by Ministry of Home Affairs.

(v)	Fencing of parking area adjoining main tarmac

(vi)	Water supply, Sewerage & Electric Supply for parking area.

(vii)	Construction of new gates (Airport road & South-Eastern corner of Safdarjung Airport Area) & Improvement of existing gates of parking area of Safdarjung Airport.

(viii)	Junction Improvements

- Datta Ram Bhutani Marg – Aurobindo Marg Slip Road

- Nazaf Khan Road near Tomb.

- Jorbagh Road – 5th Avenue.

(ix)	Construction of Utility Structures (Temporary)

- Public conveniences

- Public Information Centres

- Crew Waiting Area

- Security Chambers

(f)	The widening & upgradation of Nazaf Khan road has been approved by Council vide Agenda Item No. 17(A-127) dated 18 Feb.’09 & these works have been taken up separately.

(g)	The following structures are  proposed to be removed & disposed off after games are over subject to final confirmation by Airport Authority of India.

- Parking Area.

- Temporary structures in parking area of Safdarjung Airport Area.

- Newly constructed gates under Transport Plan of Safdarjung Airport Area & restoration to original state.

(h)	A detailed presentation of above proposals was made to Chairman Airport Authority of Indian on 18 Apr.’09. As per minutes of meeting dated 30 Apr.’09 (Annexure ‘C’) (See Pages 160-164) Chairman, Airport Authority of India approved the above proposals including the specifications.  The following works were suggested by Chairman, Airport Authority of India which have been included in the Estimate.

(i)	Widening of Gate No. 1 (Outer/ Inner) & Gate No. 2 (Outer/ Inner) & Improvement of roads between these gates.

(ii)	Separate entry to be made from Airport road side for movement of construction material/ manpower.

(i)	During meeting under the chairmanship of Special Advisor, CWG-2010 on 13 apr.’09 it was decided that NDMC shall make provisions of CCTV coverage, access control etc. at Safdarjung Airport Area.  So the cost of these works has also been included in cost estimate of the project.

(j)	Based on above agreed proposals with Airport Authority of India, CRRI was engaged as consultant for design & specifications to be adopted for development of parking within Safdarjung Airport & road widening/ overlay etc. & as Third Party Quality Assurance Agency during execution of these works after approval by the Competent Authority.

(k)	Since there is an urgency for execution of these works being directly related to Commonwealth Games-2010 so preliminary estimates has been prepared based on interim report of CRRI.  However the tenders would be issued based on final recommendations of CRRI.

(l)	The Preliminary Estimate has been prepared based on above agreed proposals for Rs. 50 Cr. including departmental charges being deposit work & has been checked by the planning department.

(m)	Finance Department has concurred the Preliminary Estimate.

(n)	The proposal has also been cleared by Ministry of Home Affairs.

(o)	It is proposed to issue tenders in different packages for parking & its related works, Electrical works, CCTV & its related works & construction of utility structures /services.

4. 	Detailed proposal on the subject / project

- Development of parking using heavy duty precast concrete interlocking pavers over GSB/ WMM layer.

- 50 mm DBM/ 40 mm BC for Road works/ overlays.

- Installation of precast RCC Jersey Barriers between main tarmac & parking area.

- Chain link fencing of parking area adjoining main tarmac.

- Construction of temporary utility structures such as public conveniences, public information centres, crew waiting area & security chambers.

- Water supply, electrical works, sewerage, drainage, signages & lighting of parking area.

- CCTV, Access control etc.

- Horticulture works along roads.

- Dismantling & restoration of parking area including Jersey Barriers, fencing, utility structures etc. subject to final confirmation by Airport Authority of India.

5.  	Financial implications of the proposed project

The financial implications of the scheme works out to Rs. 50 Crores.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule time for completion of work is nine months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

Finance Department vide diary No.1329 dated 12/13 Jun.’09 has no objection to seeking Administrative Approval & Expenditure Sanction subject to following:-

- Action be taken as per provisions of para 3.4 realization of deposits of Section 3 of deposit works.  The deposit may be realized before any liability is incurred on the work.

- Departmental charges @ 7% be added to the Estimate in terms of appendix 14 of CPWD works manual 2007.

- Department to ensure that the Estimates should not have wide variation from Estimation to be done on the basis of drawings particularly when deposits are to be got realized on basis of proposed estimate.  If department feels proposed Preliminary Estimate is likely to have wide variation same may be conveyed to Govt. of Delhi.

- The specifications of concrete pavers are to be finalized after receipt of recommendations of CRRI appointed as consultant for this work.  Is the provision so made in the Estimate according to the recommendations of CRRI?  If not, the said aspect may be taken due care of.

8.	Comments of department on the comments of finance Department

- Since the work has been taken up as per directions of Govt. of Delhi so funds would be asked from Govt. of Delhi based on Preliminary Estimate approved by the Council.  The liability would be incurred only after funds/ assurance of funds is made by Govt. of Delhi.

- Being deposit work departmental charges @ 7% have now been added.

- The estimate is based on specifications proposed in interim report of CRRI for parking area, and allied items & on the basis of DSR 2007 + Market rate and some of the items are on plinth area rate basis.  Govt. of Delhi would be informed if there is any possibility of wide variation after preparation of Detail Estimate based on final report of CRRI.

- The specifications of interlocking pavers & internal roads etc. are based on Preliminary recommendations of CRRI.  However tenders would be issued based on final recommendations of CRRI.

9.	Legal Implication of the subject/Project

There are no legal implications.

10.	Details of previous council resolution existing law of Parliament and Assembly on subject

NIL

11.	Comments of Law Department on subject  :  No comments

12.	Comments of the department on the comments of Law department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

It is certified that all CVC guidelines would be followed during the process of tendering.

14.	Recommendations

The case is placed before the Council for consideration and

  - Accord of Administrative Approval & Expenditure for Rs.50 Crores for providing park & ride & holding facility at Safdarjung Airport for Commonwealth Games-2010 as a deposit work, the cost of which would be borne by Govt. of Delhi.

  - To issue tenders in different packages for development of parking, electrical works, CCTV & Construction of Utility structures / services.

  - To initiate further action in anticipation of confirmation of Minutes of the Council meeting.

# COUNCIL’S DECISION

Resolved by the Council to accord administrative approval & expenditure sanction to the preliminary estimate amounting to Rs.50 Crores for “Providing park & ride & holding facility at Safdarjung Airport for Commonwealth Games-2010” as a deposit work, the cost of which would be borne by the Govt. of NCT of Delhi.

It was also decided by the Council that tenders be issued in different packages for development of parking, electrical works, CCTV & Construction of Utility structures / services.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.

Annexture 152-164

Annexure End