ITEM NO. 04 (A-08)

1.	Name of the subject /project:

Sub:	S/R of roads in NDMC Area.

SH.:	Providing Mastic Asphalt Concrete wearing course at Q-Point Roundabout and Amrita Shergill Marg – South End Road (Rajesh Pilot Marg) Roundabout.

2.	Name of the Department/departments concerned:

Civil Engineering Department, Road Division-II

3.	Brief history/ detailed proposal of subject/project

- A comprehensive plan for improvement of roads, footpaths, lane/bylanes, roundabouts & drainage system in NDMC area was approved in principle by Chairman on 12 Mar. ’07.

- In the proposed programme Mastic overlay treatment of Roundabouts was included at following locations:

  - Roundabout at Q-Point.

  - Roundabout at Amrita Shergill Marg – South End Road (Rajesh Pilot Marg).

- Mastic Asphalt wearing course at these Roundabout was laid in 1999-2000 respectively.  Due to prolonged use, these Roundabouts have outlived their life and are due for resurfacing.  The riding quality of these Roundabouts is bad as a result of which lot of inconvenience is being faced by the motorists.  Since the mastic layer has outlived its life so the Preliminary Estimate for Rs.61,84,000/- was approved by Council vide Resolution No.23 (A-60) dated 17 Sep.’08 for Rs.61,84,000/-.

- Accordingly the tenders were called by giving wide publicity in all leading newspapers and on Delhi Govt. and NDMC websites.  The tenders were opened through e-tendering system on 28 Jan. ’09.  The details of bids received are as follows:

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted |
| --- | --- | --- | --- | --- |
| 1. | M/S Builtech | Rs.58,89,070/- | Rs.54,49,800/- | 7.46% below |
| 2. | M/S Rajesh Kumar Gupta | ” | Rs.53,35,283/- | 9.40% below |
| 3. | M/S Roadtech | ” | Rs.55,04,400/- | 6.53% below |
| 4. | M/S S. N. Industries | ” | Rs.61,56,362/- | 4.54% above |
| 5. | Sh. Pawan Kumar Gupta | ” | Financial Bid not opened due to non fulfillment of NIT condition i.e. VAT undertaking/ NIT undertaking | - |

- M/s. Rajesh Kumar Gupta is the lowest bidder at 9.40% below the Estimated Cost of Rs.58,89,070/- against the justification of 16.47% above Estimated Cost with tendered amount of Rs.53,35,283/-.

- The rates quoted by the lowest tenderer after scrutiny by Planning have been found to be reasonable and are therefore recommended for acceptance.

- The tenders have been scrutinized & concurred by Finance Department.

- Empowered Committee during its meeting on 17 Apr.’09 after detailed deliberations recommended that the case be placed before the Council for accord of approval for acceptance of lowest offer of M/s. Rajesh Kumar Gupta @ 9.40% below the Estimated Cost of Rs.58,89,070/- against the justification of 16.47% above the Estimated Cost with the tendered amount of Rs.53,35,283/-.

- The validity of tender which was expiring on 27 Apr.’09 has been got extended upto 31 May.’09

4.	Financial implications of the proposed project:

The Financial implications of the scheme works out to Rs.53,35,283/-.

- Implementation schedule with time limits for such stage including internal processing:

The schedule date of completion of work is six months after award of work.

- Comments of Finance Department on the subject with diary No. and date:

Finance Deptt. Vide diary No.464/Finance/R-Civil dated 06.03.09 have no objection to departments recommendation for acceptance of the Lowest offer of M/s. Rajesh Kumar Gupta with tendered amount of Rs.53,35,283/- at 9.40% below the Estimated Cost of Rs.58,89,070/- against the justified rates of 16.47% above the Estimated Cost subject to the following:-

  - Time limit for publicity of tenders as per Clause 16.5 of CPWD Manual 2007 has been adopted in the Council.

  - All codal requirements and CVC guidelines have been adhered to.

  - The reasons for not opening the financial bid of M/s. Pawan Kumar Gupta be placed on record.

- Comments of department comments of Finance Department:

  - The case for adoption of time limit for publicity of tenders as per Clause 16.5 of CPWD Manual 2007 has been initiated for approval.  However, since all other conditions of CPWD Manual 2007 are being followed so the time limit as stated in the CPWD Manual of 2007 are also being followed accordingly.

  - All the codal requirements and CVC guidelines have been adhered to.

  - M/s. Pawan Kumar Gupta has neither given any undertaking regarding uptodate VAT returns nor about abiding by the terms and conditions of NIT which is mandatory as per conditions of NIT.  So the tender of the firm was not opened.

8.	Legal Implications of the subject/project

Nil

9.	Details of previous Council resolutions, existing law of Parliament and Assembly on the subject

Administrative Approval & Expenditure Sanction for Rs.61,84,000/- has been accorded by the Council vide Resolution No. 23 (A-60) dated 17 Sep.’08.

10.	Comments of the Law Department on the subject:

No comments

11.	Comments of the Department on the comments of the Law Department

No comments

12.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed while processing the tender case.

13.	Recommendations:

The case is placed before the Council for

          - Considerations & accord of approval for acceptance of lowest offer of M/s. Rajesh Kumar Gupta @ 9.40% below the Estimated Cost of Rs.58,89,070/- against the justification of 16.47% above the Estimated Cost with the tendered amount of Rs.53,35,283/- for the work of providing Mastic Asphalt Concrete Wearing Course at Q-Point Roundabout and Amrita Shergill Marg and South End Road roundabout.

          - To initiate further action in anticipation of approval of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accept the lowest offer of M/s. Rajesh Kumar Gupta @ 9.40% below the Estimated Cost of Rs.58,89,070/- against the justification of 16.47% above the Estimated Cost, with the tendered amount of Rs.53,35,283/-, for the work of providing Mastic Asphalt Concrete Wearing Course at Q-Point Roundabout and Amrita Shergill Marg and South End Road roundabout.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.