ITEM NO. 08 (A-12)

1.	Name of the subject/project

Sub.:	S/R of Roads in NDMC area.

SH:  Improvement to footpath/walkway at Tansen Marg, Madhav Rao Scindia Marg, Maharaja Ranjit Singh Marg & Mahatma Jyoti Rao Phule Marg.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-I Division.

3.	Brief history/ detailed proposal of subject/project

- A comprehensive plan for improvement to footpaths under Pavement Improvement Plan was approved by the Competent Authority in Mar.’07.

- The following roads have been taken up under Pavement Improvement Plan of Road Division-I: -

  - Tansen Marg

  - Madhav Rao Scindia Marg

  - Maharaja Ranjit Singh Marg

  - Mahatma Jyoti Rao Phule Marg

- The precast concrete footpaths of these roads were constructed about 15 years back.  The condition of these footpaths has deteriorated due to wear and tear, cuttings by various service providers and have outlived their useful life.  So there is need to improve these footpaths on priority in view of CWG-2010.

- Accordingly, P.E. has been prepared by the field staff for Rs.1,15,26000/- which has been checked by the Planning.  The P.E. has been concurred by the Finance Department.

- Since the cost of work is more than Rs.50 lacs, it is required to be approved by the Council.

- The case was placed before the Council vide agenda item No. 04(A-04) dated 15 Apr.’09 & was deferred due to model code of conduct.

4.	Detailed proposal on the Subject/Project

- White/Red sandstone with precast CC kerb stone and CC channel slab.

- The scope of the work includes construction of bell mouths, bollards, cobble stone approaches to the footpaths in the form of table top crossing.

5.	Financial implications of the proposed Project/Subject

The Financial implications of the proposal work out to Rs.1,15,26,000/-.

6.	Implementation schedule with timelines for each stage including internal processing

The schedule of completion of work is nine months after the award of work.

7.		Comments of the Finance Department on the subject with diary no. & date

The Finance Deptt. Vide diary No.437/Fin/R-Civil dated 6.3.09 has concurred the P.E. subject to following: -

- Specifications proposed in the estimate including providing table top to the footpath have the approval of the Competent Authority.

- The existing surface of the footpaths proposed to be improved has outlived its useful life.  Further latest position in respect of action suggested by Finance Department in the case received in Finance vide Dy. No. 438 dated 26 Feb.’09 regarding maintenance of RHRs in respect of all the roads including the proposed works may also be brought on record before further submission of the case.

8.	Comments of the Department on comments of Finance Department.

- The Specifications proposed in the estimate including providing the table top to the footpaths have been approved by the Competent Authority.

- The existing surface of footpaths has outlived its useful life.  The RHRs in respect of the Road Divisions have been updated based on the available records.  The certificate to this affect from Executive Engineer of concerned road division has been brought on record.  The proposed life of footpaths with these specifications is about     15 years subject to condition that there are no excessive cuttings for laying of services.

9.	Legal Implications of the subject/project

NIL

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject

NIL

11.		Comments of the Law Department on the subject

No comments.

12.	Comments of the Department on the comments of the Law Department

No comments.

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of C.V.C. would be followed during the tendering.

14.	Recommendations

The case is placed before the Council for consideration and

- Accord of administrative approval and expenditure sanction for Rs.1,15,26,000/- to the P.E. for Improvement to Footpaths on Tansen Marg, Madhav Rao Scindia Marg, Maharaja Ranjit Singh Marg & Mahatma Jyoti Rao Phule Marg

- Approval to initiate further action in the matter in anticipation of the minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accord administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.1,15,26,000/- for “Improvement to Footpaths on Tansen Marg, Madhav Rao Scindia Marg, Maharaja Ranjit Singh Marg & Mahatma Jyoti Rao Phule Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.