ITEM NO. 12 (A-16)

1.	Name of the subject/project:

Sub.:	S/R of Roads in NDMC Area

SH:	Improvement to footpaths and side berms of Hailey Lane, Connaught Lane, College Lane, Sikandra Lane, Pt. Ravi Shankar Shukla Lane, Copernicus Lane, Balwant Rao Mehta Lane, New Barakhamba Lane, Bhagwan Dass Lane & Lane of Mahatma Jyoti Rao Phule Marg.

2.	Name of the Department/departments concerned

Civil Engineering Department, Road-I Division.

3.	Brief history of subject/project

- A Comprehensive Plan scheme for Improvement of footpaths and side berms of lanes/ bye-lanes under LIP was approved in principle by the Competent Authority in Mar.’07.

- Following lanes in EE(R-I) have been taken up under Lane Improvement Plan:-

- Hailey Lane

- Connaught Lane

- College Lane

- Sikandra Lane

- Pt. Ravi Shankar Shukla Lane

- Copernicus Lane

- Balwant Rao Mehta Lane

- New Barakhamba Lane

- Lane of Mahatma Jyoti Rao Phule Marg

- The detailed survey of these lanes was carried out by the Sub-committee comprising of Zonal Officer of the area, Asstt. Financial Advisor & EE(R-I) to assess the conditions of these lanes and Sub-Committee recommended that suitable treatment be given to these lanes in view of deteriorating condition.

- The precast RCC slab of the footpaths were constructed about 10-15 years back. The condition of these footpaths has deteriorated due to wear & tear, use by various utility providers and have outlived their life soo there is need to improve these footpaths & berms of these lanes on priority keeping in view of Commonwealth Games 2010.

- Accordingly Preliminary Estimate has been prepared by the field staff for Rs. 1,45,82,000/- which has been checked by Planning of the and concurred by Finance Department.

- Since the cost is more than Rs. 50 lacs so it is required to be placed before the Council for accord of Administrative Approval & Expenditure Sanction.

4.	Detailed proposal on the subject/project

  - Precast CC tiles & CC kerbstone

  - Precast CC channel slabs.

  - The scope of work also includes provision of bell mouths, bollards, cobble stone approaches and interlocking pavers in the form of table top crossing.

5.	Financial implications of the proposed subject/project

The financial implications of the proposal works out to Rs. 1,45,82,000/-.

6.	Implementation schedule with timelines for each stage including internal processing.

The schedule time for completion of work is nine months after award of work.

7.		Comments of the Finance Department on the subject with diary no. & date

The finance vide diary No. 497/Finance/R-Civil dated 20 Mar.’09 has concurred the estimate for Rs.1,45,82,000/- for the work ‘Improvement to footpath and side berms in lanes/ bye-lanes of Hailey Lane, Connaught Lane, College Lane, Sikanda Lane, Pt. Ravi Shankar Shukla Lane, Copernicus Lane, Balwant Rao Mehta Lane, New Barakhamba Lane, Bhagwan Dass Lane & Lane of Mahatma Jyoti Rao Phule Marg subject to following:

- Lanes & specifications proposed in the Estimate are the same as approved by the Competent Authority.

- The existing surface of the footpath to be improved has outlived its useful life.

- There are sufficient funds available with the department under the proposed HOA.

- RHR on the basis of marking of year on the slabs be updated and added to the file for record before seeking Administrative Approval & Expenditure Sanction.

8.	Comments of the Department on comments of Finance Department

- Lanes & specifications proposed in the Estimate are the same as approved by the Competent Authority.

- The existing surface of the footpath has outlived its useful life.  These footpath were constructed more than twelve years back.

- Sufficient funds are available with department under proposed head of account.

- RHR of lanes on the basis of year marked on RCC slabs has been updated.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council Resolutions, existing Law of Parliament and Assembly on the subject

Nil

11.		Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the Department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that necessary guidelines of CVC would be followed during tendering.

14. 	Recommendations

The case is placed before the Council for consideration and

- Accord of Administrative Approval & Expenditure Sanction for Rs.1,45,82,000/- to the Preliminary Estimate for the work of “Improvement to footpaths and side berms of Hailey Lane, Connaught Lane, College Lane, Sikandra Lane, Pt. Ravi Shankar Shukla Lane, Copernicus Lane, Balwant Rao Mehta Lane, New Barakhamba Lane, Bhagwan Dass Lane & Lane of Mahatma Jyoti Rao Phule Marg”

- To initiate further action in anticipation of approval of Minutes of the Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accord Administrative Approval & Expenditure Sanction to the Preliminary Estimate amounting to Rs.1,45,82,000/- for the work of “Improvement to footpaths and side berms of Hailey Lane, Connaught Lane, College Lane, Sikandra Lane, Pt. Ravi Shankar Shukla Lane, Copernicus Lane, Balwant Rao Mehta Lane, New Barakhamba Lane, Bhagwan Dass Lane & Lane of Mahatma Jyoti Rao Phule Marg”.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.