ITEM NO. 13 (A-17)

1.	Name of the subject /project:

Sub:	S/R of Roads in NDMC Area

SH.:	Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road & Shershah Road

2.	Name of the Department/departments concerned:

Civil Engineering Department, Road Division-I

3.	Brief history of subject/project

  - The footpaths of Dr. Zakir Hussain Marg, SB Marg, Pandara Road & Shershah Road were constructed between 1982 to 1990.  The condition of the footpaths is bad and are not in presentable state as the slabs are broken/ missing and reinforcement is coming out at the number of places.  Due to frequent cuts by MTNL, Water Supply, Electric Department etc. the problems of the damage to footpath has been substantially compounded.  The improvement scheme of these footpaths was approved in principle by the Competent Authority under Pavement Improvement Plan.

  - Since these footpaths have outlived their life so the case of Preliminary Estimate amounting to Rs. 3,04,06,000/-was approved by the Council vide Agenda Item No. 07(A-5) dated  28 Apr.’08.

  - The tenders were invited through e-tendering system and opened on   31 Dec.’08 the details of which are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s K.R. Anand | Rs.3,12,12,767/- | Rs.3,97,50,385/- | 27.35% above |  |
| 2. | M/s Puja Const. Co. | - do - | Rs.4,74,73,531/- | 52.1% above |  |
| 3. | Sh.Satyavir Singh | - do | Rs.3,94,71,035/- | 26.46% above | Lowest |

  - M/s Satyavir Singh is the lowest bidder @ 26.46% above the Estimated Cost of Rs. 3,12,12,767/- against the justification of 22.81% above the Estimated Cost with the tendered amount of Rs.3,94,71,035/-.

  - The rates quoted by the lowest bidder after scrutiny by planning have been found to be reasonable and recommended for acceptance.

  - The validity of tender which is expiring on 30 Mar.’09 has been got extended upto 31 May’09.

  - Empowered Committee during its meeting on 08 May ’09 after detailed deliberations recommended that the case be placed before the Council for accord of approval for acceptance of lowest offer of Sh. Satyavir Singh @ 26.46% above Estimated Cost of Rs.3,12,12,767/- against the justification of 22.81% above the Estimated Cost with the tendered amount of Rs.3,94,71,035/- for the work of S/R of Roads in NDMC Area SH: Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road and Shershah Road.

4.	Detailed proposal on the subject/project

- Providing 40 mm thick fine dressed sandstone over PCC 1:5:10.

- Provision of sunken and moulded red sandstone kerb stone of size 300 X 300 X 150 mm

- DQ stone blocks 100X100 mm around trees.

5.	Financial implications of the proposed project

The Financial implications of the scheme works out to Rs.3,94,71,035/-.

6.	Implementation schedule with time limits for such stage including internal processing:

The schedule completion of work is twelve months after award of work.

7.	Comments of Finance Department on the subject with diary No. and date:

The proposal has been concurred by Finance Deptt. Vide diary No.748/Finance/R-Civil dated 17 Apr.’09.  Finance Department has got no objection to the recommendations of department for acceptance of tender of Sh. Satyavir Singh at the tendered amount of Rs. 3,94,71,035/- which is 26.46% above the Estimated Cost of Rs. 3,12,12,767/- against the justified rates of 22.81% above the Estimated Cost subject to certification that rates quoted by L-1 are reasonable and justified.

8.	Comments of department comments of Finance Department

It is certified that rates quoted by lowest bidder are reasonable and justified.

9.	Legal Implications of the subject/project

Nil

10.	Details of previous Council resolutions, existing law of Parliament and Assembly on the subject

The Administrative Approval and Expenditure Sanction for Rs.3,04,06,000/- has been accorded by the council vide Agenda Item No. 07(A-5) dated 28 Apr.’08.

11.	Comments of the Law Department on the subject

No comments

12.	Comments of the Department on the comments of the Law Department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that guidelines of CVC have been followed while processing the tender case.

14.	Recommendations:

The case is placed before the Council for

- Consideration and accord of approval of lowest offer of Sh. Satyavir Singh @ 26.46% above Estimated Cost of Rs.3,12,12,767/- against the justification of 22.81% above the Estimated Cost with the tendered amount of Rs.3,94,71,035/- for the work of S/R of Roads in NDMC Area SH: Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road and Shershah Road.

- To initiate further action in anticipation of approval of Minutes of the Council Meeting.

COUNCIL’S DECISION

Resolved by the Council to accept the lowest offer of Sh. Satyavir Singh @ 26.46% above Estimated Cost of Rs.3,12,12,767/- against the justification of 22.81% above the Estimated Cost, with the tendered amount of Rs.3,94,71,035/-, for the work of S/R of Roads in NDMC Area. SH: Improvement of footpath/ walkway at Dr. Zakir Hussain Marg, Subramaniam Bharti Marg, Pandara Road and Shershah Road.

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.

ITEM NO. 14 (A-18)

- Name of the Project

Sub: Installation of Road Signages in NDMC Area.

SH:  Providing & Fixing road signages on 28 corridors comprising of roads in NDMC area related to CWG 2010, Corridor Nos. 1,2,15,19 & 28 (Package-I)

- Name of Department

Civil Engineering Department, Road Division II.

- Brief History of the project

- The road signages in NDMC area consists of retro-reflective as well as non retro-reflective types made of posts of MS angle/ channel with MS sheet painted with stove enameled paint.  Informatory, Cautionary and Mandatory boards have been provided from time to time as per request of traffic police but not in a planned manner.  The signages provided on the roads are not adequate and do not meet the national/international standards.  Most of the Mandatory/ Cautionary/ Informatory boards are inadequate & not in tune with the latest standards prevalent in major cities of the world.

- All the major Central Govt. offices including seat of Central Govt. is in NDMC area.  The embassies are also located in NDMC area.  All the visiting dignitaries & heads of State alongwith their delegations visit NDMC area.  So the importance of having proper signages cannot be ignored as it enhances the reputation of city more so when so many foreign tourists/dignitaries visit the capital of the country.

- The signages provided at present are grossly inadequate and the material which has been used in the past has been replaced worldwide by the latest material which is user friendly.  Signages with these latest materials can be seen clearly during night and foggy days.  It is proposed to provide signages of international standards which will improve visibility of the signs and facilitate both pedestrians and the vehicle users.  In view of Commonwealth Games 2010, the importance of good, adequate & planned signages on the roads cannot be ignored.  So the proposal to have well planned & properly designed international standard Road signages was initiated for NDMC roads.

- The presentation of signage plan was made before Council vide item No. 26 (A-78) dated 13 Feb.’08.

- Accordingly 28 major corridors were identified comprising of roads related to CWG 2010 and Administrative Approval & Expenditure Sanction for Rs. 11,87,21,000/- comprising of 48 roads was accorded vide Reso. No. 04(A-90) dated 31 Dec.’08 alongwith approval to call tenders in three packages of Rs.4 Crores each.  This is the tender case for first package.

- The tenders were opened through e-tendering system and five technical bids were opened on 09 Mar.’09.  The financial bids were opened on 06 Apr.’09.  The Technical bid of M/s Design Dialogues was not opened as cost of tender & earnest money was not deposited by the bidder.

- After Evaluation of Technical bids by Technical Sub-Committee technical bid of M/s M.K. Sign was not found as per NIT conditions so the financial bid of M/s M.K. Sign was not opened.  The details of financial bid of the eligible bidders are as follows:-

| S. No. | Name | Estimated Cost | Tendered Amount | Rate Quoted | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | M/s Nippon Signages (I) Pvt. Ltd. | Rs.3,49,99,421/- | Rs.4,48,80,798/- | 28.23% Above |  |
| 2. | M/s CBM Industries Ltd. | - do- | Rs.4,37,70,249 | 25.06% above | Lowest |
| 3. | M/s Kalpana Glass Fibre Pvt. Ltd. | - do- | Rs.4,49,22,332/- | 28.35% Above |  |
| 4. | M/s Fibre Fill Engineers | - do - | Rs.4,49,32,692 | 28.38% above |  |

- M/s CBM Industries Ltd. quoted the lowest rate at 25.06% above the Estimated Cost of Rs.3,49,99,421/- with tendered amount of Rs.4,37,70,249/- against justification of 2.37% above Estimated Cost.

- Since the rates quoted by the lowest tenderer were found to be higher than the justified rate after scrutiny by planning so keeping in view the importance of work being directly related to CWG-2010 the feasibility of negotiation with lowest bidder was explored.  Accordingly after approval by Competent Authority negotiation was held with Lowest bidder to explore the possibility of reduction of rates to the extent possible.

- The negotiation was conducted with Lowest Bidder i.e. M/s CBM Industries Ltd. by negotiation Sub-committee and bidder gave a rebate of 18% on his earlier quoted rates which works out to 2.55% above the Estimated Cost against justified rate of 2.37% above Estimated Cost with negotiated offer of Rs.3,58,91,604/-.  Since the negotiated offer of Lowest Bidder has now been found reasonable with respect to justified rates & is therefore recommended for acceptance.

- The finance Department has concurred the proposal of acceptance of Lowest offer of M/s CBM Industries Ltd..

- The validity of tender has been extended upto 30 Jun.’09.

4. 	Detailed proposal on the subject / project

(a)	Stainless steel structure.

(b)	Aluminum composite material sheet with stainless steel pipe frame.

(c)	Type IX Micro Prismatic Retro-reflective sheeting over aluminum composite material sheet with words and signs as per IRC specifications.

(d)	Construction of foundation with cement concrete for fixing stainless steel posts.

(e)	Very High Bond (VHB) double side tape for fixing of ACM sheet.

5.  	Financial implication of the proposed project

The Financial implications of the scheme works out to Rs.3,58,91,604/-.

6.  	Implementation schedule with time limits for such stage including internal processing

The schedule period of completion of work is six months after award of work.

7.  	Comments of finance department on the subject with diary No. & date

The finance Department vide diary No. FA-917/A-CE(C) dated 06 May’09 has concurred in the proposal subject to following:-

- The negotiated offer is within the close range of justified rates.  Department to ensure that negotiated offer is in close range of trend of rates for similar nature of work.

- A comparative statement containing eligibility criteria as laid down in NIT, compliance of the said eligibility criteria by the participants, comments of tender opening authority against the column of each firms duly signed by the Technical Evaluation Committee may be added to the file for record.  It may be certified on the body of the statement that the firms, which have been qualified for opening of financial bids, fulfill the eligibility criteria as per NIT conditions.

- Certification that due publicity time has been observed, placing on record newspaper cuttings in support thereof & the advertisement policy as circulated by Director (PR) as per No. PRD 1578/D/2007 dated 04 Jul.’07 has been followed.

- Certification that no extra cost has been added in the justification on account of various factors as listed in OM No. DGW/MAN/169 dated 31 Dec.’08.

- Tender opening authority to sign all the tender documents before processing the case further.

- Certification that CVC guidelines including that on negotiation have been followed.

8.	Comments of department comments of finance Department

- The trend for similar nature of work with such magnitude is not available as similar items/ specifications works of such a large magnitude has not been executed in the recent past.  However smaller works of signages with different items/ specifications have been executed at the rates less than the justified rates.  The present negotiated offer which is in close range of justified rates has been found reasonable keeping in view the fact that the work is scattered in nature & has to be executed along several roads in NDMC Area besides having several working constraints of VVIP movement & Traffic restrictions etc.

- The comparative statement containing eligibility criteria as laid down in NIT, compliance of the said eligibility criteria by the participants, comments of tender opening authority against the column of each firms duly signed by the Technical Evaluation Committee has been added to the file for record.  It is further certified that the firms whose financial bid was opened was approved by the Technical Evaluation Committee fulfilling the eligibility criteria as per NIT condition.

- It is certified that due publicity time as per CPWD Manual 2007 has been observed and published in leading newspapers by Director (PR) as per policy circulated for various range of works.

- It is certified that no extra cost has been added in the justification on account of various factors as listed in OM No. DGM/MAN/169 dated 31 Dec.’08.

- The tender opening authority has signed all the tender documents.

- It is certified that negotiations were conducted as per standing order No. 14/05-06 dated 11 Apr.’05 and as per CVC guidelines.

9.	Legal Implication of the subject/Project

There are no legal implications.

- Details of previous council resolution existing law of Parliament and Assembly on subject

The Administrative Approval & Expenditure Sanction for Providing & Fixing road signages on 28 corridors was accorded by Council vide Agenda Item No. 04(A-90) dated 31 Dec.’08 for Rs. 11,87,21,000/-

  - Comments of Law Department on subject

No comments

  - Comments of the department on the comments of Law department

No comments

13.	Certification by the department that all Central Vigilance Commission (CVC) guidelines have been followed while processing the case

Certified that Necessary guidelines of CVC have been followed during tendering.

14.	Recommendations

The case is placed before the Council for consideration & accord of approval for following:-

- Acceptance of negotiated offer of M/s CBM Industries Ltd. @ 2.55% above Estimated Cost of Rs.3,49,99,421/- against justified rates of 2.37% above Estimated Cost with tendered amount of Rs. 3,58,91,604/- for the work of Installation of Road Signages in NDMC Area SH: Providing & Fixing road signages on 28 corridors comprising of roads in NDMC area related to CWG 2010, Corridor Nos. 1,2,15,19 & 28 (Package-I).

- To initiate further action in anticipation of approval of minutes of Council meeting.

COUNCIL’S DECISION

Resolved by the Council to accept the negotiated offer of M/s CBM Industries Ltd.
@ 2.55% above Estimated Cost of Rs.3,49,99,421/-, against justified rates of 2.37% above Estimated Cost, with tendered amount of Rs.3,58,91,604/-, for the work of Installation of Road Signages in NDMC Area. SH: Providing & Fixing road signages on 28 corridors comprising of roads in NDMC area related to CWG 2010, Corridor Nos. 1,2,15,19 & 28 (Package-I).

It was also resolved that further action in the matter be taken in anticipation of confirmation of the minutes by the Council.